## Slide 1
Status Report of RAN WG2 to TSG-RAN #85
3GPP TSG RAN#85 Newport Beach, USA, 16-20 September 2019
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: RAN2 Elections at RAN2#107
Chair: Johan Johansson (MediaTek)
Vice chairs: Tero Henttonen (Nokia) and Sergio Parolari (ZTE)
Congratulations and good luck to the new RAN2 leadership

## Slide 3: NR – Release 15 corrections (EN-DC, SA and late drop)
NR Release 15 specifications continue to stabilise
Approximately 2.5 days total across main and parallel sessions at RAN2#107
  About 0.5 day more than RAN2#106 but this total now includes late drop corrections and this was the only RAN2 meeting of the quarter
Number of CRs and the size/impact of the CRs is coming down
High threshold for accepting CRs continues to be applied - essential corrections only
No Non Backwards Compatible (NBC) changes to ASN.1 agreed
Agreed CR on Channel Bandwidth checking before UE camps (R2-911869)
  Changes include requirements received from RAN4. Critical for UEs to avoid accessing cells where UE may not support the necessary RF requirements

## Slide 4: NR – Release 15 corrections (EN-DC, SA and late drop)
Continued focus on high quality coversheets including an impact analysis with the following information (and now extended to late drop corrections as well):
  The impacted 5G architecture options (e.g. EN-DC, SA, NGEN-DC, NE-DC, NR-DC)
  The impacted functionality
  The (system level) consequences if only the UE or only the network is implemented according to the CR
  The (system level) consequences if the CR is not agreed at all
  Aim to provide information to enable RAN2 to make the correct decision on the CR and to enable operators/vendors to judge criticality of the CR

## Slide 5: NR – Release 15 corrections (EN-DC, SA and late drop)
5G indicator
  Several CRs and discussion documents were submitted to RAN2 relating to introducing 2 additional 5G indicators
  The documents were not discussed in RAN2
    Following the discussion in RAN#81 the topic was passed to GSMA to attempt to make progress. Without input from GSMA it was judged not productive to discuss this topic again within RAN2.
    Likely topic for discussion at RAN#85

## Slide 6: NR - Release 16 (1)
All Rel-16 WIs with RAN2 impact are now underway in RAN2
Following WIs may face challenges given the current TU allocation
NR V2X WI
  Remaining work is large many dependencies to other WGs
  Maybe challenging to complete in the current TU allocation
NR Mobility Enhancements WI
  After long discussions over several meeting the high level solution for reduction in mobility interruption time was finally agreed.
  Agreed to support conditional SCG addition/change for NR PSCell
    Scope expansion relative to condition SCG change already mentioned in WID.
  Only 3 meetings to finalise the details.
  Joint discussion with LTE Mobility Enhancements (on both mobility interruption and robustness solutions) should help progress on the details.

## Slide 7: NR - Release 16 (2)
Continuation of WIs that may face challenges given current TU allocation
IIOT WI
  Wide scope may be challenging to complete in the current TU allocation
NR eMIMO WI
  Discussed for the first time at RAN2#107.
  RAN2 impact may be bigger than originally anticipated when WI was defined.
  Email discussion underway to more precisely identify RAN2 impacts

## Slide 8: NR – Release 16 (3)
TEI16
  Discussed in RAN2 for the first time.
  As expected the number of TEI16 proposals was very high
    Proposals with the most cross company support were discussed.
    Companies need to be realistic about how many enhancements can be introduced as part of R16.
  Topics agreed to be progressed under TEI with CRs to be finalised next quarter
    Additional Beidou assistance data to LPP
    EPS fallback enhancements
    Overheating enhancements for EN-DC
    Additional SMTC configuration for Idle/Inactive mobility
    MPS/MCS prioritisation enhancements
    Need for measurement gaps signalling
  UDC and IDC, previously discussed but not approved as Rel-16 WIs, were submitted as Rel-16 TEIs
    Both with reasonable level of support but no consensus.
    Possible topic for discussion at RAN#85

## Slide 9: List TEI(s) agreed during Q3
These are reported to RAN as required by RP-191602 endorsed at RAN#84
  These are all "agreed in principle" by RAN2 but intentionally not provided to RAN for approval to avoid creation of Rel-16 specs.
  Will be agreed and provided to RAN for approval in Q4 or Q1 2020 (new RAN2 leadership to decide when Rel-16 specs should be created)
CR to 38.331 on Usage of access category 2 for RNA update (R2-1911696)
CRs to 38.331/38.306 on new capability for maxUplinkDutyCycle for inter-band EN-DC PC2 UE (requested by RAN4) (R2-1911786, R2-1909449)
CRs to 38.331/36.331 on handling of error in nas-Container for security key derivation (R2-1911793, R2-1911818)

## Slide 10: RAN2 NR TUs from RAN#84 (RP-191609)

## Slide 11: RAN2 LTE and Total TUs from RAN#84 (RP-191609)

## Slide 12: Observations (from outgoing chairman) on RAN2 workload in Q3 (1)
Reported at RAN#84 that RAN2 workload in Q2 was "starting to return to a more acceptable and sustainable level. But risk that extreme workload will return towards the end of Rel-16."
This risk has been proven true. At RAN2#107 the number of tdocs submitted at the deadline was approximately 2800. Higher than at any point during Rel-15.
Possible contributing factors to the increase in number of tdocs:
  All Rel-16 WIs now started in RAN2
  Only one RAN2 meeting in Q3
Despite these contributing factors, this is a warning sign that RAN2 workload is returning to unsustainable levels experienced during Rel-15.
The time budget shows that RAN2 is still significantly over its planned capacity

## Slide 13: Observations (from outgoing chairman) on RAN2 workload (2)
Following statements from RP-190750 endorsed at RAN#83 remain true.
For remainder of Release 16:
No proposal to increase time of existing WIs can be accommodated
  If your WI is under pressure then reduce the scope, don’t increase the time
No further WIs requiring RAN2 time can be agreed

## Slide 14: Summary and concluding remarks
Another extremely busy quarter. Warning signs that RAN2 workload is returning to unsustainable levels experienced during Rel-15.
NR Rel-15 specifications continue to stabilise
Rel-16 now dominates the work in RAN2
No scope to significantly modify any RAN2 TU allocations at this meeting

## Slide 15: Thank you for your support last quarter
Hu Nan (RAN2 VC)
Johan Johansson (RAN2 VC)
Kyeongin Jeong (V2X session chair)
Brian Martin (NB-IoT session chair)
Emre Yavuz (MTC session chair)
Nathan Tenny (Positioning session chair)
Diana Pani (LTE legacy, NTN, NR power saving)
Tero Henttonen (LTE mobility session chair)
Juha Korhonen (MCC support)
Meeting host: European Friends of 3GPP

## Slide 19: Thank you and good luck for the future of RAN2 and 3GPP