3GPP TSG RAN meeting #85										RP-191787

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			9.4.23

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST |  |  |  |  |
| Unique ID | 840092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191512 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: 15% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #92 meeting

- For RRM

- Work plan for RRM part of NR support for high speed train scenario was approved in R4-1908677

- For demodulation

- General

- Work plan for demodulation part of NR support for high speed train scenario was approved in R4-1910051

- Ad hoc minutes for NR high speed enhancement was approved in R4-1909990

- UE demodulation

    - WF on UE demodulation for NR HST was approved in R4-1910050

- BS demodulation

    - Way forward on NR BS HST demodulation requirements was approved in R4-1910128

    - Remaining Open issues

- For RRM

- Investigate and specify the UE RRM core requirements for:

- Idle and inactive mode:

      - Cell reselection including cell identification and measurement requirements

- Connected mode

      - Cell identification requirements

      - Measurement delay requirements

      - Study whether to introduce beam management related requirements, e.g. L1-RSRP measurement

      - Study the impact on RLM and UL timing.

- If needed other requirements are not precluded. If needed, signaling impact should be discussed in RAN2.

- Investigate and specify the RRM performance requirements of measurement accuracy

- Specify the RRM test cases related to new core requirements

- For UE demodulation

- specify the maximum Doppler shift

- specify the channel model

- specify applicability rule for requirements related to HST single tap and HST-SFN

- Investigate and decide whether multi-path fading channel is considered or not

- Investigate and decide whether to consider HST-SFN with DPS transmission

- Specify the UE demodulation requirements and test cases for NR PDSCH

- Other requirements are not precluded if needed.

- For BS demodulation

- specify the maximum Doppler shift

- specify the channel model

- specify the waveform, SCS, CBW

- Specify the BS demodulation requirements and test cases for:

- PUSCH

- PRACH

- PUSCH for UL timing adjustment

- Other requirements are not precluded if needed

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1908677, Work plan for RRM part of NR support for high speed train scenario, CMCC

[2] R4-1910051, Work plan for demodulation part of NR support for high speed train scenario, CMCC

[3] R4-1909990, Ad hoc minutes for NR high speed enhancement, CMCC

[4] R4-1910050, WF on demodulation for UE NR HST, CMCC

[5] R4-1910128, Way forward on NR BS HST demodulation requirements, Huawei, HiSilicon

[6] R4-1908056, Discussion on the PUSCH demodulation requirements for Rel-16 NR-HST scenarios, Ericsson

[7] R4-1908057, Simulation Assumptions for NR HST PUSCH Demodulation Requirements, Ericsson

[8] R4-1908119, View on BS performance requirements for high speed scenario in NR Rel-16, Samsung

[9] R4-1908120, Discussion and initial simulation results for NR HST PUSCH, Samsung

[10] R4-1908121, Discussion and initial simulation results for NR HST PRACH, Samsung

[11] R4-1908133, NR Rel-16 HST simulation results, Nokia, Nokia Shanghai Bell

[12] R4-1908134, On NR Rel-16 HST BS demodulation requirements, Nokia, Nokia Shanghai Bell

[13] R4-1908188, SS-SINR measurement requirements in HST, MediaTek inc.

[14] R4-1908189, Discussion on simulation assumptions for NR-HST UE, MediaTek inc.

[15] R4-1908203, Views on the demodulation requirements for NR HST-SFN scenario, Intel Corporation

[16] R4-1908204, Views on the demodulation requirements for NR HST single tap scenario, Intel Corporation

[17] R4-1908232, Work plan for R16 NR HST, Intel Corporation

[18] R4-1908282, Discussion on maximum Doppler shift in uplink for Rel-16 high speed train scenarios, Nokia, Nokia Shanghai Bell

[19] R4-1908393, Discussion on the simulation assumption for HST PUSCH, CATT

[20] R4-1908394, Discussion on the simulation assumption for HST PRACH, CATT

[21] R4-1908595, Views on high-speed train tests for NR, NTT DOCOMO, INC.

[22] R4-1908658, NR PUSCH requirements for high speed, NTT DOCOMO, INC.

[23] R4-1908659, NR PRACH requirements for high speed, NTT DOCOMO, INC.

[24] R4-1908678, Discussion on UE demodulation for NR support of high speed scenario, CMCC

[25] R4-1908679, Discussion on BS demodulation for NR support of high speed scenario, CMCC

[26] R4-1908680, WF on demodulation for NR HST, CMCC

[27] R4-1908794, Discussion on PRACH BS demodulation issues in HST scenarios for Rel-16 NR, Ericsson

[28] R4-1909056, Work plan for demodulation part of NR support for high speed train scenario, CMCC

[29] R4-1909171, View on HST scenario for Rel-16 UE demodulation requirements, Ericsson

[30] R4-1909247, Simulation assumptions for NR Rel-16 HST UE PDCCH demodulation requirements, Ericsson

[31] R4-1909248, Simulation assumptions for NR Rel-16 HST PDSCH UE demodulation requirements, Ericsson

[32] R4-1909874, Discussion on scenario and transmission schemes for NR Rel-16 HST, Huawei, HiSilicon

[33] R4-1909875, Discuss on the maximum supported Doppler shift for NR HST, Huawei, HiSilicon

[35] R4-1909876, Discuss on UE demodulation requirements for NR Rel-16 HST, Huawei, HiSilicon

[35] R4-1909877, Discuss on BS demodulation requirements for NR Rel-16 HST, Huawei, HiSilicon

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template