3GPP TSG RAN Meeting #85	RP-191808

Newport Beach, California, US, 16 September – 20 September 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CA_R16_intra |  |  |  |  |
| Unique ID | 800073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191194 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 86% | Performance Part: 86% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Per Lindell |
|  | Company | Ericsson |
|  | Email | per.lindell@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_n78C_UL_n78C | Rel-15 | Bo Liu, China Telecom | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DL_n79C_UL_n79C | Rel-15 | Bo Liu, China Telecom | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DL_n66B_UL_n66A | Rel-15 | Antti Immonen, Dish network | 38.716-01-01: R4-1811433 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n41C_UL_n41A | Rel-15 | Liu Ye, Huawei | 38.716-01-01: R4-1814927 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n41C_UL_n41C | Rel-15 | Liu Ye, Huawei | - | No | No | General requirements are under study |
| DL_n71B | Rel-15 | Nelson Ueng, T-Mobile USA | 38.716-01-01: R4-1813789, R4-1812078 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n77C_UL_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| 2CC_DL_n5B_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n5B_1CC_UL_n5A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n5B_2CC _UL_n5B_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n48B_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1907464 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n48B_1CC_UL_n48A_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1907464 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n48B_2CC_UL_n48B_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n48C_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1907464 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n48C_1CC _UL_n48A_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1907464 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n48C_2CC _UL_n48C_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n66B_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811433 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| 2CC_DL_n66B_1CC_UL_n66A_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811433 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| 2CC_DL_n66B_2CC_UL_n66B_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| DL_n3B_UL_n3B_BCS0 | Rel. 16 | Stephen Truelove, BT plc | - | No | No | Work not started |
| DL_n66(2A)_UL_66A | Rel-15 | Antti Immonen, Dish network | 38.716-01-01: R4-1811433 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n41(2A)_UL_n41A | Rel-15 | Liu Ye, Huawei | 38.716-01-01: R4-1816172 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n41(2A)_UL_n41(2A) | Rel-15 | Liu Ye, Huawei | - | No | No | General requirements are under study |
| 2CC_DL_n2(2A)_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n2(2A)_1CC_UL_n2A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n5(2A)_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n5(2A)_1CC_UL_n5A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 2CC_DL_n48(2A)_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1905414 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n48(2A)_1CC_n48A_BCS0 | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1905414 38.101-1: R4-1906737 | No | No | Completed at RAN #84 |
| 2CC_DL_n66(2A)_1CC_UL_n66A_BCS0 | Rel-15 | Zheng Zhao | 38.101-1: R4-1907463 | Yes | Yes | Completed at RAN #84 |
| 3CC_DL_ n66(A-B)_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 3CC_DL_ n66(A-B)_1CC_UL_n66A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 3CC_DL_ n66(A-B)_2CC_UL_n66B_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| CA_n41(2A) | Rel-15 | Nelson Ueng, T-Mobile USA | 38.716-01-01: R4-1816172 38.101-1: R4-1815797 | Yes | Yes | Completed at RAN #82 |
| DL_n77(2A)_UL_n77A | Rel-16 | Zhang Peng, Huawei | 38.101-1: R4-1910272 | Yes | Yes | None |
| DL_n78(2A)_UL_n78A | Rel-16 | Zhang Peng, Huawei | 38.101-1: R4-1910272 | Yes | Yes | None |
| DL_n77(2A)_UL_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DL_n77A-n77A_UL_n77A | Rel-15 | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n258B | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258C | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258D | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258E | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258F | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258G | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258H | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258I | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258J | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258K | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258L | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n258M | Rel-15 | Meng Wang, Telstra | 38.716-01-01: R4-1815821 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257G_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257H_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257H_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257I_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257I_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257I_UL_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257J_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257J_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257J_UL_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257J_UL_n257J | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257K_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257K_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257K_UL_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257K_UL_n257J | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257K_UL_n257K | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257J | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257K | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257L_UL_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257J | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257K | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n257M_UL_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.716-01-01: R4-1815066 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261G_UL_n261G | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261H_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261J_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261K_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261L_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1902123 38.101-2: R4-1901426 | Yes | Yes | Completed at RAN #83 |
| CA_n258D_UL_n258D | Rel-15 | Nokia | - | No | No | Work not started |
| CA_n257C | Rel-15 | Alessandro Trogolo, Telecom Italia S.p.A. | 38.101-2: R4-1907188, R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(6A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(7A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(8A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(9A) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1815805 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(10A) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1815805 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(4G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2H) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(4O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(4P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815805 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(3G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(4G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2H) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811442 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2I) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811442 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(4O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(7O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(4Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(3G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(4G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-2G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1811441 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-D-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-D-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(D-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-D-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-D-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(A-2D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-2D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| DC_n260(A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| DC_n260(2A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| DC_n260(A-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| DC_n260(2A-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(3A-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(D-2G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2D-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(G-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2G-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(G-4O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2G-4O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(3G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(4G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(H-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2H-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-D) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-D-H) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-G-H) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(G-I) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-G-I) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(A-H-I) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(G-H) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n261(H-I) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1812347 38.101-2: R4-1815798 | Yes | Yes | Completed at RAN #82 |
| CA_n260(2A-G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-2O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-O-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2O-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-2O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-O-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2O-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(4A-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(3A-4O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(4A-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(3A-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(3A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(P-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-3P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-4P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(6A-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(6A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(8A-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(7A-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(O-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-D-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(D-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-2G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(2G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-3G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-2G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(3G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-3G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-6O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-O-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-O-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2O-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(3A-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(O-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-3P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(5A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(4A-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(7A-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-2G) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(2G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(G-2O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(3O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(A-5O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(6O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(A-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(O-2Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(4A-P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(3A-2P) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(G-O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n261(5O) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(O-Q) | Rel-15 | Zheng Zhao, Verizon | 38.716-01-01: R4-1906755 38.101-2: R4-1906738 | Yes | Yes | Completed at RAN #84 |
| CA_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |
| CA_n260(3A)_UL_n260(3A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |
| CA_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |
| DC_n260(2A-O)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |
| DC_n260(2A-G)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |
| DC_n260(2A-H)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon | - | No | No | Non-contiguous UL Work not started |

| CA combination | UL configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| CA_n1B | - | Zhang Peng, Huawei | 38.716-01-01: R4-1908935 38.101-1: R4-1910319 | Yes | Yes | None |
| CA_n41C_BCS1 | - | Bill Shvodian, Sprint | 38.716-01-01: R4-1909895 38.101-1: R4-1910319 | Yes | Yes | None |
| CA_n25(2A) | - | Bill Shvodian, Sprint | 38.716-01-01: R4-1910298 38.101-1: R4-1910319 | Yes | Yes | None |
| CA_n7(2A) | CA_n7A | Liu Liehai, Huawei | - | No | No | Work not started |
| CA_n78(2A) | CA_n78A | Liu Liehai, Huawei | 38.101-1: R4-1910272 | Yes | Yes | None |
| CA_n3(2A) | - | Zhang Peng, Huawei | - | No | No | Work not started |
| CA_n41(2A)_BCS1 | - | Bill Shvodian, Sprint | 38.716-01-01: R4-1904891 38.101-1: R4-1906737 | Yes | Yes | Completed at RAN #84 |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

[1]	RP-191194	Revised WID on NR intra band CA for xCC DL/yCC UL including contiguous and Non-contiguous spectrum, (x>=y)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template