## Slide 1: Discussion on Rel-17 Timeline
3GPP TSG RAN Meeting #85
Newport Beach, USA, September 16-20, 2019
Source: ZTE, Sanechips
Agenda: 8
RP-192015

## Slide 2: Background
In RAN#83, Rel-17 schedule has been discussed. The following conclusion has been reached.
  Conclusion: endorsed to have a 15 months/5 quarter REL-17;
  in Sep.19 we will check whether this is possible; by Dec.19 the REL-17 schedule will be fixed
In RAN#84, the following document was endorsed.
  RP-191551 Consolidation of Rel-17 proposals into Work Areas
In RP-191551, 16 work areas have been identified for email discussion. Meanwhile, email discussion on additional topics can be pursued by respective proponents.

## Slide 3: Rel-17 Potential Work Areas
16 agreed work areas for email discussion:
  [NR_Light]
  [Small_data]
  [Sidelink_enh]
  [NR_above_52.6 GHz]
  [Multi_SIM]
  [NR_multicast_broadcast]
  [Coverage_enh]
  [IIoT_URLLC_enh]
  [MIMO_enh]
  [Non_Terrestrial_Networks]
  [NB_IoT_eMTC_enh]
  [IAB_enh]
  [Unlicensed_enh]
  [Powersaving_enh]
  [RAN_datacollection_enh]
  [Positioning_enh]
9 additional topics:
  [UAV] Rel-17 UAV proposal
  [Slicing] Rel-17 RAN Slicing proposals
  [Rel-17 items] XR & 5G
  [MR-DC] Rel-17 MR-DC enhancements proposals
  [Rel-17 items] flexible U/D resource utilization
  [DSS] Rel-17 NR Dynamic Spectrum Sharing proposals
  [Deployment Option 6] Rel-17 email discussion Phase 1
  [Rel-17 NR Item]: 1024 QAM in DL in FR1
  [Rel-17 items] 5G Non-Public Network

## Slide 4: Observations
A good portion of work areas are intended to expand new use cases for verticals, which is important for 5G ecosystem.
Meanwhile, there is still continuous demand on eMBB enhancements. This includes demand on general enhancements and providing solutions to issues from initial 5G commercial deployments.
Given the overloading situation in Rel-16, it is not realistic to finish all agreed Rel-16 scope. Some of the WIs are considered for down-scoping. It is expected that there is still considerable amount of Rel-16 leftovers.
We need good balance among the demand from verticals, the need of continuous enhancements and the need of solving issues observed from the field.
It is very challenging to achieve this good balance within 15 months due to the following reasons:
  There is a large amount of work areas on the table (25 work areas). Many of them got significant support.
  Some of the new areas have strong demand to finish both study and normative work in Rel-17.
  Issues from the field may come up and eat up some TUs intermittently. It is harder to spare TUs for these issues within a short timeframe.
  It is hard to do project management if each work area can only have very limited amount of TUs.

## Slide 5: Proposal on Rel-17 Timeline
Rel-16 RAN2/3/4
2019
Q1
2020
2021
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Rel-16 RAN1
Rel-17 RAN2/3/4
Rel-17 RAN1
ASN.1
ASN.1
Proposal: Adopt 18 months as the length of Rel-17

## Slide 6: Thanks