3GPP TSG RAN meeting #85										RP-192090

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			9.5.12

| WI / SI Name | Introduction of NR FDD bands with variable duplex and corresponding framework |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FDD_bands_varduplex |  |  |  |  |
| Unique ID | 841001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191567 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Meng Zhang |
|  | Company | Huawei |
|  | Email | zhangmeng62@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Contributions [1] – [8] were submitted to RAN4#92 meeting. It was agreed in RAN4#92 meeting that for the introduction of new FDD bands with variable duplex, to enable the variable duplex FDD mode and uplink sharing operation:

- For system parameters

  - Specify in TS 38.101-1 and TS 38.104 the new FDD bands as n91, n92, n93 and n94 with variable duplex spacing

  - Variable duplex spacing requires supporting DL and UL frequency ranges independently, in any valid NR-ARFCN for the channel BWs across the band

  - Specify in TS 38.101-1 and TS 38.104 the channel raster and sync raster per new FDD bands

- It is mandatory for the UE to support 7.5kHz shift to operate in the new bands n91, n92, n93 and n94 in variable duplex FDD

- For UE RF requirements

  - NR UE is required to support DL and UL frequency ranges independently in any valid NR-ARFCN for the channel BWs across the band, provided that the minimum TX-RX separation are as follows:

    - n91: 570MHz

    - n92: 575MHz

    - n93: 517MHz

    - n94: 522MHz

  - Asymmetric channel BW operation should be supported with below combinations:

| NR Operating Band | Channel BWs for UL (MHz) | Channel BWs for DL (MHz) |
| --- | --- | --- |
| n91 | 10 | 5 |
| n92 | 5 | 10, 15, 20 |
|  | 10 | 15, 20 |
| n93 | 10 | 5 |
| n94 | 5 | 10, 15, 20 |
|  | 10 | 15, 20 |

2.4.2	Remaining Open issues

- Core part:

  - Specify RF requirements for the new NR frequency bands n91 n92 n93 and n94, with Release independence from Rel-15.

- Perf. part:

  - Specify conformance test requirements for the new FDD bands with variable duplex.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1908734	Work plan on the variable duplex	Huawei, HiSilicon

- R4-1908720	Timing requiremens for FDD bands with variable duplex (and shared uplink)	Ericsson

- R4-1908508	Variable duplexer spacing	Qualcomm

- R4-1908735	System parameters for variable duplex	Huawei, HiSilicon, Vodafone, Orange

- R4-1908736	UE RF requirements analysis for variable duplex	Huawei, HiSilicon, Vodafone, Orange

- R4-1908738	Way forward on variable duplex	Huawei, HiSilicon

- R4-1909273	Requirements for new NR FDD bands with variable duplex	Nokia, Nokia Shanghai Bell

- R4-1908737	Revised WID on variable duplex	Huawei, HiSilicon

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template