3GPP TSG RAN meeting #85										RP-192156

Newport Beach, USA, September 16-20, 2019

## Status Report to TSG

Agenda item:			9.4.26

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_RRM_Enh |  |  |  |  |
| Unique ID | 840195 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191601 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Intel Corporation |
|  | Email | Jie.cui@intel.com |
| Rapporteur | Name | Qian Yang |
|  | Company | ZTE Corporation |
|  | Email | yang.qian35@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4 #92 meeting

6 contributions were submitted to RAN4#92

The time plan of R16 RRM enhancement WI(R4-1908230) has been approved in RAN4 #92 meeting:

- 3GPP RAN4 #92 meeting (August, 2019, 0.25TU, Core part) - Discuss to achieve consensus on the work plan - 3GPP RAN4 #92bis meeting (October, 2019, 2TU, Core part) Work phase - Initial discussion on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC - Initial discussion on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2 - Initial discussion on CGI reading requirements with autonomous gap for NR capable UE - Initial discussion on RRM requirements of BWP switching on multiple CCs - Initial discussion on inter-frequency measurement requirement without MG - Initial draft CR(s) on TS38.133 is expected Study phase - Initial study on the feasibility or necessity for RRM requirements for UE specific channel BW change in FR1 and FR2 - 3GPP RAN4 #93 meeting (November, 2019, 2TU, Core part) Work phase - Further discussion on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC - Initial draft CR(s) on TS38.133 is expected - Further discussion on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2 - Initial draft CR(s) on TS38.133 is expected - Further discussion on CGI reading requirements with autonomous gap for NR capable UE - Initial draft CR(s) on TS38.133 is expected - Further discussion on RRM requirements of BWP switching on multiple CCs - Initial draft CR(s) on TS38.133 is expected - Finalization on inter-frequency measurement requirement without MG - Agree CR(s) on TS38.133 Study phase - Further study and decision on the feasibility or necessity for RRM requirements for UE specific channel BW change in FR1 and FR2 Note: RAN4 will decide whether or not to move this topic to work phase in RAN4 #93 meeting - 3GPP RAN4 #94 meeting (February, 2020, 1.5TU, Core part) Work phase - Finalization on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC - Agree CR(s) on TS38.133 - Finalization on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2 - Agree CR(s) on TS38.133 - Finalization on CGI reading requirements with autonomous gap for NR capable UE - Agree CR(s) on TS38.133 - Finalization on RRM requirements of BWP switching on multiple CCs - Agree CR(s) on TS38.133 - Finalize RRM requirements for UE specific channel BW change in FR1 and FR2 if it was agreed to move to work phase in RAN4 #93 - Agree CR(s) on TS38.133 Note: if RAN4 decides NOT define RRM requirement for UE specific channel BW change in FR1 and FR2, it shall be removed from WI scope - 3GPP RAN4 #94bis meeting (April, 2020, 1.5TU, Performance part) - Initial discussion on test cases design for RRM core requirements specified in this WI. - Initial draft CR(s) on test cases in TS38.133 is expected - 3GPP RAN4 #95 meeting (May, 2020, 1.5TU, Performance part) - Finalization on test cases design - Agree CR(s) on test cases in TS38.133 Work relevant to outcome of RF session - The RAN4 RRM work for “inter-band CA requirement for FR2 UE measurement capability of independent Rx beam and/or common beam” is held until RF session concludes the corresponding feasibility in WI (RP-190761) Note: this work plan shall be updated accordingly once RAN4 has conclusions in RF session - The RAN4 RRM study on “Non-simultaneous UL carrier operation in FR2” is held until RF Work Item (RP-190761) concludes that it is feasible. Note: this work plan shall be updated accordingly once RAN4 has conclusions in RF session

#### 2.1.2	Remaining Open issues

Work phase:

To specify the following requirements:

- RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC including

- RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2

- CGI reading requirements with autonomous gap for NR capable UE

- RRM requirements of BWP switching

- Inter-band CA requirement for FR2 UE measurement capability of independent Rx beam and/or common beam

- Note: RAN4 RRM work should be held until RF session concludes the feasibility study on beamforming with independent Rx beam and/or common beam for inter-band CA in Rel-16 FR2 RF Work Item (RP-190761)

- Inter-frequency measurement requirement without MG

Study phase:

To study the feasibility or necessity to introduce the requirements for the following aspects:

- RRM requirements for UE specific channel BW change in FR1 and FR2

- Non-simultaneous UL carrier operation in FR2

  - This study is held until RF session concludes the corresponding feasibility in WI (RP-190761)

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #92 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1908018 | Views on the work plan for the FR2 RRM work item | Apple Inc. |
| R4-1908230 | Time plan of R16 RRM enhancement WI | Intel Corporation, ZTE Corporation |
| R4-1909036 | Work plan for R16 BWP switch RRM | Huawei, HiSilicon |
| R4-1909037 | Discussion on the TCI state assumption after BWP switch | Huawei, HiSilicon |
| R4-1909038 | WF on R16 BWP switch RRM | Huawei, HiSilicon |
| R4-1909039 | draftCR on TCI state assumption after BWP switch (section 8.6) | Huawei, HiSilicon |

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template