3GPP TSG RAN meeting #85							RP-192225(rev of RP-191977)

Newport Beach, USA,  September 16th – 19th  , 2019

Status Report to TSG

Agenda item:		9.4.6

| WI / SI Name | Study on UE Power Saving in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_UE_pow_sav_CORE |  |  |  |  |
| Unique ID | 830175 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191607 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: | Core part: 70% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Fang-Chen Cheng |
|  | Company | CATT |
|  | Email | fcc@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

    - Agreements

Agreements made in RAN1#98 meeting (Prague, 26th – 30th  August 2019):

Working assumption:

- More than one monitoring occasion can be configured within a slot or multiple slots before the DRX ON

Agreements:

- The new DCI format for power saving signal/channel is configured to be monitored at least in CSS.

  - FFS for UESS

Agreements:

- The CRC of new DCI format for power saving signal/channel is scrambled by PS-RNTI outside active time

Agreements:

- The maximum number of CORESETs for PDCCH-based power saving signal/channel outside Active Time is no larger than the max number that can be configured inside Active Time.

Working assumption:

- The CORESET for power saving signal/channel outside Active Time can be associated with (in addition to search space set for power saving signal/channel) other search space set(s).

Working assumption:

UE monitors the PDCCH-based power saving signal/channel outside Active Time being configured on the active BWP in an active cell.

Agreements:

- Scheduling DCI format(s), 1-1 and/or 0-1 are enhanced to include the configurable additional field of 1-bit dynamic indication of cross-slot scheduling in the Active Time in Rel-16.

Agreements:

- Power saving information using DCI formats 0_0/1_0 is not supported

Conclusion:

For next meeting, down select the following two alternatives: The configuration of the offset of the PDCCH-based power saving signal/channel

- Alt1: Dedicated configuration with offset relative to the beginning of DRX ON

- Alt2: The Offset is based on search space configuration

- FFS: whether this applies to long DRX only or long/short DRX.

Agreements:

Scheduling DCI format(s), 1-1 and/or 0-1, to indicate the minimum applicable value of K0 (K2) for active DL (UL) BWP during Active Time is supported

- FFS: Whether and how other scheduling DCI format(s) during Active Time can be used

- FFS whether to have joint or separate indication for DL & UL

Agreements:

To adapt the minimum applicable value of K0 (K2) for an active DL (UL) BWP for the carrier where PDSCH(PUSCH) is transmitted, the following is supported:

- One or two RRC configured values for restriction to the active TDRA table

- RRC configuration is per BWP

- If there are one or two RRC configured values for a BWP, 1-bit indication to indicate one value from two candidate values

  - For the case of one RRC configured value, the 1-bit indication further indicates whether or not there is no restriction to the active TDRA table

Agreements:

For an activated BWP without the 1-bit indication received in DCI for adapting the minimum applicable value of K0(K2) for the BWP when there are one or two RRC configured values for the BWP, e.g., due to BWP switching triggered by BWP timer expiration, etc., the value applied for the BWP is determined by (to down-select one of them):

- Option 1: No restriction if one value is RRC configured; The lowest-indexed RRC configure value if two values are RRC configured

- Option 2: The configured value if one value is RRC configured; The lowest-indexed RRC configured value if two values are RRC configured;

- Option 3: No restriction

Agreements:

    - The 1-bit indication in DCI format 1_1 or format 0_1 is used to jointly determine the minimum applicable K0 for the active DL BWP and the minimum applicable K2 value for the active UL BWP, which are to be applied at least after the application delay.

Agreements:

- For an active DL and/or an active UL BWP, after UE is indicated to change the minimum applicable values of K0 and/or K2 and before the change indication takes effect,

- UE can be scheduled data with restriction based on current active minimum applicable values of K0 and/or K2

Agreements:

- Support per-DL-BWP configuration of maximum number of DL MIMO layers

  - Signalling details up to RAN2

    - Remaining Open issues

- New DCI format size and the content for the PDCCH-based power saving signal/channel

- CORESET configuration of PDCCH-based power saving signal/channel

- Multi-beam configuration

- Monitoring occasions of the PDCCH-based power saving signal/channel including value and range of offset

- Search space of the PDCCH-based power saving signal/channel

- General procedure of PDCCH-based power saving signal/channel triggering UE adaptation to the power saving techniques

- Detail parameter setting of dynamic switching of cross-slot scheduling

- Remaining details of UE adaptation to maximum MIMO layer

2.2	RAN2

2.2.1	Agreements

Agreements made in RAN2#107 meeting (Prague, 26th – 30th  August 2019):

Agreements:

- The PDCCH-WUS triggers a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-based power saving signal/channel for the next occurrence of the drx-onDurationTimer.

- The PDCCH-WUS is considered jointly with DRX i.e. it is only configured when DRX is configured.

- The PDCCH-WUS is monitored at occasions located at a configured offset before the start of the drx-onDurationTimer. The offset is part of physical layer design.

- On a PDCCH-WUS occasion that a UE is monitoring, if the UE is indicated to wake-up to monitor the PDCCH during the next occurrence of the drx-onDurationTimer, the UE starts the drx-onDurationTimer at its next occasion. Otherwise it does not.

- From RAN2 point of view the UE does not monitor WUS during active time

- If UE is in DRX Active Time during a PDCCH-WUS occasion, it starts the drx-onDurationTimer at its next occasion as in legacy.

- The WUS is configured on the PCell with CA and SpCell with DC (i.e. PCell on MCG and PSCell on SCG)

- RLM and RRM measurements are not impacted by WUS design (i.e. the UE continues to measure the required reference signals as per RRM requirements)

Agreements

- UE indicates the preferred state using RRC signalling.   The information is provided using UE assistance.  The network uses legacy release to transition the UE. It is up to the network whether and which state the UE should transition to.  UE autonomous release is not supported.

- The network can control the rate in which the UE transmits the release request.  At least a prohibit timer is introduced.

Agreements

- Maximum number of MIMO layers can be configured at least per DL BWP including initial/default and others.

- If maximum number of MIMO layers is configured for a BWP, the UE uses this value and ignores the cell-specific value provided in the PDSCH-ServingCellConfig IE, when operating in the BWP.

- If maximum number of MIMO layers is not configured for a BWP, the UE uses the cell-specific value provided in the PDSCH-ServingCellConfig IE, when operating in the BWP.

Agreements:

- UE assistance reporting follows Rel-15 UE assistance information procedure as a baseline.  The network can configure the UE to be able to report C-DRX UE assistance.  The UE reports only the configured UE assistance information that triggered the report.

- C-DRX configuration will be provided in UE assistance.   Include the following DRX configuration parameters in UE assistance: long DRX cycle, short DRX cycle, DRX inactivity timer, short DRX cycle timer. FFS DRX on duration and DRX start offset

- BWP and SCells UE assistance there is not enough consensus.

- LTE PPI is excluded from UE assistance

Agreements

- Measurement relaxation criteria can consider both low mobility and UE location in the cell (e.g. whether the UE is in cell-edge).

- UE may activate relaxed measurement criteria if at least any of the following conditions are met:

  - Serving Cell measurement does not change more than a relative threshold during a time period

    - LTE relaxed monitoring criteria in 36.304 is considered as a baseline.  Additional enhancements to address aspects that are specific to NR can be considered.

  - UE is not a cell edge, meaning that serving cell/beam RSRP/RSRQ/SINR is above a threshold

    - FFS: Whether neighbour cell RSRP should also be considered.

2.2.2	Remaining Open issues

- Detail procedures of PDCCH based  power saving signal/channel triggering a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-WUS for the next occurrence of the drx-onDurationTimer,

    - UE behavior when the PDCCH based power saving signal/channel collides with any event part of legacy Active Time

    - Handling of miss-detection

- Details in configuration and procedure of maximum MIMO layer per BWP

- Details of the mechanism for a UE to indicate its preference of transitioning out of RRC_CONNECTED state

- Details of UE assistance information

- Network-configured mechanism to relax intra and inter-frequency RRM measurement for neighbour cells for RRC_IDLE/INACTIVE with minimal mobility performance impacts

    - Design details of the RRM measurement relaxation method(s)

    - Design details of the triggering criterion selected in RAN2#107 to use for the UE to move between relaxed and normal RRM measurements.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- It is RAN4 common understanding that Per-BWP maximum MIMO layer configuration is beneficial

- Dynamic adaption to the maximum number of MIMO layers shall comply with Rel-15 per-CC limit configured via RRC signalling.

- The current BWP switch delay and interruption requirements for Type 1 and Type 2 UE in 38.133 are reused for MIMO layer adaption when the maximum number of MIMO layers is adapted as a part of the BWP change. (case 1)

- Further study the switching delay and interruption requirements when only the number of maximum MIMO layer is changed in the BWPs before and after MIMO layer adaption. (case 2)

  - e.g. the BWP center frequency, bandwidth and SCS… will keep unchanged during MIMO layer adaption.

  - no further relaxation of the requirement compared to BWP switching delay and interruption  for Type 1 and Type 2 UEs.

- The above bullets are for downlink MIMO layer adaption. FFS for UL.

2.4.2	Remaining Open issues

  - MIMO layer adaption related requirements.

  - RRM requirements

  - Demodulation test requirements

  - RRM test cases

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTx

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#98

- R1-1908170	PDCCH-based power saving signal/channel design	vivo

- R1-1909457	PDCCH based power saving channel design for UE power saving	Apple Inc.

- R1-1909339	PDCCH-based power saving signal/channel	Nokia, Nokia Shanghai Bell

- R1-1908069	PDCCH-based power saving signal/channel	Huawei, HiSilicon

- R1-1908198	Discussion on PDCCH-based power saving signal	ZTE

- R1-1908393	Remaining details on power saving signal/channel	MediaTek Inc.

- R1-1908435	Discussion on PDCCH-based Power Saving Signal/Channel for wake up	NEC

- R1-1908505	PDCCH-based power saving signal/channel	Samsung

- R1-1908548	Discussion on PDCCH-based power saving signal/channel	LG Electronics

- R1-1908605	Power saving signal/channel  design and performance	CATT

- R1-1908656	Considerations on PDCCH-based power saving signal	Intel Corporation

- R1-1908785	Operation of PDCCH-based power saving channel	Sony

- R1-1908871	Discussion on PDCCH-based power saving signal/channel design	CMCC

- R1-1908940	Discussion on PDCCH-based power saving signal/channel (PoSS)	Panasonic

- R1-1908965	Discussion on PDCCH-based power saving channel	Spreadtrum Communications

- R1-1909006	PDCCH-based power saving signal/channel	Futurewei

- R1-1909036	PDCCH-based Power Saving Signal Design	InterDigital, Inc.

- R1-1909133	PDCCH-based power saving signal/channel for UE adaptation	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909138	Design of PDCCH-based power saving signal/channel	Ericsson

- R1-1909204	Discussion on PDCCH-based power saving signal/channel	NTT DOCOMO, INC.

- R1-1909218	Discussion on PDCCH-based power saving signal/channel	OPPO

- R1-1909275	PDCCH-based power saving channel design	Qualcomm Incorporated

- R1-1909421	On Go-To-Sleep Signalling for Power Savings  	Convida Wireless

- R1-1909037	On Cross-slot Scheduling for UE Power Saving	InterDigital, Inc.

- R1-1909139	Procedure for cross-slot scheduling technique	Ericsson

- R1-1909276	Cross-slot scheduling power saving techniques	Qualcomm Incorporated

- R1-1908070	Procedure of cross-slot scheduling for UE power saving	Huawei, HiSilicon

- R1-1908171	Remaining aspects of cross-slot scheduling	vivo

- R1-1908199	Procedure of cross-slot scheduling power saving techniques	ZTE

- R1-1908394	Remaining details for adaptation to cross-slot scheduling	MediaTek Inc.

- R1-1908506	Procedure of corss-slot scheduling power saving techniques	Samsung

- R1-1908549	Discussion on cross-slot scheduling for power saving	LG Electronics

- R1-1908606	Power saving scheme with cross-slot scheduling	CATT

- R1-1908657	On cross-slot scheduling operation for power saving	Intel Corporation

- R1-1908786	On cross-slot scheduling for NR power saving	Sony

- R1-1908872	Discussion on minimum K0/K2 indication	CMCC

- R1-1908941	Discussion on cross-slot scheduling for UE power saving	Spreadtrum Communications

- R1-1908977	Discussion on procedure of cross-slot scheduling power saving techniques	Panasonic

- R1-1909059	Cross slot scheduling design for UE power saving	Apple Inc.

- R1-1909134	Remaining details of TDRA table adaptation	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909150	Cross-slot scheduling for power saving	Motorola Mobility, Lenovo

- R1-1909205	Discussion on procedure of cross-slot scheduling power saving techniques	NTT DOCOMO, INC.

- R1-1909219	Further considerations on cross-slot scheduling for power saving	OPPO

- R1-1909340	Procedure of cross-slot scheduling power saving techniques	Nokia, Nokia Shanghai Bell

- R1-1908071	UE dynamic adaptation to the maximum number of MIMO layer	Huawei, HiSilicon

- R1-1908395	Adaptation to maximum number of MIMO layers for UE Power Saving	MediaTek Inc.

- R1-1908507	UE adaptation to maximum number of MIMO layers	Samsung

- R1-1908172	Discussion on UE adaptation to maximum number of MIMO layers	vivo

- R1-1908200	On UE Adaptation to Maximum Number of MIMO Layer	ZTE

- R1-1908550	Discussion on MIMO layer/number of antenna adaptation	LG Electronics

- R1-1908607	Power saving scheme with UE adaptation to maximum MIMO layer	CATT

- R1-1908658	Discussion on UE adaptation to maximum number of MIMO layers	Intel Corporation

- R1-1908873	Discussion on per-BWP MIMO layer configuration	CMCC

- R1-1908942	Consideration on UE adaptation to maximum number of MIMO layers	Spreadtrum Communications

- R1-1908978	MIMO layer adaptation for NR power saving	Panasonic

- R1-1909038	MIMO Layer Adaptation for UE Power Saving	InterDigital, Inc.

- R1-1909060	Maximum MIMO layer adaptation for UE power saving	Apple Inc.

- R1-1909140	MIMO layers configuration per BWP	Ericsson

- R1-1909151	UE adaptation to maximum number of MIMO layers	Motorola Mobility, Lenovo

- R1-1909220	Discussion on UE adaptation to maximum number of MIMO layers	OPPO

- R1-1909277	Adaptation of maximum number of MIMO layers	Qualcomm Incorporated

- R1-1909341	Adaptation of maximum number of DL MIMO layers	Nokia, Nokia Shanghai Bell

- R1-1908173	UE assistance information for power saving	vivo

- R1-1908201	Discussion on Potential Techniques for UE Power Saving	ZTE

- R1-1908508	On UE assistance information	Samsung

- R1-1908551	Considerations on UE power saving techniques	LG Electronics

- R1-1908608	PDCCH skipping	CATT

- R1-1908787	UE assistance information management for NR power saving	Sony

- R1-1909007	Views on UE power saving topics	Futurewei

- R1-1909061	Traffic aware UE power saving techniques with UE assistance	Apple Inc.

- R1-1909132	UE assistance information for power saving	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909141	Other aspects of UE power saving	Ericsson

- R1-1909221	Discussion on PDCCH monitoring Reduction	OPPO

- R1-1909304	Recommendations for NR UE Power Saving	MediaTek Inc.

- R1-1909309	On UE assistance information	Huawei, HiSilicon

- R1-1909342	UE assistance information	Nokia, Nokia Shanghai Bell

RAN2#107

- R2-1908620	LS on UE power saving (R1-1907939; contact: CATT)	RAN1	LS

- R2-1908887	RAN2 Work Plan for UE Power Saving WI	CATT

- R2-1908888	Power Saving Signal Procedure and Configuration	CATT

- R2-1909983	RAN2 impact of WUS in connected mode	Ericsson

- R2-1911618	UE behavior on WUS occasion in DRX Active Time	Asia Pacific Telecom co. Ltd

- R2-1911300	Discussion on upper-layer procedures for WUS	Qualcomm Inc

- R2-1911291	Some issues on the WUS working with C-DRX	Xiaomi Communications

- R2-1909558	RAN2 impacts of the wake-up signal	Intel Corporation

- R2-1910525	PDCCH Based Power Saving Signal/Channel	Nokia, Nokia Shanghai Bell

- R2-1908775	Procedure of PDCCH-based wake up signalling	OPPO

- R2-1908889	DRX Cycle Impacts on WUS Position/Period	CATT

- R2-1909085	Wakeup signaling in DRX	Spreadtrum Communications

- R2-1909237	SI update notification and PWS notification in WUS	PANASONIC

- R2-1909531	PDCCH-based Power Saving Signal/Channel and DRX	vivo

- R2-1910085	Interaction between power saving signal and DRX	MediaTek Inc.

- R2-1910403	Consideration on the impact from introduction of WUS signal	ZTE Corporation, Sanechips

- R2-1910960	Collision of WUS and DRX Active time	InterDigital

- R2-1911000	Consideration on PDCCH-based power saving signals	LG Electronics Inc.

- R2-1911241	Discussion on the impact of WUS to the C-DRX	Huawei, HiSilicon

- R2-1911242	Misdetection of PDCCH-based power saving signal	Huawei, HiSilicon

- R2-1911243	WUS collision with DRX active time	Huawei, HiSilicon

- R2-1911244	Discussion on WUS monitoring	Huawei, HiSilicon

- R2-1911245	Enabling of power saving signal related scheme	Huawei, HiSilicon

- R2-1911269	Discussion on the WUS linked to C-DRX Ondurations	Xiaomi Communications

- R2-1911277	Simulations on WUS not applying to the DRX short cycles	Xiaomi Communications

- R2-1911284	Considerations on UE power saving for BWP scenarios	Xiaomi Communications

- R2-1911288	Discussion on WUS missing problems during BWP switching and handover	Xiaomi Communications

- R2-1909985	Release Assistance Indication signalling	Ericsson

- R2-1908776	Consideration on UE indicating to transition out of RRC_CONNECTED state	OPPO

- R2-1909555	Fast RRC state transition out of RRC_CONNECTED	Intel Corporation

- R2-1911301	Procedure for efficient transition of RRC CONNECTED	Qualcomm Inc, Apple

- R2-1908890	UE Assistance for Transitioning Out of RRC_CONNECTED	CATT	discussion

- R2-1908950	UE Indication for Transition out of RRC_CONNECTED	MediaTek Inc.

- R2-1909530	Efficient transition from RRC_CONNECTED to RRC_IDLE RRC_INACTIVE	vivo

- R2-1909818	Considerations on state transition schemes to RRC_INACTIVE	LG Electronics Inc., LG Uplus

- R2-1909832	Need for quick transition to RRC_IDLE	LG Electronics Inc.

- R2-1909833	UE information for quick state transition	LG Electronics Inc.

- R2-1909866	Efficient RRC State Transition	Apple	discussion

- R2-1909992	UE preferred RRC state after connection release	Ericsson

- R2-1910102	Signaling of efficient state transition out of RRC_CONNECTED	ZTE Corporation, Sanechips

- R2-1910528	On autonomous RRC state transitions	Nokia, Nokia Shanghai Bell

- R2-1910529	Transition out of RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion

- R2-1911246	Discussion on efficient RRC state transition	Huawei, HiSilicon	discussion

- R2-1910084	On maximum number of MIMO layers	MediaTek Inc

- R2-1910531	On MIMO layer adaptation	Nokia, Nokia Shanghai Bell

- R2-1908777	MIMO layer adaptation for power saving	OPPO

- R2-1908891	Per BWP configuration of maxMIMOLayer	CATT

- R2-1909532	Discussion on UE adaptation to maximum number of MIMO layers	vivo

- R2-1909559	MIMO and BWP adaptation	Intel Corporation	discussion

- R2-1909987	UE adaptation to maximum number of MIMO layers	Ericsson

- R2-1911008	Multiple MIMO layer configuration for power saving	LG Electronics Inc.

- R2-1911247	Discussion on MIMO layer adaptation	Huawei, HiSilicon

- R2-1911302	Adaptation of maximum MIMO layer	Qualcomm Inc

- R2-1911354	Support of BWP-based MIMO layer configurations	Samsung

- R2-1911303	UE assistance information for power saving	Qualcomm Inc, Apple

- R2-1909990	UE Assistance Information for UE preferred cDRX configuration	Ericsson

- R2-1909173	UE Assistance Information for NR	Samsung

- R2-1911248	UE assistance information for power saving	Huawei, HiSilicon, vivo	discussion

- R2-1911304	UE indication on expected data	Qualcomm Inc, Apple

- R2-1911250	UE assistance information in MR-DC	Huawei, Huawei Device, CMCC, MediaTek Inc., China Telecom, LG Uplus, vivo

- R2-1908778	UE assistance information for power saving	OPPO

- R2-1908892	UE assistance for Scell	CATT

- R2-1909533	UE assistance information signaling design for power saving	vivo

- R2-1909557	UE assistance information	Intel Corporation	discussion

- R2-1909867	UE Assistance Information for SCell Activation and Deactivation	Apple

- R2-1909868	UE Assistance Information for EN-DC	Apple

- R2-1909907	Power Saving techniques, UE assistance information	Sony

- R2-1909988	UE Assistance Information for Power Preference Indication	Ericsson

- R2-1909989	UE Assistance Information for UE preferred BWP configuration	Ericsson

- R2-1909991	UE Assistance Information for UE preferred SCell configuration	Ericsson

- R2-1910083	UE assistance information for power saving	MediaTek Inc.

- R2-1910103	Further consideration on UE assistance information for power saving	ZTE Corporation, Sanechips

- R2-1910527	UE assistance information for RRC connection management	Nokia, Nokia Shanghai Bell

- R2-1910530	UE power consumption reporting	Nokia, Nokia Shanghai Bell

- R2-1911002	Consideration on UE assistance information	LG Electronics Inc.

- R2-1911249	Procedural aspects of assistance information reporting	Huawei, HiSilicon

- R2-1908929	UE Power Consumption Reduction in RRM Measurement	vivo, CMCC, Intel, Huawei, Hisilicon, Xiaomi, Apple, LG Electronics Inc

- R2-1909556	Relaxation of RRM measurements	Intel Corporation, vivo

- R2-1909986	RRM measurement relaxation	Ericsson

- R2-1908951	Power Saving for RRM Measurements in NR	MediaTek Inc.

- R2-1910526	Power consumption reduction in RRM measurements	Nokia, Nokia Shanghai Bell

- R2-1910876	On RRM relaxation with longer intervals	Huawei, HiSilicon

- R2-1910884	Discussion on reducing neighbour cell measurements for Idle/Inactive UE	Huawei, HiSilicon

- R2-1909535	RRM measurement relaxation by reducing measured cell number	vivo

- R2-1909432	Discussion on power saving for inter-frequency measurements	CMCC

- R2-1911450	On the supporting of relaxed measurement state for UE power saving	Samsung

- R2-1908779	RRM relaxation for power saving	OPPO

- R2-1909172	On Triggering Relaxed RRM measurement in RRC_IDLE and RRC_INACTIVE	Samsung

- R2-1909278	Draft LS to RAN4 on RRM measurement relaxation in power saving	vivo

- R2-1909534	RRM measurement relaxation in time domain	vivo

- R2-1909801	UE power saving approach in RRM	ZTE Corporation, Sanechips

- R2-1909869	Consideration on Measurement Relaxation	Apple

- R2-1909904	RRM measurements for UE power saving	Sony

- R2-1909984	Relaxed inter-frequency measurements in spotty coverage	Ericsson

- R2-1910876	On RRM relaxation with longer intervals	Huawei, HiSilicon

- R2-1910877	Triggering criteria for measurements with longer intervals	Huawei, HiSilicon

- R2-1910878	Detection of low mobility for RRM measurement relaxation	Huawei, HiSilicon

- R2-1910879	Text Proposal for 38.304 time domain RRM Relaxation	Huawei, HiSilicon

- R2-1910880	Text Proposal for 38.331 time domain RRM Relaxation	Huawei, HiSilicon

- R2-1910881	On RRM optimization by reducing the number of cell/frequency to be measured	Huawei, HiSilicon

- R2-1910882	Text Proposal for 38.304 frequency domain RRM Relaxation	Huawei, HiSilicon

- R2-1910883	Text Proposal for 38.331 frequency domain RRM Relaxation	Huawei, HiSilicon

- R2-1910885	TP to 38.304 on reducing neighbour cell measurements for Idle/Inactive UE	Huawei, HiSilicon

- R2-1910886	TP to 38.331 on reducing neighbour cell measurements for Idle/Inactive UE	Huawei, HiSilicon

- R2-1911299	RRM measurement relaxation on a frequency based on the cell quality	LG Electronics Inc.

RAN4#92

- R4-1908381	Revised work plan for power saving	CATT

- R4-1908399	LS on switching and interruption time for MIMO layer adaption	CATT

- R4-1908364, Discussion on UE dynamic adaptation to the maximum number of MIMO layers, MediaTeck

- R4-1908382, Further discussion on MIMO layer adaptation, CATT

- R4-1908430, Further evaluation of switching and interruption time for UE antenna switching, vivo

- R4-1908439, Further evaluation of switching and interruption time for UE antenna switching, Qualcomm

- R4-1908669, UE switching and interruption times for dynamic adaptations in UE Power Saving schemes, Nokia

- R4-1909077, Discussion on general requirement for MIMO layer adaption, OPPO

- R4-1909078, Discussion on switching and interruption requirement for MIMO layer adaption, OPPO

- R4-1909098, Discussion on switching and interruption requirement for MIMO layer adaption, Huawei, HiSilicon