3GPP TSG RAN meeting #87-e									       RP-200081

Electronic Meeting, 16th – 19th March, 2020

Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192592 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 06/2020 | Performance part: 06/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 90 % | Performance Part: 90 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

At RAN4 #94-e meeting, revised WID and TR 37.716-21-21 v0.9.0 on EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) were endorsed and completed and the following EN-DC combinations are completed.

1. LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_2_n66-n78

- DC_7_n66-n78

- DC_7-7_n66-n78

- DC_66_n66-n78

- DC_1_n8-n78

- DC_28_n7-n78

- DC_2_n7-n78

- DC_2_n41-n66

- DC_2_n66-n71

- DC_66_n25-n71

- DC_11_n77-n257

- DC_28_n77-n257

- DC_42_n77-n257

- DC_42_n79-n257

- DC_2_n12-n258

- DC_2_n12-n260

- DC_2_n12-n261

- DC_2_n71-n261

- DC_66_n12-n258

- DC_66_n12-n260

- DC_66_n12-n261

- DL_19_n77-n257

- DL_21_n77-n257

- DL_19_n78-n257

- DL_21_n78-n257

- DL_1_n79-n257

- DL_3_n79-n257

- DL_19_n79-n257

- DL_21_n79-n257

- DC_1_n77(2A)-n257

- DC_3_n77(2A)-n257

- DC_8_n77(2A)-n257

- DC_2_n41(2A)-n71

- DC_2_n41-n71

- DC_66_n25-n41(2A)

- DC_66_n25-n41

- DC_66_n41(2A)-n71

- DC_66_n41-n71

- DC_1_n7B-n78

- DC_3_n7B-n78

- DC_3_n7B-n78

- DC_66_n5-n260

- DC_66_n5-n261

2. LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_2-7_n66-n78

- DC_2-7-7_n66-n78

- DC_7-66_n66-n78

- DC_7-7-66_n66-n78

- DC_2-66_n66-n78

- DC_2-46_n41-n66

- DC_1-20_n3-n78

- DC_7-20_n3-n78

- DC_3-3-8_n1-n78

- DC_7-7-8_n1-n78

- DC_3-28_n7-n78

- DC_1-28_n7-n78

- DC_7-28_n3-n78

- DC_1-20_n3-n38

- DC_2-46_n41-n71

- DC_46-66_n25-n41

- DC_46-66_n41-n71

- DC_1-19_n77-n257

- DC_1-19_n78-n257

- DC_1-19_n79-n257

- DC_1-21_n77-n257

- DC_1-21_n78-n257

- DC_1-21_n79-n257

- DC_1-3_n79-n257

- DC_1-42_n77-n257

- DC_1-42_n79-n257

- DC_19-21_n77-n257

- DC_19-21_n78-n257

- DC_19-21_n79-n257

- DC_19-42_n77-n257

- DC_19-42_n78-n257

- DC_19-42_n79-n257

- DC_21-42_n77-n257

- DC_21-42_n78-n257

- DC_21-42_n79-n257

- DC_3-19_n77-n257

- DC_3-19_n78-n257

- DC_3-19_n79-n257

- DC_3-21_n77-n257

- DC_3-21_n78-n257

- DC_3-21_n79-n257

- DC_3-42_n77-n257

- DC_3-42_n78-n257

- DC_3-42_n79-n257

- DC_2-66_n71-n261

- DL_1-42_n78-n257

- DL_1-42_n78-n257

- DC_3-41_n78-n257

- DC_3-42_n78-n257

- DC_41-42_n78-n257

- DC_18-42_n78-n257

- DC_28-41_n78-n257

- DC_28-42_n78-n257

- DC_1-8_n77(2A)-n257

- DC_2-6_n41(2A)-n71

- DC_2-66_n41-n71

- DC_1-3_n7B-n78

3. LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_2-7-66_n66-n78

- DC_2-7-7-66_n66-n78

- DC_3-3-7-8_n1-n78

- DC_3-7-7-8_n1-n78

- DC_3-3-7-7-8_n1-n78

- DC_1-20-38_n3-n78

- DC_1-3-28_n7-n78

- DC_2-46-44_n41-n71

- DC_1-3-21_n77-n257

- DC_1-19-42_n77-n257

- DC_1-21-42_n77-n257

- DC_19-21-42_n77-n257

- DC_1-3-21_n78-n257

- DC_1-19-42_n78-n257

- DC_1-21-42_n78-n257

- DC_19-21-42_n78-n257

- DC_1-3-21_n79-n257

- DC_1-19-42_n79-n257

- DC_1-21-42_n79-n257

- DC_19-21-42_n79-n257

- DC_1-3-41_n78-n257

- DC_1-3-42_n78-n257

- DC_1-18-42_n78-n257

- DC_1-28-42_n78-n257

- DC_3-18-42_n78-n257

- DC_3-28-41_n78-n257

- DC_3-28-42_n78-n257

- DC_1-41-42_n78-n257

- DC_3-41-42_n78-n257

- DC_28-41-42_n78-n257

- DC_1-3-41_n78-n257

- DC_1-3-42_n78-n257

- DC_1-41-42_n78-n257

- DC_3-41-42_n78-n257

- DC_1-18-42_n78-n257

- DC_3-18-42_n78-n257

- DC_3-28-41_n78-n257

- DC_3-28-42_n78-n257

- DC_28-41-42_n78-n257

- DC_1-28-42_n78-n257

4. LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3-20_n28-n78

- DC_1-3-41-42_n78-n257

- DC_1-3-18-42_n78-n257

- DC_3-28-41-42_n78-n257

- DC_1-3-28-42_n78-n257

For the EN-DC band combinations with self-interference problem, MSD test configuration and required MSD levels are introduced in 7.3B.2.3.5

2.4.2	Remaining Open issues

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. From | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1915695 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1915696 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1915695 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1915696 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912594 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912594 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3C_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912595 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3C_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912595 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78An-257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_(n)3C_n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C_n78A_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B_n78A_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C_n78A_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B_n78A_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7A_n1A-n3A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n3A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n1A-n78A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n3A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n3A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n78A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n1A-n79A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n79A_UL_3A_n79A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | no | no | stopped |
| DL_28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | no | no | stopped |
| DL_66A_n25A-n41A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_66A_n25A-n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-3A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A-3A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n257A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_39A_n41A-n79A_UL_39A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_39A_n41A-n79A_UL_39A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_40A_n41A-n79A_UL_40A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_40A_n41A-n79A_UL_40A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_2A_n7A-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7(2A)-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7(2A)-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7A-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7A-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7A-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7A-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7(2A)-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7(2A)-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7A-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914601 | yes | yes | none |
| DC_5A_n7A-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914601 | yes | yes | none |
| DC_5A_n7(2A)-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7(2A)-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7A-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7A-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A_n7A-n78A_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78A_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78(2A)_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78(2A)_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_12A_n7A-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1915653 | yes | yes | none |
| DC_12A_n7A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1915653 | yes | yes | none |
| DC_12A_n7(2A)-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7A-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1914603 | yes | yes | none |
| DC_66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1914603 | yes | yes | none |
| DC_66A-66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66A-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000263 | yes | yes | none |
| DC_2A_n66A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000263 | yes | yes | none |
| DC_2A_n66(2A)-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66(2A)-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66A-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66A-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66A-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66(2A)-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66A-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A_n66A-n78A_UL_7A_n66A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002650 | Yes | Yes | None |
| DC_7A_n66A-n78A_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002650 | Yes | Yes | None |
| DC_7A-7A_n66A-n78A_UL_7A_n66A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002650 | Yes | Yes | None |
| DC_7A-7A_n66A-n78A_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002650 | Yes | Yes | None |
| DC_66A_n66A-n78A_UL_66A_n66A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000270 | Yes | Yes | None |
| DC_66A_n66A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000270 | Yes | Yes | None |
| DL_3A-3A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261A _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261A _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n5A-n258 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n261 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37.716-21-21: R4-2002664 TS38.101-3: R4-2001066 | Yes | Yes | Completed at RAN#94-e |
| DL_2A_n71A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37.716-21-21: R4-2002664 TS38.101-3: R4-2001066 | Yes | Yes | Completed at RAN#94-e |
| DL_66A_n5A-n258 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_3A_n77A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n77A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915647, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915647, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1912576 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1912576 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_3A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_2A_n12A-n258A_UL_2A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002661 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_2A_n12A-n258A_UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002661 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_2A_n12A-n260A_UL_2A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002662 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_2A_n12A-n260A_UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002662 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_2A_n12A-n261A_UL_2A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002663 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_2A_n12A-n261A_UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002663 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n258A_UL_66A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002657 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n258A_UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002657 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n260A_UL_66A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002658 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n260A_UL_66A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002658 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n261A_UL_66A_n12A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002659 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n12A-n261A_UL_66A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular | TR37-716-21-21:R4-2002659 TS38.101-3: R4-2001066 | Yes | Yes | Completed |
| DL_66A_n5A-n260M_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL_66A_n5A-n260M_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260L_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260L_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260K UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260K UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(6A)_ UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(6A)_ UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260J_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260J_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(G-H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(5A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(5A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260I_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260I_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(4A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(4A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260H_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260H_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260G_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260G_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260A_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260A_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261M_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261M_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(H-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(H-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261L_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261L_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261K_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261K_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261J_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261J_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-2G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261I_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261I_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261H_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261H_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261G_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261G_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261A_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261A_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-K)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-K)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-J)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-J)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-J)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-J)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DC_41A_n78A-n257A DC_41A_n78A-n257G DC_41A_n78A-n257H DC_41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41C_n78A-n257A DC_41C_n78A-n257G DC_41C_n78A-n257H DC_41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_42A_n78A-n257A DC_42A_n78A-n257G DC_42A_n78A-n257H DC_42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_42C_n78A-n257A DC_42C_n78A-n257G DC_42C_n78A-n257H DC_42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A_n78A-n257G DC_1A_n78A-n257H DC_1A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A_n78A-n257G DC_3A_n78A-n257H DC_3A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n78A-n257A DC_18A_n78A-n257G DC_18A_n78A-n257H DC_18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n78A-n257A DC_28A_n78A-n257G DC_28A_n78A-n257H DC_28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A_n3A-n257A DC_1A_n3A-n257G DC_1A_n3A-n257H DC_1A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41A_n78A-n257A DC_41A_n78A-n257G DC_41A_n78A-n257H DC_41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n3A-n257A DC_18A_n3A-n257G DC_18A_n3A-n257H DC_18A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n3A-257A DC_28A_n3A-257G DC_28A_n3A-257H DC_28A_n3A-257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_8A_n1A-n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1911271, R4-1911448 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257D | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257E | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257F | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257G | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257H | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257I | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257J | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257K | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257L | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257M | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3A_n77A-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911155, R4-1911448 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911155, R4-1911448 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DC_2A_n41A-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912271 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A_n41A-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912271 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_66A_n41A-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912272 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_66A_n41A-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912272 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_3A_n40A-n41A_UL_3A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-1911246 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_3A_n40A-n41A_UL_3A_n41A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-1911246 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_1A-3A_n38A-n78A_UL_3A_n38A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-1913611 TS 38.101-3: R4-1913966 | yes | yes | none |
| DC_1A-3A_n38A-n78A_UL_3A_n78A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-1913611 TS 38.101-3: R4-1913966 | yes | yes | none |
| DC_1A-20A_n3A-n78A_UL_1A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-1913966 | yes | yes | none |
| DC_1A-20A_n3A-n78A_UL_20A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-1913966 | yes | yes | None |
| DC_1A-20A_n3A-n38A_UL_1A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_1A-20A_n3A-n38A_UL_20A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_7A-20A_n3A-n78A_UL_7A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_7A-20A_n3A-n78A_UL_20A_n3A | Rel-15 | Wubin, Zhou, ZTE Corporation | TR 37.716.21-21: R4-2000482 TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_3A-20A_n38A-n78A_UL_3A_n38A | Rel-15 | Wubin, Zhou, ZTE Corporation | - | No | No | Ongoing |
| DC_3A-20A_n38A-n78A_UL_3A_n78A | Rel-15 | Wubin, Zhou, ZTE Corporation | - | No | No | Ongoing |
| DC_3A_n40A-n79A_UL_3A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_3A_n40A-n79A_UL_3A_n79A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_3A_n41A-n79A_UL_3A_n41A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_3A_n41A-n79A_UL_3A_n79A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n40A-n41A_UL_8A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n40A-n41A_UL_8A_n41A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n40A-n79A_UL_8A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n40A-n79A_UL_8A_n79A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n41A-n79A_UL_8A_n41A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_8A_n41A-n79A_UL_8A_n79A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_39A_n40A-n79A_UL_39A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_39A_n40A-n79A_UL_39A_n79A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_39A_n40A-n41A_UL_39A_n40A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DC_39A_n40A-n41A_UL_39A_n41A | Rel-15 | Wubin, Zhou, ZTE Corporation |  | No | No | Not Start |
| DL_2A_n7A-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7A-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7A-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7(2A)-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7(2A)-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_13A_n5A-n48A_UL_13A_n48A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not Start |
| DL_13A_n48A-n66A_UL_13A_n48A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not Start |
| DL_13A_n48A-n66A_UL_13A_n66A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not Start |
| DL_66A_n5A-n48A_UL_66A_n5A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not Start |
| DL_66A_n5A-n48A_UL_66A_n48A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not Start |
| DL_2A_n41A-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41A-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41(2A)-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41(2A)-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41C-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41C-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002013 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41(2A)-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41(2A)-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41C-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n41C-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n66A-n71A_UL_2A_n66A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002014 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n66A-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002014 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n41(2A)_UL_66A_n25A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n41(2A)_UL_66A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n41C_UL_66A_n25A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n41C_UL_66A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n71A_UL_66A_n25A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002016 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n25A-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng TM-US | TR 37.716.21-21: R4-2002016 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n41(2A)-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n41(2A)-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n41C-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_66A_n41C-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n71A-n261A_UL_2A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n71A-n261(2A)_UL_2A_n71A | Rel-15 | Nelson Ueng TM-US | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n7B-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n7B-n78A_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DL_1A_n7B-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DL_3A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3C_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3C_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DL_3C_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3C_n7B-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3C_n7B-n78A_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DL_3C_n7B-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002002 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A-3A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not Start |
| DL_3A-3A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not Start |
| DL_3A-3A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not Start |
| DL_3A-3A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not Start |
| DL_3A-3A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not Start |
| DL_28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716.21-21: R4-2001998 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716.21-21: R4-2001998 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716.21-21: R4-2001998 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra | TR 37.716.21-21: R4-2001998 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716.21-21: R4-2001998 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257D_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257G_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257H_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257H_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257I_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257I_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n77(2A)-n257I_UL_1A_n257I | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257A_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257D_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257D_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257D_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257G_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257G_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257H_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257H_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257H_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257I_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257I_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257I_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n77(2A)-n257I_UL_3A_n257I | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257D_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | None |
| DL_8A_n77(2A)-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | None |
| DL_8A_n77(2A)-n257G_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257H_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257H_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_8A_n77(2A)-n257I_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257I_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A_n77(2A)-n257I_UL_8A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_11A_n77(2A)-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257D_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257G_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257H_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257H_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257I_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257I_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n77(2A)-n257I_UL_11A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77A-n257A_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257A_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257D_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257D_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257G_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257G_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257H_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257H_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257H_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257I_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257I_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257I_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77A-n257I_UL_28A_n257I | Rel-15 | Masashi Fushiki, Softbank | TR 37.716.21-21: R4-2000777 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_28A_n77(2A)-n257A_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257A_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257D_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257D_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257G_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257G_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257H_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257H_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257H_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257I_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257I_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257I_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_28A_n77(2A)-n257I_UL_28A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_19A_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_3A_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_19A_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_21A_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42A_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_42C_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_11A_n3A-n28A_UL_11A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_11A_n3A-n28A_UL_11A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not Start |
| DL_1A_n40A-n78(2A)_UL_1A_n40A | Rel-15 | Wang Jin, Huawei |  | No | No | TP will be submitted |
| DL_1A_n40A-n78(2A)_UL_1A_n78A | Rel-15 | Wang Jin, Huawei |  | No | No | TP will be submitted |
| DL_1A_n8A-n78A_UL_1A_n8A | Rel-15 | Wang Jin, Huawei | TR 37.716.21-21: R4-2001092 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n8A-n78A_UL_1A_n78A | Rel-15 | Wang Jin, Huawei | TR 37.716.21-21: R4-2001092 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A_n8A-n40A_UL_1A_n8A | Rel-15 | Wang Jin, Huawei |  | No | No | TP will be submitted |
| DL_1A_n8A-n40A_UL_1A_n40A | Rel-15 | Wang Jin, Huawei |  | No | No | TP will be submitted |
| DL_20A_n20A-n75_UL_20A_n20A1 | Rel-15 | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DL_1A_n28A-n40A_UL_1A_n28A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_1A_n28A-n40A_UL_1A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n1A-n40A_UL_3A_n1A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n1A-n40A_UL_3A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n8A-n40A_UL_3A_n8A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n8A-n40A_UL_3A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n8A-n78A_UL_3A_n8A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n8A-n78A_UL_3A_n78A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n28A-n40A_UL_3A_n28A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_3A_n28A-n40A_UL_3A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n1A-n40A_UL_7A_n1A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n1A-n40A_UL_7A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n8A-n40A_UL_7A_n8A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n8A-n40A_UL_7A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n8A-n78A_UL_7A_n8A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n8A-n78A_UL_7A_n78A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n28A-n40A_UL_7A_n28A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_7A_n28A-n40A_UL_7A_n40A | Rel-15 | per.lindell Ericsson |  | No | No | Not Start |
| DL_2A_n7A-n78A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei | TR 37.716.21-21: R4-2002653 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_2A_n7A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TR 37.716.21-21: R4-2002653 TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_13A_n7A-n78A_UL_13A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Not Start |
| DL_13A_n7A-n78A_UL_13A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Not Start |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. From | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? Yes/no | Perf. Part completed? Yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1°-3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1°-3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1°-3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1°-3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7°_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7°_n28A-n78A _UL_3°_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7°_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3°-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3°-7C_n28A-n78A _UL_3°_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3°-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3°_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3°_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-19A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-19A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-21A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-21A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-21A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-21A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_1A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-19A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_3A-19A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_3A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_3A-19A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No |  | Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42C_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42C_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-21A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-21A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42C_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42C_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |

| DL_1A-3A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n3A-n78A_UL_1A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_1A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_2A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DL_2A-7A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DL_2A-7C_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DL_2A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1912599 | yes | yes | none |
| DL_2A-7A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1912599 | yes | yes | none |
| DL_2A-7C_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1915692 | yes | yes | none |
| DL_7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DL_7A-7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DL_7C-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | TP will be submitted |
| DC_2A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002649 | yes | yes | none |
| DC_2A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002649 | yes | yes | none |
| DC_2A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002649 | yes | yes | none |
| DC_2A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002649 | yes | yes | none |
| DC_7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2002649 | yes | yes | none |
| DC_7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_7A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000269 | yes | yes | none |
| DC_2A-7A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A-7A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A-7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A-7A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DC_2A-7A-7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-2001066 TR 37.716-21-21:R4-2000264 | yes | yes | none |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A-66A_n41A-n261A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | Yes | None |
| DL_2A-66A_n41A-n261A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-20A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-7C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3A_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3A_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3A_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3A_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3C_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3C_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3C_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | yes | yes | none |
| DL_1A-3C_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TS 38.101-3: R4-2001066 | Yes | yes | none |
| DC_1A-18A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A_n3A-n257A DC_1A-18A_n3A-n257G DC_1A-18A_n3A-n257H DC_1A-18A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A_n3A-257A DC_1A-28A_n3A-257G DC_1A-28A_n3A-257H DC_1A-28A_n3A-257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41A_n78A-n257A DC_1A-41A_n78A-n257G DC_1A-41A_n78A-n257H DC_1A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41C_n78A-n257A DC_1A-41C_n78A-n257G DC_1A-41C_n78A-n257H DC_1A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-42A_n78A-n257A DC_1A-42A_n78A-n257G DC_1A-42A_n78A-n257H DC_1A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-42C_n78A-n257A DC_1A-42C_n78A-n257G DC_1A-42C_n78A-n257H DC_1A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_3A-41A_n78A-n257A DC_3A-41A_n78A-n257G DC_3A-41A_n78A-n257H DC_3A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-41C_n78A-n257A DC_3A-41C_n78A-n257G DC_3A-41C_n78A-n257H DC_3A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_3A-42A_n78A-n257A DC_3A-42A_n78A-n257G DC_3A-42A_n78A-n257H DC_3A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-42C_n78A-n257A DC_3A-42C_n78A-n257G DC_3A-42C_n78A-n257H DC_3A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_41A-42A_n78A-n257A DC_41A-42A_n78A-n257G DC_41A-42A_n78A-n257H DC_41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41A-42C_n78A-n257A DC_41A-42C_n78A-n257G DC_41A-42C_n78A-n257H DC_41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_41C-42A_n78A-n257A DC_41C-42A_n78A-n257G DC_41C-42A_n78A-n257H DC_41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_41C-42C_n78A-n257A DC_41C-42C_n78A-n257G DC_41C-42C_n78A-n257H DC_41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_1A-18A_n78A-n257A DC_1A-18A_n78A-n257G DC_1A-18A_n78A-n257H DC_1A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-18A_n78A-n257A DC_3A-18A_n78A-n257G DC_3A-18A_n78A-n257H DC_3A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A-42A_n78A-n257A DC_18A-42A_n78A-n257G DC_18A-42A_n78A-n257H DC_18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A-42C_n78A-n257A DC_18A-42C_n78A-n257G DC_18A-42C_n78A-n257H DC_18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_3A-28A_n78A-n257A DC_3A-28A_n78A-n257G DC_3A-28A_n78A-n257H DC_3A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41A_n78A-n257A DC_28A-41A_n78A-n257G DC_28A-41A_n78A-n257H DC_28A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41C_n78A-n257A DC_28A-41C_n78A-n257G DC_28A-41C_n78A-n257H DC_28A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_28A-42A_n78A-n257A DC_28A-42A_n78A-n257G DC_28A-42A_n78A-n257H DC_28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-42C_n78A-n257A DC_28A-42C_n78A-n257G DC_28A-42C_n78A-n257H DC_28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-2001066 | yes | yes | none |
| DC_1A-28A_n78A-n257A DC_1A-28A_n78A-n257G DC_1A-28A_n78A-n257H DC_1A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_3A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_7A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_1A-11A_n77A-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1912603 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1912603 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DC_2A-66A_n41A-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 | yes | yes | none |
| DL_46A-66A_n25A-n41A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46A-66A_n25A-n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46C-66A_n25A-n41A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46C-66A_n25A-n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46D-66A_n25A-n41A UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46D-66A_n25A-n41A UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46A-66A_n41A-n71A UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46A-66A_n41A-n71A UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46C-66A_n41A-n71A UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46C-66A_n41A-n71A UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46D-66A_n41A-n71A UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_46D-66A_n41A-n71A UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001304 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46A_n41A-n71A UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46A_n41A-n71A UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46C_n41A-n71A UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46C_n41A-n71A UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46D_n41A-n71A UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-46D_n41A-n71A UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2001302 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46A_n41A-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46A_n41A-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46C_n41A-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46C_n41A-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46D_n41A-n66A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_2A-46D_n41A-n66A_UL_2A_n66A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002655 TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41(2A)-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41(2A)-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41(2A)-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41(2A)-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41C-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41C-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41C-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DL_2A-66A_n41C-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-2001066 | yes | yes | none |
| DC_13A-66A_n5A-n48A_UL_13A_n48A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not start |
| DC_13A-66A_n5A-n48A_UL_66A_n5A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not start |
| DC_13A-66A_n5A-n48A_UL_66A_n48A | Rel-15 | Zheng Zhao Verizon |  | No | No | Not start |
| DC_7A-28A_n3A-n78A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7A-28A_n3A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7A-28A_n3A-n78A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7A-28A_n3A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_7C_n3A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_7C-28A_n3A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002008 TS38.101-3: R4-2001066 | yes | yes | none |
| DC_1A-7A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_1A-7A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_1A-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_1A-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-7A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-7A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3C-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-3A-7A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-3A-7A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-3A-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-3A-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No | Not start |
| DC_3A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3A-28A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3A-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3C-28A_n7B-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3C-28A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3C-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3C-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3A-3A-28A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_3A-3A-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2001999 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A_n7B-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002002 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A_n7B-n78A_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_1A-3A_n7B-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002002 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002002 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_1A-3A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002002 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7B-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7B-n78A_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_1A-28A_n7B-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | Need to TP |
| DC_1A-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-2002000 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-11A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n3A-n28A_UL_11A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n3A-n28A_UL_11A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_8A-11A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_8A-11A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_8A-11A_n3A-n28A_UL_11A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_8A-11A_n3A-n28A_UL_11A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-3A-8A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-8A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_7A-7A-8A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_7A-7A-8A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_7A-7A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_7A-7A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-2000856 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_2A-66A_n71A-n261A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002656 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_2A-66A_n71A-n261A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002656 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_2A-66A_n71A-n261(2A)_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002656 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_2A-66A_n71A-n261(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-2002656 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257D_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257D_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257G_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257G_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257H_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257H_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257H_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_1A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-8A_n77(2A)-n257I_UL_8A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257D_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257G_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257H_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_1A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_1A-11A_n77(2A)-n257I_UL_11A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257A_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257A_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257A_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257D_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257G_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257H_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_3A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77A-n257I_UL_28A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257A_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257A_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257A_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257D_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257G_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257H_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_3A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DC_3A-28A_n77(2A)-n257I_UL_28A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257D_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257G_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257H_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_8A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_8A-11A_n77(2A)-n257I_UL_11A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | No | No | Not start |
| DL_1A-19A_n77A-n257A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001094 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001097 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257G_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001112 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001115 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257G_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001103 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257G_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001101 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257G_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001118 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257G_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001106 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257G_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n77A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001109 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001095 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001098 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001113 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001116 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001104 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257G_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3 : R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257G_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001119 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257G_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001107 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257G_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n78A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001110 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001100 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-19A_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001096 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-21A_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001099 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42A_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-19A_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-2001114 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-21A_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001117 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42A_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-21A_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001105 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42A_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42A_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257A_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257G_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-42C_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001102 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257A_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257G_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257G_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257G_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_3A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_3A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_3A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_3A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_3A-42C_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001120 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257A_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257G_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257G_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_19A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_19A-42C_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001108 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257A_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257A_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257G_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257G_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_21A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |
| DL_21A-42C_n79A-n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.76-21-21: R4-2001111 TS38.101-3: R4-2001066 | Yes | Yes | None |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. From | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? Yes/no | Perf. Part completed? Yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-7A-7A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_8A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_3A-3A-7A-7A-8A_n1A-n78A_UL_8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-2000851 38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. ongoing |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |

| DL_1A-3A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909837 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909837 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-7A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-7A-28A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3C-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes | None |
| DL_1A-3A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-28A_n7B-n78A_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-28A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-28A_n7B-n78A_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-28A_n7B-n78A_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-28A_n7B-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3C-28A_n7B-n78A_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-28A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-2002001 TS 38.101-3: R4-2001066 | Yes | Yes |  |
| DL_1A-3A-7A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A_n7A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7C_n28A-n78A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3C-7C_n28A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-7C_n28A-n78A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-7C_n28A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-21A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DC_1A-3A-21A_n77A-n257A | DC_1A_n77A DC_1A_n257A DC_3A_n77A DC_3A_n257A DC_21A_n77A DC_21A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n77A-n257G | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_3A_n77A DC_3A_n257A DC_3A_n257G DC_21A_n77A DC_21A_n257A DC_21A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n77A-n257H | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_3A_n77A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n77A-n257I | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_3A_n77A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n77A-n257A | DC_1A_n77A DC_1A_n257A DC_19A_n77A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n77A-n257G | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n77A-n257H | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n77A-n257I | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n77A-n257A | DC_1A_n77A DC_1A_n257A DC_19A_n77A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n77A-n257G | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n77A-n257H | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n77A-n257I | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n77A-n257A | DC_1A_n77A DC_1A_n257A DC_21A_n77A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n77A-n257G | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n77A-n257H | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n77A-n257I | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n77A-n257A | DC_1A_n77A DC_1A_n257A DC_21A_n77A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n77A-n257G | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n77A-n257H | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n77A-n257I | DC_1A_n77A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n77A-n257A | DC_19A_n77A DC_19A_n257A DC_21A_n77A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n77A-n257G | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n77A-n257H | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n77A-n257I | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n77A-n257A | DC_19A_n77A DC_19A_n257A DC_21A_n77A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n77A-n257G | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n77A-n257H | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n77A-n257I | DC_19A_n77A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n77A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n78A-n257A | DC_1A_n78A DC_1A_n257A DC_3A_n78A DC_3A_n257A DC_21A_n78A DC_21A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n78A-n257G | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_21A_n78A DC_21A_n257A DC_21A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n78A-n257H | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n78A-n257A | DC_1A_n78A DC_1A_n257A DC_19A_n78A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n78A-n257G | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n78A-n257H | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n78A-n257A | DC_1A_n78A DC_1A_n257A DC_19A_n78A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n78A-n257G | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n78A-n257H | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n78A-n257A | DC_1A_n78A DC_1A_n257A DC_21A_n78A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n78A-n257G | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n78A-n257H | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n78A-n257A | DC_1A_n78A DC_1A_n257A DC_21A_n78A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n78A-n257G | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n78A-n257H | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n78A-n257I | DC_1A_n78A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n78A-n257A | DC_19A_n78A DC_19A_n257A DC_21A_n78A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n78A-n257G | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n78A-n257H | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n78A-n257I | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n78A-n257A | DC_19A_n78A DC_19A_n257A DC_21A_n78A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n78A-n257G | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n78A-n257H | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n78A-n257I | DC_19A_n78A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n78A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n79A-n257A | DC_1A_n79A DC_1A_n257A DC_3A_n79A DC_3A_n257A DC_21A_n79A DC_21A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n79A-n257G | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_3A_n79A DC_3A_n257A DC_3A_n257G DC_21A_n79A DC_21A_n257A DC_21A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n79A-n257H | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_3A_n79A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-21A_n79A-n257I | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_3A_n79A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n79A-n257A | DC_1A_n79A DC_1A_n257A DC_19A_n79A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n79A-n257G | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n79A-n257H | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42A_n79A-n257I | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n79A-n257A | DC_1A_n79A DC_1A_n257A DC_19A_n79A DC_19A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n79A-n257G | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n79A-n257H | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-19A-42C_n79A-n257I | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n79A-n257A | DC_1A_n79A DC_1A_n257A DC_21A_n79A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n79A-n257G | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n79A-n257H | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42A_n79A-n257I | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n79A-n257A | DC_1A_n79A DC_1A_n257A DC_21A_n79A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n79A-n257G | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n79A-n257H | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-21A-42C_n79A-n257I | DC_1A_n79A DC_1A_n257A DC_1A_n257G DC_1A_n257H DC_1A_n257I DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n79A-n257A | DC_19A_n79A DC_19A_n257A DC_21A_n79A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n79A-n257G | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n79A-n257H | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42A_n79A-n257I | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n79A-n257A | DC_19A_n79A DC_19A_n257A DC_21A_n79A DC_21A_n257A DC_42A_n257A | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n79A-n257G | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_42A_n257A DC_42A_n257G | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n79A-n257H | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_42A_n257A DC_42A_n257G DC_42A_n257H | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_19A-21A-42C_n79A-n257I | DC_19A_n79A DC_19A_n257A DC_19A_n257G DC_19A_n257H DC_19A_n257I DC_21A_n79A DC_21A_n257A DC_21A_n257G DC_21A_n257H DC_21A_n257I DC_42A_n257A DC_42A_n257G DC_42A_n257H DC_42A_n257I | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-41A_n78A-n257A DC_1A-3A-41A_n78A-n257G DC_1A-3A-41A_n78A-n257H DC_1A-3A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-41C_n78A-n257A DC_1A-3A-41C_n78A-n257G DC_1A-3A-41C_n78A-n257H DC_1A-3A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-42A_n78A-n257A DC_1A-3A-42A_n78A-n257G DC_1A-3A-42A_n78A-n257H DC_1A-3A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-42C_n78A-n257A DC_1A-3A-42C_n78A-n257G DC_1A-3A-42C_n78A-n257H DC_1A-3A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-41A-42A_n78A-n257A DC_1A-41A-42A_n78A-n257G DC_1A-41A-42A_n78A-n257H DC_1A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41A-42C_n78A-n257A DC_1A-41A-42C_n78A-n257G DC_1A-41A-42C_n78A-n257H DC_1A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-41C-42A_n78A-n257A DC_1A-41C-42A_n78A-n257G DC_1A-41C-42A_n78A-n257H DC_1A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-41C-42C_n78A-n257A DC_1A-41C-42C_n78A-n257G DC_1A-41C-42C_n78A-n257H DC_1A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-41A-42A_n78A-n257A DC_3A-41A-42A_n78A-n257G DC_3A-41A-42A_n78A-n257H DC_3A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-41A-42C_n78A-n257A DC_3A-41A-42C_n78A-n257G DC_3A-41A-42C_n78A-n257H DC_3A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-41C-42A_n78A-n257A DC_3A-41C-42A_n78A-n257G DC_3A-41C-42A_n78A-n257H DC_3A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-41C-42C_n78A-n257A DC_3A-41C-42C_n78A-n257G DC_3A-41C-42C_n78A-n257H DC_3A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-18A_n78A-n257A DC_1A-3A-18A_n78A-n257G DC_1A-3A-18A_n78A-n257H DC_1A-3A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A-42A_n78A-n257A DC_1A-18A-42A_n78A-n257G DC_1A-18A-42A_n78A-n257H DC_1A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A-42C_n78A-n257A DC_1A-18A-42C_n78A-n257G DC_1A-18A-42C_n78A-n257H DC_1A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-18A-42A_n78A-n257A DC_3A-18A-42A_n78A-n257G DC_3A-18A-42A_n78A-n257H DC_3A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-18A-42C_n78A-n257A DC_3A-18A-42C_n78A-n257G DC_3A-18A-42C_n78A-n257H DC_3A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-28A-41A_n78A-n257A DC_3A-28A-41A_n78A-n257G DC_3A-28A-41A_n78A-n257H DC_3A-28A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-41C_n78A-n257A DC_3A-28A-41C_n78A-n257G DC_3A-28A-41C_n78A-n257H DC_3A-28A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-28A-42A_n78A-n257A DC_3A-28A-42A_n78A-n257G DC_3A-28A-42A_n78A-n257H DC_3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-42C_n78A-n257A DC_3A-28A-42C_n78A-n257G DC_3A-28A-42C_n78A-n257H DC_3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_28A-41A-42A_n78A-n257A DC_28A-41A-42A_n78A-n257G DC_28A-41A-42A_n78A-n257H DC_28A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41A-42C_n78A-n257A DC_28A-41A-42C_n78A-n257G DC_28A-41A-42C_n78A-n257H DC_28A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_28A-41C-42A_n78A-n257A DC_28A-41C-42A_n78A-n257G DC_28A-41C-42A_n78A-n257H DC_28A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_28A-41C-42C_n78A-n257A DC_28A-41C-42C_n78A-n257G DC_28A-41C-42C_n78A-n257H DC_28A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-28A_n78A-n257A DC_1A-3A-28A_n78A-n257G DC_1A-3A-28A_n78A-n257H DC_1A-3A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A-42A_n78A-n257A DC_1A-28A-42A_n78A-n257G DC_1A-28A-42A_n78A-n257H DC_1A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A-42C_n78A-n257A DC_1A-28A-42C_n78A-n257G DC_1A-28A-42C_n78A-n257H DC_1A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DC_3A-28A-42A_n78A-n257A DC_3A-28A-42A_n78A-n257G DC_3A-28A-42A_n78A-n257H DC_3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-42C_n78A-n257A DC_3A-28A-42C_n78A-n257G DC_3A-28A-42C_n78A-n257H DC_3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-2001066 | Yes | Yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_11A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_11A_n28A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_1A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_8A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257D_UL_11A_n257D | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257G_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257H_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | none |
| DL_1A-8A-11A_n77(2A)-n257H_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257H_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_1A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_1A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_1A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_8A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_8A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_8A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_11A_n257G | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_11A_n257H | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DL_1A-8A-11A_n77(2A)-n257I_UL_11A_n257I | Rel-15 | Masashi Fushiki, Softbank |  | no | no | None |
| DC_2A-7A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_1A-3A-20A_n38A-n78A_UL_3A_n78A | Rel-15 | wubin, Zhou, ZTE Corporation |  | no | no | Ongoing |
| DC_1A-3A-20A_n38A-n78A_UL_20A_n78A | Rel-15 | wubin, Zhou, ZTE Corporation |  | no | no | Ongoing |
| DC_1A-3A-20A_n38A-n78A_UL_3A_n38A | Rel-15 | wubin, Zhou, ZTE Corporation |  | no | no | Ongoing |
| DC_1A-3A-20A_n38A-n78A_UL_20A_n38A | Rel-15 | wubin, Zhou, ZTE Corporation |  | no | no | Ongoing |
| DC_1A-20A-38A_n3A-n78A_UL_1A_n3A | Rel-15 | wubin, Zhou, ZTE Corporation | TR 37.716-21-21: R4-2002652 38.101-3: R4-2001066 | yes | yes | None |
| DC_1A-20A-38A_n3A-n78A_UL_20A_n3A | Rel-15 | wubin, Zhou, ZTE Corporation | TR 37.716-21-21: R4-2002652 38.101-3: R4-2001066 | yes | yes | None |
| DC_1A-20A-38A_n3A-n78A_UL_1A_n78A | Rel-15 | wubin, Zhou, ZTE Corporation | TR 37.716-21-21: R4-2002652 38.101-3: R4-2001066 | yes | yes | None |
| DC_1A-20A-38A_n3A-n78A_UL_20A_n78A | Rel-15 | wubin, Zhou, ZTE Corporation | TR 37.716-21-21: R4-2002652 38.101-3: R4-2001066 | yes | yes | None |
| DC_1A-7A-20A_n3A-n78A_UL_1A_n3A | Rel-15 | wubin, Zhou, ZTE Corporation | TR 37.716-21-21: R4-1913612 38.101-3: R4-1913966 | yes | yes | None |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3A-7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-3C-7A-28A_n7A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DC_1A-3A-41A-42A_n78A-n257A DC_1A-3A-41A-42A_n78A-n257G DC_1A-3A-41A-42A_n78A-n257H DC_1A-3A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-41A-42C_n78A-n257A DC_1A-3A-41A-42C_n78A-n257G DC_1A-3A-41A-42C_n78A-n257H DC_1A-3A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-41C-42A_n78A-n257A DC_1A-3A-41C-42A_n78A-n257G DC_1A-3A-41C-42A_n78A-n257H DC_1A-3A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-2001066 | Yes | Yes | None |
| DC_1A-3A-41C-42C_n78A-n257A DC_1A-3A-41C-42C_n78A-n257G DC_1A-3A-41C-42C_n78A-n257H DC_1A-3A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-2001066 | Yes | Yes | None |
| 1A-3A-18A-42A_n78A-n257A 1A-3A-18A-42A_n78A-n257G 1A-3A-18A-42A_n78A-n257H 1A-3A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1913966 | Yes | Yes | None |
| 1A-3A-18A-42C_n78A-n257A 1A-3A-18A-42C_n78A-n257G 1A-3A-18A-42C_n78A-n257H 1A-3A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3:R4-2001066 | Yes | Yes | None |
| DC_3A-28A-41A-42A_n78A-n257A DC_3A-28A-41A-42A_n78A-n257G DC_3A-28A-41A-42A_n78A-n257H DC_3A-28A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-41A-42C_n78A-n257A DC_3A-28A-41A-42C_n78A-n257G DC_3A-28A-41A-42C_n78A-n257H DC_3A-28A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3:R4-2001066 | Yes | Yes | None |
| DC_3A-28A-41C-42A_n78A-n257A DC_3A-28A-41C-42A_n78A-n257G DC_3A-28A-41C-42A_n78A-n257H DC_3A-28A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3:R4-2001066 | Yes | Yes | None |
| DC_3A-28A-41C-42C_n78A-n257A DC_3A-28A-41C-42C_n78A-n257G DC_3A-28A-41C-42C_n78A-n257H DC_3A-28A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3:R4-2001066 | Yes | Yes | None |
| 1A-3A-28A-42A_n78A-n257A 1A-3A-28A-42A_n78A-n257G 1A-3A-28A-42A_n78A-n257H 1A-3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1913966 | Yes | Yes | None |
| 1A-3A-28A-42C_n78A-n257A 1A-3A-28A-42C_n78A-n257G 1A-3A-28A-42C_n78A-n257H 1A-3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3:R4-2001066 | Yes | Yes | None |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

<RAN4 #94-e meeting>

- R4-2001042, “TR 37.716-21-21 v0.9.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16,” LG Electronics

- R4-2001064, “Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in rel-16,”

LG Electronics

- R4-2001066, “Introducing CR on new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16,” LG Electronics

- R4-2000182, “Draft CR: Adding EN-DC configurations to DC_3-20_n28-n78,” 	Nokia

- R4-2000263, “TP for TR 37.716-21-21: DC_2A_n66A-n78A,” 				Samsung

- R4-2000264, “TP for TR 37.716-21-21: DC_2A-7A_n66A-n78A and DC_2A-7A-7A_n66A-n78A,” 															Samsung

- R4-2000265, “TP for TR 37.716-21-21: DC_2A-7A-66A_n66A-n78A and DC_2A-7A-7A-66A_n66A-n78A,” 														Samsung

- R4-2002649	TP for TR 37.716-21-21: DC_2A-66A_n66A-n78A,” 			Samsung

- R4-2002650	TP for TR 37.716-21-21: DC_7A_n66A-n78A,” samsung

- R4-2000268, “TP for TR 37.716-21-21: DC_7A-7A_n66A-n78A,” 			Samsung

- R4-2000269, “TP for TR 37.716-21-21: DC_7A-66A_n66A-n78A and DC_7A-7A-66A_n66A-n78A,” Samsung

- R4-2000270, “TP for TR 37.716-21-21: DC_66A_n66A-n78A,” 			Samsung

- R4-2002651,	“TP for TR37.716-21-21_ DC_1A-20A_n3A-n38A,”	ZTE Corporation

- R4-2000482, “TP for TR37.716-21-21_ DC_1A-20A_n3A-n78A,” 		ZTE Corporation

- R4-2002652	TP for TR37.716-21-21_ DC_1A-20A-38A_n3A-n78A	ZTE Corporation

- R4-2000485, “TP for TR37.716-21-21: DC_7A-20A_n3A-n78A,”			ZTE Corporation

- R4-2002653	TP for TR 37.716-21-21:DC_2_n7-n78		ZTE Corporation

- R4-2000851, “TP for TR 37.716-21-21: UE requirements for DC_3-3-7-8_n1-n78, DC_3-7-7-8_n1-n78, DC_3-3-7-7-8_n1-n78,”									CHTTL

- R4-2000856	TP for TR 37.716-21-21: UE requirements for DC_3-3-8_n1-n78, DC_7-7-8_n1-n78  CHTTL

- R4-2001092	TP to TR 37.716.21-21: Addition of CA configuration for DC_1A_n8A-n78A 		Huawei

- R4-2001128	TP on summary of self-interference analysis for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16			LG Electronics

- R4-2002654	MSD results for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16  LG Electronics

- R4-2001998	TP for TR 37.716-21-21 to include DC_28_n7-n78		Ericsson

- R4-2001999	TP for TR 37.716-21-21 to include DC_3-28_n7-n78		Ericsson

- R4-2002000	TP for TR 37.716-21-21 to include DC_1-28_n7-n78		Ericsson

- R4-2002001	TP for TR 37.716-21-21 to include DC_1-3-28_n7-n78		Ericsson

- R4-2002002	draft CR adding configurations for 1_n7-n78, 3_n7-n78, 1-3_n7-n78, 3_n7-n78 		Ericsson

- R4-2002008	TP for TR 37.716-21-21 to include DC_7A-28A_n3A-n78A, DC_7C-28A_n3A-n78A  	Ericsson

- R4-2002011	draft Rel-16 CR to 38.101-3 to add new configurations for 2_n41-n71, 66_n25-n41, 66_n41-n71, 2-66_n41-n71 to existing combinations	Ericsson

- R4-2002013	TP for TR 37.716-21-21 to include DC_2_n41-n66		Ericsson

- R4-2002014	TP for TR 37.716-21-21 to include DC_2_n66-n71		Ericsson

- R4-2002016	TP for TR 37.716-21-21 to include 66_n25-n71			Ericsson

- R4-2002655	TP for TR 37.716-21-21 to include DC_2-46_n41-n66 		Ericsson

- R4-2002656	TP for TR 37.716-21-21 to include DC_2-66_n71-n261		Ericsson

- R4-2002657	TP for TR 37.716-21-21: DC_66A_n12A-n258A 			Nokia

- R4-2002658	TP for TR 37.716-21-21: DC_66A_n12A-n260A			Nokia

- R4-2002659	TP for TR 37.716-21-21: DC_66A_n12A-n261A			Nokia

- R4-2000762	Draft CR for TS 38.101-3: Support of n77(2A) in DC_1-8_n77-n257 SoftBank

- R4-2000765	Draft CR for TS 38.101-3: Support of n77(2A) in DC_1_n77-n257, 3_n77-n257 and 8_n77-n257	SoftBank

- R4-2000776	TP for TR 37.716-21-21: EN-DC_11_n77-n257  			SoftBank

- R4-2000777	TP for TR 37.716-21-21: EN-DC_28_n77-n257			SoftBank

- R4-2000860	TP for EN-DC of 1-3-21_n78-n257 for TR37.716-21-21 	NTT DoCoMo

- R4-2000861	TP for EN-DC of 1-19-42_n78-n257 for TR37.716-21-21, 	NTT DoCoMo

- R4-2000862	TP for EN-DC of 1-21-42_n78-n257 for TR37.716-21-21,	NTT DoCoMo

- R4-2000863	TP for EN-DC of 19-21-42_n78-n257 for TR37.716-21-21,	NTT DoCoMo

- R4-2000864	TP for EN-DC of 1-3-21_n79-n257 for TR37.716-21-21, 	NTT DoCoMo

- R4-2000865	TP for EN-DC of 1-19-42_n79-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2000866	TP for EN-DC of 1-21-42_n79-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2000867	TP for EN-DC of 19-21-42_n79-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2000868	TP for EN-DC of 1-3-21_n77-n257 for TR37.716-21-21	 	NTT DoCoMo

- R4-2000869	TP for EN-DC of 1-19-42_n77-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2002660	TP for EN-DC of 1-21-42_n77-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2000871	TP for EN-DC of 19-21-42_n77-n257 for TR37.716-21-21	NTT DoCoMo

- R4-2000879	draft CR for introduce DC of LTE 2bands + NR 2band for TS 38.101-3	KDDI

- R4-2000880	draft CR for introduce DC of LTE 3bands + NR 2band for TS 38.101-3 	KDDI

- R4-2000882	draft CR for introduce DC of LTE 4bands + NR 2band for TS 38.101-3	KDDI

- R4-2001093	draft CR for EN-DC inc NR CA FR1+FR2 w xDL_2ULfor TS 38.101-3  NTT DoCoMo

- R4-2001094	TP for DC_1-19_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001095	TP for DC_1-19_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001096	TP for DC_1-19_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001097	TP for DC_1-21_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001098	TP for DC_1-21_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001099	TP for DC_1-21_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001100	TP for DC_1-3_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001101	TP for DC_1-42_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001102	TP for DC_1-42_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001103	TP for DC_19-21_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001104	TP for DC_19-21_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001105	TP for DC_19-21_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001106	TP for DC_19-42_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001107	TP for DC_19-42_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001108	TP for DC_19-42_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001109	TP for DC_21-42_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001110	TP for DC_21-42_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001111	TP for DC_21-42_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001112	TP for DC_3-19_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001113	TP for DC_3-19_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001114	TP for DC_3-19_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001115	TP for DC_3-21_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001116	TP for DC_3-21_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001117	TP for DC_3-21_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001118	TP for DC_3-42_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001119	TP for DC_3-42_n78-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001120	TP for DC_3-42_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001121	TP for DC_42_n77-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2001122	TP for DC_42_n79-n257 for TR 37.716-21-21			NTT DoCoMo

- R4-2002661	TP for TR 37.716-21-21 to include DC_2A_n12A-n258A	Ericsson

- R4-2002662	TP for TR 37.716-21-21 to include DC_2A_n12A-n260A	Ericsson

- R4-2002663	TP for TR 37.716-21-21 to include DC_2A_n12A-n261A	Ericsson

- R4-2002664	TP for TR 37.716-21-21 to include DC_2_n71-n261		Ericsson

- R4-2001302	TP for 37.716-21-21 to introduce DC_2-46_n41-n71		Nokia

- R4-2001303	TP for 37.716-21-21 to introduce DC_2-46-66_n41-n71	Nokia

- R4-2001304	TP for 37.716-21-21 to introduce DC_46-66_n25-n41		Nokia

- R4-2001305	TP for 37.716-21-21 to introduce DC_46-66_n41-n71		Nokia

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template