3GPP TSG-RAN Meeting #87-e	RP-200099

Online, 16 March – 19 March 2020

## Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CA_R16_4BDL_1BUL |  |  |  |  |
| Unique ID | 840096 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192447 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 0306/2020 | Performance part: 0306/2020 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 74% | Performance Part: 74% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Per Lindell |
|  | Company | Ericsson |
|  | Email | per.lindell@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| CA combination | UL configuration | Contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| CA_n1-n3-n8-n78 | - | Christoph Mäder, Swisscom | 38.716-04-01: R4-1912260 38.101-1: R4-1914689 | Yes | Yes | Completed at RAN #86 |
| CA_ n1-n3-n28-n78 | - | Christoph Mäder, Swisscom | 38.716-04-01: R4-1912261 38.101-1: R4-1914689 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77A-n257A | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913672 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77A-n257D | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913672 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77A-n257G | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913672 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77A-n257H | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913672 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77A-n257I | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913672 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n78A-n257A | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913673 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n78A-n257D | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913673 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n78A-n257G | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913673 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n78A-n257H | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913673 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n78A-n257I | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-1913673 38.101-3: R4-1914690 | Yes | Yes | Completed at RAN #86 |
| CA_n3A-n28A-n77(2A)-n257A | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-2000761 38.101-3: R4-2001514 | Yes | Yes | None |
| CA_n3A-n28A-n77(2A)-n257D | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-2000761 38.101-3: R4-2001514 | Yes | Yes | None |
| CA_n3A-n28A-n77(2A)-n257G | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-2000761 38.101-3: R4-2001514 | Yes | Yes | None |
| CA_n3A-n28A-n77(2A)-n257H | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-2000761 38.101-3: R4-2001514 | Yes | Yes | None |
| CA_n3A-n28A-n77(2A)-n257I | - | Masashi Fushiki, SoftBank | 38.716-04-01: R4-2000761 38.101-3: R4-2001514 | Yes | Yes | None |
| CA_n3A-n28A-n77(3A)-n257A | - | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n3A-n28A-n77(3A)-n257D | - | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n3A-n28A-n77(3A)-n257G | - | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n3A-n28A-n77(3A)-n257H | - | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n3A-n28A-n77(3A)-n257I | - | Masashi Fushiki, SoftBank | - | No | No | Work not started |
| CA_n7A-n25A-n66A-n78A | - | Liu Liehai, Huawei | - | No | No | Work not started |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

[1]	RP-191814	New WID: Rel-16 NR inter-band CA for 4 bands DL with 1 band UL

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template