3GPP TSG RAN meeting #87-e									RP-200117

Electronic Meeting, March, 16-19, 2020

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_MIMO_OTA_test |  |  |  |  |
| Unique ID | 801001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182691 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: June / 2020 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 99% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ruixin WANG, Jinqiang XING, He WANG |
|  | Company | CAICT, OPPO, Samsung |
|  | Email | wangruixin@caict.ac.cn, xingjinqiang@oppo.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	T hen please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

According to RAN plenary guidance, the Rel-16 SI is extended to June 2020.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #94-e (Mar. 2020)

- General

  - TR38.827 v1.1.0 NR MIMO OTA was approved [1]

  - TR38.827 v1.2.0 NR MIMO OTA was approved [2]

  - WF on finalizing FR2 MIMO OTA was approved [3]

  - TP to TR 38.827 v1.1.0 on general part was approved [5]

- Testing methodologies

  - TP to TR38.827 on spatial sampling points for FR1 spatial correlation validation was approved [8]

  - TP to TR 38.827 v1.1.0 on FR2 preliminary MU assessment was approved [15]

  - TP for DoT selection for FR2 channel model was approved [19]

  - TP for Verification of FR2 channel models in MPAC system was approved [25]

  - TP to TR38.827: FR2 MIMO OTA Calibration and Test Procedures was approved [29]

  - TP to 38.827 to introduce EUT orientations for FR2 was approved [30]

  - Clarification of Beam Forming Weights was approved [39]

  - Initial phase definition of channel models was approved [41]

2.4.2	Remaining Open issues

- For FR2 MIMO OTA testing methodology

  - Adding 6 probes location table in the TR

  - Adding PSP and QoQz validation procedure in the TR

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #94-e (Mar. 2020)

- R4-2000894 “TR38.827 v1.1.0 NR MIMO OTA”, CAICT

- R4-2002482 “TR38.827 v1.2.0 NR MIMO OTA”, CAICT

- R4-2002471 “WF on finalizing FR2 MIMO OTA”, CAICT, Keysight, Spirent

- R4-2000897 “TP to TR 38.827 v1.1.0 on general part”, CAICT

- R4-2002472 “TP to TR 38.827 v1.1.0 on general part”, CAICT

- R4-2002388 “Email discussion summary for RAN4#94e_#97_FS_NR_MIMO_OTA_test”, CAICT

- R4-2002526 “Email discussion summary for RAN4#94e_#97_FS_NR_MIMO_OTA_test”, CAICT

- R4-2002481 “TP to TR38.827 on spatial sampling points for FR1 spatial correlation validation”, Keysight

- R4-2000272 “Proposal on MIMO OTA performance metrics for FR2”, Samsung

- R4-2000895 “TP to TR 38.827 v1.1.0 on FR2 MIMO OTA performance metrics”, CAICT

- R4-2002156 “Reference Spatial Correlation Curves for Different NR FR1 MIMO OTA Test Frequencies” Keysight Technologies UK Ltd

- R4-2000080 “Dynamic geometry-based MIMO OTA Testing”, Qualcomm Incorporated

- R4-2000505 “Study feasible SNR ranges for NR FR2 MIMO OTA in 3D MPAC” Qualcomm Incorporated

- R4-2000896 “TP to TR 38.827 v1.1.0 on FR2 preliminary MU assessment” CAICT

- R4-2002473 “TP to TR 38.827 v1.1.0 on FR2 preliminary MU assessment” CAICT

- R4-2002069 “DoT selection for FR2 channel model” Spirent Communications

- R4-2002364 “DoT selection for FR2 channel model” Spirent Communications

- R4-2002070 “TP for DoT selection for FR2 channel model” Spirent Communications

- R4-2002474 “TP for DoT selection for FR2 channel model” Spirent Communications

- R4-2002073 “System Design and Probe layout for FR2 MPAC MIMO OTA” Spirent Communications

- R4-2002074 “TP for System Design and Probe layout for FR2 MPAC MIMO OTA” Spirent Communications

- R4-2002100 “Verification of FR2 channel models in MPAC system” Spirent Communications

- R4-2002102 “TP for Verification of FR2 channel models in MPAC system” Spirent Communications

- R4-2002365 “TP for Verification of FR2 channel models in MPAC system” Spirent Communications

- R4-2002475 “TP for Verification of FR2 channel models in MPAC system” Spirent Communications

- R4-2002117 “Discussion on test system implementation for FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2002479 “Discussion on test system implementation for FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2002151 “TP to TR38.827: FR2 MIMO OTA Calibration and Test Procedures” Keysight Technologies UK Ltd

- R4-2002476 “TP to TR38.827: FR2 MIMO OTA Calibration and Test Procedures” Keysight Technologies UK Ltd

- R4-2002152 “TP to 38.827 to introduce EUT orientations for FR2” Keysight Technologies UK Ltd

- R4-2002153 “Sample SNR ranges in FR2 OTA setup” Keysight Technologies UK Ltd

- R4-2002154 “PSP Correlation between two CE Vendors” Keysight Technologies UK Ltd, Spirent Communications

- R4-2002477 “PSP Correlation between two CE Vendors” Keysight Technologies UK Ltd, Spirent Communications

- R4-2002155 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-2002478 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-2002157 “Joint Power-Angle-Delay profiles for FR2 NR MIMO OTA channel models validation and PSP evaluation” Keysight Technologies UK Ltd.

- R4-2000798 “Initial phase of MIMO OTA channel model” MediaTek Beijing Inc

- R4-2002149 “Clarification of Beam Forming Weights” Keysight Technologies UK Ltd

- R4-2002480 “Clarification of Beam Forming Weights” Keysight Technologies UK Ltd

- R4-2002150 “Initial phase definition of channel models” Keysight Technologies UK Ltd

- R4-2002533 “Initial phase definition of channel models” Keysight Technologies UK Ltd

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template