## Slide 1: Discussion on timeline of R16 ASN.1 review
3GPP TSG-RAN Meetings #87 RP-200210
RAN plenary reflector, 16th March.– 19th March. 2020
Agenda item: 9.10

## Slide 2: Analysis of current status
Estimation of Rel16 WIDs status
  Majority of the Rel16 WIDs are more or less in good shape i.e. RRC CRs are stable except for CR on feature list
  But there are also some WIDs e.g. V2X, eMobility,IAB have quite many technical open issues to be resolved
Input from RAN1/RAN4
  RAN1 plan to kick off email discussion on feature list after this e-meeting in February but doesn’t expect big progress
  RAN4 has no plan so far on feature list discussion
  Some WIDs are still updating physical RRC parameters to RAN2
RAN2 meetings:
  February meeting and April meeting is e-meeting
  There is a risk that May meeting could be e-meeting again
  Due to logistics issue and freshness of the e-meeting, the progress is not as good as f2f meeting
  If RAN2 start Rel17 discussion from August meeting with same batch of WID/SID and TUs as in April, then RAN2 could have one more chance to polish Rel16 specification
Target of Rel16 ASN.1 frozen
  It is still expected RAN2 can complete Rel16 ASN.1 review in June

## Slide 3: Proposals of timeline
Proposal1: To arrange ASN.1 review as following Figure and get it frozen in RAN#88
Proposal2: To task RAN1 and RAN4 to feedback feature list after April meeting
Proposal3: No more update of physical layer RRC parameters after April meeting for the sake of ASN.1 frozen
Proposal4: To allow RRC on feature list to be updated case by case after June
Proposal5: To polish the Rel16 specification in August meeting