3GPP TSG RAN meeting #87-e									RP-200250

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:		9.4.4

| WI / SI Name | Introduction of band n259 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: yes |  | Testing part: No |
| Acronym | NR_n259 |  |  |  |  |
| Unique ID | 830097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191880 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2020 | Performance part: 06/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 90% | Performance Part: 95% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Reihaneh Malekafzaliardakani |
|  | Company | Ericsson |
|  | Email | reihaneh.malekafzaliardakani@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The only remaining open issue for band n259 is multiband relaxation for UE. RAN4 currently is revising multiband relaxation framework in general. It is expected that RAN4 will conclude revision of multiband relaxation framework before June 2020.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#91bis(April 2019)

R4-1905195	New frequency range for NR band n259-TR skeleton, Ericsson GmbH

R4-1904379	Scope and workplan for introduction of Band n259 WI, Ericsson GmbH

RAN4#91(May 2019)

Agreement: The lower limit of 39.5 GHz for band n259 was agreed

R4-1906861	On frequency range for NR band n259, Huawei, HiSilicon

R4-1907101	TP for TR 38.887, Ericsson GmbH

R4-1907786	TP for TR 38.887: Regulatory situation in 37-43.5 GHz frequency range, Ericsson GmbH, Huawei

RAN4#92(August 2019)

R4-1909915	TP for TR 38.887: BS RF requirements for n259, Huawei, HiSilicon

R4-1910511 WF on link budget parameters for Rx/Tx of band n259

RAN4#92bis (October 2019)

R4-1912183	updated draft TR 38.887 on introduction of band n259, Ericsson GmbH

R4-1912187	TP to TR 38.887 on band plan for Band n259, Ericsson GmbH

R4-1912977 EIRP and REFSENS for n259 , Huawei, HiSilicon

RAN4#93(November 2019)

R4-1915343	updated draft TR 38.887 on introduction of band n259, Ericsson GmbH

R4-1914191	n259 associated band specific requirements, NTT DOCOMO, INC.

R4-1916034	TP for TR38.887 UE RF requirements for n259, Huawei, HiSilicon

R4-1916054 WF on RF requirements for band n259, Ericsson GmbH

R4-1914084	BS RF requirement for Band n2599, NTT DOCOMO, INC

R4-196055	TP to TR 38.887 on BS specific RF requirements, Ericsson GmbH

RAN4#94-e(February 2020)

R4-2001961	TP to TR 38.887 on General issues, Ericsson GmbH

R4-2002912	TR 38.887: Introduction of band n259, Ericsson GmbH

R4-2002838	TP to TR 38.887 on BS RF requirements, Ericsson GmbH

R4-2001956	RRM requirements for introduction of band n259, Ericsson GmbH

#### 2.4.2	Remaining Open issues

Core part:

- Transmitter and receiver characteristics requirements for the UE (38.101-2): Multiband Relaxation

### Performance part:

- Agreement of CRs

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template