3GPP TSG RAN meeting #87e										     RP-200266

Electronic meeting, Mar 16-19, 2020

Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Rel-16 LTE inter-band CA for 3 bands DL with 1 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_ R16_3BDL_1BUL |  |  |  |  |
| Unique ID | 800062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192811 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 88% | Performance Part: 88% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang Qian |
|  | Company | Huawei, HiSilicon |
|  | Email | Zhangqian67@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

| CA combination | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3A-41A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42A-42C_ UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42C-42C_UL_42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-7A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TS 36.101: R4-1810072 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46D_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46C_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46A_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 7A-32A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46D_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46C_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46A_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 2A-7A-7A-46A_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46C_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46C_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46D_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46D_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46E_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46E_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 7A-28A-40A_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810570 | Yes | Yes | none |
| 7A-28A-40C_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810570 | Yes | Yes | none |
| 1A-28A-40A_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810571 | Yes | Yes | none |
| 1A-28A-40C_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810571 | Yes | Yes | none |
| 1A-3A-46A_BCS0 | REL-12 | Liu Ye, Huawei | TR36.716-03-01: R4-1811480 | Yes | Yes | none |
| 1A-3A-46C_BCS0 | REL-12 | Liu Ye, Huawei | TR36.716-03-01: R4-1811480 | Yes | Yes | none |
| 3A-7A-46C_BCS0 | REL-12 | Liu Ye, Huawei | TS 36.101 | Yes | Yes | none |
| 3A-7C-46A_BCS0 | REL-11 | Iwo Angelow, Nokia | TR: R4-1903001 | Yes | Yes | none |
| 3A-7C-46C_BCS0 | REL-12 | Iwo Angelow, Nokia | TR: R4-1903001 | Yes | Yes | none |
| 3A-7C-46D_BCS0 | REL-14 | Iwo Angelow, Nokia | TR: R4-1903001 | Yes | Yes | none |
| 3A-7C-46E_BCS0 | REL-14 | Iwo Angelow, Nokia | TR: R4-1903001 | Yes | Yes | none |
| 3C-7A-28A_2CC_UL_3C | Rel-11 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3C-7C-28A_2CC_UL_3C | Rel-12 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3C-7C-28A_2CC_UL_7C | Rel-12 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3A-7A-7A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 1A-3C-28A_2CC_UL_3C | Rel-11 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810406 | Yes | Yes | none |
| 1A-1A-3C-28A_BCS0 | REL-12 | Liu Ye, Huawei | R4-1906716 | Yes | Yes | none |
| 1A-7A-7A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01:R4-1810401 | Yes | Yes | none |
| 3A-5A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01:R4-1810402 | Yes | Yes | none |
| 3A-3A-5A-28A | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | none |
| 1A-18A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR 36.716-03-01: R4-1809717 TS 36.101: R4-1814262 | Yes | Yes | none |
| 1A-18A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809717 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-18A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809716 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-18A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809716 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-28A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-28A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-28A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 2A-7A-7A-66A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101: R4-1901844 TR 36.716-03-01: R4-1902208 | yes | yes | none |
| 2A-7C-66A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101: R4-1901844 TR 36.716-03-01: R4-1902208 | yes | yes | none |
| 2A-7A-7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101: R4-1909124 TR 36.716-03-01: R4-1910211 | yes | yes | none |
| 2A-7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101: R4-1909124 TR 36.716-03-01: R4-1910211 | yes | yes | none |
| 2A-7C-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101: R4-1909124 TR 36.716-03-01: R4-1910211 | yes | yes | none |
| 7A-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900844(Rel-16) TR 36.716-02-01: R4-1902210 | Yes | Yes | none |
| 7A-7A-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900844(Rel-16) TR 36.716-02-01: R4-1902210 | Yes | Yes | None |
| 7C-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900844(Rel-16) TR 36.716-02-01: R4-1902210 | Yes | Yes | none |
| 2A-13A-66A-66B_2UL_66B_BCS0 | REL-11 | Zheng Zhao, Verizon | - | no | no | Not started |
| 5A-48A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902117 | Yes | Yes | no |
| 2A-48A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900591 | Yes | Yes | no |
| 5A-48A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902117 | Yes | Yes | no |
| 13A-48A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900591 | Yes | Yes | no |
| 5A-46A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900592 | Yes | Yes | no |
| 2A-46A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900590 | Yes | Yes | no |
| 13A-46A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-5B-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-2A-5B-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-2A-13A-66B_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-2A-13A-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 13A-48D-66A _BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 13A-48A-48C-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 13A-46E-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-13A-46E_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-48E-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900291 | Yes | Yes | no |
| 13A-48E-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900292 | Yes | Yes | no |
| 5A-46C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900592 | Yes | Yes | no |
| 2A-46C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900290 | Yes | Yes | no |
| 13A-46C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-5A-46D_BCS0 | Rel-11 | Zheng Zhao Verizon | TS 36.101: R4-1901844 | Yes | Yes | no |
| 5A-46E-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900592 | Yes | Yes | no |
| 5A-46D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900592 | Yes | Yes | no |
| 2A-46D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900590 | Yes | Yes | no |
| 13A-46D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 2A-5A-46E_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900070 | Yes | Yes | no |
| 5A-46E-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900592 | Yes | Yes | no |
| 2A-46E-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1900590 | Yes | Yes | no |
| 13A-46D-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | R4-1902116 | Yes | Yes | no |
| 3A-28A-42A-42C_ UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1900606(draft CR), R4-1901844(big CR) | yes | yes | no |
| 3A-28A-42C-42C_UL_42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1900606(draft CR), R4-1901844(big CR) | yes | yes | no |
| 28A-41A-42A-42C_ UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1900607(draft CR), R4-1901844(big CR) | yes | yes | no |
| 28A-41A-42C-42C_ UL_42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1900607(draft CR), R4-1901844(big CR) | yes | yes | no |
| 3A-3A-7C-28A_ UL_3A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901464 36.101 : R4-1901844 | yes | yes | no |
| 3A-3A-7C-28A_ UL_7A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901464 36.101 : R4-1901844 | yes | yes | no |
| 3A-3A-7C-28A_ UL_7C_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901464 36.101 : R4-1901844 | yes | yes | no |
| 3A-3A-7C-28A_ UL_28A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901464 36.101 : R4-1901844 | yes | yes | no |
| 1A-3A-3A-7C_ UL_1A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901465 36.101 : R4-1901844 | yes | yes | no |
| 1A-3A-3A-7C_ UL_3A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901465 36.101 : R4-1901844 | yes | yes | no |
| 1A-3A-3A-7C_ UL_7A_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901465 36.101 : R4-1901844 | yes | yes | no |
| 1A-3A-3A-7C_ UL_7C_BCS0 | REL-12 | Jeremy Chu, Telstra | 36.716-03-01 : R4-1901465 36.101 : R4-1901844 | yes | yes | no |
| 1A-3A-46E_BCS0 | 15 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902125 36.101: R4-1901844 | Yes | Yes | None |
| 1A-3A-46D_BCS0 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902125 36.101: R4-1901844 | Yes | Yes | None |
| 1A-3A-46C_BCS1 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902125 36.101: R4-1901844 | Yes | Yes | None |
| 1A-3A-46A_BCS1 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902125 36.101: R4-1901844 | Yes | Yes | None |
| 1A-7A-46E_BCS0 | 15 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902126 36.101: R4-1901844 | Yes | Yes | None |
| 1A-7A-46D_BCS1 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902126 36.101: R4-1901844 | Yes | Yes | None |
| 1A-7A-46C_BCS1 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902126 36.101: R4-1901844 | Yes | Yes | None |
| 1A-7A-46A_BCS1 | 13 | Bo-Han Hsieh, CHTTL | TR 36.716-03-01: R4-1902126 36.101: R4-1901844 | Yes | Yes | None |
| 3A-7A-46E_BCS1 | 15 | Bo-Han Hsieh, CHTTL | None | No | No | BCS1 is already covered by BCS0. This combination can be withdrawn. |
| 1A-3C-38A_BCS0 | Rel-11 | Per Lindell, Ericsson | R4-1902114 | Yes | Yes | no |
| 1A-7A-38A_BCS0 | Rel-11 | Per Lindell, Ericsson | R4-1902114 | Yes | Yes | no |
| 1A-3A-42D_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | R4-1900859 | Yes | no | No |
| 1A-3A-42C_UL_42C_BCS0 | REL-12 | Xiao Shao, KDDI | R4-1904051 | Yes | no | No |
| 1A-3A-42A-42A_BCS0 | REL-12 | Masashi Fushiki, Softbank | 36.101: R4-1905786(draft CR), R4-1906716(big CR) | yes | yes | None |
| 1A-3A-42A-42C_BCS0 | REL-12 | Masashi Fushiki, Softbank | 36.101: R4-1905786(draft CR), R4-1906716(big CR) | yes | yes | None |
| 1A-3A-42C-42C_BCS0 | REL-15 | Masashi Fushiki, Softbank | 36.101: R4-1905786(draft CR), R4-1906716(big CR) | yes | yes | None |
| 5A-7C-66A-66A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 5A-7C-66A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 5A-7A-66A-66A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 5A-7A-66A_BCS0 | Rel-10 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 3A-3A-5A-7A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 3A-5A-7A_BCS1 | Rel-10 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 3A-5A-7C_BCS0 | Rel-10 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 2A-28A-66A_BCS0 | Rel-10 | Israel Soto, AMX | CR to 36.101: 4-1906716 | Yes | Yes | None |
| 2A-7C-28A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 5A-7C-28A_BCS0 | Rel-10 | Israel Soto, AMX | CR to 36.101: R4-1904483 | Yes | Yes | None |
| 1A-3A-3A-5A_BCS0 | Rel-11 | Israel Soto, AMX | CR to 36.101: 4-1906716 | Yes | Yes | None |
| 1A-1A-3C-5A_BCS0 | REL-12 | Liu Ye, Huawei | 36.101: R4-1906716 | yes | yes | none |
| 1A-5A-28A_BCS0 | Rel-10 | Israel Soto, AMX | CR to 36.101: 4-1906716 | Yes | Yes | None |
| CA_1A-1A-3A-28A_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-1A-7A-28A_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-1A-3A-7C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3A-7C_UL_7C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3C-7A_UL_3C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3C-7C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3C-7C_UL_3C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3C-7C_UL_7C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-3C-28A_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-1A-3C-28A_UL_3C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-1A-7C-28A_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-1A-7C-28A_UL_7C_BCS0 | Rel 12 | Jeremy Chu, Telstra | TR 36.716-03-01: R4-1909842 TS 36.101: R4-1909124 | Yes | Yes | None |
| CA_1A-8A-42A_BCS0 | REL-12 | Masashi Fushiki, Softbank | TR 36.716-03-01: R4-1908598 36.101: R4-1909124 (Big CR) | yes | yes | None |
| CA_1A-8A-42C_BCS0 | REL-12 | Masashi Fushiki, Softbank | TR 36.716-03-01: R4-1908598 36.101: R4-1909124 (Big CR) | yes | yes | None |
| CA_3A-8A-42A_BCS0 | REL-12 | Masashi Fushiki, Softbank | TR 36.716-03-01: R4-1908599 36.101: R4-1909124 (Big CR) | yes | yes | None |
| CA_3A-8A-42C_BCS0 | REL-12 | Masashi Fushiki, Softbank | TR 36.716-03-01: R4-1908599 36.101: R4-1909124 (Big CR) | yes | yes | None |
| CA_1A-7A-7A-20A | Rel-12 | Atoosa Hatefi, Orange | 36.101: R4-1915377 (Big CR) | Yes | Yes | None |
| CA_3A-7A-7A-20A | Rel-12 | Atoosa Hatefi, Orange | 36.101: R4-1915377 (Big CR) | Yes | Yes | None |
| CA_2A-13A-46A-46C_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-13A-46A-46C_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-13A-46A-46A_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-13A-46A-46A_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_13A-46E-66A_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon |  | Yes | Yes | no |
| CA_13A-46E-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | Yes | Yes | no |
| CA_2A-13A-46E_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-13A-46E_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-46D-66A_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-46D-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-46C-66A_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-46C-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-13A-48E_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-13A-48E_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-13A-48E_UL_48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_13A-48D-66A_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_13A-48D-66A_UL_48A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_13A-48D-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-48E-66A_UL_2A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-48E-66A_UL_48A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_2A-48E-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon | Completed in WI LTE-A inter-band CA for x bands(x=3,4,5) DL with 2 bands UL | Yes | Yes | no |
| CA_13A-48E-66A_UL_13A_BCS0 | REL-11 | Zheng Zhao Verizon |  | Yes | Yes | no |
| CA_13A-48E-66A_UL_48A_BCS0 | REL-11 | Zheng Zhao Verizon |  | Yes | Yes | no |
| CA_13A-48E-66A_UL_66A_BCS0 | REL-11 | Zheng Zhao Verizon |  | Yes | Yes | no |
| CA_2A-7A-13A | REL-11 | Liu Liehai, Huawei | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_ 2A-7A-7A-13A | REL-12 | Liu Liehai, Huawei | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_ 2A-7C-13A | REL-12 | Liu Liehai, Huawei | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_1A-1A-3A-3A-28A_BCS0 |  | Jeremy Chu, Telstra | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_1A-1A-3A-3A-7A_BCS0 |  | Jeremy Chu, Telstra |  | no | no | All open |
| CA_1A-1A-3A-3A-7C_BCS0 |  | Jeremy Chu, Telstra | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_1A-1A-3A-3A-7C_UL_7C_BCS0 |  | Jeremy Chu, Telstra | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_7A-38A-66A BCS0 |  | Marc Grant, AT&T |  | no | no | All open |
| CA_7A-38C-66A BCS0 |  | Marc Grant, AT&T |  | no | no | All open |
| CA_5A-7A-66A BCS0 |  | Marc Grant, AT&T |  | no | no | All open |
| CA_7A-26A-66A BCS0 |  | Marc Grant, AT&T | 36.101:R4-2001778 (big CR) | Yes | Yes | no |
| CA_2A-7A-26A BCS0 |  | Marc Grant, AT&T | 36.101:R4-2001778 (big CR) | Yes | Yes | no |
| CA_2A-26A-66A BCS0 |  | Marc Grant, AT&T | 36.101:R4-2001778 (big CR) | Yes | Yes | no |
| CA_1A-11A-42A BCS0 |  | Masashi Fushiki, Softbank | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_1A-11A-42C BCS0 |  | Masashi Fushiki, Softbank | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_8A-11A-42A BCS0 |  | Masashi Fushiki, Softbank | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_8A-11A-42C BCS0 |  | Masashi Fushiki, Softbank | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_7A-13A-66A BCS0 |  | Liu Liehai, Huawei | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_7C-13A-66A BCS0 |  | Liu Liehai, Huawei | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_25A-25A-26A-41D BCS0 |  | George Cummings, Sprint | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_25A-25A-26A-41E BCS0 |  | George Cummings, Sprint | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_25A-25A-26A-41F BCS0 |  | George Cummings, Sprint | 36.101: R4-1915377 (Big CR) | Yes | Yes | no |
| CA_2A-5A-48A_BCS0 | Rel-11 |  |  | Zheng Zhao Verizon |  |  |  |  |  | no |  | no |  |  | All open |
| CA_2A-5A-48C_BCS0 | Rel-11 |  | Zheng Zhao Verizon |  |  |  |  |  | no |  |  | no |  | All open |  |
| CA_2A-5A-48D_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-13A-48C_UL_48C_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-48C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-48D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-48E-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_5A-48C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_5A-48C-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_5A-48D-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_5A-48D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_13A-48C-66A_UL_48C_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_13A-48C-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_13A-48D-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon |  | no | no | All open |
| CA_2A-13A-46A-46D_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-13A-46A-46C_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-13A-46A-46A_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-13A-46A-46C_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-13A-46E_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-46E-66A_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |
| CA_2A-46D-66A_BCS0 | REL-11 | Zheng Zhao, Verizon |  | no | no | All open |

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] RP-192811 “revised WID on Rel16 LTE inter-band CA for 3 bands DL with 1 band UL”, Huawei, HiSilicon RAN#86

[2] R4-2001778 “Introduction of completed R16 3DL band combinations to TS 36.101”, Huawei, HiSilicon, RAN4#93

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template