3GPP TSG RAN meeting #88-e									RP-200601

e-meeting, June 29th - July 3rd, 2020

## Status Report to TSG

Agenda item:			9.10.6  Solutions for NR to support non-terrestrial networks (NTN) [RAN2 WI: NR_NTN_solutions]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: - |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193234 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2021 | Performance part: 12/2021 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 0% RAN1: 0% RAN2: 0% RAN3: 0% RAN4: 0%-- | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN3: 0% RAN4: 0%-- | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Request for 6 months extension due to COVID-19 pandemic for all WG, see new schedule proposal in RP-201103.

Once a revised schedule for this WI is approved, the TUs excel sheet can be updated.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#101-e, 25th May – 5th June 2020, e-meeting

[General]

None  (NR_NTN_solutions was not discussed)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

-

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#110-e, 1st – 12th June 2020, e-meeting

[General]

None (NR_NTN_solutions was not discussed)

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

-

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#108-e, 1st – 12th June 2020, e-meeting

[General]

None  (NR_NTN_solutions was not discussed)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

-

## 2.4	RAN4

#### 2.1.1	Agreements

- RAN4#95-e, 25th May – 5th June 2020, e-meeting

[General]

None  (NR_NTN_solutions was not discussed)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

-

## 3.	Detailed progress in SA/RAN WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/RAN.

## 3.1	SAx/RANs

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | 5GSAT_ARCH | SA2: jean-yves.fine@thalesgroup.com | NR_NTN_solutions | RAN2: nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

- -

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#101-e, 25th May – 5th June 2020, e-meeting

Submitted TDOCs (for information only):

- R1-2003560	discussion	Discussion on the enhancement of NTN	ZTE

## 4.2	RAN2

RAN2#110-e, 1st – 12th June 2020, e-meeting

Submitted TDOCs:

- -

## 4.3	RAN3

RAN3#108-e, 1st – 12th June 2020, e-meeting

Submitted TDOCs:

- -

## 4.1	RAN4

RAN4#95-e, 25th May – 5th June 2020, e-meeting

Submitted TDOCs (for information only):

- -

END