3GPP TSG RAN meeting #89e										RP-201520

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item:			10.2.1

| WI / SI Name | Perf. part: Additional MTC enhancements for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_eMTC5-Perf |  |  |  |  |
| Unique ID | 800283 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192875 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 12/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 75% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#96-e

22 contributions were submitted (for detailed see agenda items 6.1.2/6.1.3 in Tdoc list)

RAN4 discussed RRM performance requirements and mode the following agreements (R4-2012192):

- RSS based neighbour cell measurement conditions in IDLE and CONNECTED mode - Introduce capability signaling to indicate whether the UE is able to measure on neighbor cell RSS that is in the same NB that UE monitors. - New test cases to be introduced in release 16: Type of test; RRC state; Coverage level; Test conf.; Duplex mode. DL quality reporting; IDLE; Normal and enhanced coverage; AL = 24, RP > 1 for normal coverage; AL=24, RP>1 for enhanced coverage AWGN channel, MSG3 based reporting (4 bits); FDD, HD-FDD, TDD. DL quality reporting; CONNECTED; CEModeA and CEModeB; AL < 24, RP = 1 for CE Mode A AL = 24, RP > 1 for CE Mode B AWGN channel, MAC CE based reporting (4 bits); FDD, HD-FDD, TDD. MPDCCH improvement; CONNECTED; CEModeA and CEModeB; Verify test improved MPDCCH when out-of-sync is triggered, In non-DRX scenario; FDD, HD-FDD, TDD. Mobility enhancement; IDLE; Normal and enhanced coverage; Test to verify that relaxed serving cell monitoring is fulfulled; FDD, HD-FDD, TDD. Mobility enhancement: cell reselection test; IDLE; Normal and enhanced coverage; Verify the cell reselection requirements when UE performs measurements based on RSS based RSRP; FDD, HD-FDD, TDD. Mobility enhancement: measurement accuracy test; Connected; CEModeA, and CEModeB; Verify RSS based RSRP measurement accuracy requirements; FDD, HD-FDD, TDD.

RAN4 discussed UE demodulation performance requirements and made the following agreements:

- Agree TS36.101 CR for test cases corresponding to improved MPDCCH demodulation

- Agree TS36.101 CR for test cases corresponding to CSI-RS based PMI reporting for non-BL UE

#### 2.4.2	Remaining Open issues

For the RRM performance part, there are the following open issues in RAN4:

- Agree TS36.133 CR for test cases corresponding to the test scope

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

RAN4#96-e

22 contributions were submitted (for detailed see agenda items 6.1.2/6.1.3 in Tdoc list)

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template