3GPP TSG RAN meeting #89e										RP-201545

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item:			9.7.11

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: NA | Performance part: NA |  | Testing part: NA |
| Acronym | FS_NR_IMT_param |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200513 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2020 | Core part: NA | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: 50 % | Core part: NA | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Dominique Everaere |
|  | Company | Ericsson |
|  | Email | dominique.everaere@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#94e-bis

Work Plan [1]

TR skeleton [2]

General parameters: Duplex mode, Channel BW, Signal BW, SNR operating range [19]

BS: Noise figure for 10GHz, not answering average output power and reference sensitivity. [19]

UE: Maximum output power, Noise Figure, not answering average output power and reference sensitivity. [19]

Antenna parameters: rural scenario is not considered, add following parameters: horizontal and vertical coverage ranges, BS TRP output power. [20]

Simulation assumptions: deployment scenarios and parameters, channel BW, frequencies, propagation model, UE Tx power control, Received power model, ACLR and ACS modelling, UE power, UE Noise Figure, Handover margin, UE antenna  [21]

RAN4#95e

BS NF, as well as BS and UE power dynamic range [49]

Antenna parameters [46]

Agreement on remaining simulation assumptions [47]

TP to TR 39.xxx – simulation assumptions [40]

RAN4#96e

Next Steps to align on simulation results [73]

BS max TRP for micro urban scenario [79]

BS antenna mechanical downtilt [76]

#### 2.4.2	Remaining Open issues

Coexistence simulations results were too spread to conclude on ACIR values, further calibration is needed.

UE maximum output power and Noise figure have been very lately re-challenged (while agreed in RAN#94-e bis), they would need to be re-assessed.

Initial discussion on any information for the sharing and compatibility studies was started, but no agreement on the relevance of those information in the scope of this LS Reply to ITU-R.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#94e-bis

[1] R4-2005171	SI on IMT parameters - Work Plan, Ericsson

[2] R4-2004477	TR Skeleton on parameters for IMT studies on 6.425-7.025GHz, 7.025-7.125GHz  and 10.0-

10.5 GHz, Huawei, HiSilicon

[3] R4-2004973	discussion on IMT parameters for frequency ranges below 7.125GHz, CMCC

[4] R4-2004951	System level simulation methodology and assumptions for study on IMT parameters for

frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bells

[5] R4-2004129	SI on IMT parameters - Common parameters for 6.425-7.025GHz / 7.025-7.125 / 10.0 –

10.5GHz, Ericsson

[6] R4-2004144	Discussion on IMT parameters for 6.425-7.125GHz and 10-10.5GHz, ZTE

[7] R4-2004479	UE IMT technology related parameters for 6.425-7.025GHz and 7.025-7.125GHz, Huawei,

HiSilicon

[8] R4-2004481	UE IMT technology related parameters for 10.0-10.5GHz, Huawei, HiSilicon

[9] R4-2004478	BS IMT technology related parameters for 6.425-7.025GHz and 7.025-7.125GHz, Huawei,

HiSilicon

[10] R4-2004480	BS IMT technology related parameters for 10.0-10.5GHz, Huawei, HiSilicon

[11] R4-2004130	SI on IMT parameters - BS parameters for 6.425-7.025GHz / 7.025-7.125 / 10.0 – 10.5 GHz,

Ericsson

[12] R4-2004131	SI on IMT parameters - UE parameters for 6.425-7.025GHz / 7.025-7.125 / 10.0 – 10.5 GHz,

Ericsson

[13] R4-2004479	UE IMT technology related parameters for 6.425-7.025GHz and 7.025-7.125GHz, Huawei,

HiSilicon

[14] R4-2004481	UE IMT technology related parameters for 10.0-10.5GHz, Huawei, HiSilicon

[15] R4-2003762	On IMT antenna parameters relevant for 6 to 7 GHz, Ericsson

[16] R4-2004128	SI on IMT parameters - simulation assumptions, Ericsson

[17] R4-2004539	IMT technology  - 6.425-7.025GHz and 7.025-7.125GHz simulation parameters, Huawei,

HiSilicon

[18] R4-2004540	IMT technology 10-10.5 GHz simulation parameters, Huawei, HiSilicon

[19] R4-2005172	WF on BS and UE IMT parameters for the SI on 6.425-7.125GHz and 10.0-10.5GHz, CATT

[20] R4-2005173	WF on BS Antenna parameters for the SI on 6.425-7.125GHz and 10.0-10.5GHz, Huawei

[21] R4-2005174	WF on Simulation Assumptions for the SI on 6.425-7.125GHz and 10.0-10.5GHz, Nokia,

Ericsson, ZTE

[22] R4-2005715	Email discussion summary for [94e Bis] [34] FS_6425_10500MHz _NR, Moderator (Ericsson)

RAN4#95e

[23] R4-2006286	BS parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, CATT

[24] R4-2007307	BS IMT technology related parameters, Huawei, HiSilicon

[25] R4-2007510	SI on IMT parameters - BS parameters for 6.425-7.025GHz / 7.025-7.125 / 10.0-10.5 GHz,

Ericsson

[26] R4-2006287	UE parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, CATT

[27] R4-2007306	UE IMT technology related parameters, Huawei, HiSilicon

[28] R4-2007511	SI on IMT parameters - UE parameters for 6.425-7.025GHz / 7.025-7.125 / 10.0-10.5 GHz,

Ericsson

[29] R4-2006110	AAS BS antenna characteristics for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz,

Nokia, Nokia Shanghai Bells

[30] R4-2006288	Antenna characteristics, CATT

[31] R4-2006924	Array antenna model parameters, Ericsson

[32] R4-2007309	Antenna characteristics on 6.425-7.025GHz, 7.025-7.125GHz  and 10.0-10.5 GHz, Huawei,

HiSilicon

[33] R4-2007393	Discussion on NR BS antenna parameters, ZTE

[34] R4-2006108	Urban Macro Downlink Coexistence Simulation Results for Frequency Ranges 6.425-7.125GHz

and 10.0-10.5GHz, Nokia, Nokia Shanghai Bells

[35] R4-2006109	Indoor Downlink Coexistence Simulation Results for Frequency Ranges 6.425-7.125GHz and

10.0-10.5GHz, Nokia, Nokia Shanghai Bells

[36] R4-2007308	TP on co-existence simulation assumption on 6.425-7.125GHz and 10.0-10.5GHz, Huawei,

HiSilicon

[37] R4-2007394	Discussion on simulation assumption for 6425-7125MHz and 10-10.5GHz, ZTE

[38] R4-2007395	Simulation results for 6425-7125MHz and 10-10.5GHz, ZTE

[39] R4-2008095	Dense Urban Downlink Coexistence Simulation Results for Frequency Ranges 6.425-7.125GHz

and 10.0-10.5GHz, Nokia, Nokia Shanghai Bells

[40] R4-2008928	TP to TR 38.9xx: System level simulation methodology and assumptions for study on IMT

parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bells

[41] R4-2007308	TP on co-existence simulation assumption on 6.425-7.125GHz and 10.0-10.5GHz, Huawei,

HiSilicon

[42] R4-2007509	SI on IMT parameters - simulation assumptions, Ericsson

[43] R4-2007512	TP to TR for SI on IMT parameters - simulation assumptions, Ericsson

[44] R4-2007513	TP to TR for SI on IMT parameters - BS parameters, Ericsson

[45] R4-2007514	TP to TR for SI on IMT parameters - UE parameters, Ericsson

[46] R4-2008926	WF on BS Antenna parameters for the SI on 6.425-7.125GHz and 10.0-10.5GHz, Huawei,

Nokia

[47] R4-2008927	WF on Simulation Assumptions for the SI on 6.425-7.125GHz and 10.0-10.5GHz, Nokia,

Ericsson, ZTE

[48] R4-2008966	Email discussion summary for [95e] [138] FS_6425_10500MHz _NR, Moderator (Ericsson)

[49] R4-2009151	WF on BS and UE IMT parameters for the SI on 6.425-7.125GHz and 10.0-10.5GHz, CATT

RAN4#96e

[50] R4-2009816	UE parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, CATT

[51] R4-2009817	BS parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, CATT

[52] R4-2009818	Simulation results for 6425-7125MHz and 10-10.5GHz-downlink, CATT

[53] R4-2009819	Simulation results for 6425-7125MHz and 10-10.5GHz-uplink, CATT

[54] R4-2010112	Discussion on 6-7GHz ACIR requirement, CMCC

[55] R4-2010370	TR 38.921 V 0.1.0

[56] R4-2010448	TP to TR for SI IMT parameters - BS parameters. Ericsson

[57] R4-2010449	TP to TR for SI IMT parameters - UE parameters, Ericsson

[58] R4-2010450 	Simulation resulation results - DL - SI IMT parameters, Ericsson

[59] R4-2010451	Simulation resulation results - UL - SI IMT parameters, Ericsson

[60] R4-2010484 	TP to TR 38.921: UE IMT technology related parameters, Huawei, HiSilicon

[61] R4-2010485	TP to TR 38.921: BS IMT technology related parameters, Huawei, HiSilicon

[62] R4-2010488	TP to TR 38.921: antenna characteristics on 6.425-7.125GHz and 10.0-10.5 GHz, Huawei, HiSilicon

[63] R4-2010938	Discussion on remaining issues for UE parameters, ZTE

[64] R4-2010939	Discussion on remaining issues for BS parameters, ZTE

[65] R4-2010940	TP to TR38.912 uplink ACIR model, ZTE

[66] R4-2010941	DL simulation results for 6425-7125MHz and 10-10.5GHz, ZTE

[67] R4-2010942	UL simulation results for 6425-7125MHz and 10-10.5GHz, ZTE

[68] R4-2011195	TP to TR 38.921: Dense urban system level simulation assumptions for study on IMT parameters for frequency ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bell

[69] R4-2011196	Urban Macro and Indoor Hotspot Downlink Coexistence Simulation Results for Frequency Ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bell

[70] R4-2011197	Urban Macro and Indoor Hotspot Uplink Coexistence Simulation Results for Frequency Ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bell

[71] R4-2011198	Recommendation on Small cell outdoor/Micro urban AAS BS Maximum Output Power for Frequency Ranges 6.425-7.125GHz and 10.0-10.5GHz, Nokia, Nokia Shanghai Bell

[72] R4-2011572	Email discussion summary for [96e][139] FS_6425_10500MHz _NR, Moderator (Ericsson)

[73] R4-2011827	WF on the Simulations for the SI on 6.425-7.125GHz and 10.0-10.5GHz, Nokia

[74] R4-2011828	TP to TR 38.921: UE IMT technology related parameters, Huawei, HiSilicon

[75] R4-2011829	TP to TR 38.921: BS IMT technology related parameters, Huawei, HiSilicon, Ericsson, Nokia, ZTE

[76] R4-2011830	TP to TR 38.921: Addition of BS antenna model and parameters in subclause 4.2.3 and subclause 8.1, Ericsson, Huawei, Nokia, ZTE

[77] R4-2011831	TP to TR38.912 uplink ACIR model. ZTE

[78] R4-2011877	Email discussion summary for [96e][139] FS_6425_10500MHz _NR, Moderator (Ericsson)

[79] R4-2011909	LS on Parameters of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-23, Ericsson

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template