3GPP TSG RAN meeting #89e										RP-201548

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item:			10.2.2

| WI / SI Name | Perf. Part: Additional enhancements for NB-IoT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NB_IOTenh3 |  |  |  |  |
| Unique ID | 800284 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200293 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 12/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 75% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Siva SUBRAMANI |
|  | Company | FUTUREWEI |
|  | Email | siva.subramani@futurewei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#96-e (August 2020)

RRM-Perf Session:  6 documents were submitted to 6.2.2

RAN4 discussed RRM performance requirements and made the following agreements:

Topic #2: Performance requirements

Issue 2-1-1: DL channel quality reporting in non-anchor carrier

Agreement: RAN4 to specify performance tests for MSG3 DL channel quality reporting in non-anchor carrier

Issue 2-1-2: Channel quality reporting in connected mode

Agreement: RAN4 to specify test cases for channel quality reporting in connected mode.

Issue 2-1-3: Group WUS

Agreement: RAN4 to not specify performance tests for group WUS

Issue 2-1-5: New introduced short DRX cycles

Agreement: RAN4 to define test cases for the new introduced short DRX cycles length.

Issue 2-1-6: NRSRP Measurement on non-anchor carrier

Agreement: RAN4 to not specify performance tests for NRSRP measurements on the non-anchor carrier.

Issue 2-2-1: DL channel quality reporting in non-anchor carrier

Agreement: AWGN channel using 4-bit table

Issue 2-2-2: Channel quality reporting in connected mode

Agreement: The test must ensure that the channel condition (i.e., SNR) is different in the evaluation period compared to the time prior to it so that UE only relies on the specified evaluation period for estimation of DL quality.

Agreement: 4-bit version in AWGN channel should be tested.

Issue 2-2-4: RMCs and OCNGs

Agreement: Take the existing RMC/OCNG as baseline

Approved and agreed documents:

Approved:  R4-2012194	WF on Rel-16 NB-IoT RRM performance requirements	Huawei, HiSilicon

Agreed:  R4-2012195	Test cases list for Rel-16 NB-IoT	Huawei, Hisilicon

Demod Session:  20 documents were submitted to 6.2.3

RAN4 discussed UE demodulation performance requirements and made the following agreements:

Agreed:  R4-2012599	CR: Introduce NPDSCH performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

All UE demodulation performance part work is completed.

RAN4 discussed BS demodulation performance requirements and made the following agreements:

Agreed:  CR: Introduce NPUSCH format 1 performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

Agreed: CR: Introduce NPUSCH format 1 test requirements for multi-TB interleaved transmission for TS 36.141	 Huawei, HiSilicon

All BS demodulation performance part work is completed.

#### 2.4.2	Remaining Open issues

For the RRM performance part,

•	Agree TS36.133 CR for test cases list in R4-2012195

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

- R4-2009873	On performance tests of RRM features in R16 NB-IoT	Qualcomm Incorporated

- R4-2010276	Initial simulation results for Rel-16 NB-IoT	Samsung

- R4-2010476	NPDSCH demodulation requirements with multi-TB transmission	Ericsson

- R4-2010477	NPUSCH demodulation requirements with multi-TB transmission	Ericsson

- R4-2010968	Simulation results for NPUSCH format 1 with multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010969	Simulation results for NPDSCH with multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010970	Discussions on test parameters for NPDSCH with multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010971	CR: Introduce NPDSCH performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010972	CR: Introduce NPUSCH format 1 performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010973	CR: Introduce NPUSCH format 1 test requirements for multi-TB interleaved transmission for TS 36.141	Huawei, HiSilicon

- R4-2010974	Summary of simulation results for LTE NPUSCH format 1 with multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2010975	Summary of simulation results for LTE NPDSCH with multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2011090	Discussion on performance part of Rel-16 NB-IoT	Huawei, Hisilicon

- R4-2011091	Test cases list for Rel-16 NB-IoT	Huawei, Hisilicon

- R4-2011209	Discussions on test cases for Rel-16 NB-IOT	Ericsson

- R4-2011504	NPUSCH format 1 performance for Multi-TB scheduling	Nokia, Nokia Shanghai Bell

- R4-2011505	NPUSCH format 1 performance for Multi-TB scheduling	Nokia, Nokia Shanghai Bell

- R4-2012194	WF on Rel-16 NB-IoT RRM performance requirements	Huawei, HiSilicon

- R4-2012195	Test cases list for Rel-16 NB-IoT	Huawei, Hisilicon

- R4-2012538	Email discussion summary for [96e][315] NB_IOTenh3_Demod	Moderator (Huawei)

- R4-2012599	CR: Introduce NPDSCH performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2012600	CR: Introduce NPUSCH format 1 performance requirements for multi-TB interleaved transmission.	Huawei, HiSilicon

- R4-2012601	CR: Introduce NPUSCH format 1 test requirements for multi-TB interleaved transmission for TS 36.141	Huawei, HiSilicon

- R4-2012723	Email discussion summary for [96e][315] NB_IOTenh3_Demod	Moderator (Huawei)

- R4-2012750	NPUSCH format 1 performance for Multi-TB scheduling	Nokia, Nokia Shanghai Bell

- R4-2012751	Summary of simulation results for LTE NPUSCH format 1 with multi-TB interleaved transmission.	Huawei, HiSilicon

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template