3GPP TSG RAN meeting #89e										RP-201552

Electronic Meeting, September 14 - 18, 2020

## Status Report to TSG

Agenda item:			10.7.1

| WI / SI Name | Additional enhancements for NB-IoT and LTE-MTC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NB_IOTenh4_LTE_eMTC6 |  |  |  |  |
| Unique ID | 860044 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201306 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG 1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG Emre YAVUZ |
|  | Company | Huawei Ericsson |
|  | Email | yangyubo1@huawei.com emre.yavuz@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1#102-e meeting, 22 contributions [1-22] were submitted, and the following agreements were made:

For support of 16-QAM for NB-IoT:

Agreement

At least for standalone and guard-band deployments, the maximum TBS to support 16-QAM for unicast in DL is select one option from following:

- Option 1: 4968 bits with ISF=7

- Option 2: 5072 bits with ISF=7

- Option 3: 5736 bits with ISF=7

- FFS on ISF>7 for this maximum TBS

FFS for inband deployments

Agreement

Further study on TBS/MCS table design, resource assignment and TBS allocation to support 16QAM in DL considering at least:

- MCS field size

- Achievable code rates

- Avoidance of link-adaptation issues (i.e., large SINR differences between different entries within one TBS row or between different entries in adjacent TBS rows)

- The break point between different modulation schemes

- Impacts of deployment modes

- Indication of modulation scheme for retransmissions

- Applicability of repetitions

- UE data rate

Agreement

Further study on TBS/MCS table design, resource assignment and TBS allocation to support 16QAM in UL based at least on the following:

- MCS field size

- Achievable code rates

- Avoidance of link-adaptation issues (i.e., large SINR differences between different entries within one TBS row or between different entries in adjacent TBS rows)

- Throughput/UE data rate increase while keeping the max TBS from Rel-16

- The break point between different modulation schemes

- Indication of modulation scheme for retransmissions

- Applicability of repetitions

- Applicability to different number of subcarriers

Agreement

For DL power allocation, support signaling the ratio of NPDSCH EPRE to NRS EPRE. FFS signaling details, including how/whether to signal the ratio for the following cases

- NPDSCH in symbols without NRS and CRS

- NPDSCH in symbols with CRS (only for “In-band” deployment)

- NPDSCH in symbols with NRS

Agreement

Adopt the following evaluation assumptions for support of 16QAM in DL and UL for NB-IoT

<Simulation assumptions for DL>

| Parameter | Value/Description |
| --- | --- |
| Operation mode for DL | Stand-alone, Guard-band, and In-band with 2 or 4 CRS ports |
| Number of antennas | 1T or 2T, 1R |
| Channel model | AWGN |
| Frequency Resource | 1 PRB |
| Number of repetitions | Baseline number of repetitions = 1 (Companies can provide results for other repetition) |
| Modulation Order | QPSK, 16-QAM |
| Noise Estimation | Ideal |
| Channel Estimation | Realistic |
| Frequency Offset | 0 |
| Time Offset | 0 |

<Simulation assumptions for UL>

| Parameter | Value/Description |
| --- | --- |
| Number of antennas | 1T, 2R |
| Channel model | AWGN |
| Frequency Resource | 12-tone |
| Number of repetitions | Baseline number of repetitions = 1 (Companies can provide results for other repetition) |
| Modulation Order | QPSK, 16-QAM |
| Noise Estimation | Ideal |
| Channel Estimation | Realistic |
| Frequency Offset | 0 |
| Time Offset | 0 |

For support of 14-HARQ processes for eMTC:

Agreement

Introduce a new RRC configuration parameter to enable 14 HARQ processes.

Agreement

For a UE configured with 14 HARQ processes, a PDSCH scheduling delay of 2 BL/CE DL subframes and 7 [FFS subframes type(s)] is supported at least in the PUCCH non-repetition case:

- FFS details of signaling.

- FFS other delay values to account for the presence of non-BL/CE subframes in the PUCCH non-repetition case.

- FFS if the 14 HARQ processes feature is supported in PUCCH repetition case.

Working Assumption

Introduce a new optional UE capability to support 14 HARQ processes

#### 2.1.2	Remaining Open issues

  - For NB-IoT, down-selection of the maximum TBS to support 16-QAM for unicast in DL, and detailed design on TBS/MCS table to support 16-QAM for unicast in UL and DL. [NB-IoT]

  - Extend the NB-IoT channel quality reporting based on the framework of Rel-14—16, to support 16-QAM in DL. [NB-IoT]

  - Detailed solutions to support additional PDSCH scheduling delay for introduction of 14-HARQ processes in DL, for HD-FDD Cat M1 UEs. [LTE-MTC]

  - Add a Rel-17 optional UE capability to support a maximum DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A only. [LTE-MTC]

## 2.2	RAN2

Contributions [23] – [39] were submitted to RAN2#111-e meeting. The list of agreements made in the meeting is captured in [40].

#### 2.2.1	Agreements

Organisational

RAN2 discussed the organisational aspects and made the following agreements:

RAN2#111-e agreements: Will maintain a document similar to the one used in R16 for capturing agreements. The endorsed report can be provided in R2-2008309. [Post111-e][350][NBIOT/eMTC R17] Capture the agreements (Ericsson) - Scope: Capture the agreements. - Intended outcome: endorsed report in R2-2008309 - Deadline: Friday, 2020-09-04 13:00 UTC

NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF

RAN2 discussed NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF and made the following agreements:

RAN2#111-e agreements: Study current RLF procedure to understand the time taken to select the cell for access. Start and end points FFS. Support neighbour cell measurements in RRC_CONNECTED, at least for intra-frequency. - FFS inter-frequency - FFS whether measurements are done on the anchor carrier - FFS how neighbour cell measurement is triggered - FFS how to perform neighbour cell measurements Working assumption: Neighbour cell measurement results are not reported to the network in RRC_CONNECTED. - FFS whether and when other information can be sent

RAN2 agreed to have an email discussion on RLF Enhancements for NB-IoT (rapporteur: Qualcomm) until the next meeting

NB-IoT carrier selection based on the coverage level and associated carrier specific configuration

RAN2 discussed NB-IoT carrier selection based on the coverage level and associated carrier specific configuration and made the following agreements:

RAN2#111-e agreements: Paging carrier selection Improvements based on CE level is considered Paging carrier selection Improvements based on DRX cycle may be considered - whether DRX cycle is considered as part of CE level (Rmax) or can be also considered separately Enhancements for NPRACH Carrier selection carrier may be considered Paging carrier selection Improvements solely based on WUS or GWUS is not considered FFS service based

#### 2.2.2	Remaining Open issues

- For NB-IoT, support of NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF

- For NB-IoT, support of NB-IoT carrier selection based on the coverage level and associated carrier specific configuration

- For NB-IoT, RAN2 aspects of support of 16QAM.

- For eMTC, RAN2 aspects of support of additional PDSCH scheduling delay to support 14-HARQ processes in DL.

- For eMTC, RAN2 aspects of support of DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#109-e

The work plan was submitted for information [41], and it was noted.

#### 2.3.2	Remaining Open issues

- Support of NB-IoT carrier selection based on the coverage level, and associated carrier specific configuration (e.g. maximum repetitions UL/DL, DRX configurations, etc.)

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

- For NB-IoT, specify 16-QAM for unicast in UL and DL. [NB-IoT]

- For NB-IoT, specify signaling for neighbor cell measurements and corresponding measurement triggering before RLF, to reduce the time taken to RRC reestablishment to another cell, without defining specific gaps. [NB-IoT]

- For UEs supporting PUSCH sub-PRB resource allocation, study and if found feasible, specify support power reduction for PRACH, PUCCH, and full-PRB PUSCH, with a maximum reduction of e.g. 3 dB below sub-PRB PUSCH power. [LTE-MTC]

- Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements. [NB-IoT][LTE-MTC]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2006447	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Huawei, Ericsson

- R1-2005304	Support of 16QAM for unicast in UL and DL in NB-IoT	Huawei, HiSilicon

- R1-2005479	Discussion on UL and DL 16QAM for NB-IoT	ZTE

- R1-2005529	Support of 16-QAM for NB-IoT	Nokia, Nokia Shanghai Bell

- R1-2005557	Support of 16-QAM for unicast in UL and DL in NB-IoT	Ericsson

- R1-2005648	Considerations on support of 16QAM for NB-IOT	MediaTek Inc.

- R1-2005837	Support 16QAM for NBIoT	Lenovo, Motorola Mobility

- R1-2005941	Design consideration to support 16-QAM for NB-IOT	Sierra Wireless, S.A.

- R1-2005974	Initial discussion on support of 16 QAM for NB-IoT	Beijing Xiaomi Software Tech

- R1-2006192	Support of 16-QAM for NB-IoT	Qualcomm Incorporated

- R1-2007239	Feature lead summary on 102-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2005305	Support of 14-HARQ processes in DL for HD-FDD MTC UEs	Huawei, HiSilicon

- R1-2005480	Support additional PDSCH scheduling delay for introduction of 14-HARQ processes in DL for eMTC		ZTE

- R1-2005530	Support of 14-HARQ processes in DL for eMTC	Nokia, Nokia Shanghai Bell

- R1-2005558	Support of 14 HARQ processes in DL in LTE-MTC	Ericsson

- R1-2005940	Design considerations to support 14-HARQ for LTE-M	Sierra Wireless, S.A.

- R1-2005973	Initial discussion on support of additional PDSCH scheduling delay for introduction of 14 HARQ processes in DL for eMTC	Beijing Xiaomi Software Tech

- R1-2006193	Support of 14 HARQ processes and scheduling delay	Qualcomm Incorporated

- R1-2007265	Feature Lead Summary: [102-e-LTE-Rel17_NB_IoT_eMTC-02]	Moderator (Ericsson)

- R1-2005481	DL TBS increase for eMTC	ZTE

- R1-2006448	Channel quality reporting in NB-IoT to support 16QAM	Huawei, HiSilicon

- R1-2006463	On the support of a maximum DL TBS of 1736 bits in LTE-MTC	Ericsson

- R2-2007696	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Ericsson, Huawei

- R2-2006833	Reducing time taken for reestablishment procedures in NB-IOT	Ericsson

- R2-2006834	Cell measurement in connected mode for NB-IoT	ZTE Corporation, Sanechips

- R2-2007342	Discussion on RLF enhancements	Huawei, HiSilicon

- R2-2007472	Neighbor cell measurements triggering before RLF	Lenovo, Motorola Mobility

- R2-2007569	Connected mode neighbor cell measurement in NB-IoT	Qualcomm Incorporated

- R2-2007619	Clarification on Agenda Item – 9.1.2	THALES

- R2-2007951	Measurement before radio link failure	Shanghai Chen Si Electronics

- R2-2008097	Analysis on Re-establishment time reduction	Nokia, Nokia Shanghai Bell

- R2-2008310	Report of [AT111-e][308][NBIOT/eMTC R17] RLF enhancements	Qualcomm

- R2-2006832	NB-IoT carrier selection and configuration based on coverage level	Ericsson

- R2-2006835	Enhancements on multi carrier configuration and selection	ZTE Corporation, Sanechips

- R2-2007343	Use cases and scenarios of carrier specific configuration	Huawei, HiSilicon

- R2-2007354	Analysis on carrier selection options	Nokia, Nokia Shanghai Bell

- R2-2007570	Support for NB-IoT carrier selection based on the coverage level	Qualcomm Incorporated

- R2-2007957	Carrier selection enhancement	Shanghai Chen Si Electronics

- R2-2008311	[AT111-e][309][NBIOT/eMTC R17] Carrier selection (Ericsson)	Ericsson

- R2-2008309	RAN2 agreements for Rel-17 additional enhancements for NB-IoT and LTE-MTC	Rapporteur (Ericsson)

- R3-204670	Work plan for Rel-17 Additional enhancements for NB-IoT and LTE-MTC (Huawei, Ericsson)

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template