3GPP TSG RAN meeting #89e										RP-201587

Electronic Meeting, September 14 - 18, 2020

Status Report to TSG

Agenda item:			9.2.16

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200472 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 12/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #96e meeting is summarized below:

UE general:

- The Email discussion summary for [96e][324] NR_perf_enh_Demod was provided in R4-2012740.

- The way forward on release independent aspect for UE demodulation and CSI reporting requirements was approved in R4-2012687.

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in R4-2012688.

- Draft CR: Introduction of NR PDSCH FR1 CA 2Rx performance requirements was endorsed in R4-2012693

- Draft CR for NR FR1 PDSCH CA normal demodulation requirements with 4Rx was endorsed in R4-2012694.

- Draft CR on FR2 PDSCH CA Requirements was endorsed in R4-2012695.

- Draft CR on FRC for Normal NR CA demodulation requirements was endorsed in R4-2012696.

UE PMI reporting:

- The way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in R4-2012762.

- Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in R4-2012765

- CR: Applicability for NR PMI requirements with Tx ports larger than 8 and up to 32 was agreed in R4-2011014.

- CR:	 Addition of Rel-16 SP Type I PMI tests, FRCs, and spatial correlation matrices was agreed in R4-2011367.

- Summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas was provided in R4-2012562.

UE FR1 CA and EN-DC power imbalance:

- The way forward on UE power imbalance requirements for FR1 CA and EN-DC was approved in R4-2012691.

- Draft CR: FR1 CA and EN-DC power imbalance requirements was endorsed in R4-2012697.

UE CA CQI reporting requirements

- The way forward on CA CQI reporting requirements was approved in R4-2012692.

BS part:

- There was no maintenance tdoc submitted for BS demodulation part in RAN4 #96e.

2.4.2	Remaining Open issues

UE demodulation and CSI reporting requirements:

- Finalization of NR CA PDSCH normal demodulation requirements for NR CA, EN-DC, NE-DC, NR-DC

- Finalization of PMI reporting requirements for the number of TX ports larger than 8 and up to 32

- Finalization of FR1 CA and EN-DC power imbalance demodulation requirements

- Finalization of NR CA CQI reporting requirements.

- Finalization of UE release independent issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #96e:

- R4-2012740	Email discussion summary for [96e][324] NR_perf_enh_Demod, China Telecom, RAN4 #96e.

- R4-2012687	Way forward on release independent aspect for UE demodulation and CSI reporting requirements, Huawei, RAN4 #96e.

- R4-2012688	Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #96e.

- R4-2012762	Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, Samsung, RAN4 #96e.

- R4-2012765	Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #96e.

- R4-2012691	Way forward on UE power imbalance requirements for FR1 CA and EN-DC, NTT DoCoMo, RAN4 #96e.

- R4-2012692	Way forward on CA CQI reporting requirements, China Telecom, RAN4 #96e.

- R4-2012693	draftCR: Introduction of NR PDSCH FR1 CA 2Rx performance requirements, CMCC, RAN4 #96e.

- R4-2012694	draftCR for NR FR1 PDSCH CA normal demodulation requirements with 4Rx, Huawei, HiSilicon, RAN4 #96e.

- R4-2012695	Draft CR on FR2 PDSCH CA Requirements, Qualcomm, RAN4 #96e.

- R4-2012696	Draft CR on FRC for Normal NR CA demodulation requirements, Intel, RAN4 #96e.

- R4-2011014	CR: Applicability for NR PMI requirements with Tx ports larger than 8 and up to 32, Huawei, HiSilicon, RAN4 #96e.

- R4-2011367	Addition of Rel-16 SP Type I PMI tests, FRCs, and spatial correlation matrices, Ericsson, RAN4 #96e.

- R4-2012562 Summary of simulation results of NR UE CSI PMI with 16, and 32Tx antennas, Ericsson, RAN4 #96e.

- R4-2012697	draft CR: FR1 CA and EN-DC power imbalance requirements, NTT, DoCoMo, RAN4 #96e.