3GPP TSG RAN meeting #89e										RP-201613

Electronic Meeting, September 14-18, 2020

Status Report to TSG

Agenda item:			9.7.8

| WI / SI Name | Study on enhancement of RAN slicing for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Slice |  |  |  |  |
| Unique ID | 860039 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193254 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2020 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 25 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Ningyu Chen |
|  | Company | CMCC |
|  | Email | chenningyu@chinamobile.com |
| Secondary WG |  | RAN3 |
|  | Name | Dapeng Li |
|  | Company | ZTE |
|  | Email | li.dapeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN2

2.1.1	Agreements

RAN2 can discuss the scenarios and requirements from a RAN2 perspective and then inform SA2 and RAN3

TA discussion will not take place in RAN2, we will wait for SA2 input

Agreements:

- Scenarios for now to be studied by RAN2:

- Multiple and different slices can be supported on different frequencies

- Multiple and different slices can be supported in the same frequency layer in different regions.

2	For each scenario we study both IDLE and INACTIVE and determine whether there is need for a solution and possible solutions.  Connected mode will also be considered but with a lower priority.

3	RAN2 will study both cell selection and cell re-selection

Identify the problem with existing mechanisms with dedicated priority and study if some enhancements are needed

RAN2 will study slice-based RACH resources/configuration and RACH parameters prioritization to enable UE’s fast access for the intended slice.

Get input during email discussion on valid use cases

Draft TR 38.832 v0.1.0 [71] is endorsed (from RAN2 perspective)

2.1.2	Remaining Open issues

A post-meeting email discussion is allocated to discuss on at least the following issues:

-	Discuss the issue that RAN2 needs to address in this SI for the agreed scenario, and whether to add new scenarios can be also discussed.

-	Discuss the meaning of the intended slice, and how or whether the UE knows the intended slice for MO and/or MT services. In addition, discuss whether the intended slice can always be obtained by UE.

-	Discuss the candidate solutions which can address the above issues, and the solutions in the contributions in RAN2-111-e meeting will be summarized by rapporteur.

-	Discuss whether the R15 mechanism (e.g. dedicated priority mechanism) can solve the above issues.

-	Discuss the use cases or intentions for slice-based RACH configuration or RACH parameters prioritization, and discuss whether identified issues can be solved by legacy mechanisms.

The above discussions are the priority for this SI, and other aspects may be also considered if there are enough supports to be studied.

2.2	RAN3

2.2.1	Agreements

RAN3 #109-e (Aug. 2020)

- Re-mapping Scenario [32]

  - TP for TR 38.832 on service continuity for slicing [28] is agreed. Common understanding that the study considers available solutions for slice resource management (e.g. RRM policies).

- Re-mapping solutions [33]

  - TP for TR 38.832 re-mapping policy in target NG-RAN node [29] is agreed.

  - TP for TR 38.832 on potential solutions to network slice service continuity [30] is agreed.

  - LS on Enhancement of RAN Slicing [31] is agreed.

Agreement：

Eliminate opt3 by which the target gNB or the source gNB queries the re-mapping policy from the CN during the handover.

Re-mapping in connected mode shall be decided by the network (RAN and/or Core).

- Other

  - Offline: RANSlicing4-Slices_onFrequencies [34]

Agreement：

RAN3’s feedback to SA2 concerns KI#7 in Section 5.7 of TR23.700-40 and that no other feedback from RAN3 is requested concerning solutions in 23.700-40, unless explicitly requested by SA2. Status Quo in Rel-16 is that the slices included in an Allowed NSSAI are available anywhere (i.e. in any cell) within the UE’s Registration Area.

  - Offline: RANSlicing5-SA2impact [35]

Agreement：

On network slice level data rate enforcement for UL and DL per UE, wait for SA2 decision before proceeding further.

On 5GC assisted cell selection and fast cell access to intended slices, wait for further SA2/RAN2 progress, then proceed accordingly (Note that for 5GC assisted cell selection, a LS to SA2 may be discussed in other CBs).

Draft TR 38.832 v0.2.0 [36] is endorsed.

2.2.2	Remaining Open issues

Evaluation of scenario and possible solutions, potential TPs (and where to capture them) and reply LS to SA2 to be discussed at next meeting. To be continued on this basis...

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3 #109-e (Aug. 2020)

- R3-204838     Framework for Skeleton for Slice Continuity , Nokia, Nokia Shanghai Bell

- R3-205428     Skeleton for TR 38.832 v0.0.0 , CMCC, ZTE

- R3-205442     Work plan for RAN slicing SI , CMCC, ZTE

- R3-204807     Service Continuity when a slice becomes unavailable ,Qualcomm Incorporated

- R3-204808     LS on Service Continuity when a slice becomes unavailable , Qualcomm Incorporated

- R3-204839     Use Cases for Network Slice Service Continuity , Nokia, Nokia Shanghai Bell

- R3-204840     RAN Re-mapping Solution: key principles , Nokia, Nokia Shanghai Bell

- R3-204883     On RAN slice awareness and service continuity ,NEC

- R3-204884     On intra-RAT handover service continuity , NEC

- R3-204902     Discussion on slice re-mapping and fallback upon handover , China Telecommunication

- R3-205030     Discussion on slice Re-mapping at mobility, Ericsson

- R3-205061     Description of Slice Remapping , Ericsson

- R3-205083     Use cases for network slice service continuity, Huawei

- R3-205084     Potential solutions to network slice service continuity, Huawei

- R3-205184     Initial Consideration On RAN slicing  ZTE, Lenovo, Motorola Mobility

- R3-205185    TP for 38.832 , ZTE

- R3-205353    Discussion on use cases for slice service continuity and slice remapping solutions ,LG Electronics

- R3-205354    (TP for 38.832) Use cases for slice service continuity and slice remapping solutions , LG Electronics

- R3-205361    Discussion on NG based handover slice re-mapping , CATT

- R3-205362    Discussion on Xn based handover slice re-mapping , CATT

- R3-205404    Discussion on slice re-mapping, Samsung

- R3-205440    Service continuity for slicing , CMCC

- R3-205441    TP to service continuity for slicing , CMCC

- R3-204809    On need for UE Capability Check for RAN slicing , Qualcomm Incorporated

- R3-205031    Reasons and methods for serving slices on different frequencies, Ericsson

- R3-205085    General overview of RAN3 impact of SA2 slicing work , Huawei

- R3-205186    SA2 impact on RAN3 part, ZTE

- R3-205783    TP for TR38.382 on service continuity for slicing ,CMCC, ZTE, Huawei, Nokia, Nokia Shanghai Bell, NEC, Samsung, CATT

- R3-205626    Re-mapping policy in target NG-RAN node, Nokia, Nokia Shanghai Bell, NEC, Huawei, ZTE, Samsung, CMCC, CATT

- R3-205729    Potential solutions to network slice service continuity, Huawei, Nokia, Nokia Shanghai Bell, NEC, ZTE, Samsung, CMCC, CATT

- R3-205802    LS on Enhancement of RAN Slicing, Qualcomm Incorporated

- R3-205728    Summary of RAN slicing Remapping Scenarios, ZTE-Moderator

- R3-205730    Summary of Offline Discussion on Sicing Solutions, Nokia, Nokia Shanghai Bell -Moderator

- R3-205485    SoD for RAN Slicing Slice On Frequencies, Ericsson-Moderator

- R3-205486    Summary of Offline Discussion on RAN impact of SA2 Slicing work, Huawei -Moderator

- R3-205815    Draft TR 38.832 v0.2.0, CMCC,ZTE

RAN2#111-e (Aug 2020)

- R2-2006513	Response to 5GC assisted cell selection for accessing network slice (R3-202558; contact: ZTE)	RAN3

- R2-2006527	Reply LS on GSMA NG.116 Attribute Area of service and impact on PLMN (S1-202294; contact: Nokia)	SA1

- R2-2006528	LS on 5GC assisted cell selection for accessing network slice (S1-202264; contact: ZTE)	SA1

- R2-2006529	LS on 5GC assisted cell selection for accessing network slice (S2-2001728; contact: ZTE)	SA2

- R2-2006534	LS on SA5 Rel-17 work on SLA (S5-203370; contact: CMCC)	SA5

- R2-2006632	Initial Discussion on the Scope and Requirements for Slicing	CATT

- R2-2006655	LS on 5GC assisted cell selection for accessing network slice (S1-202264; contact: ZTE)	SA1

- R2-2006656	LS on 5GC assisted cell selection for accessing network slice (S2-2001728; contact: ZTE)	SA2

- R2-2006707	Considerations on slice aware cell selection	KDDI Corporation

- R2-2006767	Discussion on RAN slicing enhancement	Qualcomm Incorporated

- R2-2006854	Considerations on slice-based cell reselection	Nokia, Nokia Shanghai Bell

- R2-2006871	Consideration on the scope and solutions for RAN slicing enhancement	ZTE corporation, Sanechips

- R2-2006883	Considerations on scope of RAN slicing enhancements	Lenovo, Motorola Mobility

- R2-2006887	5G RAN Slicing Framework During Cell Reselection	MITRE Corporation

- R2-2006951	Slicing based cell (re)selection	Intel Corporation

- R2-2006970	Considerations for RAN slicing	Samsung Electronics Co., Ltd

- R2-2007051	Consideration on RAN slicing	Spreadtrum Communications

- R2-2007088	Scoping of RAN Slicing	Apple

- R2-2007140	Consideration on Rel-17 slicing	OPPO

- R2-2007250	Assistant information to enable UE fast access network slice	ITRI

- R2-2007302	Consideration on RAN slicing	vivo

- R2-2007402	Discussion on RAN Slicing	LG Electronics UK

- R2-2007419	Skeleton for TR 38.832	CMCC

- R2-2007420	Work Plan for RAN Slicing	CMCC, ZTE

- R2-2007421	Discussion on support of RAN slicing	CMCC

- R2-2007521	Enhancement on RAN support of network slicing	Beijing Xiaomi Software Tech

- R2-2007606	Considerations on Frequency Band Selection for RAN Slicing	SHARP Corporation

- R2-2007607	Basic requirements for RAN slicing	Google Inc.

- R2-2007609	Discussion on Network Slicing’s Impact on Cell Reselection	Convida Wireless

- R2-2007645	Methods for serving slices on different frequencies	Ericsson

- R2-2007716	Scenarios and requirements for RAN slicing	SoftBank Corp.

- R2-2007772	Considerations on enhancing the RAN support of network slicing	Huawei, HiSilicon

- R2-2008071	Considerations scenarios on enhancing the RAN support of network slicing	China Unicom

- R2-2008143	Summary of discussion [213] on Use cases and deployment scenarios (CMCC)	CMCC

- R2-2008549	Draft TR 38.832	CMCC

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template