3GPP TSG RAN meeting #89e										       RP-201701

Electronic Meeting, September 14-18, 2020

## Status Report to TSG

Agenda item: 9.8.7 UE power saving enhancements for NR [RAN2 WI: NR_UE_pow_sav_enh]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: - | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 09/2021 | Performance part: 03/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 10% RAN1: 15% RAN2: 10% RAN4: 0% | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Weide Wu |
|  | Company | MediaTek Inc. |
|  | Email | weide.wu@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1 #102-e meeting, the following are provided:

- Specify enhancements for idle/inactive-mode UE power saving, considering system performance aspects [RAN2, RAN1] - Study and specify paging enhancement(s) to reduce unnecessary UE paging receptions, subject to no impact to legacy UEs [RAN2, RAN1] - NOTE: RAN1 to check and update, if needed, evaluation methodology in RAN1 #102-e meeting Agreements related to the above scope item are as follows:

Agreements: For study of Rel-17 paging enhancement, the following are assumed as a baseline for FR1 and FR2: - Reference configuration for FR1/FR2 as specified in Section 8.1.1/8.1.2 of TR 38.840 - Note: the setting for some PDSCH parameters may not be applicable for RedCap UEs - Baseline paging cycle length: [1.28] second - SS burst related assumptions: - 20 ms periodicity - 2 ms duration for serving cell RRM measurement, which can overlap with the one for synchronization before PO - FFS time/frequency tracking - Measurement related assumptions: - 20 ms SMTC periodicity - 2 ms SMTC window for intra-frequency RRM measurement, assuming synchronized deployment - [5 ms SMTC window and 6 ms measurement gap for inter-frequency RRM measurement] - Note: RAN4 requirement assumes one frequency layer per measurement gap, and 0.5 ms is assumed for switch in/out a frequency layer - Note: the inclusion of potential TRS/CSI-RS occasions can be considered Agreements: The following power consumption model for FR1 is utilized for the evaluations of Rel-17 UE power saving enhancements in idle/inactive mode - FFS: FR2 power consumption model for idle/inactive mode operations Power State; Relative Power (FR1 reference from TR 8438.840); Relative Power (Idle/inactive-mode operation with reception bandwidth 20 MHz). Deep Sleep (PDS); 1; 1. Light Sleep (PLS); 20; 20. Micro sleep (PMS); 45; 45. PDCCH-only (PPDCCH); 100; 50Note. PDCCH + PDSCH (PPDCCH+PDSCH); 300; 120. PDSCH-only (PPDSCH); 280; 112. SSB/CSI-RS proc. (PSSB); 100 (synchronization or serving cell measurement); 50. Intra-frequency RRM measurement (Pintra);  150 (synchronous case, N=8, measurement only; Pintra, meas-only)  200 (combined search and measurement; Pintra, search+meas);  [60] (synchronous case, N=8, measurement only; Pintra, meas-only)  [80] (combined search and measurement; Pintra, search+meas). Inter-frequency RRM measurement (Pinter); · 150 (measurement only per freq. layer; Pinter, meas-only) · 150 (neighbor cell search power per freq. layer; Pinter, search-only) · Micro sleep power assumed for switch in/out a freq. layer; · [60] (measurement only per freq. layer; Pinter, meas-only) · [150] (neighbor cell search power per freq. layer; Pinter, search-only) · Micro sleep power assumed for switch in/out a freq. layer. Note: Power scaling to 20MHz reception bandwidth follows the rule in Section 8.1.3 of TR 38.840, i.e., max{reference power * 0.4, 50}.. Agreements: Group paging rate of 10% is assumed for the evaluation of Rel-17 paging enhancement - FFS: Another group paging rate > 10% - Note: If UE sub-grouping is applied, the sub-group paging rate can be reduced w.r.t. the total sub-group number for a PO Agreements: For the study on paging enhancements to reduce unnecessary paging reception, the following metrics are considered: - UE power saving gain (relative to a given feature or overall) - Impact to UE paging detection probability - FFS: Link level simulation assumptions - System impact, including - Additional resource overhead and its implications - Impact to Rel-15/Rel-16 idle/inactive-mode UEs and connected-mode UEs - Impact to other legacy functionalities, including SI change and ETWS indication - [Note: NW energy consumption evaluation is not precluded] Agreements: For the study of paging enhancement, 1, 2, or 3 SS burst processing is assumed before PO - Note: in choosing one or more values (1, 2, or 3) for the evaluations, companies to provide justification Agreements Send a LS with for evaluation methodology updates related to paging enhancement(s) to RAN2 - Draft LS in R1-2007355, which is endorsed, with final LS in R1-2007356 -> (typo fix) R1-2007425 Agreements: For the study on paging enhancements, the following LLS assumptions are considered. - For investigating the residual frequency error after one or multiple SS burst processing, at least -6 dB SNR should be considered Parameters; Values; Note. Carrier Frequency; 4GHz (FR1). Transmission BW; 20MHz (FR1). Antenna Configuration; 1/2TX and 2/4 RX; Companies to report. Channels; TDL-C or CDL-C 300 ns delay spread 100 Hz Doppler shift. Frequency error; Uniform distribution in the range [-X, +X]ppm Companies to report the utilized X value(s) with justification; Modelled at the input of the considered paging channel/early indication design(s). Paging PDCCH configuration; AL8, 41 info + 24 CRC bits, REG bundle size 6; Companies to report additional setting(s), e.g., CORESET duration, etc.. Paging PDSCH configuration; Mapping type A, MCS 0, 48 PRB, TB scaling 1, DMRS type 1 with 2 additional DMRS; Companies to report additional setting(s), e.g., other TB scaling factor, other DMRS type(s), etc.. Paging early indication design(s); Companies to report. Agreements: For potential paging enhancements, RAN1 to study the following candidate schemes: - Paging early indication before a target PO to indicate UE whether to monitor PDCCH scrambled with P-RNTI at the PO. Potential candidate indication methods include - DCI-based indication, e.g., based on - Extending existing DCI format 1_0 or 2_6 - New DCI format - RS-based or sequence-based indication, e.g., based on TRS/CSI-RS or SSS - Sub-grouping for paging, based on - Legacy paging DCI - Paging early indication - Additional reception occasions in time/frequency domain - Multiple P-RNTIs - Cross-slot scheduling for paging PDSCH - Other proposal is not precluded

- Specify enhancements for idle/inactive-mode UE power saving, considering system performance aspects [RAN2, RAN1] - Specify means to provide potential TRS/CSI-RS occasion(s) available in connected mode to idle/inactive-mode UEs, minimizing system overhead impact [RAN1] - NOTE: Always-on TRS/CSI-RS transmission by gNodeB is not required Agreements related to the above scope item are as follows:

Agreements: - New types/patterns of TRS/CSI-RS are not introduced specifically for idle/inactive mode UE. Agreements: The TRS/CSI-RS occasion(s) that may be for connected mode UEs can be shared to idle/inactive mode UEs. - Note: It is understood that gNB can potentially share the occasions to idle/inactive (which would just mean it up to NW whether to share or not share). - Note: It is understood that TRS/CSI-RS in the TRS/CSI-RS occasion(s) may or may not be transmitted. - Note: Always-on TRS/CSI-RS transmission by gNodeB is not required - At least TRS/CSI-RS occasion(s) corresponding to periodic TRS is supported - FFS for other RS types - FFS: Whether UE blind detection is required or not. Agreements: Idle/inactive UE may use the TRS/CSI-RS occasion(s) that are shared to it for functionalities such as: - AGC, time/frequency tracking - FFS: RRM measurement for serving cell, RRM measurement for neighbor cell, paging reception indication Observation: It is up to gNB implementation whether or not to transmit a TRS/CSI-RS to idle/inactive UEs even when the TRS/CSI-RS is not needed by connected UEs (e.g., when there is a connected mode UE in a cell but the UE is no longer using the TRS/CSI-RS, or when there is no longer connected mode UE in a cell, etc.) Agreements: The configuration of TRS/CSI-RS occasion(s) for idle/inactive mode UE(s) is provided by higher layer signalling - FFS higher layer signalling candidates (e.g., SIB, dedicated RRC, RRC release message, etc.) - FFS for other signalling candidates (e.g., pre-configuration, etc.) - FFS for detailed configuration parameters (e.g., whether and how to reduce the signalling overhead for configuration, etc.) Agreements: Further study whether and how to inform the availability of TRS/CSI-RS to idle/inactive mode UE (implicitly or explicitly). - Note: Availability corresponds to the information for whether TRS/CSI-RS is actually transmitted or not.

- Study and specify, if agreed, enhancements on power saving techniques for connected-mode UE, subject to minimized system performance impact [RAN1, RAN4] - Study and specify, if agreed, extension(s) to Rel-16 DCI-based power saving adaptation during DRX Active Time for an active BWP, including PDCCH monitoring reduction when C-DRX is configured [RAN1] - NOTE: Rel-15 and Rel-16 available power saving solutions should be supported by the UE and included in the evaluation. RAN1 will ask the confirmation from RAN2 that Rel-15 and Rel-16 available power saving solutions are properly utilized. Agreements related to the above scope item are as follows:

Agreements: - Reusing power model in TR38.840 for evaluation of DCI-based power saving adaptation schemes. - Note: company reporting additional power model for missing state or update is not precluded. Agreements: - Company should report assumptions used for periodic measurement activities for the Rel-17 DCI-based power saving adaptation evaluation. - The periodic activities defined in TR38.840 can be reused. - Measurement for RLM/BFD every C-DRX cycle can be optionally modelled Agreements: - The performance metrics described in TR38.840 section 8.2 is reused for power saving evaluation of Rel-17 DCI-based power saving adaptation during ActiveTime. - The following Rel-15 / 16 features is recommended of the power consumption as reference for baseline. Company can report the feature(s) being used in the baseline. - DRX - C-DRX cycle 40msec for VoIP - 10ms IAT, 8ms On-duration - Assume max two packets bundled - C-DRX cycle 160msec for FTP - Alt 1: 20 msec IAT, 8ms On-duration - Alt 2: short DRX - 20 ms [or 40ms as optional] IAT, 8ms On-duration - 20 ms for short DRX cycle, 4 cycles - Note: 100 msec IAT, 8ms On-duration can also be used with sufficient justifications that available Rel-15/16 Techniques being used to reduce UE power saving - DCP for DRX adaptation, - DCP offset to DRX ON = 2 ms, other values are not precluded - Cross-slot scheduling adaptation - Minimum K0 can be adapted from 0 to 1 for FR1, 0 to [4] for FR2 - BWP switching, including - MIMO layer adaptation, - Max # of MIMO layer can be adapted from 4 layer to 2 layer for FR1, 2 layer to 1 layer for FR2 - PDCCH monitoring period adaptation - PDCCH monitoring period can be adapted from per slot monitoring to X slot monitoring - X = [2] for FR1 and [8] for FR2 - Bandwidth adaptation - Bandwidth can be adapted from 100MHz to 20MHz for FR1,FFS for FR2 - Note: - BWP transition time type 2 is assumed, BWP transition duration is - 5 slot @ 30kHz SCS for FR1, - 18 slot@120kHz SCS for FR2 - the slot-average power level for BWP transition duration is according to TR38.840 - BWP transition time type 1 can be optional modelled - BWP switching is Y (ms) after last packet/data burst. - Y = [8], other values are not precluded - Whether BWP switching is modeled depends on the assumed UE capability and evaluated schemes. - Scell dormancy assumption for CA capable UEs - FR1 & FR2: SCell dormancy with [160 ms] periodic CSI measurement and reporting - Other settings - CA assumption if configured for CA capable UEs - For FR1, FFS - For FR2, 4*100MHz can be considered. - Assumptions for scheduler - For FR1, no restriction on the beam assumptions being used in each slot - For FR2, up to each company, e.g., gNB equally schedule the slots for UEs targeting to different beams. - Note: the assumptions does not necessary mean to restrict or precluded any implementation. Other assumptions are not precluded and can be reported by companies. - Company to report the used assumption for the interruption and also power savings impact due to presence/absence of interruptions . Agreements: Legacy traffic models in TR38.840 can be considered for Rel-17 DCI-based power saving adaptation evaluation, other traffic models can be optionally modelled and company report which traffic model(s) is used. Update on 8/28: Draft LS is approved (with generic RAN2 action), with final LS in R1-2007419.

#### 2.1.2	Remaining Open issues

For the scope items with study phase,

- Item 1) - a): Study, based on the agreed evaluation methodology, and identify paging enhancement(s), based on the agreed candidate enhancements, and provide recommendations to RAN2 for concluding the study phase

- Item 2) - a): Study, based on the agreed evaluation methodology, and identify extension(s) to Rel-16 DCI-based power saving adaptation during DRX Active Time for an active BWP

For the scope item that doesn’t require a study phase,

- Item 1) - b): Specify means to provide potential TRS/CSI-RS occasion(s) available in connected mode to idle/inactive-mode UEs, minimizing system overhead impact

## 2.2	RAN2

#### 2.2.1	Agreements

In RAN2 #111-e meeting, the following are provided:

- Specify enhancements for idle/inactive-mode UE power saving, considering system performance aspects [RAN2, RAN1] - Study and specify paging enhancement(s) to reduce unnecessary UE paging receptions, subject to no impact to legacy UEs [RAN2, RAN1] - NOTE: RAN1 to check and update, if needed, evaluation methodology in RAN1 #102-e meeting Agreements related to the above scope item are as follows:

For PowSav solutions for Idle/Inactive (for smart phones) that can easily also be applied to redcap, R2 assume they may be applied. Details FFS and to be discuss case by case when the maturity is high (might in the end just be a question of UE caps). Dual DRX not in the scope of current WID. [Post111-e][xxx][ePowSav] UE grouping (Mediatek) Scope: UE grouping, put solutions on the table, describe intentions / how they work (high level), and their potential to save power. Possibly take into account R1 evalaution methodology (if they have agreements on the evaluation parameters). Intended outcome: Report Deadline: Long

#### 2.2.2	Remaining Open issues

According to RAN2 decision, RAN2 will first focus on identifying the UE grouping solution(s) for paging enhancement. For concluding the study phase, RAN2 will also check and decide other enhancement(s) based on RAN1 inputs/recommendations.

## 2.3	RAN3

#### 2.3.1	Agreements: N/A (RAN3 is not involved in the WI)

#### 2.3.2	Remaining Open issues: N/A

## 2.4	RAN4

#### 2.4.1	Agreements: N/A (WI not yet started in RAN4 according to the time budget table)

#### 2.4.2	Remaining Open issues: N/A

## 2.5	RAN5

#### 2.5.1	Agreements: N/A (RAN5 is not involved in the WI)

#### 2.5.2	Remaining Open issues: N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies: N/A

## 2.6	RAN6

#### 2.6.1	Agreements: N/A (RAN6 is not involved in the WI)

#### 2.6.2	Remaining Open issues: N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts: N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts: N/A

## 4.	References

Contributions submitted to RAN1 #102-e: - Potential paging enhancements: R1-2005388 Discussion on paging enhancements for idle/inactive mode UE power saving vivo R1-2005615 Evaluation methodology and paging enhancement for idle/inactive mode UE power saving MediaTek Inc. R1-2005262 Paging enhancement(s) for UE power saving in IDLE/inactive mode Huawei, HiSilicon R1-2005520 Discussion on power saving enhancements for paging ZTE R1-2005582 Considerations on paging enhancements Sony R1-2005719 Paging enhancement for UE power saving CATT R1-2005738 Paging enhancement for power saving Beijing Xiaomi Software Tech R1-2005773 Potential paging enhancements TCL Communication Ltd. R1-2005884 On paging enhancements for UE power saving Intel Corporation R1-2005935 Power efficient paging Lenovo, Motorola Mobility R1-2006041 Paging enhancements for power saving OPPO R1-2006157 On potential paging enhancements Samsung R1-2006221 Discussion on paging enhancement CMCC R1-2006291 Discussion on potential paging enhancements Spreadtrum Communications R1-2006311 Discussion on potential paging enhancements LG Electronics R1-2006385 Potential paging enhancements for idle/inactive-mode UE power saving Panasonic R1-2006527 Potential paging enhancements for idle/inactive-mode UE power saving Apple R1-2006544 Paging enhancements for UE power saving InterDigital, Inc. R1-2006665 Discussion on potential paging enhancements for UE power savings Ericsson R1-2006736 Discussion on paging enhancements NTT DOCOMO, INC. R1-2006815 Paging enhancements and evaluation methodology Qualcomm Incorporated R1-2006896 On paging enhancements for UE power saving Nokia, Nokia Shanghai Bell - TRS/CSI-RS occasion(s) for idle/inactive UEs R1-2006158 On TRS/CSI-RS occasion(s) for idle/inactive UEs Samsung R1-2006386 Potential enhancements for TRS/CSI-RS occasion(s) for idle/inactive UEs Panasonic R1-2005263 Assistance RS occasions for IDLE/inactive mode Huawei, HiSilicon R1-2005389 Discussion on TRS/CSI-RS occasion(s) for idle/inactive UEs vivo R1-2005521 Reference signal for RRC idle and inactive UEs ZTE R1-2005583 On the usage of TRS/CSI-RS for the UE in Idle Mode Sony R1-2005616 On TRS/CSI-RS occasion(s) for idle/inactive mode UE power saving MediaTek Inc. R1-2005720 Configuration of TRS/CSI-RS for paging enhancement CATT R1-2005739 Discussion on TRS CSI-RS occasions for idle/inactive UEs Beijing Xiaomi Software Tech R1-2005885 Discussion on TRS/CSI-RS reception during idle/inactive mode Intel Corporation R1-2006042 RS occasion for idle/inactive UEs OPPO R1-2006222 Discussion on potential TRS CSI-RS occasion(s) for idle/inactive UEs CMCC R1-2006269 Consideration on TRS/CSI-RS occasion(s) for idle/inactive UEs Spreadtrum Communications R1-2006312 Discussion on TRS/CSI-RS occasion(s) for idle/inactive UEs LG Electronics R1-2006528 Indication of TRS/CSI-RS for idle/inactive-mode UE power saving Apple R1-2006666 Provisioning of potential TRS/CSI-RS occasion(s) for Idle/Inactive UEs Ericsson R1-2006737 Discussion on TRS/CSI-RS occasion for idle/inactive UEs NTT DOCOMO, INC. R1-2006816 TRS/CSI-RS for idle/inactive UE power saving Qualcomm Incorporated R1-2006897 On RS information to IDLE/Inactive mode UEs Nokia, Nokia Shanghai Bell - Potential extension(s) to Rel-16 DCI-based power saving adaptation during DRX Active Time R1-2006738 Discussion on extension to DCI-based power saving adaptation NTT DOCOMO, INC. R1-2005264 Extension(s) to Rel-16 DCI-based power saving adaptation for an active BWP Huawei, HiSilicon R1-2005391 Discussion on DCI-based power saving adaptation vivo R1-2005523 Extension to Rel-16 DCI-based power saving adaptation during DRX Active Time ZTE R1-2005617 Evaluation methodology and enhancement for connected mode UE power saving MediaTek R1-2005721 PDCCH monitoring adaptation CATT R1-2005886 On PDCCH monitoring reduction techniques during active time Intel Corporation R1-2005936 Potential enhancement to DCI based power saving adaptation Lenovo, Motorola Mobility R1-2006043 DCI-based adaptation for PDCCH OPPO R1-2006159 On enhancements of power saving techniques during DRX active time Samsung R1-2006223 Discussion on PDCCH monitoring reduction during DRX active time CMCC R1-2006271 Discussion on power saving techniques for connected-mode UE Spreadtrum Communications R1-2006313 Discussion on DCI-based power saving adaptation during DRX Active Time LG Electronics R1-2006387 Potential extension(s) to Rel-16 DCI-based power saving adaptation during DRX Active Time Panasonic R1-2006529 PDCCH based power saving enhancements for connected-mode UEs Apple R1-2006548 PDCCH-based power saving signal design considerations InterDigital, Inc. R1-2006668 Discussion on potential enhancements for power savings during active time Ericsson R1-2006755 Power saving adaptation during Active Time ASUSTEK COMPUTER (SHANGHAI) R1-2006817 DCI-based power saving adaptation during DRX Active Time Qualcomm Incorporated R1-2006898 UE power saving enhancements for Active Time Nokia, Nokia Shanghai Bell R1-2006946 Power saving enhancements for connected mode UEs Sony - Others R1-2005392 Discussion on RLM/BFD relaxation vivo R1-2005524 Further discussion on potential power saving schemes for RRC connected UEs ZTE R1-2006044 Discussion on RLM Relaxation OPPO R1-2006404 Other considerations on power saving in Rel-17 Huawei, HiSilicon R1-2006669 Evaluation of UE power saving schemes Ericsson

Contributions are submitted to RAN2 #111-e: ### Organizational, Scope and Requirements: R2-2007189 RAN2 Work Plan for UE Power Saving Enhancements WI MediaTek Inc. R2-2007440 Discussion on RAN2 scope for UE Power Saving Huawei, HiSilicon R2-2006730 Views on Rel-17 NR UE power saving Xiaomi Communications R2-2006789 Discussion on use cases of UE power saving enhancements OPPO R2-2007326 Discussion on RAN2 scope in Power saving LG Electronics. R2-2007436 Initial consideration on RAN2’s work on UE power saving CMCC ### Idle/inactive-mode UE power saving: - General R2-2007190 Paging Enhancements for UE Power Saving in NR MediaTek Inc. R2-2006775 Power Consumption by RRC IDLE_INACTIVE UE Samsung Electronics Co., Ltd R2-2006790 Paging enhancement for power saving OPPO R2-2006608 Power saving enhancements for paging reception Qualcomm Inc R2-2006729 Discussion on UE Power saving for RRC-IDLE and RRC-INACTIVE State Xiaomi Communications R2-2007182 Discussion on reduction unnecessary UE paging receptions Sony R2-2007115 False Paging Mitigation Apple R2-2006690 Paging enhancement in idle inactive mode for power saving vivo R2-2006654 UE power saving for paging procedures ETRI R2-2006689 Coordination between RAN1 and RAN2 for paging enhancement vivo R2-2006720 Paging enhancements to reduce UE power consumption Intel Corporation R2-2006774 Paging Enhancements to Reduce Unnecessary Paging receptions Samsung Electronics Co., Ltd R2-2006874 Solutions to reduce unnecessary paging reception ZTE corporation, Sanechips R2-2006990 Considerations on paging enhancements for Power saving CATT R2-2007116 Wakeup and Paging Reception Apple R2-2007249 Discussion on the UE grouping based solution for idle/inactive-mode UE power saving ITRI R2-2007260 Paging enhancement to reduce unnecessary UE paging receptions Ericsson R2-2007437 Paging enhancement for idle inactive-mode UE power saving CMCC R2-2007441 Discussion on paging enhancements Huawei, HiSilicon R2-2007468 Consideration on Idle/inactive-mode UE power saving Lenovo, Motorola Mobility R2-2007563 IDLE / INACTIVE mode UE power saving Nokia, Nokia Shanghai Bell R2-2007990 Paging enhancement for power saving LG Electronics Inc. - TRS / CSI-RS R2-2007261 Exposure of connected mode TRS occasions to Idle and Inactive mode Ericsson R2-2007562 Potential TRS/CSI-RS occasion(s) Nokia, Nokia Shanghai Bell