## Slide 1: Rel-17 Handling January AH + Q4 Handling
MediaTek Inc.
3GPP TSG RAN#89E RP-201707
September 2020 Agenda Item 15

## Slide 2: Rel-17 General
Timeline – Decision due at RAN#90/Dec 2020
Current plan to deliver the agreed Rel-17 package content
  Rel-17 progress with e-meetings is nowhere as good as with f2f-meetings
  Single WG meetings in Q4’2020
  Proposal: MediaTek requests confirmation of the January 2021 Ad-Hoc (electronic) across WGs i.e. two WG meetings in Q1 (set-up of the agenda can be discussed)
 | TSG#86 / Dec19 | TSG#87 / Mar20 [+3mo] | TSG#88 / Jun20 [+6mo] | TSG#89 / Sep20 | TSG#90/Dec20
Stage 2 | TSG#89 / Sep20 | TSG#90 / Dec20 | min TSG#91 / Mar21 |  | 
Stage 3 PHY | TSG#91 / Mar21 | TSG#92 / Jun21 | min TSG#93 / Sep21 |  | 
Stage 3 Others | TSG#92 / Jun21 | TSG#93 / Sep21 | min TSG#94 / Dec21 |  | 
ASN.1/NAS | TSG#93 / Sep21 | TSG#94 / Dec21 | min TSG#95 / Mar22 |  | 
RAN4/Perf | TSG#94 / Dec21 | TSG#95 / Mar22 | min TSG#96 / Jun22 |  | 

## Slide 3: Rel-17 Q4 Handling
 | RAN1 | RAN2 | RAN4
Rel-15 + Rel-16 | Q4 min 30% (50-60%) | Q4 min 40% (60%) | Q4 min 50% (75%)
Rel-17 SID >52.6GHz |  |  | 
Rel-17 SID Cov.Enh. |  |  | 
Rel-17 SID RedCap |  |  | 
Rel-17 SID Pos. Enh. |  |  | 
Rel-17 eMIMO |  | TU MISSING | 
Rel-17 URLLC/IIoT |  |  | 
Rel-17 NTN NR |  |  | 
Rel-17 UE Pow. Saving |  |  | 
Rel-17 NB-IoT/eMTC |  |  | 
Rel-17 IAB |  | (LS withTDoc)  | 
Rel-17 DSS | ( email only) |  | 
Rel-17 NR B/Mcast | ( email only) |  | 
Rel-17 SID Sidelink Enh. | ( email only) |  | 
Rel-17 SID Sidelink Relay |  |  | 
 | RAN1 | RAN2 | RAN4
Rel-17 SID RAN Slicing |  |  | 
Rel-17 Small Data |  |  | 
Rel-17 MR-DC/CA |  |  | 
Rel-17 SON/MDT |  |  | 
Rel-17 MUSIM |  | (LS +TDoc)  | 
Rel-17 MIMO OTA |  |  | 
Rel-17 FWA UE (23dBm) |  |  | 
Rel-17 Spectrum items |  |  | 
Rel-17 SL Positioning | Start at RAN#91 |  | 
Rel-17 SID NTN IoT |  |  | 
Rel-17 SID QoE | No view |  | 
Rel-17 SID XR |  |  | 
(eNPN) | Discuss in RAN#90e / Dec 2020 |  | 
(UDC) |  |  | 
(UAV) |  |  | 
Changes vs TSG#88e
See RP-201696