3GPP TSG RAN Meeting #89e		RP-201844

Electronic meeting, September 14th – 18th, 2020

## Status Report to TSG

Agenda item:			10.2.3

| WI / SI Name | LTE-based 5G terrestrial broadcast (Performance part) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Study Item: No | Study Item: No |  | Study Item: No |
| Acronym | LTE_terr_bcast |  |  |  |  |
| Unique ID | 830076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191924 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Alberto RICO ALVARINO | Alberto RICO ALVARINO |
|  | Qualcomm Incorporated | Qualcomm Incorporated |
|  | albertor@qti.qualcomm.com | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

## 2.2	RAN2

## 2.3	RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #96e:

The CR to 36.101 capturing the SNR for minimum performance for 0.37 and 2.5kHz SCS was agreed in R4-2012602.

#### 2.4.2	Remaining Open issues

- None

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 4.	References

R4-2010966	Discussion and simulation results on LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2010967	CR addition on  LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2011384	5G broadcast PMCH demod simulation result collection	Qualcomm, Inc.

R4-2012539	Email discussion summary for [96e][316]	Moderator (Qualcomm)

R4-2012602	CR addition on  LTE-based 5G terrestrial broadcast	Huawei, HiSilicon

R4-2012603	Summary of alignment and impairment results for 5G broadcast	Qualcomm

R4-2012724	Email discussion summary for [96e][316]	Moderator (Qualcomm)