3GPP TSG RAN meeting #90e										RP-202204

Electronic Meeting, December 7-11, 2020

## Status Report to TSG

Agenda item:			9.9.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_47GHz_band |  |  |  |  |
| Unique ID | 880082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201232 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 45% | Performance Part: 45% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hisashi Onozawa |
|  | Company | Nokia |
|  | Email | Hisashi.onozawa@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

- TR skeleton is revised in [22]. TR number assigned is TR 38.847.

- The link budget analysis has been made and possible minimum peak EIRP and REFSENS requirement have been discussed. WF on UE RF requirement [34] is agreed to further discuss the issue in coming meeting.

- WF on UE RF multi-band relaxations [35] agreed to further discuss the issue in coming meeting.

- WF on BS MU/TT [36] is agreed to further nail down the BS conformance requirement in coming meeting.

- BS RF core requirement is mostly finalized in agreed draft CR [37].

- TP to TR 38.847 on regulatory requirements, system parameters and BS core requirements is agreed in [38].

- TP to TR 38.847 on BS conformance requirement is agreed in [39].

- General principle to specify RRM and Demod requirements are agreed.

#### 2.4.2	Remaining Open issues

- UE RF core requirement

  - Minimum Peak EIRP

  - REFSENS

  - EIRP spherical coverage

  - EIS spherical coverage

  - MPR

  - Beam correspondence

  - Min output power

  - Multiband relaxations

- BS RF conformance

  - MU/TT

Currently the focus of UE RF discussion is power class 3 requirement only. There is little progress on power class 1, 2 and 4 requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

- UE RF TT/MU budget for RAN5 is to be discussed in RAN4 SID for FR2_enhTestMethods.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96-e

[1] R4-2009957	Preliminary views on the new 47 GHz band	Apple Inc.

[2] R4-2010445	TR 38xxx Introduction of NR Band 26x (47Ghz band)	Ericsson

[3] R4-2010446	Requirement overview for 47 GHz frequency band	Ericsson

[4] R4-2010447	47GHz band - Regulatory overview - System parameters	Ericsson

[5] R4-2010520	Workplan for Introduction of NR 47 GHz band	Nokia, Nokia Shanghai Bell

[6] R4-2010521	Regulatory Background of 47 GHz band	Nokia, Nokia Shanghai Bell

[7] R4-2010522	Band number and System parameters of 47 GHz band	Nokia, Nokia Shanghai Bell

[8] R4-2010523	UE RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[9] R4-2011412	BS RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[10] R4-2011455	Discussion on 48G RF components	Qualcomm Incorporated

[11] R4-2011568	Email discussion summary for [96e][135] NR_47GHz_Band	Moderator (Nokia)

[12] R4-2011816	WF on UE testability above 43.5 GHz	R&S, Apple

[13] R4-2011817	WF on link budget parameters for Tx/Rx of n262	Huawei, HiSilicon, Apple

[14] R4-2011818	WF on UE RF requirement for 47 GHz band	Qualcomm

[15] R4-2011873	Email discussion summary for [96e][135] NR_47GHz_Band	Moderator (Nokia)

RAN4#97-e

[16] R4-2014263	Discussion on PC3 EIRP and EIS in n262	Qualcomm Incorporated

[17] R4-2015083	TP to TR 38.847 on regulatory background and system parameters	Nokia, Nokia Shanghai Bell

[18] R4-2015084	UE RF requirements for NR band n262	Nokia, Nokia Shanghai Bell

[19] R4-2015855	Link budget for PC3 for n262	Sony, Ericsson

[20] R4-2015888	PC3 minimum peak EIRP and EIS requirements for band n262	Intel Corporation

[21] R4-2015896	Link budget for PC3 for n262	Sony, Ericsson

[22] R4-2015902	TR 38.847 Introduction of NR Band 262 (47Ghz band)	Ericsson

[23] R4-2015903	Draft CR to TS 38.104	Ericsson

[24] R4-2015904	BS RF requirements and system parameters - TP to TR 38.847	Ericsson

[25] R4-2016096	Simulation results on UE demodulation performance impact by the introduction of NR 47GHz band	Ericsson

[26] R4-2016097	On demodulation requirements for the new 47GHz band	Ericsson

[27] R4-2016155	47GHz band TT for NR BS RF requirement	Keysight Technologies UK Ltd

[28] R4-2016179	Analysis of RRM requirements for 47 GHz band	Ericsson

[29] R4-2016191	TP to TR 38.847: BS RF requirements	Nokia, Nokia Shanghai Bell

[30] R4-2016229	EIRP and EIS evaluation for band n262	vivo

[31] R4-2016296	Peak EIRP and Peak EIS for band n262	Apple Inc.

[32] R4-2016461	Revised WID: introduction of NR 47 GHz band	T-Mobile USA, Dish Network

[33] R4-2016632	Email discussion summary for [97e][130] NR_47GHz_Band	Moderator (Nokia)

[34] R4-2016879	WF on UE RF requirement of n262	Qualcomm, Nokia, Sony

[35] R4-2016880	WF on multi-band relaxation of n262	Apple

[36] R4-2016881	WF on BS MU/TT for n262	Nokia

[37] R4-2016882	Draft CR to TS 38.104	Ericsson, Nokia, Nokia Shanghai Bell

[38] R4-2016883	BS RF requirements and system parameters - TP to TR 38.847	Ericsson

[39] R4-2016884	TP to TR 38.847: BS RF requirements	Nokia, Nokia Shanghai Bell

[40] R4-2016971	Email discussion summary for [97e][130] NR_47GHz_Band	Moderator (Nokia)

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template