3GPP TSG RAN meeting #90e							           RP-202319

Electronic Meeting, December 7 - 11, 2020

Status Report to TSG

Agenda item:			9.9.8

| WI / SI Name | Introduction of 2300-2400 MHz SUL band for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SUL_band_2300_2400MHz |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201364 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2020 | Performance part: 12/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Issue 1: Operating band number

- Agreement

  - Introduce the new SUL band 2300 – 2400MHz as band n97.

Issue 2: UE channel bandwidth，Channel raster，MOP /A-MPR and Spurious emissions

- Agreement

  - Add Band 41 to the protected bands of n97 and n40.

Issue 3: How to introduce the clarification note to indicate that there is no co-existence issue with Band 40.

- Agreements

  - Note：The requirements for this band are applicable only where no other NR or E-UTRA TDD operating band(s) are used within the frequency range of this band in the same geographical area. For scenarios where other NR or E-UTRA TDD operating band(s) are used within the frequency range of this band in the same geographical area, special co-existence requirements may apply that are not covered by the 3GPP specifications.

  - Introduce the “Note” in the 38.101-1 and 38.104.

2.4.2	Remaining Open issues

No open issue on SUL band 2300 – 2400 MHz

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1]R4-2009644 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.101-1 | CMCC | RAN4#96e |
| --- | --- | --- | --- |
| [2]R4-2009645 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.104 | CMCC | RAN4#96e |
| [3]R4-2009646 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 36.104 | CMCC | RAN4#96e |
| [4]R4-2009647 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 36.141 | CMCC | RAN4#96e |
| [5]R4-2009648 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 37.104 | CMCC | RAN4#96e |
| [6]R4-2009648 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 37.105 | CMCC | RAN4#96e |
| [7]R4-2009650 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 37.141 | CMCC | RAN4#96e |
| [8]R4-2009651 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 37.145-1 | CMCC | RAN4#96e |
| [9]R4-2009652 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 37.145-2 | CMCC | RAN4#96e |
| [10]R4-2009653 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.141-1 | CMCC | RAN4#96e |
| [11]R4-2009654 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.141-2 | CMCC | RAN4#96e |
| [12]R4-2010163 | Discussion on the new SUL band for 1880MHz - 1920MHz | Huawei, HiSilicon | RAN4#96e |
| [13]R4-2010164 | draftCR to 38101-1 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [14]R4-2010165 | draftCR to 38104 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [15]R4-2010166 | draftCR to 38141-1 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [16]R4-2010167 | draftCR to 38141-2 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [17]R4-2010168 | draftCR to 36104 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [18]R4-2010169 | draftCR to 36141 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [19]R4-2010170 | draftCR to 37104 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [20]R4-2010171 | draftCR to 37141 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [21]R4-2010172 | draftCR to 37105 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [22]R4-2010173 | draftCR to 37145-1 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [23]R4-2010174 | draftCR to 37145-2 on introducing new SUL band n97 | Huawei, HiSilicon | RAN4#96e |
| [24]R4-2011814 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.101-1 | CMCC | RAN4#96e |
| [25]R4-2011815 | Introduction of 2300-2400 MHz SUL band into Rel-17 TS 38.104 | CMCC | RAN4#96e |
| [26]R4-2014341 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 38.101-1 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [27]R4-2014342 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 38.104 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [28]R4-2014343 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 36.104 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [29]R4-2014344 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 36.141 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [30]R4-2014345 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 37.104 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [31]R4-2014346 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 37.105 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [32]R4-2014347 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 37.141 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [33]R4-2014348 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 37.145-1 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [34]R4-2014349 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 37.145-2 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [35]R4-2014350 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 38.141-1 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [36]R4-2014355 | Introduction of 2300-2400MHz SUL band into Rel-17 TS 38.141-2 | CMCC, Huawei, HiSilicon | RAN4#97e |
| [37]R4-2015288 | Discussion on new SUL band n97 UE requirements | Huawei, HiSilicon | RAN4#97e |
| [38]R4-2015289 | Discussion on new SUL band n97 BS requirements | Huawei, HiSilicon | RAN4#97e |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template