3GPP TSG RAN meeting #90-e									    RP-202366

Electronic Meeting, December 7 - 11, 2020							（Revision of）

Status Report to TSG

Agenda item:			9.9.14

| WI / SI Name | SAR schemes for UE power class 2 (PC2) for NR inter-band Carrier Aggregation and supplemental uplink (SUL) configurations with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ SAR_PC2_interB_SUL_2BUL |  |  |  |  |
| Unique ID | 880097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201337 RP-201584 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2021 | Performance part: 03/2021 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 40% | Performance Part: 30% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu, Bo |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #96_e

R4-2010269	Work plan for SAR schemes for UE power class 2 NR inter-band CA and SUL with 2UL

R4-2011789	WF on UE PC2 for NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Options for SAR schemes for PC2 NR inter-band CA and SUL configurations

- Identified issues for further discussions

RAN4 #97_e

R4-2015889 CR to 38.101-1 Introduce band combination requirements for PC2 CA_n1A-n78A

R4-2016851 WF on SAR solutions for PC2 NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Agreement on P-MPR solution:

  - UE implementation based solution, i.e. P-MPR is always available as the baseline SAR solution for NR PC2 inter-band CA and SUL configurations

- Agreement on release independency:

  - The requirements and SAR compliance mechanism for NR PC2 inter-band CA are release independent from Rel-15 based on the P-MPR solution.

  - The SAR compliance mechanism for SUL configurations is release independent from Rel-15 based on the P-MPR solution.

- Candidate Options and identified issues for SAR solutions for PC2 NR inter-band CA and SUL configurations

2.4.2	Remaining Open issues

Network centralized SAR solutions for PC2 NR inter-band CA and SUL configurations

Release independence issue reflection in the spec

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #96_e:

- R4-2010266, Revised WID: SAR schemes for UE power class 2 (PC2) for NR inter-band Carrier Aggregation and supplemental uplink (SUL) configurations with 2 bands UL, China Telecom

- R4-2010267, New basket WID: Band combination specific requirements for UE power class 2 (PC2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2010268, Discussion on RAN procedure rules for UE power class 2 (PC2) WID, China Telecom

- R4-2010269, Work plan for SAR schemes for UE power class 2 NR inter-band CA and SUL with 2UL, China Telecom

- R4-2010270, Discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2010634, Discussion on PC2 inter-band NR CA, ZTE

- R4-2009796, Discussion on SAR solution for interband PC2 2UL CA, CATT

- R4-2010546, Discussion on the SUL band combination PC2 SAR compliance, Huawei, HiSilicon

- R4-2010773, Discussion on SUL HPUE SAR, OPPO

- R4-2009797, Discussion on SAR solution for SUL PC2, CATT

- R4-2011866, Email discussion summary for [96e][128] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

- R4-2011789, WF on UE PC2 for NR inter-band CA and SUL configurations, China Telecom

RAN4 #97_e:

- R4-2014383, Discussion on SAR issues for inter-band and SUL 2UL CA PC2, CATT

- R4-2015039, On MSD for PC2 n41-n79 NR inter-band CA, ZTE Corporation

- R4-2015040, Discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2015041, Discussion on SAR solution for NR PC2 SUL, ZTE Corporation

- R4-2015190, Discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL	China Telecom

- R4-2015191, Discussion on SAR schemes for UE power class 2 NR SUL configurations	China Telecom

- R4-2015192, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2015194, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR SUL configurations, China Telecom

- R4-2015260, Discussion on SAR issue for HP UE inter-band UL CA, Xiaomi

- R4-2015266, MSD analysis on high power UE for CA_n41-n79, Xiaomi

- R4-2015286, Discussion on the SAR solutions for SUL band combinations, Huawei, HiSilicon

- R4-2015287, Discussion on the SAR solutions for UL CA band combinations, Huawei, HiSilicon

- R4-2015329, Discussion on SAR solution for PC2 inter-band NR CA, vivo

- R4-2015330, Discussion on SAR solution for PC2 UE with SUL, vivo

- R4-2015345, Discussion on SUL HPUE SAR, OPPO

- R4-2015346, Discussion on inter-band CA HPUE SAR, OPPO

- R4-2015889, CR to 38.101-1 Introduce band combination requirements for PC2 CA_n1A-n78A, China Telecom, ZTE, Huawei, HiSilicon, CATT

- R4-2015983, Facilitating SAR compliance for UL inter-band CA PC2, Ericsson

- R4-2016439, Upper limits on output power for dual PA, Qualcomm Incorporated

- R4-2016851, WF on SAR solutions for PC2 NR inter-band CA and SUL configurations, China Telecom

- R4-2016852, WF on power configuration for PC2 NR inter-band CA, Qualcomm

- R4-2016963, Email discussion summary for [97e][121] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template