3GPP TSG RAN meeting #90e										RP-202554

Electronic Meeting, December 7-11, 2020

## Status Report to TSG

Agenda item:			9.8.19

| WI / SI Name | Further RRM enhancement for NR and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_RRM_enh2 |  |  |  |  |
| Unique ID | 890157 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202053 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 | Performance part: 03/2022 | Testing part: 03/2022 |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple Corporation |
|  | Email | Jie_cui@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4 #97e meeting

The time plan of R17 Further RRM enhancement for NR and MR-DC WI(R4-2017265) has been approved in RAN4 #97e meeting.

- 3GPP RAN4 #97e meeting (November, 2020) - Discuss to achieve consensus on the work plan - 3GPP RAN4 #98e meeting (February, 2021, 1.5TU, Core part) - SRS antenna port switching [RAN4] - Initial discussion on Interruption requirement - Initial discussion on the impact(s) to other RRM requirements - HO with PSCell [RAN4] - Discussion and conclude on scenarios for HO with PSCell - Initial discussion on UE behavior for HO with PSCell - PUCCH SCell activation/deactivation [RAN4] - Initial discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA) - 3GPP RAN4 #98bis-e meeting (April, 2021, 1.5TU, Core part) - SRS antenna port switching [RAN4] - Discussion on Interruption and other related RRM requirement - Conclude on the impact(s) to other RRM requirements - HO with PSCell [RAN4] - Discussion on UE behavior for HO with PSCell in all possible scenarios - PUCCH SCell activation/deactivation [RAN4] - Discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA) - Initial discussion on SCell Activation/Deactivation Delay Requirement for multiple PUCCH SCells (including valid TA and invalid TA) - 3GPP RAN4 #99-e meeting (May, 2021, 1.5TU, Core part) - SRS antenna port switching [RAN4] - Further discussion on Interruption and other related RRM requirement - Initial draft CR(s) on TS38.133 is expected - Sending LS to other working group(s) if needed - HO with PSCell [RAN4] - Further discussion on requirements for HO with PSCell in all possible scenarios - Initial draft CR(s) on TS38.133 is expected - Sending LS to other working group(s) if needed - PUCCH SCell activation/deactivation [RAN4] - Discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA) - Initial draft CR(s) on TS38.133 is expected - Discussion on SCell Activation/Deactivation Delay Requirement for multiple PUCCH SCells (including valid TA and invalid TA) - Initial draft CR(s) on TS38.133 is expected - Sending LS to other working group(s) if needed - 3GPP RAN4 #100 meeting (August, 2021, 1.5TU, Core part) - SRS antenna port switching [RAN4] - Finalization on Interruption and other related RRM requirement - Agree CR(s) on TS38.133 - HO with PSCell [RAN4] - Finalization on requirements for HO with PSCell in all possible scenarios - Agree CR(s) on TS38.133 - PUCCH SCell activation/deactivation [RAN4] - Finalization on SCell Activation/Deactivation Delay Requirement for single and multiple PUCCH SCell(s) (including valid TA and invalid TA) - Agree CR(s) on TS38.133 - Performance part would be planned in the future.

#### 2.1.2	Remaining Open issues

    - SRS antenna port switching [RAN4]

  - Interruption requirement

  - Impact(s) to other RRM requirements

    - HO with PSCell [RAN4]

  - Scenarios for HO with PSCell

  - UE behavior and RRM requirements for HO with PSCell

    - PUCCH SCell activation/deactivation [RAN4]

  - SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA)

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #97e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2014286 | Work plan for R17 FeRRM | Apple Inc. |
| R4-2017265 | Work plan for R17 FeRRM | Apple Inc. |
| R4-2015310 | Views on PUCCH SCell Activation/Deactivation delay requirements | NTT DOCOMO, INC. |

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template