3GPP TSG RAN Meeting #89-e			RP-202096

Electronic Meeting, September 14 - 18, 2020

Agenda item:	9.8.1

Source: 	Moderator (Samsung)

Title: 	Moderator’s summary for email discussion [90E][24][R17_MIMO_workflow]

Document for:	Discussion and Decision

- Introduction

Per chairman’s instruction, the goal and pertinent contributions for this email discussion is as follows:

- Goal: Generate an agreeable way forward.

- Input contributions covered:  2300 [1]

Table 1 Summary of the identified input contributions

| Tdoc | Summary of issue and proposals |
| --- | --- |
| RP-202300 | Issue: Sending LS to RAN2/4 in the early phase of Rel.17 NR FeMIMO WI: - RAN4 is occupied with Rel.16 NR_eMIMO and RAN2 work load is close to critical - RAN2/4 will not start until the last (2) RAN1 meeting(s) before RAN1 freeze with limited TU allocation - Difficult to gauge the required amount of work in RAN2/4 to generate helpful LS response to RAN1 - Inter-WG ping-pong inevitably disrupts RAN1 progress Proposal: RAN to discuss and (preferably) provide guideline (criteria) for the necessity of LS from RAN1 to RAN2/4 in early phase of Rel.17 NR FeMIMO |

- Compilation of companies’ inputs: initial round

During the initial round, interested companies are encouraged to share their view on the following:

Given the issues with sending LS to RAN2/4 in the early phase of Rel.17 NR FeMIMO WI (e.g. those identified in RP-202300): - Q1: What general criteria should RAN1 employ to address this problem? - Q2: If an LS is sent by RAN1 to RAN2/4 and the associated amount of required work seems infeasible, how should RAN2/4 respond?

Table 2 Inputs

| Company | View |
| --- | --- |
| Samsung | On Q1: - In general, sending an LS to RAN2/4 in the early phase of FeMIMO is done only when it is extremely necessary. - When a topic involves some RAN2/4 aspects, interested companies can discuss such aspects in RAN1 contributions and consolidate their inputs in RAN1. This also includes gauging the amount of RAN2/4 works involved in providing sufficiently helpful response if an LS is to be sent. On Q2: - If the amount of works seems excessive, RAN2/4 may simply respond that at that stage, RAN2/4 cannot provide a response due to the current workload. |

- Summary and moderator proposals

Based on the collected inputs in section 3, the following observation can be made:

...

Proposed way forward (after the initial round): ...

# References

- RP-202300	On workflow for further enhancements on MIMO for NR	Samsung

- RP-202024	Revised WID: Further enhancements on MIMO for NR	Samsung