3GPP TSG RAN meeting #91e										RP-210466

Electronic Meeting, March 16 - 26, 2021

## Status Report to TSG

Agenda item:			9.6.11

| WI / SI Name | Study on supporting NR from 52.6 GHz to 71 GHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_52_to_71GHz |  |  |  |  |
| Unique ID | 860037 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201838 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2021 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 100 % | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Lee, Daewon (RAN1); Coan, Phil (RAN4) |
|  | Company | Intel Corporation; Qualcomm |
|  | Email | daewon (dot) lee (at) intel (dot) com; pcoan (at) qti (dot) qualcomm (dot) com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

### 2.1	RAN1

#### 2.1.1	Agreements

The following draft TR and TR are endorsed.

R1-2102259 Draft TR 38.808 v101: Study on supporting NR from 52.6 GHz to 71 GHz Intel Corporation

R1-2102260 TR 38.808 v110: Study on supporting NR from 52.6 GHz to 71 GHz Intel Corporation

#### 2.1.2	Remaining Open issues

None.

### 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

### 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

### 2.4	RAN4

#### 2.4.1	Agreements

RAN4#98-e
For TR 38.808 completions, several aspects were discussed: Numerology and channel bandwidths were discussed and TP to TR 38.808 was approved [42]; Timing considerations, including transient period, cell synchronization, BS analog beam switching, BS time alignment error (TAE), and UE timing error, were discussed and TP to TR was approved [43]; TP to TR on Phase noise models was agreed [44], but this is information purpose and none of the models have been agreed in RAN4. TPs to TR on BS antenna array [39] and BS architecture [40] were approved. TP for TR on UE aspects was approved [47].

Other aspects were agreed in WFs [38, 41]:

Agreement [38]

- WF on CA: No further discussion on carrier aggregation in SI phase and CA aspect will be discussed during the WI.

Agreements [41]

- WF on Coexistence consideration: Consider TR 38.803 as baseline and update more recent information after reviewing the study assumptions.

- WF on Testability aspects: FR2 OTA method as baseline, and RAN4 further identifies differences compared to FR2.

#### 2.4.2	Remaining Open issues

None.

### 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

### 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2100364	Discussion on CBW and FR name for above 52.6 GHz	CATT

- R4-2100383	Discussion on the BS requirements for 52.6-71GHz	CATT

- R4-2100384	Discussion on co-existence for 52.6-71GHz	CATT

- R4-2100519	Further considerations on the numerology and channel bandwidth sizes for 60GHz frequency range	Apple Inc.

- R4-2100520	Regulatory update for the 60GHz frequency range	Apple Inc.

- R4-2100521	Regulatory update for the 60GHz frequency range	Apple Inc.

- R4-2100531	Views on 60 GHz testability	Apple Inc.

- R4-2100781	Discussion on the minimum and maximum channel bandwidth for B52.6GHz	vivo

- R4-2100782	Comparison of different PN models for B52.6G	vivo

- R4-2100803	Discussion on band definition and channel BW for NR in 52.6GHz	CMCC

- R4-2100911	How to incorperate 52.6-71GHz in specification	Samsung

- R4-2101181	TP to TR 38.808: Addition of a set of phase noise models in subclause 4.2.3	Ericsson

- R4-2101183	TP to TR 38.808: Addition of technical background for BS in clause 2 and subclause 4.2.5	Ericsson

- R4-2101280	On improved transient period for NR 52.6 - 71 GHz	Intel Corporation

- R4-2101281	On numerology and channel bandwidth in 52.6	Intel Corporation

- R4-2101561	TP to TR 38.808: Numerology and Channel Bandwidths	Ericsson

- R4-2101833	Views on Study the testability of 60GHz	vivo Communication Technology

- R4-2101863	TP for NR Rel-17 TR 38.808: Time and synchronization impact	Ericsson

- R4-2101955	TP to TR 38.808  Further considerations on timing for 52.6-71GHz	ZTE Corporation

- R4-2101956	Discussion on frequency range definition for 52.6-71GHz	ZTE Corporation

- R4-2102006	Numerology and channel bandwidth discussion for NR beyond 52.6 GHz	Nokia, Nokia Shanghai Bell

- R4-2102007	TP to TR 38.808: BS RF for NR beyond 52.6 GHz	Nokia, Nokia Shanghai Bell

- R4-2102008	TP to TR 38.808: Phase noise considerations	Nokia, Nokia Shanghai Bell

- R4-2102009	TP to TR 38.808: Timing considerations for operation between 52.6 and 71 GHz	Nokia, Nokia Shanghai Bell

- R4-2102010	UE RF for NR beyond 52.6 GHz	Nokia, Nokia Shanghai Bell

- R4-2102043	TP to TR 38.808 on Spectrum regulatory situation	Ericsson

- R4-2102569	TP to TR 38.808: capturing WF on the min/max CHBW and SCS	Huawei

- R4-2102570	TP to TR 38.808: BS aspects	Huawei

- R4-2102571	Inputs to the discussion on the FR2-extension vs. FR3 introduction for NR operation in 52.6 - 71 GHz range	Huawei

- R4-2102609	Views on UL TPC for NR in 60 GHz and above frequency ranges	Apple

- R4-2102681	TP to TR 38.808: Addition of UE aspects	Ericsson

- R4-2102730	Discussion on minimum and maximum channel bandwidth for 52.6 GHz to 71 GHz	Huawei, HiSilicon

- R4-2102839	Text proposal PTRS	Qualcomm Incorporated

- R4-2102862	Text proposal UE power amplifier and antenna array	Qualcomm Incorporated

- R4-2102866	Specifying 60 GHz as part of FR2	Qualcomm Incorporated

- R4-2102993	Email discussion summary for [98e][145] FS_NR_52_to_71GHz_Part_1	Moderator (Qualcomm)

- R4-2102994	Email discussion summary for [98e][146] FS_NR_52_to_71GHz_Part_2	Moderator (Intel)

- R4-2103253	Way forward on NR 52	Qualcomm

- R4-2103256	TP to TR 38.808: BS antenna array	Nokia

- R4-2103257	TP to TR 38.808: BS architecture	Huawei

- R4-2103258	Way forward on NR 52	Intel

- R4-2103259	TP to TR 38.808: Numerology and Channel Bandwidths	Ericsson

- R4-2103260	TP to TR 38.808: Timing considerations for operation between 52.6 and 71 GHz	Nokia, Nokia Shanghai Bell

- R4-2103261	TP to TR 38.808: Addition of a set of phase noise models in subclause 4.2.3	Ericsson

- R4-2103332	Email discussion summary for [98e][145] FS_NR_52_to_71GHz_Part_1	Moderator (Qualcomm)

- R4-2103333	Email discussion summary for [98e][146] FS_NR_52_to_71GHz_Part_2	Moderator (Intel)

- R4-2103356	TP to TR 38.808: UE aspects	Intel

- R4-2103374	TP to TR 38.808: Numerology and Channel Bandwidths	Ericsson

- R1-2102259        Draft TR 38.808 v101: Study on supporting NR from 52.6 GHz to 71 GHz               Intel Corporation

- R1-2102260        TR 38.808 v110: Study on supporting NR from 52.6 GHz to 71 GHz               Intel Corporation

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template