3GPP TSG RAN meeting #91-e							                      RP-210474

Electronic Meeting, March 16 - 26, 2021

Status Report to TSG

Agenda item:			9.2.10

| WI / SI Name | Add support of NR DL 256QAM for FR2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_DL256QAM_FR2 |  |  |  |  |
| Unique ID | 830088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190760 RP-190925 RP-191891 RP-200124 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2020 | Performance part: 03/2021 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu, Bo |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #94bis_e

R4-2004904	Work plan for FR2 DL 256QAM demodulation and CSI reporting requirements

R4-2005531	WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM

- Agreed to define FR2 PDSCH demodulation requirements for 256QAM.

- For PDSCH demodulation, following parameters were agreed:

    - SCS

    - PT-RS configuration

    - Overhead for TBS determination

    - PDSCH mapping type

    - TDD Configuration

    - PDCCH duration

    - PDSCH configuration:

    - SSB and TRS configuration

    - HARQ RV sequence

    - Receiver assumption

    - Test metric

RAN4 #95_e

R4-2008817	WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM

- For PDSCH demodulation

    - Following main parameters were agreed:

      - Tx EVM

      - Rx impairment modelling and band agnostic requirements

      - MIMO configuration

    - Following other parameters were agreed:

      - DM-RS configuration

      - PRB bundling size and Precoding model

      - HARQ process number

RAN4 #96_e

R4-2012666   WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM

- Following parameters were agreed for PDSCH demodulation:

    - Not explicitly model Rx impairment and design band agnostic requirements for all scenarios.

    - Only use rank 1.

    - Use MCS 20, which is the agreement in the last meeting.

    - Use fading channel propagation condition, and decide the specific channel model in the next meeting.

- TBD whether to define SDR requirements for FR2 256QAM.

- Following parameters were agreed for CQI reporting requirements

    - Decide whether to introduce the requirements for AWGN and/or fading conditions based on the simulation results in the next meeting.

    - If it is agreed to define FR2 CQI reporting test for CQI table 2, use channel bandwidth of 50MHz.

    - Use the following test applicability if it is agreed to define FR2 CQI reporting for CQI table 2:

      - If UE passes the test with CQI Table 2, then it can skip the corresponding test with CQI Table 1

      - Note: Similar to the existing CQI table 1 test, the test for CQI Table 2 will cover both lower SNR and higher SNR.

R4-2012667	Updated work plan for FR2 DL 256QAM demodulation and CSI reporting requirements

- The CR work split and simulation result collection work split was updated.

- The target completion date is extended to March 2021 in RAN#91.

RAN4 #97_e

Following WF and updated Work Plan were approved:

- R4-2017536, WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

    - Following agreements were reached for PDSCH demodulation:

      - Introduce test case with TDLD30-75 based on the assumption that we can complete the work for introducing TDL-D channel model into specification in RAN4#98e. If no conclusion for introducing TDL-D channel model in RAN4#98e, then RAN4 will adopt TDLA30-300 instead of TDLD30-75.

      - In RAN4#98e, companies provide simulation results (including 70%TP ideal and impairment SNR points and TP curves) in the template provided by Intel.

      - Offline discuss how to introduce TDLD30 channel model into TS38.101-4 during Nov.16th – Dec.4th after the meeting.

    - Not to define SDR requirements for FR2 256QAM.

    - Following agreements were reached for CQI reporting requirements:

      - Introduce fading CQI test cases only under rank1 with CQI table 2 in FR2, and FFS for the higher SNR test points

      - In RAN4#98e, encourage companies to provide simulation results in the template provided by China Telecom

      - Finalize the CQI reporting requirements in RAN4 #98e.

- R4-2014674, Updated work plan for FR2 DL 256QAM demodulation and CSI reporting requirements, China Telecom

    - The CR work split and simulation collection work split was updated based on latest agreement.

Following (draft) CRs were endorsed:

- R4-2017537, CR to demodulation performance requirements, ZTE Corporation

- R4-2015596, CR on applicability and FRC for PDSCH normal demodulation for DL 256QAM for FR2, Huawei, HiSilicon

- R4-2017538, CR on SDR requirements for DL 256QAM for FR2, Huawei, HiSilicon

RAN4 #98_e

Following CRs were agreed:

- R4-2103835, CR on simplified TDL-D channel model for FR2 DL 256QAM demodulation requirements, Intel Corporation

- R4-2101297, CR on applicability and FRC for PDSCH normal demodulation for DL 256QAM for FR2, Huawei, HiSilicon

- R4-2103837, CR on adding applicability, requirements and measurement channel for FR2 DL 256QAM CQI reporting test under fading condition, China Telecom

- R4-2103834, CR on demodulation performance requirements for DL 256QAM for FR2, ZTE Corporation

- R4-2103838, CR on applicability rules and FRC for FR2 DL 256QAM CQI requirements, Intel Corporation

- R4-2103836, CR on SDR requirements for DL 256QAM for FR2, Huawei, HiSilicon

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #94bis_e:

- R4-2003184, Discussion on UE performance requirements for FR2 DL 256QAM, Intel Corporation

- R4-2003707, Discussion on the performance requirements for NR DL 256QAM FR2, Huawei, HiSilicon

- R4-2003746, Discussion on the performance requirements for NR DL 256QAM FR2, Huawei, HiSilicon

- R4-2004007, Views on DL 256QAM requirements for FR2, NTT DOCOMO, INC.

- R4-2004904, Work plan for FR2 DL 256QAM demodulation and CSI reporting requirements, China Telecom

- R4-2004905, UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2005531, WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecomm

- R4-2005592, Email discussion summary for [94e Bis][221] NR_DL256QAM_FR2_Demod, Moderator (China Telecomm)

RAN4 #95_e:

- R4-2009040, Email discussion summary for [95e][320] NR_DL256QAM_FR2_Demod, Moderator (China Telecomm)

- R4-2008817, WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecomm

- R4-2006041, UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2006529, Discussion on UE performance requirements for FR2 DL 256QAM, Intel Corporation

- R4-2007138, Views on DL 256QAM requirements for FR2, NTT DOCOMO, INC.

- R4-2007230, Discussion on the performance requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2008818, TP to TR 38.883: Section 7 Demod test challenges, Ericsson

RAN4 #96_e:

- R4-2012737, Email discussion summary for [96e][321] NR_DL256QAM_FR2_Demod, Moderator(China Telecomm)

- R4-2012666, WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2012667, Updated work plan for FR2 DL 256QAM demodulation and CSI reporting requirements, China Telecom

- R4-2009584, UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2010996, Discussion on PDSCH requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2011041, Views on 256QAM UE requirements for FR2, NTT DOCOMO, INC.

- R4-2011374, UE demodulation requirements for FR2 DL 256QAM, Ericsson

- R4-2011424, Views on FR2 DL 256QAM UE Demodulation Tests, Qualcomm Incorporated

- R4-2009728, Discussion on UE demodulation requirements for FR2 DL 256QAM, Intel Corporation

- R4-2010997, Discussion on SDR requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2011042, Views on 256QAM SDR requirements for FR2, NTT DOCOMO, INC.

- R4-2011425, Views on FR2 DL 256QAM SDR Tests, Qualcomm Incorporated

- R4-2009729, Discussion on SDR requirements for FR2 DL 256QAM, Intel Corporation

- R4-2010998, Discussion on CQI reporting requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2011433, Views on FR2 DL 256QAM CSI Reporting Tests, Qualcomm Incorporated

RAN4 #97_e:

- R4-2017623, Email discussion summary for [97e][325] NR_DL256QAM_FR2_Demod, Moderator (China Telecomm)

- R4-2017536, WF on UE demodulation and CSI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2014546, Discussion on UE demodulation requirements for FR2 DL 256QAM, Intel Corporation

- R4-2014547, Summary of simulation results FR2 DL 256QAM demodulation requirements Intel Corporation

- R4-2014674, Updated work plan for FR2 DL 256QAM demodulation and CSI reporting requirements, China Telecom

- R4-2014675, On UE demodulation requirements for FR2 DL 256QAM, China Telecom

- R4-2015019, Propagation Condition for FR2 DL 256QAM, ZTE Corporation

- R4-2017537, CR to demodulation performance requirements, ZTE Corporation

- R4-2015314, Views on 256QAM UE requirements for FR2 NTT DOCOMO, INC.

- R4-2015596, CR on applicability and FRC for PDSCH normal demodulation for DL 256QAM for FR2, Huawei, HiSilicon

- R4-2015597, Discussion on PDSCH requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2016095, Simulation results for FR2 256QAM UE demodulation, Ericsson

- R4-2014548, Discussion on SDR requirements for FR2 DL 256QAM, Intel Corporation

- R4-2014676, On SDR requirements for FR2 DL 256QAM, China Telecom

- R4-2015315, Views on 256QAM SDR requirements for FR2, NTT DOCOMO, INC.

- R4-2017538, CR on SDR requirements for DL 256QAM for FR2, Huawei, HiSilicon

- R4-2015599, Discussion on SDR requirements for NR DL 256QAM for FR2. Huawei, HiSilicon

- R4-2015600, Summary of simulation results for SDR requirements, Huawei, HiSilicon

- R4-2016093, Discussion on FR2 DL 256QAM SDR Requirements, Ericsson

- R4-2014677, On CQI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2014678, Summary of CQI reporting simulation results for FR2 DL 256QAM (TDD), China Telecom

- R4-2015601, Discussion and simulation results on CQI requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2016092, Discussion on FR2 DL 256QAM UE CQI testing, Ericsson

- R4-2016094, Simulation results for FR2 256QAM UE CQI performance requirements, Ericsson

RAN4 #98_e:

- R4-2103940, Email discussion summary for [98e][325] NR_DL256QAM_FR2_Demod, Moderator (China Telecomm)

- R4-2100880, Offline e-mail discussion summary on the TDLD30 channel simplification, China Telecom

- R4-2100881, Simulation results for PDSCH normal demodulation for FR2 DL 256QAM, China Telecom

- R4-2101250, Discussion on FR2 DL 256QAM UE demodulation requirements, Intel Corporation

- R4-2101251, Summary of simulation results for FR2 DL 256QAM demodulation requirements, Intel Corporation

- R4-2103835, CR on simplified TDL-D channel model for FR2 DL 256QAM demodulation requirements, Intel Corporation

- R4-2101296, Simulation results on PDSCH requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2101297, CR on applicability and FRC for PDSCH normal demodulation for DL 256QAM for FR2, Huawei, HiSilicon

- R4-2101369, Views on 256QAM UE requirements for FR2, NTT DOCOMO, INC.

- R4-2101419, Simulation results of PDSCH with 256QAM in FR2, Ericsson

- R4-2101420, Open issues on FR2 256QAM PDSCH demodulation requirements, Ericsson

- R4-2102373, Simulation results for FR2 256QAM PDSCH Test Cases, Qualcomm Incorporated

- R4-2100882, On CQI reporting requirements for FR2 DL 256QAM, China Telecom

- R4-2100883, Summary of CQI reporting simulation results for FR2 DL 256QAM (TDD), China Telecom

- R4-2103837, CR on adding applicability, requirements and measurement channel for FR2 DL 256QAM CQI reporting test under fading condition, China Telecom

- R4-2101114, Simulation For CQI reporting requirements for FR2 DL 256QAM, ZTE Corporation

- R4-2103834, CR on demodulation performance requirements for DL 256QAM for FR2, ZTE Corporation

- R4-2101298, Simulation results on CQI requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2101421, Simulation results of CQI table 2 reporting in FR2, Ericsson

- R4-2101422, Open issues on CQI table 2 reporting test in FR2, Ericsson

- R4-2101848, Simulation results on CQI requirements for NR DL 256QAM for FR2, Huawei, HiSilicon

- R4-2102406, Views on FR2 256QAM CQI Reporting Test Cases, Qualcomm Incorporated

- R4-2100885, Updating on CR for SDR requirements for FR2 DL 256QAM capable band, China Telecom

- R4-2103838, CR on applicability rules and FRC for FR2 DL 256QAM CQI requirements, Intel Corporation

- R4-2103836, CR on SDR requirements for DL 256QAM for FR2, Huawei, HiSilicon

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template