3GPP TSG RAN meeting #91e										RP-210553

Electronic Meeting, March 16-26, 2021

Status Report to TSG

Agenda item:			9.8.12

| WI / SI Name | Introduction of channel bandwidths 35MHz and 45MHz for NR FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_35MHz_45MHz_BW |  |  |  |  |
| Unique ID | 880093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202607 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2021 (The WI need to extend for one quarter) | Performance part: 06/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 70% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

R2-2102393	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile	CR	Rel-15	38.306	15.12.0

Agreed

R2-2102394	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile	CR	Rel-16	38.306	16.3.0

Agreed

2.2.2	Remaining Open issues

- How to understand BW the per band and per CC signalling is postponed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-e

Contributions [1]-[30] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#98-e meeting.

The following agreements were made at RAN4#98-e.

Way forward on spectrum utilization for 35MHz and 45MHz was approved in [2].

Way forward on REFSENS for 35MHz and 45MHz was approved in [3].

Way forward on A-MPR for 35MHz and 45MHz	 was approved in [4].

The following BS CRs were endorsed and there are some remaining open issues for UE RF requirements.

- CR for TS 38.104 was endorsed in [22]

- CR for TS 37.141 was endorsed in [23]

- CR for TS 37.145-2 was endorsed in [24]

- CR to TS 37.105 was endorsed in [25]

- CR to TS 38.141-1 was endorsed in [26]

- CR to TS 38.141-2 was endorsed in [28]

- CR to 37.145-1 was endorsed in [29]

- CR to 37.104 was endorsed in [30]

2.4.2	Remaining Open issues

- UE Band specific requirements

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2103309	Email discussion summary for [98e][121] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2103186	Way forward on spectrum utilization for 35MHz and 45MHz	Huawei

- R4-2103187	Way forward on REFSENS for 35MHz and 45MHz	Qualcomm

- R4-2103188	Way forward on A-MPR for 35MHz and 45MHz	Apple

- R4-2101501	Consideration on the work plan on introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2100753	Spectrum utilization with channel raster and PRB grid alignment	Nokia, Nokia Shanghai Bell

- R4-2102141	Further discussion on spectrum utilization for 35MHz and 45MHz	ZTE Corporation

- R4-2102192	Further discussion on spectrum utilization for 35MHz and 45MHz	ZTE Corporation

- R4-2100516	A-MPR Proposal for n1 and 45MHz CBW	Apple Inc.

- R4-2100517	A-MPR Proposal for n2 and 35MHz CBW	Apple Inc.

- R4-2100518	A-MPR Proposal for n25 and 45MHz CBW	Apple Inc.

- R4-2100703	REFSENS of n8 and n71 for 35MHz channel bandwidth	Murata Manufacturing Co Ltd.

- R4-2100705	REFSENS of n25 for 45MHz channel bandwidth	Murata Manufacturing Co Ltd.

- R4-2101159	REFSENS evaluation of n8 and n71 for 35MHz channel bandwidth	Mediatek India Technology Pvt.

- R4-2101177	35MHz 45MHz AMPR, MPR, REFSENS for n8, n71, and n25.	Qualcomm Incorporated

- R4-2101502	UE REFSENS for 35 MHz and 45 MHz	Huawei, HiSilicon

- R4-2101503	CR for TS 38.101: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2103189	Introduction of 35MHz and 45 MHz bandwidths to TS38.101-1	ZTE Corporation

- R4-2102592	MSD considering asymmetric UL/DL for bands n8 and n71	Apple Inc.

- R4-2102606	CR for TS 38.101-1: UE RF requirements table simplification	Apple

- R4-2102927	35MHz 45MHz REFSENS	Skyworks Solutions Inc.

- R4-2103190	CR for TS 38.104: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2103191	CR for TS 37.141: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2103192	CR for TS 37.145-2: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2103193	CR to TS 37.105: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2103194	CR to TS 38.141-1: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2101986	CR to TS 38.141-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2103354	CR to TS 38.141-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2103196	CR to 37.145-1: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2103197	CR to 37.104: Introduction of requirements for 35 and 45MHz channel bandwidths	Nokia, Nokia Shanghai Bell

- R2-2102259	LS to RAN2 on 35 and 45 MHz channel Bandwidths (R4-2017846; contact: T-Mobile)	RAN4

- R2-2101457	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile

- R2-2101458	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile

- R2-2102393	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile

- R2-2102394	Support of 35 MHz and 45 MHz channel bandwidth for FR1	Apple Inc, T-Mobile

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template