## Slide 1: Considerations on Rel-18 Schedule
RP-210669
3GPP TSG RAN WG Meeting #90e
E-MEETING, March 16-26th 2021
Document for: Discussion
Agenda Item: 9.13
China Academy of Telecommunications Technology (CATT)

## Slide 2
3GPP reaches a time point where R18 planning needs to be considered from high level.
In RP#90-e, there has been initial discussions on the topic, and in this RP meeting more discussions are foreseen on aspects such as
  R18 timeline,
  June workshop planning, and
  Other aspects regarding how R18 scope is worked out in RAN level
In the reminder of the document, we provide CATT’s considerations on these aspects.
Background

## Slide 3: Rel-18 Timeline
We believe R18 is a major version of 3GPP standardization, as it starts a 2nd phase of NR evolution that ensure continuous success of globe 5G deployment.
Proposal 1 The following is endorsed for Rel-18 timeline
    RAN aim at decision of the main Rel-18 scope (R1/2/3) in 2021 December.
    Aiming at ASN.1 completion of Rel-18 in 2023 December.
      A 18-month period assumed for the working groups.

## Slide 4: RAN level work plan for Rel-18 scope
Proposal 2 RAN to consider the following plan for Rel-18 scope discussions
  RP#91 – A RAN level work plan for Rel-18 scope is endorsed.
  RP#92 – Rel-18 workshop is held, and main technical areas are identified. Email discussions can be planned after the meeting, to a better aligned understanding of the areas.
  RP#93 – Discussions on detailed study/work scope for the identified areas.
  RP#94 – Refinement of the study/work scope, discussions on TU, and conclusions on Rel-18 work scope.
To form the R18 scope by the end of 2021, the corresponding activities and discussions shall be well planned for the four RP meetings in 2021. The following RAN level work plan is suggested to that purpose.

## Slide 5: Considerations for Rel-18 workshop in June
It suggested that company contributions are encouraged on their understanding on R18 potential areas, with use cases and motivations.
A possible way for efficient discussions is to summarize the contributions and categorize the proposed areas, so that these areas can be discussed in online sessions which are in separate time slots than normal RP activities.
Proposal 3 The following is suggested for Rel-18 workshop arrangement in June
  The aim of the WS is to identify the main Rel-18 technical areas.
  Company contributions to the WS are encouraged to that purpose, and discussions can be based on summary with categorized technical areas.
  Two options for the meeting time (extra time planned out of regular RP schedule)
    Option 1 – 3 day online meeting, with one 4-hour session per day, or
    Option 2 – 4 day online meeting, with one 3-hour session per day

## Slide 6: Summary
This contribution provide views on Rel-18 timeline, as well as proposals for RAN to form the Rel-18 scope in an efficient manner.
The following is proposed
  Timeline proposed in Page 3 is endorsed for Rel-18.
  Proposal in Page 4 is taken into account for RAN’s plan of Rel-18 work scope discussions.
  Proposal in Page 5 is taken into account for RAN’s plan of June Rel-18 workshop.