3GPP TSG RAN meeting #91e										RP-210753

Electronic Meeting, March 16 – 26, 2021 				   (Revision of RP-210340)

## Status Report to TSG

Agenda item:			10.8.2

| WI / SI Name | Modification of LTE Band 24 Specifications to comply with updated regulatory emission limits |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_B24_mod |  |  |  |  |
| Unique ID | 880081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201356 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ojas Choksi |
|  | Company | Ligado Networks |
|  | Email | ojas.choksi@ligado.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#98e

- Following CRs were agreed to at the RAN4 #98e meeting:

- R4-2100255, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2100532, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2100533, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2102453, CR to 36.104: Correction to Band 24 requirements (Rel-11)

- R4-2102454, CR to 36.104: Correction to Band 24 requirements (Rel-12)

- R4-2102455, CR to 36.104: Correction to Band 24 requirements (Rel-13)

- R4-2102456, CR to 36.104: Correction to Band 24 requirements (Rel-14)

- R4-2102457, CR to 36.104: Correction to Band 24 requirements (Rel-15)

- R4-2102458, CR to 36.104: Correction to Band 24 requirements (Rel-16)

- R4-2102459, CR to 36.104: Correction to Band 24 requirements (Rel-17)

- R4-2102469, CR to 37.104: Correction to Band 24 requirements (Rel-11)

- R4-2102470, CR to 37.104: Correction to Band 24 requirements (Rel-12)

- R4-2102471, CR to 37.104: Correction to Band 24 requirements (Rel-13)

- R4-2102472, CR to 37.104: Correction to Band 24 requirements (Rel-14)

- R4-2102473, CR to 37.104: Correction to Band 24 requirements (Rel-15)

- R4-2102474, CR to 37.104: Correction to Band 24 requirements (Rel-16)

- R4-2102475, CR to 37.104: Correction to Band 24 requirements (Rel-17)

- R4-2102477, CR to 37.141: Correction to Band 24 requirements (Rel-11)

- R4-2102478, CR to 37.141: Correction to Band 24 requirements (Rel-12)

- R4-2102479, CR to 37.141: Correction to Band 24 requirements (Rel-13)

- R4-2102480, CR to 37.141: Correction to Band 24 requirements (Rel-14)

- R4-2102481, CR to 37.141: Correction to Band 24 requirements (Rel-15)

- R4-2102482, CR to 37.141: Correction to Band 24 requirements (Rel-16)

- R4-2102483, CR to 37.141: Correction to Band 24 requirements (Rel-17)

- R4-2102461, CR to 36.141: Correction to Band 24 requirements (Rel-11)

- R4-2102462, CR to 36.141: Correction to Band 24 requirements (Rel-12)

- R4-2102463, CR to 36.141: Correction to Band 24 requirements (Rel-13)

- R4-2102464, CR to 36.141: Correction to Band 24 requirements (Rel-14)

- R4-2102465, CR to 36.141: Correction to Band 24 requirements (Rel-15)

- R4-2102466, CR to 36.141: Correction to Band 24 requirements (Rel-16)

- R4-2102467, CR to 36.141: Correction to Band 24 requirements (Rel-17)

- R4-2100535, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100536, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100537, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100538, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100539, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2100540, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2100256, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2103207, CR to 36.104: Correction to Band 24 requirements (Rel-10)

- R4-2103208, CR to 37.104: Correction to Band 24 requirements (Rel-10)

- R4-2103215, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2103216, CR to 37.141: Correction to Band 24 requirements (Rel-10)

- R4-2103217, CR to 36.141: Correction to Band 24 requirements (Rel-10)

- R4-2103379, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103380, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103381, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103382, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103383, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103384, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103385, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103386, CR for 36.101: Corrections related to Band 24 regulatory updates

- There was a request from one company to keep the A-MPR values/regions in square brackets as it wanted to review and update if necessary, at the RAN4 #98e-bis meeting.

#### 2.4.2	Remaining Open issues

- Review the A-MPR values in square brackets and finalize them at the RAN4 #98e-bis meeting.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2103313 Email discussion summary for [98e][125] NR_LTE_band_n24

- R4-2100254, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103279

- R4-2102918, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103386

- R4-2102909, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103380

- R4-2102910, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103381

- R4-2102913, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103382

- R4-2102914, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103383

- R4-2102915, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103384

- R4-2102916, CR for 36.101: Corrections related to Band 24 regulatory updates, Revised to R4-2103385

- R4-2100255, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2100532, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2100533, CR for 37.105: Corrections related to Band 24 regulatory updates

- R4-2102452, CR to 36.104: Correction to Band 24 requirements (Rel-10), Revised to R4-2103207

- R4-2102453, CR to 36.104: Correction to Band 24 requirements (Rel-11)

- R4-2102454, CR to 36.104: Correction to Band 24 requirements (Rel-12)

- R4-2102455, CR to 36.104: Correction to Band 24 requirements (Rel-13)

- R4-2102456, CR to 36.104: Correction to Band 24 requirements (Rel-14)

- R4-2102457, CR to 36.104: Correction to Band 24 requirements (Rel-15)

- R4-2102458, CR to 36.104: Correction to Band 24 requirements (Rel-16)

- R4-2102459, CR to 36.104: Correction to Band 24 requirements (Rel-17)

- R4-2102468, CR to 37.104: Correction to Band 24 requirements (Rel-10), Revised to R4-2103208

- R4-2102469, CR to 37.104: Correction to Band 24 requirements (Rel-11)

- R4-2102470, CR to 37.104: Correction to Band 24 requirements (Rel-12)

- R4-2102471, CR to 37.104: Correction to Band 24 requirements (Rel-13)

- R4-2102472, CR to 37.104: Correction to Band 24 requirements (Rel-14)

- R4-2102473, CR to 37.104: Correction to Band 24 requirements (Rel-15)

- R4-2102474, CR to 37.104: Correction to Band 24 requirements (Rel-16)

- R4-2102475, CR to 37.104: Correction to Band 24 requirements (Rel-17)

- R4-2102476, CR to 37.141: Correction to Band 24 requirements (Rel-10), Revised to R4-2103216

- R4-2102477, CR to 37.141: Correction to Band 24 requirements (Rel-11)

- R4-2102478, CR to 37.141: Correction to Band 24 requirements (Rel-12)

- R4-2102479, CR to 37.141: Correction to Band 24 requirements (Rel-13)

- R4-2102480, CR to 37.141: Correction to Band 24 requirements (Rel-14)

- R4-2102481, CR to 37.141: Correction to Band 24 requirements (Rel-15)

- R4-2102482, CR to 37.141: Correction to Band 24 requirements (Rel-16)

- R4-2102483, CR to 37.141: Correction to Band 24 requirements (Rel-17)

- R4-2102460, CR to 36.141: Correction to Band 24 requirements (Rel-10), Revised to R4-2103217

- R4-2102461, CR to 36.141: Correction to Band 24 requirements (Rel-11)

- R4-2102462, CR to 36.141: Correction to Band 24 requirements (Rel-12)

- R4-2102463, CR to 36.141: Correction to Band 24 requirements (Rel-13)

- R4-2102464, CR to 36.141: Correction to Band 24 requirements (Rel-14)

- R4-2102465, CR to 36.141: Correction to Band 24 requirements (Rel-15)

- R4-2102466, CR to 36.141: Correction to Band 24 requirements (Rel-16)

- R4-2102467, CR to 36.141: Correction to Band 24 requirements (Rel-17)

- R4-2100535, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100536, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100537, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100538, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100539, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2100540, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2100256, CR for 37.145-1: Corrections related to Band 24 regulatory updates

- R4-2100257, CR for 37.145-2: Corrections related to Band 24 regulatory updates, Revised to R4-2103215

- R4-2103207, CR to 36.104: Correction to Band 24 requirements (Rel-10)

- R4-2103208, CR to 37.104: Correction to Band 24 requirements (Rel-10)

- R4-2103215, CR for 37.145-2: Corrections related to Band 24 regulatory updates

- R4-2103216, CR to 37.141: Correction to Band 24 requirements (Rel-10)

- R4-2103217, CR to 36.141: Correction to Band 24 requirements (Rel-10)

- R4-2103379, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103380, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103381, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103382, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103383, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103384, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103385, CR for 36.101: Corrections related to Band 24 regulatory updates

- R4-2103386, CR for 36.101: Corrections related to Band 24 regulatory updates

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template