3GPP TSG RAN meeting #91e										RP-210756

Electronic Meeting, March 16 – 26, 2021        				   (Revision of RP-210339)

## Status Report to TSG

Agenda item:			9.8.6

| WI / SI Name | Introduction of NR band 24 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Band_n24 |  |  |  |  |
| Unique ID | 880084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201357 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ojas Choksi |
|  | Company | Ligado Networks |
|  | Email | ojas.choksi@ligado.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#98e

- Following CRs were agreed to at the RAN4 #98e meeting:

  - R4-2102451, CR to 38.104: Introduction of n24

  - R4-2100247, CR for TS 38.133 introduction of NR band n24

  - R4-2100248, CR for TS 37.105 introduction of NR band n24

  - R4-2100249, CR for TS 37.145-1 introduction of NR band n24

  - R4-2100250, CR for TS 37.145-2 introduction of NR band n24

  - R4-2100251, CR for TS 38.141-1 introduction of NR band n24

  - R4-2100252, CR for TS 38.141-2 introduction of NR band n24

  - R4-2102447, CR to 36.104: Introduction of n24 requirements

  - R4-2102448, CR to 36.141: Introduction of n24 requirements

  - R4-2102449, CR to 37.104: Introduction of n24 requirements

  - R4-2102450, CR to 37.141: Introduction of n24 requirements

  - R4-2103378, CR for TS 38.101-1 introduction of NR band n24

- There was a request from one company to keep the A-MPR values/regions in square brackets as it wanted to review and update if necessary, at the RAN4 #98e-bis meeting.

#### 2.4.2	Remaining Open issues

- Review the A-MPR values in square brackets and finalize them at the RAN4 #98e-bis meeting.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2103313 Email discussion summary for [98e][125] NR_LTE_band_n24

- R4-2100545, Band 24, n24 and n99 A-MPR

- R4-2100134, Simulation results for n24 / band 24 A-MPR

- R4-2100135, n24 / band 24 A-MPR proposal, Revised to R4-2103209

- R4-2100246, CR for TS 38.101-1 introduction of NR band n24, Revised to R4-2103210

- R4-2102451, CR to 38.104: Introduction of n24

- R4-2100247, CR for TS 38.133 introduction of NR band n24

- R4-2100248, CR for TS 37.105 introduction of NR band n24

- R4-2100249, CR for TS 37.145-1 introduction of NR band n24

- R4-2100250, CR for TS 37.145-2 introduction of NR band n24

- R4-2100251, CR for TS 38.141-1 introduction of NR band n24

- R4-2100252, CR for TS 38.141-2 introduction of NR band n24

- R4-2102447, CR to 36.104: Introduction of n24 requirements

- R4-2102448, CR to 36.141: Introduction of n24 requirements

- R4-2102449, CR to 37.104: Introduction of n24 requirements

- R4-2102450, CR to 37.141: Introduction of n24 requirements

- R4-2103209, n24 / band 24 A-MPR proposal

- R4-2103210, CR to 37.141: Introduction of n24 requirements, Revised to R4-2013378

- R4-2103378, CR for TS 38.101-1 introduction of NR band n24

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template