3GPP TSG RAN meeting #91-e									       RP-210761

Online, 22th – 26th March 2021

# Source:	CMCC, Ericsson

# Title:	Status report for WI on enhancement of data collection for SON_MDT in NR and EN-DC

# Document for:	Approval

Agenda Item:	9.7.14

Status Report to TSG

Agenda item:			9.7.14

| WI / SI Name | # Enhancement of data collection for SONMDT in NR and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_enh-Core |  |  |  |  |
| Unique ID | 860053 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193255 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 (changed) | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 35% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU, Angelo Centonza |
|  | Company | CMCC, Ericsson |
|  | Email | liuliang@chinamobile.com, angelo.centonza@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The change of the target completion date is due to postponement of Stage-3 functional completion to June 2022.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #113-e meeting

The following agreements were made:

- SON

- HO related SON

Agreements:

1	Include in the RLF report the “Time elapsed since CHO execution until connection failure”. How to convey this information is FFS.

2	Reuse the following legacy timers in the RLF report also for CHO: timeUntilReconnection, timeSinceFailure.

3	In the RLF report for CHO, the UE includes of the latest radio measurement results. FFS: to indicate whether or not it is candidate target cell.

Agreements:

UE reports "Time elapsed since CHO execution until connection failure" implicitly or explicitly, i.e. UE either explicitly provides the aforementioned timing information or provides sufficient information for the network to compute it.

Following DAPS HO scenarios are considered:

a.	Failed DAPS handover to the target cell but successfully fallback to source

b.	UE declares RLF on the source cell before successfully DAPS handover towards target cell

Agreements:

Contents of the HO success report:

The source cell and target cell related identifiers and measurements are to be included in the successful HO report.

R2-2102149	LS on UE context keeping in the source cell

=>	This LS is approved.

- 2-step RACH related SON

Agreements

2-step RA related SON:

1	The reporting granularity of whether the DL beam quality, associated to the used 2 step RA resource, is above or below the msgA-RSRP-ThresholdSSB is per-RA-attempt.

2	The RA report includes an indication that enables the network to know that the fallback from 2 step RA to 4 step RA was performed by the UE. FFS: Implicit vs explicit indication.

3	Choose ‘per RA procedure’ for the granularity of RA type (2 step RA vs 4 step RA) indication. FFS: Implicit vs explicit indication.

- L2 measurements

Agreements:

1	Support counting the number of received random access preamble per cell/per SSB separately for 2step RA and 4step RA type.

2	L2 measurements for IAB will NOT be introduced in Rel-17 SON/MDT WI.

3	RAN2 will NOT enhance the current delay measurement mechanism.

4	In case split bearer data goes through Xn/X2 interface, the delay over Xn/X2 interface should be taken into account in M6 for split bearers.

5	D3 is re-used to reflect the DL delay on F1-U/X2/Xn, D2.3 is re-used to reflect the UL delay on F1-U/X2/Xn, LS to RAN3 for further confirmation.

6	The delay over Xn/X2/F1-U interface should be taken into account in M6 for MN terminated SCG bearers and SN terminated MCG bearers.

7	For QoS monitoring related delay reporting to CN, the minimum value between two legs is defined as the total delay measurement M6 over MCG/SCG for split bearers WITH PDCP duplication.

8	For QoS monitoring related delay reporting to CN, the delay estimation coordination (forwarding) between MN and SN is needed for split bearers.

9	For QoS monitoring related delay reporting to CN, the delay estimation coordination (forwarding) between MN and SN is needed for MN terminated SCG bearers and SN terminated MCG bearers.

Agreement:

For QoS monitoring related delay reporting to CN, ‘weighted average (consider the number of packets) over MN and SN’ is used to calculate the total delay measurement M6 over MCG/SCG for split bearers WITHOUT PDCP duplication.

- MDT

Agreement:

The network can use a flag in logged MDT configuration to indicate if an early measurement/idle mode configuration has relevance for logged measurement purposes. Upon such an indication, UE can log measurements on non-cellReselection (carrier frequencies not part of SIB4 or SIB5).  AreaConfig and/or InterFreqTargetInfo can be used for filtering of SIB4 and non-SIB4 frequencies. Whether a flag is needed should be FFS.

Agreements:

1 	One specific raPurpose is introduced for MSG3 based on demand SI request.

- Email discussions for next meeting

[Post113-e][NR/R16 SON/MDT]  Timestamp of event triggered MDT (Ericsson)

-	Focus on the issue “Timestamp of event triggered logged MDT” in R2-2102141.

-	Figure out the UE behavior

Intended outcome: Report

Deadline: Next meeting

[Post113-e][NR/R17 SON/MDT]  HO related SON changes (Ericsson)

-	Scope:

impacts of CHO failure on RLF report

impacts of DAPS HO failure on RLF report

the successful HO report

-	All the not-treated cat-a and cat-b proposals in 2.1.1, 2.1.2 and 2.31 of R2-2102265 should be taken into account

Intended outcome: Report

Deadline: Next meeting

[Post113-e][NR/R17 SON/MDT]  2 step RA and other SON changes (CATT)

-	Scope:

2 step RA report enhancements (also potentially reply to RAN3 LS in R2-2008731)

Mobility history information enhancements

RA report related enhancements (from RAN2#113 contributions and RAN3 LS R2-2008723)

Other SON functions as proposed by companies for RAN2#113 meeting

Intended outcome: Report

Deadline: Next meeting

[Post113-e][NR/R17 SON/MDT]  IMM MDT (Huawei)

-	Scope:

In R2-2102250 (MDT summary), cat (b) proposals on M6/M5/M7 should be progressed. Identify the candidate solutions and figure out pros/cons respectively

Intended outcome: Report

Deadline: Next meeting

[Post113-e][NR/R17 SON/MDT]  Logged MDT (CMCC)

-	Scope(should be decided after Friday CB)

In R2-2102250 (MDT summary), cat (b) proposals in 2.3 should be progressed.

Intended outcome: Report

Deadline: Next meeting

2.2.1	Remaining Open issues

In general, some progress has been achieved but further details need to be progressed in the following areas.

SON Features

- Rel-16 Leftovers

- MRO for SN change failure (SCGFailureInformation related enhancements)

- UE history information in EN-DC

- Successful Handovers Reports

- Rel-17 New SON Features

- UL/DL coverage imbalanced

- UE reporting (e.g., RA report) associated to 2-step RACH

- mobility enhancement optimization (CHO and DAPS)

- NR-U related SON/MDT optimization

MDT Features

- Rel-16 Leftovers

- MDT for MR-DC

- Rel-17 New MDT Features

- Enhancement of logged and immediate MDT (including coexistence with IDC)

- On demand system information enhancement

L2 measurements

- Potential L2 enhancements

2.3	RAN3

2.3.1	Agreements

RAN3 #111-e meeting

- The following BLCRs are endorsed,

R3-210006, BLCR to 36.423: Support of MDT enhancement, Endorsed as BL

R3-211347 (revision of R3-210007), BLCR to 38.300_Addition of SON features enhancement, Endorsed as BL

R3-210008, BLCR to 38.401_Addition of SON features enhancement, Endorsed as BL

R3-211349 (revision of R3-210009), BLCR to 38.423_Addition of SON features enhancement, Endorsed as BL

R3-210010, BLCR to 38.413_Addition of SON features enhancement, Endorsed as BL

R3-210011, BLCR to 38.473_Addition of SON features enhancement, Endorsed as BL

R3-210012, MDT in MR-DC, Endorsed as BL

R3-210013, BLCR to 36.413_Addition of SON features enhancement, Endorsed as BL

R3-211350 (revision of R3-211085), BLCR to 38.401: Support of MDT enhancement, Endorsed as BL

R3-210019, BLCR to 36.300_Addition of SON features enhancement, Endorsed as BL

R3-211353, BLCR to 36.423, BLCR to 36.423_Addition of SON features enhancement, Endorsed as BL

R3-211354, BLCR to 38.463, BLCR to 38.463: Support of MDT enhancement, Endorsed as BL

R3-211355, BLCR to 38.473, BLCR to 38.473: Support of MDT enhancement, Endorsed as BL

R3-211333, BLCR to TS 37.340, MRO for PScell Change Failure, Endorsed as BL

R3-200749, BL CR to TS 37.320, Impact of IDC on immediate MDT, R3-200749, Endorsed as BL

- The following agreements were made,

PCI Selection

TP to 38.300, Further clarification on distributed PCI selection, R3-211161 Agreed

Successful Handover Report

RAN3 considers a UE Identifier (e.g. AP ID) for SHR in F1AP beneficial if there is no RAN2/RRC UE identifier inside the SHR; RAN3 needs to wait RAN2 progress before final decision.

UE History Information in EN-DC

MN and SN UHI shall be included in inter-MN handover message i.e. Handover Request message. It is FFS whether MN UHI and SN UHI will be separated IEs or a list of MN UHI containing a list of SN UHI.

Load Balancing Enhancements

The number of allocated (utilized % with respect to cell capacity) PRBs is reported per slice (FFS whether to split into GBR and nGBR)

The currently reported UL information convers “both normal UL and SUL”

TNL Load information is the minimum available TNL capacity between NG and F1

(TP to TS 38.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load, R3-211213 Agreed

(TP to TS 36.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load, R3-211214 Agreed

MRO for SN Change Failure

MRO issues for PSCell change failure are defined as below:

-	Too late PSCell change: an SCG failure occurs after the UE has stayed for a long period of time in the PSCell; a suitable different PSCell is found based on the measurements reported from the UE.

-	Too early PSCell change: an SCG failure occurs shortly after a successful PSCell change from a source PSCell to a target PSCell or a PSCell change failure occurs during the PSCell change procedure; source PSCell is still the suitable PSCell based on the measurements reported from the UE.

-	Triggering PSCell change to wrong PSCell: an SCG failure occurs shortly after a successful PSCell change from a source PSCell to a target PSCell or a PSCell change failure occurs during the PSCell change procedure; a suitable PSCell different with source PSCell or target PSCell is found based on the measurements reported from the UE.

MN performs initial analysis to identify the node that caused the failure. The node that caused the failure performs root cause analysis.

Define new message from MN to the initiating SN to forward SCGfailureinformation.

Additional information related to SCG failure reported from UE may be beneficial; details FFS.

BLCR to TS 37.340, MRO for PScell Change Failure, R3-211333, Endorsed unseen

LS to RAN2, R3-211332, Agreed unseen

RACH Optimization Enhancements

Send a high number of Neighbour PRACH Configurations from CU to DU. Maximum value is FFS. The request from DU to CU is FFS.

Coverage and Capacity Optimization

related to MDT transfer, remove the following FFS: “FFS whether forwarding of collected MDT information over Xn is supported”

Inter-System Inter-RAT Energy Saving

Minimum activation time to reduce ping-pong is beneficial; details (e.g. stage-2 or stage-3 are to be discussed).

No need to specify that re-activated NR cell shall prevent new user from camping or accessing services during the minimum activation period to avoid ping-pong switching on/off.

Inter-System Load Balancing

Signaling of load information as part of HO messages is not supported in Rel17

By signaling of the CAC for inter system load balancing, the specifications can achieve description of a working solution

Mobility Enhancement Optimization

For too late CHO, case 1, 2 and 3 will be considered, and case 4 and 6 will not be considered. FFS on case 5.

For too early CHO, case 1 and 2 will be considered. FFS on case 3 and 4.

For CHO to wrong cell, case 1-5 will be considered.

Resource optimization for CHO is deprioritized.

Data forwarding enhancements for CHO is deprioritized.

Use cases for MRO of DAPS handover:

-	It is FFS whether case 3 and case 8 should be deprioritized

-	It is FFS whether case 9 and case 10, case 11 (successful DAPS HO without RLF@source) should be considered

Use cases for MRO of CHO handover:

-	It is FFS whether the cases for mixed HO/CHO to wrong cell should be deprioritized.

TP to TS 38.300, R3-211303 Agreed

MDT enhancement

BL CR to TS 37.320, Impact of IDC on immediate MDT, R3-200749, Endorsed as BL

RAN3 ‘s understanding is TCE can choose to filter/process RAN side measurements when UE suffer due to e.g. IDC.

Introduce IDC related IE for E1AP in BEARER CONTEXT SETUP and BEARER CONTEXT MODIFICATION procedure.

Introduce IDC related IE for F1AP in UE CONTEXT SETUP and UE CONTEXT MODIFICATION procedure.

TP for F1AP: MDT coexistence with IDC, R3-211337 Agreed unseen

TP for E1AP: MDT coexistence with IDC, R3-211336 Agreed unseen

TP for TS 38.401: In-device coexistence “pollution” on MDT measurements Discussion, R3-211301 Agreed

LS on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions, R3-211334 Agreed

Reply LS on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO, R3-211335, Agreed unseen

2.3.2	Remaining Open issues

In general, good progress are achieved, some features are still open but with less tasks to be done.

SON Features

- Rel-16 Leftovers

- Successful Handovers Reports

- UE history information in EN-DC

- Load balancing enhancement

- MRO for SN change failure

- RACH Optimisation enhancements

- Rel-17 New SON Features

- CCO

- Inter-system inter-RAT energy saving

- Inter-system load balancing

- 2-step RACH optimization

- Mobility enhancement optimization

  - CHO optimsation

  - DAPS optimisation

- NR-U related SON/MDT optimization

MDT Features

- MDT enhancement:

- MDT for MR-DC

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN2 #113e

R2-2100191	Further Consideration on CHO and DAPS Mobility Enhancement	CATT

R2-2100192	Discussion on RACH Report for 2-step RACH	CATT

R2-2100193	Further Consideration on the UE RACH Report for SN	CATT

R2-2100194	Enhancement on Mobility History Information	CATT

R2-2100286	Further discussion on SON aspects of 2-step RA	China Telecommunication

R2-2100600	Successful HO report	Nokia, Nokia Shanghai Bell

R2-2100601	RACH report logging of 2-step and 4-step RACH information	Nokia, Nokia Shanghai Bell

R2-2100602	Refined UL Coverage Outage Detection	Nokia, Nokia Shanghai Bell

R2-2100697	Discussion on scenarios, signalling and content for DAPS HO report	vivo

R2-2100698	Discussion on contents and signalling model of 2-step RACH report	vivo

R2-2100699	Discussion and reply on R3 LS for SgNB RACH report	vivo

R2-2100700	Discussion on SON enhancements for Successful HO	vivo

R2-2100710	Discussion on RA information for 2-step RA	SHARP Corporation

R2-2100711	Discussion on RLF report in CHO case	SHARP Corporation

R2-2100748	Discussion on successful handover report	NEC

R2-2100774	Discussion on collection of UE history information in EN-DC	NTT DOCOMO, INC.

R2-2100776	Discussion on successful handover report	NTT DOCOMO, INC.

R2-2100779	Discussion on conditional PSCell addition/change failure report	NTT DOCOMO, INC.

R2-2100780	Discussion on RLF report for DAPS	SHARP Corporation

R2-2100842	Consideration on handover related SON	OPPO

R2-2100845	Consideration on successful handover report and UE history information in EN-DC	OPPO

R2-2101082	Discussion on rel-17 Radio Link Failure Report enhancement	NTT DOCOMO INC.

R2-2101102	SON Enhancements for CHO	Lenovo, Motorola Mobility

R2-2101103	SON Enhancement for DAPS Handover	Lenovo, Motorola Mobility

R2-2101104	SON enhancement for Inter-RAT handover	Lenovo, Motorola Mobility

R2-2101105	SON enhancement for fast MCG link recovery	Lenovo, Motorola Mobility

R2-2101251	Discussion on handover related SON aspects	Huawei, HiSilicon

R2-2101252	Discussion on 2 step RA related SON aspects	Huawei, HiSilicon

R2-2101253	Discussion on other SON aspects	Huawei, HiSilicon

R2-2101343	SON aspects of DAPS HO and Fast MCG Recovery Optimizations	QUALCOMM INCORPORATED

R2-2101348	Successful Handover Report	QUALCOMM INCORPORATED

R2-2101350	Open Issues in Other WID related SON features	QUALCOMM INCORPORATED

R2-2101438	CHO- and DAPS-related aspects of SON	Ericsson

R2-2101439	2-Step RA information for SON purposes	Ericsson

R2-2101440	Other WID related SON features	Ericsson

R2-2101451	[Post112-e][853][NR R17 SON/MDT] R17 Information needed in UE report for CHO cases (Ericsson)	Ericsson

R2-2101586	Consideration on RLF report enhancements for CHO and DAPS	ZTE Corporation, Sanechips

R2-2101587	RA related enhancements	ZTE Corporation, Sanechips

R2-2101588	Considerations on successful HO report	ZTE Corporation, Sanechips

R2-2101589	Consideration on MHI and UL/DL imbalance	ZTE Corporation, Sanechips

R2-2101595	RLF Enhancements for CHO	Samsung

R2-2101602	RLF Enhancements for DAPS HO	Samsung

R2-2101603	RA Report Enhanements for 2-step RA	Samsung

R2-2101604	SON Enhancements	Samsung

R2-2101639	SON Enhancement for CHO	CMCC

R2-2101640	SON Enhancement for DAPS	CMCC

R2-2101641	SON Enhancement for 2-step RA	CMCC

R2-2101643	Discussion on Successful Handover Report	CMCC

R2-2101644	Enhancement for Mobility History Information	CMCC

R2-2101668	Discussion on successive CHO failure scenarios	Google Inc.

R2-2102145	[AT113-e][887][NR/R17 SON/MDT] Indication of candidate target cell (Ericsson)	Ericsson

R2-2102146	The report of [Offline-e][886][NRR17 SONMDT]  How to address time information (Qualcomm)	Qualcomm

R2-2102265	Summary of AI 8.13.2 - SON	Ericsson

R2-2102269	Discussion on 2-step RACH reporting for SON	OPPO

R2-2102435	The report of [Offline-e][886][NRR17 SONMDT]  How to address time information (Qualcomm)	Qualcomm

R2-2102447	Report of [Offline-888][NRR17 SONMDT] Indication for 2-step RACH (ZTE)	ZTE Corporation, Sanechips

RAN3 #111e

R3-210006	BLCR to 36.423:Support of MDT enhancement	CATT

R3-210007	BLCR to 38.300_Addition of SON features enhancement	CMCC

R3-210008	BLCR to 38.401_Addition of SON features enhancement	ZTE

R3-210009	BLCR to 38.423_Addition of SON features enhancement	Samsung

R3-210010	BLCR to 38.413_Addition of SON features enhancement	Ericsson

R3-210011	BLCR to 38.473_Addition of SON features enhancement	Huawei

R3-210012	MDT in MR-DC	Huawei

R3-210013	BLCR to 36.413_Addition of SON features enhancement	Qualcomm

R3-210018	BLCR to 38.401: Support of MDT enhancement	CMCC

R3-210019	BLCR to 36.300_Addition of SON features enhancement	Lenovo, Motorola Mobility

R3-210076	Definitions for MRO scenarios for SN change failure	Nokia, Nokia Shanghai Bell

R3-210077	Definitions of SCG failure events for MRO for SN change	Nokia, Nokia Shanghai Bell

R3-210078	Additional method for the inter-RAT load information exchange	Nokia, Nokia Shanghai Bell

R3-210079	Solution for handling of the SCG UE history information	Nokia, Nokia Shanghai Bell

R3-210080	(TP to TS 38.423, NR_ENDC_SON_MDT_enh-Core) Enabling SCG UHI	Nokia, Nokia Shanghai Bell

R3-210081	(TP to TS 36.423, NR_ENDC_SON_MDT_enh-Core) Enabling SCG UHI	Nokia, Nokia Shanghai Bell

R3-210109	Discussion on UE history information	China Telecommunication

R3-210110	Discussion on MRO for SN Change Failure	China Telecommunication

R3-210111	(TP for SON BLCR 38.473) Introducing UE Assistant Identifier in F1AP for Successful HO Report	China Telecommunication

R3-210148	Simple information on PRB utilisation per slice	Nokia, Nokia Shanghai Bell, ZTE, Deutsche Telekom, British Telecom, China Telecom

R3-210149	(TP to TS 38.473, NR_ENDC_SON_MDT_enh-Core) Adding slice to the load information	Nokia, Nokia Shanghai Bell, ZTE, Deutsche Telekom, British Telecom, China Telecom

R3-210215	Discussion on MRO for DAPS	Samsung

R3-210242	Open issues on load balancing enhancement: SUL load	NEC

R3-210246	Coverage and Capacity Modification over F1 and Xn	NEC

R3-210257	Discussion on SON enhancements for CHO	Samsung

R3-210258	TP for TS38.300: SON enhancements for CHO	Samsung

R3-210259	TP for SON BLCR for 38.423: Support of CHO for MRO	Samsung

R3-210260	TP for SON BLCR for 38.300: Support of CCO	Samsung

R3-210261	TP for SON BLCR for 38.423: Support of SN change failure	Samsung

R3-210262	TP for SON BLCR for 37.340: Support of SN change failure	Samsung

R3-210263	LS on information needed for MRO in SCG Failure Report	Samsung

R3-210264	TP for SON BLCR for 38.423: UE History Information in EN-DC	Samsung

R3-210265	TP for SON BLCR for 36.423: UE History Information in EN-DC	Samsung

R3-210288	(TP for SON BL CR 38.423) Adding slice to the load information	ZTE, Nokia, Nokia Shanghai Bell, Deutsche Telekom, British Telecom, China Telecom

R3-210291	Discussion on MRO for CHO mobility enhance	CATT

R3-210292	Discussion on MRO for DAPS mobility enhance	CATT

R3-210293	[Draft]LS on Mobility Enhancement Optimization	CATT

R3-210294	Consideration on support of SN change failure in case of MR-DC	CATT

R3-210295	(TP on SN Change failure for 38.423) Addition of SCG Failure Information transfer	CATT

R3-210296	[Draft]LS to RAN2 on SN change failure	CATT

R3-210297	Enhancement of UE history information in MR-DC scenario	CATT

R3-210298	(TP on UE history information for 36.413) Addition of UE history information for SN	CATT

R3-210299	(TP on UE history information for 36.423) Addition of UE history information for SN	CATT

R3-210306	(TP on SON for 36.423) Discussion on PSCell MLB and SUL PRB usage	CATT

R3-210307	(TP on SON for 38.423) Support of SUL PRB usage	CATT

R3-210308	(TP on SON for 38.473) Support of SUL PRB usage	CATT

R3-210309	Discussion on Rel-16 leftover issues for PRACH coordination	CATT

R3-210310	(TP on SON for 38.473) TP on PRACH coordination for F1AP	CATT

R3-210311	(TP on SON for 36.423) TP on PRACH coordination for X2AP	CATT

R3-210318	Further discussion on the TNL load information	Nokia, Nokia Shanghai Bell

R3-210319	(TP to TS 38.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load	Nokia, Nokia Shanghai Bell

R3-210320	(TP to TS 36.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load	Nokia, Nokia Shanghai Bell

R3-210321	Load information enhancements for BWP	Nokia, Nokia Shanghai Bell

R3-210344	UE History Information in MR-DC	Qualcomm Incorporated

R3-210345	Coverage and Capacity Optimization	Qualcomm Incorporated

R3-210391	(TP for SON BLCR for 38.423) UE History Information in MR-DC	Huawei

R3-210392	(TP for SON BLCR for 38.413) UE History Information in MR-DC	Huawei

R3-210393	(TP for SON BLCR for 36.413 and 36.423) UE History Information in EN-DC	Huawei

R3-210394	(TP for SON BLCR for 38.423) Load Balancing Enhancements	Huawei

R3-210395	(TP for SON BLCR for 38.423) MRO for SN Change Failure	Huawei

R3-210396	MRO for SN Change Failure	Huawei

R3-210397	(TP for SON BLCR for 38.300) MRO for SN Change Failure	Huawei

R3-210398	(TP for SON BLCR for 38.473) Coverage and Capacity Optimization	Huawei

R3-210399	(TP for SON BLCR for 38.401 and 38.470) Coverage and Capacity Optimization	Huawei

R3-210400	(TP for SON BLCR for 38.413) Inter-System Load Balancing	Huawei

R3-210401	(TP for SON BLCR for 38.300) Mobility Enhancement Optimization	Huawei

R3-210402	[draft] LS on Mobility Enhancement Optimization	Huawei

R3-210441	(TP for SON BL CR for TS 38.300):Further clarification on distributed PCI selection	Huawei

R3-210442	(TP for SON BL CR for TS 38.473): Left overs on RACH Optimization Enhancements	Huawei

R3-210443	(TP for SON BL CR for TS 38.401):Stage 2 update for RACH Optimization	Huawei

R3-210444	(TP for SON BLCR for TS 38.401): MDT coexistence with IDC	Huawei

R3-210445	(TP for MDT BL CR for TS 38.473): MDT coexistence with IDC	Huawei

R3-210446	(TP for MDT BL CR for TS 38.463): MDT coexistence with IDC	Huawei

R3-210447	PLMN checking for MDT configuration during UE context retrieval	Huawei

R3-210497	Discussion on collection of UE history information in EN-DC	NTT DOCOMO, INC.

R3-210552	SON Enhancements for CHO	Lenovo, Motorola Mobility, ZTE

R3-210553	(TP for SON BLCR for 38.300): MRO for CHO	Lenovo, Motorola Mobility, ZTE

R3-210554	SON Enhancements for DAPS Handover	Lenovo, Motorola Mobility, ZTE

R3-210555	(TP for SON BLCR for 38.300): MRO for DAPS handover	Lenovo, Motorola Mobility, ZTE

R3-210556	MDT Enhancements coexistence with IDC for MDT in split architecture	ZTE

R3-210557	(TP for SON BL CR for TS 38.463 38.473 38.401) Introduce Enhancements coexistence with IDC for MDT in split architecture	ZTE

R3-210558	Support Position method Enhancement Cell ID for MDT	ZTE

R3-210559	Reply LS on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO	ZTE

R3-210560	UE History Information in MR-DC	ZTE, Lenovo, Motorola Mobility, China Unicom

R3-210561	(TP for SON BL CR for TS 37.340) Introduce UHI of MR-DC	ZTE, Lenovo, Motorola Mobility, China Unicom

R3-210562	(TP for SON BL CR for TS 36.423) Introduce UHI of MR-DC	ZTE, Lenovo, Motorola Mobility, China Unicom

R3-210563	(TP for SON BL CR for TS 38.413) Introduce UHI of MR-DC	ZTE, Lenovo, Motorola Mobility, China Unicom

R3-210564	(TP for SON BL CR for TS 38.423) Introduce UHI of MR-DC	ZTE, Lenovo, Motorola Mobility, China Unicom

R3-210565	Further consideration on MRO SN change failure	ZTE

R3-210566	Left issue for Rel-16 RACH Optimization	ZTE

R3-210567	Consideration on inter-system inter-RAT energy saving	ZTE

R3-210568	(TP for SON BL CR for TS 36.300) RAN energy efficiency	ZTE

R3-210569	(TP for SON BL CR for TS 38.300) RAN energy efficiency	ZTE

R3-210570	(TP for SON BL CR for TS 38.413) RAN energy efficiency	ZTE

R3-210662	Considerations on beam aspects and split architecture for CCO	Nokia, Nokia Shanghai Bell

R3-210663	(TP for MDT BL CR to TS 38.401) Impact of IDC on MDT	Nokia, Nokia Shanghai Bell

R3-210664	Scrambling Sequence Generation Coordination Between gNB	Nokia, Nokia Shanghai Bell

R3-210665	RACH Optimization Further Discussion	Nokia, Nokia Shanghai Bell

R3-210666	(TP for SON BL CR to TS 38.423) Enhancement of RACH Conflict Resolution	Nokia, Nokia Shanghai Bell

R3-210667	(TP for SON BL CR to TS 38.473) Enhancement of RACH Conflict Resolution	Nokia, Nokia Shanghai Bell

R3-210672	Successful Handover Report for CHO and DAPS	Ericsson

R3-210673	(TP for SON BL CR for TS 36.413/38.413/36.423/38.423): UE History Information for Secondary Node	Ericsson

R3-210674	(TP for SON BL CR for TS 38.423): MLB enhancements	Ericsson

R3-210675	(TP for SON BL CR for TS 36.423): MLB enhancements	Ericsson

R3-210676	On the SCG Failure Information delivery for MRO use case	Ericsson

R3-210677	(TP for SON BL CR for TS 37.340): Definition of SCG change failure types	Ericsson

R3-210678	(TP for SON BL CR for TS 38.423): On delivering SN related RACH reports to the SN	Ericsson

R3-210679	(TP for SON BL CR for TS 38.473): RACH conflict resolution and RACH report availability indication over F1 interface	Ericsson

R3-210680	(TP for SON BL CR for TS 38.300): CCO	Ericsson

R3-210681	(TP for SON BL CR for TS 38.423): CCO	Ericsson

R3-210682	(TP for SON BL CR for TS 38.473): CCO	Ericsson

R3-210683	(TP for SON for TS 38.413, TS 38.300, TS 36.300): Inter-System Load Balancing BL CR	Ericsson

R3-210684	(TP for SON BL CR for TS 38.423): 2-step RACH optimization for SON	Ericsson

R3-210685	(TP for SON BL CR for TS 38.300): DAPS handover SON aspects	Ericsson

R3-210686	(TP for SON BL CR for TS 38.300): Conditional handover SON aspects	Ericsson

R3-210687	(TP for MDT BL CR for TS 38.401): In-device coexistence “pollution” on MDT measurements Discussion	Ericsson

R3-210688	(TP for MDT BL CR for TS 38.463): In-device coexistence “pollution” on MDT measurements	Ericsson

R3-210689	(TP for MDT BL CR for TS 38.473): In-device coexistence “pollution” on MDT measurements	Ericsson

R3-210690	LS on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions	Ericsson

R3-210733	Proposals on MLB for NR-U	Ericsson

R3-210749	Impact of IDC on immediate MDT	Nokia, Nokia Shanghai Bell

R3-210750	(TP for MDT BL CR to TS 38.463) Introduction of IDC indication for MDT	Nokia, Nokia Shanghai Bell

R3-210780	Issue on load balancing enhancement	LG Electronics

R3-210798	Further Discussion on Coverage and Capacity Optimization in NR	ZTE, China Telecom, China Unicom

R3-210799	(TP for SON BL CR 38.300) Coverage and Capacity Optimization	ZTE, China Telecom, China Unicom

R3-210800	(TP for SON BL CR 38.423) Coverage and Capacity Optimization	ZTE, China Telecom, ZTE Unicom

R3-210801	(TP for SON BL CR 38.473) Coverage and Capacity Optimization	ZTE, China Telecom, China Unicom

R3-210802	Further Discussion on Inter-system Load Balancing in NR	ZTE, China Telecom, China Unicom

R3-210803	(TP for SON BL CR 38.300) Inter-system Load Balancing	ZTE, China Telecom, China Unicom

R3-210804	(TP for SON BL CR 38.413) Inter-system Load Balancing	ZTE, China Telecom, China Unicom

R3-210839	Further Discussion on new Cell Status for Energy Saving Operation	China Telecom

R3-210894	Slice PRB related load metric	CMCC

R3-210895	TP to SON BLCR 38.423 on slice PRB	CMCC

R3-210896	TP to SON BLCR 38.473 on slice PRB	CMCC

R3-210897	More thoughts on inter-system load balancing	CMCC

R3-210898	TP to 36.300 for inter-system load balancing	CMCC

R3-210899	TP to 38.300 for inter-system load balancing	CMCC

R3-210909	Discussion on inter-system inter-RAT energy saving	CMCC

R3-210910	TP to 38.413 for inter-system inter-RAT energy saving	CMCC

R3-210927	Updated work plan for enhancement of data collection for SON_MDT in NR and EN-DC WI	CMCC, Ericsson

R3-210928	UE history information in MR-DC	CMCC

R3-210929	(TP to TS 36.413)UE history information in MR-DC	CMCC

R3-210930	(TP to TS 36.423)UE history information in MR-DC	CMCC

R3-210931	(TP to TS 38.413)UE history information in MR-DC	CMCC

R3-210932	(TP to TS 38.423)UE history information in MR-DC	CMCC

R3-210933	SON Enhancement for CHO	CMCC

R3-210934	SON Enhancement for DAPS	CMCC

R3-210988	CB: # 1000_SONMDT_BLCRs - Summary of email discussion	CMCC - moderator

R3-210989	CB: # 1001_SONMDT_PCISelect - Summary of email discussion	Huawei - moderator

R3-210990	CB: # 1002_SONMDT_SuccessHO - Summary of email discussion	China Telecom - moderator

R3-210991	CB: # 1003_SONMDT_UEHist - Summary of email discussion	CATT - moderator

R3-210992	CB: # 1004_SONMDT_LoadBalancing - Summary of email discussion	Nokia - moderator

R3-210993	CB: # 1005_SONMDT_SNChangeFail - Summary of email discussion	Samsung - moderator

R3-210994	CB: # 1006_SONMDT_RACH - Summary of email discussion	Nokia - moderator

R3-210995	CB: # 1007_SONMDT_CCO - Summary of email discussion	Huawei - moderator

R3-210996	CB: # 1008_SONMDT_InterSystemEnergy - Summary of email discussion	CMCC - moderator

R3-210997	CB: # 1009_SONMDT_InterSystemLoad - Summary of email discussion	Ericsson - moderator

R3-210998	CB: # 1010_SONMDT_2StepRACH - Summary of email discussion	Ericsson - moderator

R3-210999	CB: # 1011_SONMDT_MobEnh - Summary of email discussion	Lenovo - Moderator

R3-211000	CB: # 1012_SONMDT_MDTEnh - Summary of email discussion	ZTE - moderator

R3-211078	(TP for SON BL CR for TS 38.300): CCO	Ericsson

R3-211085	BLCR to 38.401: Support of MDT enhancement	CMCC

R3-211159	(TP for SON BL CR for TS 38.300):Further clarification on distributed PCI selection	Huawei

R3-211161	(TP for SON BL CR for TS 38.300):Further clarification on distributed PCI selection	Huawei, Ericsson

R3-211165	CB: # 1002_SONMDT_SuccessHO - Summary of email discussion	China Telecom - moderator

R3-211166	CB: # 1003_SONMDT_UEHist - Summary of email discussion	CATT - moderator

R3-211167	CB: # 1004_SONMDT_LoadBalancing - Summary of email discussion	Nokia - moderator

R3-211168	CB: # 1005_SONMDT_SNChangeFail - Summary of email discussion	Samsung - moderator

R3-211170	CB: # 1006_SONMDT_RACH - Summary of email discussion	Nokia - moderator

R3-211173	CB: # 1008_SONMDT_InterSystemEnergy - Summary of email discussion	CMCC - moderator

R3-211174	CB: # 1009_SONMDT_InterSystemLoad - Summary of email discussion	Ericsson - moderator

R3-211175	CB: # 1010_SONMDT_2StepRACH - Summary of email discussion	Ericsson - moderator

R3-211176	CB: # 1011_SONMDT_MobEnh - Summary of email discussion	Lenovo - Moderator

R3-211177	CB: # 1012_SONMDT_MDTEnh - Summary of email discussion	ZTE - moderator

R3-211187	MRO for PScell Change Failure	Samsung

R3-211189	MRO for PScell Change Failure	Samsung,

R3-211196	(TP for SON BLCR for 38.300) Mobility Enhancement Optimization	Huawei

R3-211207	(TP for SON BL CR for TS 38.401):Stage 2 update for RACH Optimization	Huawei

R3-211209	LS on information needed for MRO in SCG Failure Report	Samsung

R3-211213	(TP to TS 38.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load	Nokia, Nokia Shanghai Bell

R3-211214	(TP to TS 36.423, NR_ENDC_SON_MDT_enh-Core) Further clarification of the TNL load	Nokia, Nokia Shanghai Bell

R3-211216	Reply LS on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO	ZTE

R3-211217	(TP for MDT BL CR for TS 38.463): MDT coexistence with IDC	ZTE

R3-211227	Way forward on Scenarios for SON enhancements for CHO and DAPS HO	Lenovo, Motorola Mobility

R3-211255	(TP on SON for 38.473) TP on PRACH coordination for F1AP	CATT

R3-211261	(TP for MDT BL CR for TS 38.463): MDT coexistence with IDC	Huawei

R3-211301	(TP for MDT BL CR for TS 38.401): In-device coexistence “pollution” on MDT measurements Discussion	Ericsson

R3-211302	LS on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions	Ericsson

R3-211303	(TP for SON BLCR for 38.300) Mobility Enhancement Optimization	Huawei

R3-211316	Limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT	ZTE

R3-211332	LS on information needed for MRO in SCG Failure Report	Samsung

R3-211333	MRO for PScell Change Failure	Samsung, Nokia, Nokia Shanghai Bell, Ericsson, Huawei

R3-211334	LS on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions	Ericsson

R3-211335	Reply LS on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO	ZTE

R3-211336	(TP for MDT BL CR for TS 38.463): MDT coexistence with IDC	Huawei

R3-211337	(TP for MDT BL CR for TS 38.473): MDT coexistence with IDC	ZTE

R3-211347	BLCR to 38.300_Addition of SON features enhancement	CMCC

R3-211348	BLCR to 38.401_Addition of SON features enhancement	ZTE

R3-211349	BLCR to 38.423_Addition of SON features enhancement	Samsung

R3-211350	BLCR to 38.401: Support of MDT enhancement	CMCC

R3-211353	BLCR to 36.423_Addition of SON features enhancement	CATT

R3-211354	BLCR to 38.463: Support of MDT enhancement	Nokia, Nokia Shanghai Bell

R3-211355	BLCR to 38.473: Support of MDT enhancement	Samsung