3GPP TSG RAN Meeting #92-e							                        RP-210983

Electronic Meeting, June 14 - 18, 2021

## Status Report to TSG

Agenda item:			13.5.25

| WI / SI Name | UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR2_req_enh-UEConTest |  |  |  |  |
| Unique ID | 910098 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210363 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 20% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Tuomo Säynäjäkangas, Ashwin Mohan |
|  | Company | Nokia, Apple |
|  | Email | tuomo.saynajakangas@nokia.com ashwin_mohan@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#91-e:

Work plan is available.

Following tdocs are agreed:

- R5-212225	Configured transmitter power for UL power boosting, Nokia

- R5-212226	In-band emissions for UL power boosting, Nokia

- R5-212227	Output power dynamics for CA, Nokia

- R5-212229	Occupied bandwidth for CA, Nokia

- R5-212230	Spectrum emission mask for CA, Nokia

- R5-212231	Adjacent channel leakage ratio for CA, Nokia

- R5-212233	Spurious emission band UE co-existence for CA, Nokia

- R5-213329	EIS Requirements update for Rel.16 Inter-band CA, Apple Portugal

- R5-214026	RRC signalling for UL power boosting via suspended IBE requirements Nokia

- R5-214027	UL power boosting via suspended IBE requirements, Nokia

- R5-214028	Spurious emissions for CA, Nokia

- R5-214029	Update with Rel16 Beam Correspondence requirements, Apple Portugal, Nokia, Bureau 				Veritas, CAICT

- R5-214104	Transmit signal quality for CA, Nokia

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#91-e

- R5-212219  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-212220	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-212223	UL power boosting via suspended IBE requirements, Nokia

- R5-212224	RRC signalling for UL power boosting via suspended IBE requirements Nokia

- R5-212225	Configured transmitter power for UL power boosting, Nokia

- R5-212226	In-band emissions for UL power boosting, Nokia

- R5-212227	Output power dynamics for CA, Nokia

- R5-212228	Transmit signal quality for CA, Nokia

- R5-212229	Occupied bandwidth for CA, Nokia

- R5-212230	Spectrum emission mask for CA, Nokia

- R5-212231	Adjacent channel leakage ratio for CA, Nokia

- R5-212232	Spurious emissions for CA, Nokia

- R5-212233	Spurious emission band UE co-existence for CA, Nokia

- R5-213328	Update with Rel16 Beam Correspondence requirements, Apple Portugal, Nokia

- R5-213329	EIS Requirements update for Rel.16 Inter-band CA, Apple Portugal

- R5-213330	New channel configs for FR2 intra-band non-contiguous CA, Apple Portugal

- R5-214026	RRC signalling for UL power boosting via suspended IBE requirements Nokia

- R5-214027	UL power boosting via suspended IBE requirements, Nokia

- R5-214028	Spurious emissions for CA, Nokia

- R5-214029	Update with Rel16 Beam Correspondence requirements, Apple Portugal, Nokia, Apple Portugal, 			Nokia, Bureau Veritas, CAICT

- R5-214104	Transmit signal quality for CA, Nokia