3GPP TSG RAN meeting #92-e									RP-210984

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:			9.6.7

| WI / SI Name | Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_LTE_NR_HPUE_FWVM |  |  |  |  |
| Unique ID | 880077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201261 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2021 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Man Hung NG |
|  | Company | Nokia |
|  | Email | man_hung.ng@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN WG4#98-bis-e:

3 contributions [1-4] were submitted.

TR 37.880 V1.0.0 [1] was noted.

TP [3] on BS receiver blocking was approved. TP [2] on coexistence simulation results and observations for High-power UE operation Vs NB-IoT in-band operation was revised according to received comments, and the revised TP [4] was approved.

Email discussion summary was provided in [5] which was revised in [6].

RAN WG4#99-e:

5 contributions [7-11] were submitted.

TR 37.880 V1.1.1 [7] was approved, and then updated to V1.2.0 [12] to include the TPs approved at RAN4#99-e. TR 37.880 V1.2.0 [12] was approved and submitted to RAN#92-e for approval as V2.0.0 [13].

TP [8] on coexistence studies for High-power UE Vs Public Safety operation and TP [9] on modem software changes for High-power UE were approved. TP [10] on UL harmonic analysis was revised according to received comments, and the revised TP [14] was approved.

Finally, TP [11] on conclusion on feasibility studies for High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71 was approved, and thus this SI can be closed.

Email discussion summary was provided in [15] which was revised in [16].

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-2104459, TR 37.880 V1.0.0: High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, RAN WG4#98-bis-e

[2]	R4-2104460, TP to TR 37.880: Coexistence Simulation Results for High-power UE Vs NB-IoT in-band operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#98-bis-e

[3]	R4-2104461, TP to TR 37.880: BS receiver blocking for High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#98-bis-e

[4]	R4-2105434, TP to TR 37.880: BS receiver blocking for High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#98-bis-e

[5]	R4-2105221, Email discussion summary for [98-bis-e][148] FS_LTE_NR_HPUE_FWVM, Moderator (Nokia), RAN WG4#98-bis-e

[6]	R4-2105483, Email discussion summary for [98-bis-e][148] FS_LTE_NR_HPUE_FWVM, Moderator (Nokia), RAN WG4#98-bis-e

[7]	R4-2111007, TR 37.880 V1.1.1: High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, RAN WG4#99-e

[8]	R4-2109390, TP to TR 37.880: Coexistence studies for High-power UE Vs Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#99-e

[9]	R4-2109391, TP to TR 37.880: Modem software changes for High-power UE Vs Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#99-e

[10]	R4-2105434, TP to TR 37.880 UL harmonic analysis for fixed-wireless vehicle-mounted use cases in Band 12, Band 5, and Band n71, Huawei Technologies France, RAN WG4#99-e

[11]	R4-2111109, TP to TR 37.880: Conclusion on feasibility studies for High-power UE Vs Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, Nokia Shanghai Bell, RAN WG4#99-e

[12]	R4-2107905, TR 37.880 V1.2.0: High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, RAN WG4#99-e

[13]	RP-210985, TR 37.880 V2.0.0: High-power UE operation for fixed-wireless/vehicle-mounted use cases in Band 12, Band 5, and Band n71, Nokia, RAN92-e

[14]	R4-2107906, TP to TR 37.880 UL harmonic analysis for fixed-wireless vehicle-mounted use cases in Band 12, Band 5, and Band n71, Huawei Technologies France, RAN WG4#99-e

[15]	R4-2107900, Email discussion summary for [99-e][158] FS_LTE_NR_HPUE_FWVM, Moderator (Nokia), RAN WG4#99-e

[16]	R4-2107968, Email discussion summary for [99-e][158] FS_LTE_NR_HPUE_FWVM, Moderator (Nokia), RAN WG4#99-e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template