3GPP TSG RAN meeting #92-e									     RP-211042

Electronic Meeting, 16th – 26th March, 2021

Status Report to TSG

Agenda item:			10.7.1.5

| WI / SI Name | WID on Rel-17 LTE-A inter-band CA for x bands (x= 3, 4, 5) DL with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R17_xBDL_2BUL |  |  |  |  |
| Unique ID | 880191/880291 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210200 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 55 % | Performance Part: 55 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#99-e meeting, the revised WID[17] and updated TR36.717-03-02 v0.3.0[1] on LTE-A inter-band CA for x bands (x=3, 4, 5) DL with 2 bands UL were endorsed and agreed, respectively. Requested band combinations in RAN4#99-e meeting are listed in the excel file of [17].

In the agreed big CR [18], RAN4 included the completed LTE-A CA band combinations as follow based on the endorsed draft CRs

- The following endorsed draft CRs are included in a big CR and added the contents from approved TPs.

- R4-2105144

- R4-2105146

- R4-2105971

- R4-2105157

- R4-2105231

- R4-2104963

- R4-2105147

- R4-2105148

- R4-2105155

- R4-2105161

- R4-2105163

- R4-2105227

- R4-2105228

- R4-2105229

- R4-2105230

Hence, these operating bands have been completed for xDL/2UL LTE-A CA in RAN4 #98-BIS-e and #99-e meeting.

| DL | UL |
| --- | --- |
| CA_1A-8A-20A | CA_1A-8A |
| CA_3A-8A-20A/ CA_3C-8A-20A | CA_3A-8A |
| CA_1A-8A-20A-38A | CA_1A-8A |
| CA_1A-3C-20A | CA_1A-3A |
| CA_1A-3C-7A-8A | CA_1A-8A CA_3A-8A |
| CA_1A-3A-8A-20A/ CA_1A-3C-8A-20A | CA_1A-3A CA_1A-8A CA_3A-8A |
| CA_1A-3C-8A-38A | CA_1A-8A CA_3A-8A |
| CA_1A-3A-20A-38A/ CA_1A-3C-20A-38A | CA_1A-3A |
| CA_1A-3A-7A-38A | CA_1A-3A |
| CA_1A-7A-8A-38A | CA_1A-8A |
| CA_3A-7A-8A-38A | CA_3A-8A |
| CA_3A-8A-20A-38A | CA_3A-8A |
| CA_1A-3A-7A-8A-38A | CA_1A-3A CA_1A-8A CA_3A-8A |
| CA_1A-3A-8A-20A-38A | CA_1A-3A CA_1A-8A CA_3A-8A |

For IMD problems in DL_CA_3A-8A-20A with UL_CA_3A-8A or DL_CA_1A-8A-20A with UL_CA_1A-8A, MSD exception requirements are defined in table Table 7.3.1A-0g.

2.4.2	Remaining Open issues

All the requested band combinations related to LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in [2] need to study.

Until RAN4 #99-e meeting, some LTE-A CA band combinations are open to study the self desense analysis and define delta Tib/Rib for the new LTE-A CA band combinations. Detail open issues are refered the attached excel file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2104962 | TR 36.717-03-02 v0.3.0 for LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in Rel-17 | LG Electronics |
| 2 | R4-2104963 | TP on summary of self-interference analysis for new x bands (x=3,4,5) DL with 2 bands UL CA | LG Electronics |
| 3 | R4-2105147 | TP for TR 36.717-03-02: to add UL configuration CA_1A-3A for CA_1A-3A-20A-38A and CA_1A-3C-20A-38A | Huawei,HiSilicon |
| 4 | R4-2105148 | TP for TR 36.717-03-02: to add UL configuration CA_1A-3A for CA_1A-3A-7A-38A | Huawei,HiSilicon |
| 5 | R4-2105155 | TP for TR 36.717-03-02: to add UL configuration CA_1A-8A for CA_1A-7A-8A-38A | Huawei,HiSilicon |
| 6 | R4-2105157 | TP for TR 36.717-03-02: to add UL configuration CA_1A-8A for CA_1A-8A-20A-38A | Huawei,HiSilicon |
| 7 | R4-2105161 | TP for TR 36.717-03-02: to add UL configuration CA_3A-8A for CA_3A-7A-8A-38A | Huawei,HiSilicon |
| 8 | R4-2105163 | TP for TR 36.717-03-02: to add UL configuration CA_3A-8A for CA_3A-8A-20A-38A | Huawei,HiSilicon |
| 9 | R4-2105231 | TP for TR 36.717-03-02: to add UL configuration CA_3A-8A for CA_3A-8A-20A and CA_3C-8A-20A | Huawei,HiSilicon |
| 10 | R4-2105227 | TP for TR 36.717-03-02: to add UL configuration CA_1A-3A for CA_1A-3A-7A-8A-38A | Huawei,HiSilicon |
| 11 | R4-2105228 | TP for TR 36.717-03-02: to add UL configuration CA_1A-3A for CA_1A-3A-8A-20A and CA_1A-3C-8A-20A | Huawei,HiSilicon |
| 12 | R4-2105229 | TP for TR 36.717-03-02: to add UL configuration CA_1A-3A for CA_1A-3A-8A-20A-38A | Huawei,HiSilicon |
| 13 | R4-2105230 | TP for TR 36.717-03-02: to add UL configuration CA_1A-8A for CA_1A-8A-20A | Huawei,HiSilicon |
| 14 | R4-2106375 | TP for TR 36.717-03-02_CA_1A-3A-7A-20A-38A | ZTE |
| 15 | R4-2106376 | TP for TR 36.717-03-02_CA_1A-3A-20A-38A | ZTE |
| 16 | R4-2106377 | TP for TR 36.717-03-02_CA_3A-7A-20A-38A | ZTE |
| 17 | R4-2109774 | Revised WID on LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in Rel-17 | LG Electronics |
| 18 | R4-2109814 | Introduction of LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL to TS36.101 | LG Electronics |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template