3GPP TSG RAN meeting #92e									  	RP-211051

Electronic Meeting, June 14-18, 2021

Status Report to TSG

Agenda item:			9.6.11

| WI / SI Name | Study on band combination handling in RAN4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_ENDC_combo_rules |  |  |  |  |
| Unique ID | 910096 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210773 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2022 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 25 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhifeng MA |
|  | Company | ZTE Corporation |
|  | Email | ma.zhifeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-bis-e (Online, 12th – 20th April 2021)

The study item has been triggered during RAN4#98-bis-e meeting. Contributions in [1-13] were discussed during RAN4#98-bis-e meeting. The discussion of FS_NR_ENDC_combo_rules is organized as the following aspects:

- Topic #1: General and TR

- Topic #2: How to introduce band combinations including TP format

- Topic #3: Rules and guidelines of specifying band combinations including notations of CA/DC combinations

- Topic #4: Improving RAN4 specification structures and reducing redundant contents

Summary of the email discussion for [98-bis-e][144] FS_BC_handling topic during the RAN4#98-bis-e meeting was captured in [1].

Skeleton for the Technical Report on “Guidance on band combination handling and rule collection for RAN4 specifications” was agreed in [13], capturing the following outline:

4	Background

5	Rules and guidelines of specifying band combinations

5.1	General

5.2	Notation of lists of bands and bandwidths within a configuration

5.2.1	Band numbers

5.2.2	Bandwidth classes

5.2.2.1	Bandwidth classes for LTE

5.2.2.2	Bandwidth classes for NR

5.3	Rules to be used for the notation of CA or DC configurations

5.4	xxxx

6	Introduction of band combinations

6.1	General

6.2	Band combination request

6.2.1	Band combination workflow

6.2.2	Template of band combination request sheets

6.2.3	Template of TP for basket WIDs

6.2.4	xxxx

6.3	Usage of band combination

6.3.1	xxxx

6.4	xxxx

6.4.1	xxxx

7	Guidelines for technical studies for band combinations

7.1	xxxx

8	Optimization on band combinations

8.1	General

8.2	Improving RAN4 specification structures

8.2.1	RAN4 specification structure

8.2.2	CA and DC configuration table structure

8.2.3	xxxxx

8.3	Reducing redundant contents in RAN4 specification

8.3.1	CA and DC configuration table

8.3.1.1	CA configuration table

8.3.1.2	DC configuration table

8.3.2	ΔTIB,c and ΔRIB,c for DC

8.3.2.1	ΔTIB,c table

8.3.2.2	ΔRIB,c table

8.3.3	xxxxx

8.4	xxxx

8.4.1	xxxx

9	<Other aspects to be studied>

The following TP was agreed for the Technical Report:

- R4-2105430	TP on rules and guidelines for specifying band combinations [12]

The following WF was agreed for the optimization to the tables of delta TIB and RIB:

- R4-2105427	Way forward on optimization to the tables of delta TIB and RIB [11]

RAN4#99-e (Online, 19th – 27th May 2021)

Contributions in [14-26] were discussed during RAN4#99-e meeting, including the aspects of how to introduce band combinations, rules and guidelines for CA combinations, and optimizations for redundant contents in CA/DC combinations.

In [18], the contribution provides the rules and simplifications for CA band combination as a text proposal to the new TR, and the TP was agreed in [25].

In [19], the contribution provides band combination workflow and latest template as a text proposal to the new TR including band combination workflow, template of band combination request sheet, status report and band combination table in basket WI, and the TP was agreed in [26].

The version 0.1.0 of TR was approved in [16] to capture the agreed TP in RAN4#98-bis-e. The agreed TPs in [25, 26] for TR v0.2.0 will be submitted in RAN4#100-e.

A discussion paper in [20] discusses the issue of how to improve the readability of the tables for channel bandwidth per operating band. The corresponding CRs were agreed in [21-23] by using the value of channel bandwidth instead of “Yes” for each NR band in RAN4 specs.

Two discussion papers in [15, 17] were proposed to simplify the delta TIB and RIB table for band combinations. A new option of using rule set based approach instead of current table approach is proposed for defining ΔTIB,c and ΔRIB,c values. A preliminary study on the rule-set is proposed in [15]. No consensus on the traditional table format method for optimizing ΔTIB,c and ΔRIB,c values was achieved. A WF on rule based approach for delta TIB and RIB optimization was agreed in [24].

2.4.2	Remaining Open issues

Based on study item objectives, the following open issues were identified.

- To include the procedure for non-block approval basket WIs for CA/DC combinations.

- To discuss and define possible rule-set for deriving delta TIB and RIB.

- To collect the agreements on the rules and guidelines of specifying band combinations.

- To analyze and identify the redundant contents in RAN4 specifications.

- To study potential future-proof solutions for band combination configuration tables in RAN4 specifications.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

N/A

4.	References

RAN4#98-bis-e (Online, 12th – 20th April 2021)

[1]	R4-2103335	Email discussion summary for [98-bis-e][144] FS_BC_handling, Moderator (ZTE), RAN4#98-bis-e

[2] 	R4-2104864	Further considerations on delta TIB and RIB simplification for band combinations, ZTE, RAN4#98-bis-e

[3] 	R4-2104865	On band combination handling, ZTE, RAN4#98-bis-e

[4] 	R4-2104874	TR skeleton 38.xxx v001 Band combination handling, ZTE, RAN4#98-bis-e

[5] 	R4-2104875	draft CR to TS 38.101-1 on optimization to channel bandwidth per operating band (Rel-16), ZTE, RAN4#98-bis-e

[6] 	R4-2104876	draft CR to TS 38.101-2 on optimization to channel bandwidth per operating band (Rel-16), ZTE, RAN4#98-bis-e

[7] 	R4-2104877	draft CR to TS 38.104 on optimization to BS channel bandwidths and SCS per operating band (Rel-16), ZTE, RAN4#98-bis-e

[8] 	R4-2104892	TP on rules and guidelines for specifying band combinations, Apple, RAN4#98-bis-e

[9] 	R4-2106683	Discussion on Band combination handling, Huawei, HiSilicon, RAN4#98-bis-e

[10] 	R4-2107045	Discussion on guidelines for handling SDL related EN-DC combinations, CHTTL, RAN4#98-bis-e

[11] 	R4-2105427	Way forward on optimization to the tables of delta TIB and RIB, ZTE, RAN4#98-bis-e

[12] 	R4-2105430	TP on rules and guidelines for specifying band combinations, Apple, RAN4#98-bis-e

[13] 	R4-2105431	TR skeleton 38.xxx v001 Band combination handling, ZTE, RAN4#98-bis-e

- RAN4#99-e (Online, 19th – 27th May 2021)

[14] 	R4-2107961	Email discussion summary for [99-e][151] FS_BC_handling, ZTE, RAN4#99-e

[15] 	R4-2108915	New way for defining dTib and dRib, Nokia, Nokia Shanghai Bell, RAN4#99-e

[16] 	R4-2109535	TR 38.XXX V010 Band combination handling, ZTE, RAN4#99-e

[17] 	R4-2109536	Simplifications on delta TIB and RIB tables, ZTE, RAN4#99-e

[18] 	R4-2109537	TP on rules of CA configuration table, ZTE, RAN4#99-e

[19] 	R4-2110411	TP for 38.xxx to capture the request's template and workflow, Huawei, HiSilicon, RAN4#99-e

[20] 	R4-2109529	Optimization to channel bandwidth per operating band, ZTE, RAN4#99-e

[21] 	R4-2109530	CR to TS 38.101-1 on UE channel bandwidth per operating band, ZTE, RAN4#99-e

[22] 	R4-2109531	CR to TS 38.101-2 on UE channel bandwidth per operating band, ZTE, RAN4#99-e

[23] 	R4-2109532	CR to TS 38.104 on BS channel bandwidth per operating band, ZTE, RAN4#99-e

[24] 	R4-2107888	WF on rule based approach for delta TIB and RIB, Nokia, RAN4#99-e

[25] 	R4-2107889	TP on rules of CA configuration table, ZTE, RAN4#99-e

[26] 	R4-2107890	TP for 38.xxx to capture the request's template and workflow, Huawei, HiSilicon, RAN4#99-e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template