3GPP TSG RAN Meeting #92-e									RP-211059

Electronic Meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:			9.8.3.2

| WI / SI Name | Rel-17 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R17_2BDL_xBUL |  |  |  |  |
| Unique ID | 881006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210496 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 50% | Performance Part: 50% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun Cao |
|  | Company | ZTE |
|  | Email | cao.aijun@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The aggrements of NR CA and NR DC configurations are provided in the EXCEL file zipped together with WORD file status report.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- R4-2010650	Revised WID on Rel-17 NR Inter-band CA_DC xUL_2DL (x=1,2), ZTE Corporation

- R4-2010651	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2010652	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2011627	Draft CR for TS 38.101-1: Support of DC_n3-n77 and DC_n28_n77, SoftBank Corp

- R4-2011628	TP for TR 38.717-02-01 CA_n3-n77(2A) _UL_n77(2A), Samsung, KDDI

- R4-2011629	TP for TR 38.717-02-01 CA_n3-n78(2A) _UL_n78(2A), Samsung, KDDI

- R4-2011630	TP for TR 38.717-02-01 CA_n28-n77(2A) _UL_n77(2A), Samsung, KDDI

- R4-2011631	TP for TR 38.717-02-01 CA_n28-n78(2A) _UL_n78(2A), Samsung, KDDI

- R4-2011632	Draft CR to 38.101-1: Introduce CA_n2-n48, CA_n2-n77, CA_n5-n77, CA_n66-n77 CA  configurations, Verizon UK Ltd

- R4-2011637	TP for TR 38.717-02-01: CA_n5-n25, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2010507	Draft CR for 38.101-1: CA_n5-n66, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2010508	Draft CR for 38.101-1: CA_n5-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2011638	TP for TR 38.717-02-01: CA_n71-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2011639	TP to TR 38.717-02-01: CA_n7-n66,Nokia, Bell Mobility

- R4-2011640	TP to TR 38.717-02-00: CA_n25-n38, Nokia, Bell Mobility

- R4-2010539	TP for CA 2DL2UL n1-n77 for TR 38.717-02-01,NTT DOCOMO INC.

- R4-2010560	TP for CA 2DL2UL n77-n79 for TR 38.717-02-01,NTT DOCOMO INC.

- R4-2011643	TP for CA 2DL2UL n78-n79 for TR  38.717-02-01,NTT DOCOMO INC.

- R4-2010637	Draft CR to TS38.101-1: CA_n28A-n41A, ZTE Corporation

- R4-2010638	Draft CR to TS38.101-1: CA_n40A-n41C, ZTE Corporation

- R4-2011644	draft CR to 38.101-1 to add new configuration and BCSs,Ericsson

- R4-2011645	TP for TR 38.717-02-00 to include CA_n25A-n48A, CA_n25A-n48(2A), CA_n25A-n48C,Ericsson, T-Mobile US

- R4-2010901	DraftCR for 38.101-1 to add BCS1 for CA_n28A-n78A, Huawei, HiSilicon,CBN

- R4-2011646	TP for TR 38.717-02-01: CA_n28A-n79A, Huawei, HiSilicon,CBN

- R4-2009720	Draft CR on introducing CA_n1A-n78A, China Unicom

- R4-2011647	Draft CR to 38.101-3: Introduce CA configurations for CA_n5-n260, n5-n261, n66-n260, n66-n261 n77-n261, Verizon UK Ltd

- R4-2010355	draft CR for CA_n1-n257D/E/F and CA_n1-n257J/K/L/M, CHTTL

- R4-2011652	Draft CR for NR CA including FR1 and FR2 with 2DL and xUL, NTT DOCOMO INC.

- R4-2011653	draftCR to introduce CADC_n25_n260 to 38.101-3, Nokia, T-Mobile

- R4-2010402	draftCR to introduce CADC_n41_n260 to 38.101-3, Nokia, T-Mobile

- R4-2010689	draft CR 38.101-3 to add CADC_n41-n258, Ericsson, T-Mobile US

- R4-2010690	draft CR 38.101-3 to add CADC_n66-n258, Ericsson, T-Mobile US

- R4-2010691	draft CR 38.101-3 to add CADC_n25-n258, Ericsson, T-Mobile US

- R4-2010692	draft CR 38.101-3 to add CADC_n41-n261, Ericsson, T-Mobile US

- R4-2010695	draft CR 38.101-3 to add CADC_n25-n261, Ericsson, T-Mobile US

- R4-2016680	TP for TR 38.717-02-01 CA_n41-n78

- R4-2014131	TP for TR 38.717-02-01 CA_n2-n66

- R4-2014141	Draft CR for 38.101-1 to introduce new inter-band CA for 2bands DL with x bands UL(x=1, 2) within FR1

- R4-2016681	draft CR for NR inter-band CA for 2 bands DL

- R4-2016682	TP for TR 38.717-02-01: CA_n41-n77

- R4-2016683	TP for TR 38.717-02-01: CA_n71A-n77A

- R4-2014842	DraftCR to 38.101-1: Introduce NR CA configurations for CA_n2A-n48 and CA_n48-n66A combinations

- R4-2016684	TP for TR 37.717-02-01: CA_n5-n48

- R4-2015045	Draft CR to TS38.101-1: Add missing OOB blocking exception combination

- R4-2016685	draftCR for CA_n66(2A)-n77A, CA_n66A-n77(2A) and CA_n66(2A)-n77(2A) BCS1

- R4-2016686	TP to TR 38.717-02-01: CA_n5-n25

- R4-2016687	TP to TR 38.717-02-01: CA_n25-n77

- R4-2015082	TP to TR 38.717-02-01 to correct CA_n7(2A)-n66 BCS

- R4-2015425	DraftCR for 38.101-1 to add BCS1 for CA_n20A-n28A

- R4-2015426	DraftCR for 38.101-1 to add BCS1 for CA_n1A-n78A CA_n1A-n78(2A)

- R4-2015427	DraftCR for 38.101-1 to add BCS1 for CA_n8A-n78A and CA_n8A-n78(2A)_BCS0

- R4-2016689	TP for TR 38.717-02-01:  to add UL configuration for CA_n78A-n79A and CA_n78(2A)-n79A_BCS0

- R4-2016690	TP for TR 38.717-02-01: CA_n8A-n28A

- R4-2016691	TP for TR 38.717-02-01: CA_n3A-n7A

- R4-2014813	draft CR 38.101-3 to add DC_n1-n257 and DC_n79-n257

- R4-2016692	DraftCR to 38.101-3: Introduce inter-band CA and DC configurations including FR2

- R4-2015217	draftCR to introduce CADC_n1-n258 to 38.101-3

- R4-2015218	draftCR to introduce CADC_n40-n258 to 38.101-3

- R4-2015219	draftCR to introduce CADC_n78-n258 to 38.101-3

- R4-2016308	CR to add CBW 25, 30 and 70 MHz for n78 in n78-n258 configurations

- R4-2110462  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2110463  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-2, ZTE Corporation

- R4-2110464  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2110999 TR 38.717-02-01 v0.5.0

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template