3GPP TSG RAN meeting #92e										RP-211075

Electronic Meeting, June 14 – 18, 2020

## Status Report to TSG

Agenda item:			9.6.12

| WI / SI Name | Study on optimizations of pi/2 BPSK uplink power in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Opt_pi2BPSK |  |  |  |  |
| Unique ID | 910097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210910 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 02/2022 | Performance part: NA | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: N/A | Core part: 10% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Chan Fernando (RAN4) |
|  | Company | Qualcomm |
|  | Email | mcfernan@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

### 2.1	RAN4

#### 2.1.1	Agreements

Agreements for RAN4 #99-e

- Agreement (R4-2108018) WF on waveform configuration, parameters for link simulations and agreements

- Agreement on waveform configuration for PA analysis

- Agreement on pulse shaping filter characteristics for study

- Agreement on link simulation parameters for evaluating candidate filters

- Target output power for study is FFS

- Agreement on PA architecture for study

- Agreement on EVM equalizer spectral requirements for study

- Agreement (R4-2107898) TR skeleton study

- Agreed on TR skeleton given below:

- Agreement (R4-2107899) workplan for study

- Agreed on workplan for study given below:

| Meeting | RF |
| --- | --- |
| RAN4#99-e May’21 | Discussions on - Pulse shaping filters to be evaluated - Identify waveform confiuration to be used for shaping to evaluate power potential of PA - SCS, start RB, LCRB, number of DMRS, Channel BW - Parameters for link level simulations Agreements on - Workplan - Pulse shaping filters to be investigated - Parameters for link level simulations - Waveform configuration for PA study |
| RAN4#100-e Aug’21 | Discussions on - (continued) Initial findings from PA study. - SAR related duty cycle restrictions study - Link level simulations results Agreements on - Findings on TX output power from PA study - Findings from link simulations and further refine parameters for link simulations |
| RAN4#101-e Nov’21 | Discussions on - (continued) Findings from PA study - (continued) SAR related study - (continued) Link level simulations results Agreements on - Findings on TX output power from PA study - Findings from link simulations and refine parameters for link simulations - Findings from SAR study |
| RAN4#102 Feb’22 (TBC) | Discussions on - (continued) Findings from TX output power results from PA study - (continued) Findings from SAR study - (continued) Findings from link level simulation study Agreements on - TX output power increase with candidate pulse shaping filters - Link level throughput results - SAR restrictions for higher output power |

#### 2.1.2	Remaining Open issues

RAN4 objectives from SID:

- Core specifications for UE requirements [RAN4]:

- Identify achievable UE Tx power for pi/2 BPSK with the pulse shaping filter studied in this study item.

- Evaluate SAR-related duty-cycle restrictions and reporting mechanisms

- Identify shaping filter characteristics necessary to enable the new power capability while ensuring good and robust BS receiver performance.

  - Justify specification of a pulse shaping filter for this new identified UE power capability if it differs from filter impulse response specification in TS38.101-1 clause 6.4.2.4.1.E

  - Evaluate possible pulse shaping filter requirement applicable to the identified new UE power capability if achievable

  - Identify if necessary changes are needed to EVM equalizer flatness mask requirements to capture necessary filter shaping. Changes to the existing 14 dB p-p baseline to be assessed in relation to any potential gains in UL link performance while still ensuring robust BS receiver performance for all UEs in a cell.

- Specify the following requirements [RAN4]

  - TX output power increase with candidate pulse shaping filters

  - SAR restrictions for higher output powers

### 2.2	RAN5

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

#### 2.2.3	Remaining Open issues with cross-WG dependencies

### 2.3	RAN6

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #99-e (May 2021, Electronic)

[1] R4-2109373 TR Skeleton for SI on optimizations of pi/2 BPSK uplink power 				Qualcomm Incorporated

[2] R4-2109372 Workplan for SI on optimizations of pi/2 BPSK uplink power in NR			Qualcomm Incorporated

[3] R4-2109377 TP to TR on optimizations of pi/2 BPSK uplink power in NR				Qualcomm Incorporated

[4] R4-2109371 Inputs for analysing pi/2 BPSK uplink power						Qualcomm Incorporated

[5] R4-2109725 Considerations for pi/2 BPSK with spectrum shaping study				IITH, CEWiT, Reliance Jio, IITM, Tejas Networks

[6] R4-2109740 Simulation assumptions for pi/2 BPSK with spectrum shaping				Nokia

[7] R4-2109741 Receiver performance for pi/2 BPSK with spectral shaping				Nokia

[8] R4-2109742 Achievable UE Tx power for pi/2 BPSK with different shaping filters			Nokia

[9] R4-2111449 On feasibility of power enhancement for Pi/2 BPSK					Huawei, HiSilicon

[10] R4-2107897 WF on waveform configuration, parameters for link simulations and agreements 	Qualcomm

[11] R4-2107898 TR Skeleton for SI on optimizations of pi/2 BPSK uplink power	 			Qualcomm

[12] R4-2107899 Workplan for SI on optimizations of pi/2 BPSK uplink power in NR 			Qualcomm

[13] R4-2108018 WF on waveform configuration, parameters for link simulations and agreements 	Qualcomm

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template