3GPP TSG RAN meeting #92e								   RP-211212

Electronic meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | RRM requirement for CSI-RS based L3 measurement in NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes | Testing part: No |
| Acronym | NR_CSIRS_L3meas |  |  |  |
| Unique ID | 840093 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210590 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2020 | Performance part: 06/2021 | Testing part: |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Qiuge Guo |
|  | Company | CATT |
|  | Email | guoqiuge@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
	If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.
	Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

RAN4 #98bis-e meeting

The following agreements on performance part were made:

- WF on performance requirements of CSI-RS based L3 measurement was approved in R4-2105769

The following CRs on accuracy requirements were endorsed:

- R4-2104739 draft CR on performance requirement for CSI-SINR

- R4-2105775 draft CR on performance requirement for CSI-RSRP

- R4-2105776 draft CR on performance requirement for CSI-RSRQ

- R4-2105777 38.133 draftCR on the CSI-RSRP accuracy requirements

- R4-2105778 draftCR on CSI-SINR accuracy requirements

The following CRs on test cases were endorsed:

- R4-2105779 draft CR on test case for intra-frequency CSI-RS based measurement

- R4-2105780 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1

- R4-2105781 Updated CR on CSI-RS based L3 measurement RRM test cases

- R4-2105782 Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2

- R4-2105783 Draft CR to 38.133 on SA event triggered reporting tests with gap for NR neighbor cell in FR2

The following Draft Big CR on performance requirements was endorsed:

- R4-2105771 Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements

RAN4 #99e meeting

The following agreements on performance part were made:

- WF on CSI-RS based L3 measurement requirements was approved in R4-2108317.

The following CRs on accuracy requirements were endorsed:

- R4-2108325 draft CR on performance requirement for CSI-RSRQ

- R4-2108326 CR to TS 38.133 on performance requirements for CSI-RS based L3 measurement

- R4-2108327 draftCR on CSI-SINR accuracy requirements

The following CRs on test cases were endorsed:

- R4-2108321 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1

- R4-2108329 CR to TS 38.133 on test cases for CSI-RS based L3 measurement

- R4-2109084 draft CR on test case for intra-frequency CSI-RS based measurement

- R4-2109085 draft CR on test case for inter-frequency CSI-RS based measurement

- R4-2110907 draft CR to update FR1 inter-frequency CSI-RS accuracy test

The following Big CRs on performance requirements were agreed:

- R4-2109086 Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements

- R4-2108330 Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements (cat A)

2.1.2	Remaining Open issues

None.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #98bis-e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2104577 | CSI-RSRP measurement accuracy requirement | MediaTek inc. |
| R4-2104578 | CSI-SINR measurement accuracy requirement | MediaTek inc. |
| R4-2104579 | Draft CR to update timing offset in test case for CSI-SINR in SA FR2 | MediaTek inc. |
| R4-2104692 | Discussion on the remaining issues for CSI-RS L3 measurement | Xiaomi |
| R4-2104733 | Discussion on core part maintenance open issues | CATT |
| R4-2104734 | draft CR on CSI-RS based L3 measurement | CATT |
| R4-2104735 | Discussion on performance requirement for CSI-RSRP | CATT |
| R4-2104736 | Discussion on performance requirement for CSI-SINR | CATT |
| R4-2104737 | draft CR on performance requirement for CSI-RSRP | CATT |
| R4-2104738 | draft CR on performance requirement for CSI-RSRQ | CATT |
| R4-2104739 | draft CR on performance requirement for CSI-SINR | CATT |
| R4-2104740 | draft CR on test case for intra-frequency CSI-RS based measurement | CATT |
| R4-2104836 | On remaining issues of RRM core requirements for CSI-RS based L3 measurement | Apple |
| R4-2104937 | Simulation results for CSI-RSRP | CMCC |
| R4-2104938 | Simulation results for CSI-RSRQ | CMCC |
| R4-2104940 | Discussion on CSI-RSRP measurement accuracy | CMCC |
| R4-2104941 | Discussion on CSI-RSRQ measurement accuracy | CMCC |
| R4-2104942 | Discussion on side condition for CSI-SINR measurement | CMCC |
| R4-2105682 | Email disc+B1284:R1284ussion summary: [98-bis-e][212] NR_CSIRS_L3meas_1 | Moderator (CATT) |
| R4-2105683 | Email discussion summary for [98-bis-e][213] NR_CSIRS_L3meas_2 | Moderator (OPPO) |
| R4-2105769 | WF on performance requirements of CSI-RS based L3 measurement | CATT, OPPO |
| R4-2105770 | WF on core part maintenance of CSI-RS based L3 measurement requirements | Apple |
| R4-2105771 | Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT, OPPO |
| R4-2105772 | draft CR on CSI-RS based L3 measurement | CATT |
| R4-2105773 | Draft CR to 38.133 Correction on core requirements for CSI-RS based measurement | vivo |
| R4-2105774 | CR on CSI-RS measurement window and intra-frequency measurements | Huawei, HiSilicon |
| R4-2105775 | draft CR on performance requirement for CSI-RSRP | CATT |
| R4-2105776 | draft CR on performance requirement for CSI-RSRQ | CATT |
| R4-2105777 | 38.133 draftCR on the CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2105778 | draftCR on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2105779 | draft CR on test case for intra-frequency CSI-RS based measurement | CATT |
| R4-2105780 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2105781 | Updated CR on CSI-RS based L3 measurement RRM test cases | OPPO |
| R4-2105782 | Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2105783 | Draft CR to 38.133 on SA event triggered reporting tests with gap for NR neighbor cell in FR2 | vivo |
| R4-2105814 | Email disc+B1284:R1284ussion summary: [98-bis-e][212] NR_CSIRS_L3meas_1 | Moderator (CATT) |
| R4-2105815 | Email discussion summary for [98-bis-e][213] NR_CSIRS_L3meas_2 | Moderator (OPPO) |
| R4-2106410 | Open issues on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2106411 | Discussion on the performance of CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2106412 | 38.133 draftCR on the CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2106413 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2106414 | 38.133 CR on the TC of CSI-RSRP accuracy requirement in EN-DC in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2106459 | Discussion about CSI-RS L3 measurement | Intel Corporation |
| R4-2106525 | On the remaining issues of CSI-RS based L3 measurement | OPPO |
| R4-2106526 | Simulation results for CSI-RS RSRP accuracy requirements | OPPO |
| R4-2106527 | Simulation results for CSI-RS RSRQ accuracy requirements | OPPO |
| R4-2106528 | Discussion and simulation results for CSI-RS SINR accuracy requirements | OPPO |
| R4-2106529 | Discussion on remaining issues for CSI-RS L3 measurement tests | OPPO |
| R4-2106530 | Updated CR on CSI-RS based L3 measurement RRM test cases | OPPO |
| R4-2106614 | Remaining issues on CSI-RS L3 measurement core requirements | vivo |
| R4-2106615 | Further discussion on accuracy requirements for CSI-RS based measurement | vivo |
| R4-2106616 | Updated simulation results for CSI-RSRP measurement accuracy | vivo |
| R4-2106617 | Updated simulation results for CSI-RSRQ measurement accuracy | vivo |
| R4-2106618 | Updated simulation results for CSI-SINR measurement accuracy | vivo |
| R4-2106619 | Further iscussion on CSI-SINR measurement accuracy requirements | vivo |
| R4-2106620 | Draft CR to 38.133 Correction on core requirements for CSI-RS based measurement | vivo |
| R4-2106621 | Draft CR to 38.133 on test cases for EN-DC CSI-SINR measurement accuracy | vivo |
| R4-2106622 | Draft CR to 38.133 on CSI-RSRQ measurement accuracy for NR neighbor cell in FR2 | vivo |
| R4-2106623 | Draft CR to 38.133 on SA event triggered reporting tests with gap for NR neighbor cell in FR2 | vivo |
| R4-2106926 | Discussion on remaining issues for CSI-RS based L3 measurement | Huawei, HiSilicon |
| R4-2106927 | CR on CSI-RS based intra-frequency scheduling restriction | Huawei, HiSilicon |
| R4-2106928 | CR on CSI-RS measurement window and intra-frequency measurements | Huawei, HiSilicon |
| R4-2106929 | Adding intra-frequency CSI-RS measurement in CSSF | Huawei, HiSilicon |
| R4-2107023 | Discussion on CSI-RSRP accuracy requirements | Huawei, HiSilicon |
| R4-2107024 | Discussion on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2107025 | draftCR on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2107026 | draft CR to update TC3 and TC12 for CSI-RS accuracy test | Huawei, HiSilicon |
| R4-2107172 | Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2107173 | Draft test case of measurement performance for EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2107214 | Updated simulation results for CSI-RSRP measurement | Qualcomm CDMA Technologies |
| R4-2107215 | Updates on simulation results for CSI-SINR measurement | Qualcomm CDMA Technologies |
| R4-2107218 | Remaining issues of CSI-RS L3 core requirements | Qualcomm CDMA Technologies |
| R4-2107365 | Remaining issues of CSI-RS L3 core requirements | Qualcomm CDMA Technologies |

RAN4 #99e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2108330 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT,OPPO |
| R4-2109077 | Discussion on core part maintenance open issues | CATT |
| R4-2109078 | CR on CSI-RS intra-frequency requirement and scheduling restriction | CATT |
| R4-2109079 | CR on CSI-RS based measurement requirements | CATT |
| R4-2109080 | CR on CSI-RS intra-frequency requirement and scheduling restriction | CATT |
| R4-2109081 | CR on CSI-RS based measurement requirements | CATT |
| R4-2109082 | draft CR on performance requirement for CSI-RSRQ | CATT |
| R4-2109083 | draft CR on performance requirement for CSI-SINR | CATT |
| R4-2109084 | draft CR on test case for intra-frequency CSI-RS based measurement | CATT |
| R4-2109085 | draft CR on test case for inter-frequency CSI-RS based measurement | CATT |
| R4-2109086 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT,OPPO |
| R4-2109177 | CR for clarification on frequency layer merging R16 | MediaTek inc. |
| R4-2109178 | CR for clarification on frequency layer merging R17 | MediaTek inc. |
| R4-2109179 | Discussion on CSI-SINR measurement accuracy | MediaTek inc. |
| R4-2109239 | Discussion on NR CSI-RS L3 measurements | Intel Corporation |
| R4-2109376 | On remaining issues of RRM core requirements for CSI-RS based L3 measurement | Apple |
| R4-2109507 | Discussion on side condition for CSI-SINR measurement | CMCC |
| R4-2109552 | Open issues on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2109553 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2109554 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2109555 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2109556 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2109735 | Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2109927 | CR to 38.133 Correction on core requirements for CSI-RS based measurement | vivo |
| R4-2109928 | CR to 38.133 Correction on core requirements for CSI-RS based measurement | vivo |
| R4-2109929 | CR to 38.133 on SA event triggered reporting tests with gap for NR neighbor cell in FR2 | vivo |
| R4-2109930 | CR to 38.133 on SA event triggered reporting tests with gap for NR neighbor cell in FR2 | vivo |
| R4-2109933 | Remaining issues on CSI-RS L3 measurement core requirements | vivo |
| R4-2110056 | On core part maintenance of CSI-RS based L3 measurement | OPPO |
| R4-2110057 | CR to TS 38.133 on performance requirements for CSI-RS based L3 measurement | OPPO |
| R4-2110058 | CR to TS 38.133 on test cases for CSI-RS based L3 measurement | OPPO |
| R4-2110364 | Discussion on remaining issues for CSI-RS based L3 measurement | Huawei, HiSilicon |
| R4-2110365 | CR on time validity of the detected associatedSSB | Huawei, HiSilicon |
| R4-2110366 | CR on time validity of the detected associatedSSB | Huawei, HiSilicon |
| R4-2110386 | Adding intra-frequency CSI-RS measurement in CSSF | Huawei, HiSilicon |
| R4-2110387 | Adding intra-frequency CSI-RS measurement in CSSF | Huawei, HiSilicon |
| R4-2110695 | NR-U - System parameters | Nokia, Nokia Shanghai Bell |
| R4-2110903 | CR on CSI-RS measurement window | Huawei, HiSilicon |
| R4-2110904 | CR on CSI-RS measurement window R17 | Huawei, HiSilicon |
| R4-2110905 | Discussion on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2110906 | draftCR on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2110907 | draft CR to update FR1 inter-frequency CSI-RS accuracy test | Huawei, HiSilicon |
| R4-2111412 | CR on CSSF for CSI-RS L3 RRM R16 | Apple |
| R4-2111413 | CR on CSSF for CSI-RS L3 RRM R17 | Apple |

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template