3GPP TSG RAN Meeting #92-e	RP-211225

Electronic Meeting, June 14 - 18, 2021

## Status Report to TSG

Agenda item:			13.3.2

| WI / SI Name | UE Conformance Test Aspects - Rel-15 CA configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_CA_R15-UEConTest |  |  |  |  |
| Unique ID | 770064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 3/2022 (+6 months from current target of 9/2021) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 24% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#91-e the work plan was updated in [1]. Overall, the work plan includes 595 CA configurations and 100 new Rel-15 CA test cases.

Overall, 116 out of the 595 CA configurations have been assigned to companies. Each company acts as sub-WI rapporteur for their assigned CA configurations.

At RAN5#91-e there were 26 CRs agreed in [2] to [27]. See section 3 for complete list of contributions.

Overall, 24% (+2%) completion reached.

The target completion is moved 6 month from Sep-21 to March-22. Due to the lack of progress for Rel-15 CA configurations the work item is planned to be closed at March-22 on condition the new Rel-15 CA test cases have been completed fo ra representative number of Rel-15 CA configurations. After the work item have been closed any additional Rel-15 CA configurations need to be introduced under maintenance (TEI15_Test WI code).

69 Rel-15 CA configurations have been completed.

58 (+4) out of the 100 new Rel-15 test cases have been completed.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] R5-212653	WP UE Conformance Test Aspects - Rel-15 LTE CA configurations; Source: Ericsson

Discussion papers:

None

CRs TS 36.508:

None

CRs TS 36.521-1:

[2] R5-212049	Addition of 41A-48A to Table 7.3A.3.5-1 ; Source: C Spire Wireless

[3] R5-212050	Addition of 41-48 combos to Table 7.3A.5.5-5; Source: C Spire Wireless

[4] R5-212052	Add support for 41-48 CA combos to Table 7.3A.10.5-4; Source: C Spire Wireless

[5] R5-212054	Editorial of section header in Table 7.3A.10.4.1-1 to indicate support for existing default combos; Source: C Spire Wireless

[6] R5-212055	Addition of XC-YD and YD-XC default test settings to Table 7.5A.8.4.1-1 and new CA configurations to Table 7.5A.8.4.2-1; Source: C Spire Wireless

[7] R5-212056	Addition of XC-YD and YD-XC default test settings to Table 7.6.1A.8.4.1-1 and new CA configurations to Table 7.6.1A.8.4.2-1; Source: C Spire Wireless

[8] R5-212057	Add Band 48 to Note 5 in Table 7.6.2A.0-0 ; Source: C Spire Wireless

[9] R5-212058	Addition of XC-YD and YD-XC default test settings to Table 7.6.2A.8.4.1-1 and new CA configurations to Table 7.6.2A.8.4.2-1 ; Source: C Spire Wireless

[10] R5-212059	Addition of XC-YD and YD-XC default test settings to Table 7.6.3A.8.4.1-1 and to Table 7.6.3A.8.4.2-1; Source: C Spire Wireless

[11] R5-212061	Addition of XC-YD and YD-XC default test settings to Table 7.8.1A.8.4.1-1 and Table 7.8.1A.8.4.2-1; Source: C Spire Wireless

[12] R5-212402	Introduction of TDD PDSCH Open Loop Spatial Multiplexing 2x2 for CA (6DL CA); Source: LG Electronics

[13] R5-212403	Introduction of TDD PDSCH Single Antenna Port Performance for CA (6DL CA); Source: LG Electronics

[14] R5-212404	Introduction of TDD PDSCH Single Antenna Port Performance for CA (7DL CA); Source: LG Electronics

[15] R5-212405	Introduction of TDD PDSCH Open Loop Spatial Multiplexing 2x2 for CA (7DL CA); Source: LG Electronics

[16] R5-212406	Update to FDD PDSCH Closed Loop Multi Layer Spatial Multiplexing 4x2 for CA (7DL CA); Source: LG Electronics

[17] R5-212407	Update to FDD PDSCH Open Loop Spatial Multiplexing 2x2 for CA (7DL CA) ; Source: LG Electronics

[18] R5-212408	Update to FDD PDSCH Single Antenna Port Performance for CA (7DL CA); Source: LG Electronics

[19] R5-212752	Addition of new TC 7.6.1A.10 In-band blocking for 7DL CA; Source: Tejet,SRTC

[20] R5-212753	Addition of new TC 7.6.2A.10 OOB blocking for 7DL CA; Source: Tejet,SRTC

[21] R5-212754	Addition of new TC 7.6.3A.10 Narrow band blocking for 7DL CA; Source: Tejet,SRTC

[22] R5-212755	Addition of new TC 7.7A.10 Spurious response for 7DL CA; Source: Tejet,SRTC

[23] R5-212757	Addition of Table 7.1-2e for 7DL CA configurations; Source: Tejet

[24] R5-212758	Update to Annexes F1.3 and F3.3 for 7DL TCs 7.6.1A.10 7.6.2A.10 7.6.3A.10 and 7.7A.10; Source: Tejet

[25] R5-213963	Addition of XC-YC default test settings to Table 7.3A.9.4.1-1 and 41-48 combos to Table 7.3A.9.5-5; Source: C Spire Wireless

CRs TS 36.521-2:

[26] R5-212756	Addition of Table 4.1-7 7DL CA Name and Release mapping; Source: Tejet,SRTC

[27] R5-212759	Update to applicability for 7DL CA TCs 7.6.1A.10 7.6.2A.10 7.6.3A.10 and 7.7A.10; Source: Tejet

CRs TS 36.521-3:

None

TS 36.523-2:

None

TR 36.903:

None

TR 36.905:

None