3GPP TSG RAN Meeting #92-e	RP-211229

Electronic Meeting, June 14 - 18, 2021

## Status Report to TSG

Agenda item:			13.5.3

| WI / SI Name | UE Conformance Test Aspects for new Rel-16 NR bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_BW_R16-UEConTest |  |  |  |  |
| Unique ID | 850062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2021 (+6 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 68% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each new Rel-16 NR band and for each channel bandwidth extension of existing bands.

Note: The start of any RAN5 work for any new Rel-16 band or channel bandwidth extensions is pending completion of the associated RAN4 work item. The RAN4 completion status is tracked in the RAN5 work plan in [1].

At RAN5#91-e 13 CRs were agreed in [2] to [14].

Overall completion is 68% (+1%).

CBW 40MHz extension to n3 was completed at RAN5#90-e.

Completion status (see below for details):

- NR FR1 bands: 5 out of 7 completed (1 need company assignment)

- NR FR2 bands: 0 out of 1 completed

- NR SDL bands: 1 out of 1 completed

- NR SUL bands: 1 out of 2 completed (1 need company assignment)

- CBW extensions: 7 out of 15 completed (6 need company assignment)

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-212661	WP UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson

Discussion papers:

None

CRs TS 38.508-1 – 5GS Common Test Environment:

[2] R5-212886	Update of default SCS for n48 for protocol testing; Source: Ericsson

[3] R5-213977	Introduction of test frequencies for n259 for RRM Inter-freq adjacent cell; Source: Ericsson

CRs TS 38.508-2 – 5GS Common ICS:

[8] R5-210081	Introduction of Additional capabilities for NR Band n53; Source: Nokia, Nokia Shanghai Bell

[9] R5-211229	Add n26 to 2Rx capabilities declaration; Source: Dish Network

CRs TS 38.521-1 – Transmitter & Receiver test cases SA NR FR1:

[4] R5-212682	Update of 70M CBW into TC 6.3D.3; Source: China Unicom

[5] R5-212704	Update of 70M CBW into TC 6.3.3.2; Source: China Unicom

[6] R5-212979	Correction to RB allocations for test case 6.2.3 A-MPR for NS_46; Source: Huawei, HiSilicon

[7] R5-213160	Correction to Message Contents Condition for NR ACLR; Source: AT&T

[8] R5-213978	Correction of 6.5.1 for test of channel occupied bandwidth; Source: ZTE Corporation, China Unicom

[9] R5-213979	Correction of 6.5.2.2 for test of spectrum emission mask; Source: ZTE Corporation, China Unicom

[10] R5-213980	Correction of 6.5.2.4 for test of adjacent channel leakage ratio; Source: ZTE Corporation, China Unicom

[11] R5-213981	Update of 70M CBW into TC 6.3.3.4 PRACH time mask; Source: China Unicom

[12] R5-213982	Update of 70M CBW into 38.521-1 TC 6.3A.4.1; Source: China Unicom

[13] R5-213983	Update of R16 new CBW configurations into TS38.521-1 clause 5; Source: China Unicom, China Telecommunications, Anritsu, Dish Network

CRs TS 38.521-2 – Transmitter & Receiver test cases SA NR FR2:

[14] R5-213984	Add n259 definition in common section; Source: Apple Portugal

CRs TS 38.523-3 – Protocol Abstract Test Suite:

None

CRs TS 38.533 – RRM test cases:

None

CRs TR 38.905 – Test point analysis:

None