3GPP TSG RAN meeting #92e										RP-211287

Electronic Meeting, June 14-18, 2021

Status Report to TSG

Agenda item:			9.6.4

| WI / SI Name | Study on enhancement of RAN slicing for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Slice |  |  |  |  |
| Unique ID | 860039 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201612 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2021 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: Overall: 100% RAN2: 100% RAN3: 100% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Ningyu Chen |
|  | Company | CMCC |
|  | Email | chenningyu@chinamobile.com |
| Secondary WG |  | RAN3 |
|  | Name | Dapeng Li |
|  | Company | ZTE |
|  | Email | li.dapeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	 RAN3

2.3.1	Agreements

Solution down-selection and conclusions for mechanisms to support service continuity:

Conclusions on Solutions for Scenarios 1,3,5,6:

The following solutions are recommended by RAN3 to be specified in normative phase for scenario 1,3,5,6 according to TS28.541, study in SA5 is needed if further capabilities are deemed required by RAN in normative phase beyond those already supported:

-	Configuration based Solution

-	Slice resource re-partitioning

-	Multi-carrier radio resource sharing

Conclusion: Solutions 6.2.1, 6.2.2 and 6.2.4 are not to be considered for Rel-17 in RAN3.

Capture R3-212977 as agreed TP in TR 38.832.

2.3.2	Remaining Open issues

From RAN3 point of view, the RAN slicing SI can be concluded. So, there is no open issue for SI phase.

For other Key Issues on network slicing from SA2:

SA2 Key issue 3: Postpone any RAN3 CR at this meeting.

SA2 Key issue 7: Wait for SA2 progress on this discussion.

Unless an LS is received earlier, RAN3 is assumed to handle the two topics above at the November 2021 RAN3#114 meeting when the RAN Slicing WID starts

As indicated above, other Key Issues on network slicing from SA2 are left to WI phase.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN3#112-e

- R3-212500	Revised Work Plan for RAN Slicing (CMCC, ZTE)

- R3-212586	Draft TR 38.832 v1.0.0 (CMCC, ZTE)

- R3-211452	Reply LS on feedback on RAN WG3 service continuity solutions (SA2)

- R3-211469	Response to LS Reply LS on Enhancement of RAN Slicing (3GPP SA5)

- R3-211633	Impact of SA5 feedback on Enhancement of RAN Slicing Slice Shortage solution  (Nokia, Nokia Shanghai Bell)

- R3-212302	Discussion on Slice Resource Remapping solutions (Ericsson)

- R3-212303	Response to LS Reply on Enhancement of RAN Slicing (Ericsson)

- R3-212317	Reply LS on feedback on RAN WG3 service continuity solutions (Ericsson)

- R3-211624	(TP for TR38.832) Revised evaluation and conclusions (Qualcomm Incorporated)

- R3-211654	Down-selection of Solutions for Slice not supported at target  (Nokia, Nokia Shanghai Bell)

- R3-211842	Discussion on Solutions Evaluation and Conclusions (CATT)

- R3-211902	Final evaluation and conclusions of slicing service continuity (Huawei)

- R3-212070	Conclusions on Enhancements for RAN Slicing (Ericsson)

- R3-212402	Conclusion update on solutions for Scenarios 2 and 4 (LG Electronics Inc.)

- R3-212501	Solution down-selection and conclusion for service continuity (CMCC)

- R3-212574	Further consideration on RAN slicing (ZTE, China Telecom ,Lenovo, Motorola Mobility,China Unicom)

- R3-212575	(TP for BL CR for TR 38.832) RAN Slicing (ZTE, China Telecom,Lenovo, Motorola Mobility,China Unicom)

- R3-212420	Discussion on down-selection for RAN slicing enhancement (Samsung, ZTE)

- R3-211655	Introduction of Slice Maximum Bit Rate (Nokia, Nokia Shanghai Bell)

- R3-211843	Discussion on Supporting for UE-Slice-MBR (CATT)

- R3-211903	Impact of SA2 slicing work on RAN (Huawei)

- R3-212576	Support for UE-Slice-MBR (ZTE,China Telecom,China Unicom)

- R3-212648	Summary of offline discussion on RAN slicing work plan and conclusion (CMCC)

- R3-212943	Draft TR 38.832 v1.1.0 (CMCC, ZTE)

- R3-212649	Summary of offline discussion on RAN slicing solution evaluation and conclusion (ZTE)

- R3-212804	Summary of offline discussion on RAN slicing solution evaluation and conclusion (ZTE)

- R3-212773	TP for TR 38.832 RAN Slicing (ZTE)

- R3-212783	TP for TR 38.832 RAN Slicing (ZTE)

- R3-212954	TP for TR 38.832 RAN Slicing (ZTE)

- R3-212977	TP for TR 38.832 RAN Slicing (ZTE)

- R3-212650	Summary of offline discussion on RAN slicing others (Nokia, Nokia Shanghai Bell)

- R3-212914	Summary of offline discussion on RAN slicing others (Nokia, Nokia Shanghai Bell)

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template