3GPP TSG RAN meeting #92e							                            RP-211292

Electronic Meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:			9.7.4.5

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 55% | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #98bis-e meeting

- For RRM

- Updated work plan was approved in R4-2104946

- WF on RRM for FR1 HST was approved in R4-2105793

- For UE demodulation

- WF on FR1 HST demodulation was approved in R4-2106098

RAN4 #99-e meeting

- For RRM

- WF on RRM for FR1 HST was approved in R4-2108341

- For UE demodulation

- WF on FR1 HST demodulation was approved in R4-2108635

    - Remaining Open issues

- For RRM

- CA scenario

  - Specify the enhancement on PSS/SSS detection and measurement period for inter-frequency measurement with MG for connected state

  - Whether to perform enhancement on PSS/SSS detection, time index detection, and measurement period for inter-frequency measurement with MG for idle state

  - FFS on NSCC_SSB for CSSFoutside_gap,i

  - FFS on principle on the requirements if there are HST inter-frequency layers and non-HST inter-frequency layers to be measured

  - FFS whether L1-SINR measurement is applicable to HST, and if L1-SINR measurement is applicable to HST, FFS whether it is necessary to specify upper bound of side condition for L1-SINR measurement

  - FFS whether to have the limitation on the number of band(s) for Scell link recovery

  - FFS whether to have the limitation on the number of Scell (s) for CSSF

  - FFS whether RRM enhancement for HST CA can be release independent from Rel-15

  - FFS on network assistant signaling and UE capability

- For demodulation

- CA scenario

  - FFS on SCS configuration and applicability rules for SCS configuration

  - FFS on applicability rule for HST-SFN joint transmission scheme and DPS transmission scheme

  - FFS on applicability rule between single carrier and CA

  - FFS whether HST PDSCH CA enhancement can be release independent from Rel-15

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2104566	Discussion on Rel-17 HST in FR1, MediaTek inc.

R4-2104753	Discussion on HST RRM for CA in FR1, CATT

R4-2104812	On SCell RRM enhancement for NR high speed train scenario in FR1, Ericsson

R4-2104813	On SCell RRM enhancement for NR high speed train scenario in FR1, Ericsson

R4-2104844	On PDSCH CA Requirements in HST, Apple

R4-2104845	On Enhanced transmission schemes for HST, Apple

R4-2104857	On R17 FR1 HST RRM measurement requirement, Apple

R4-2104904	FR1 HST RRM discussion, Qualcomm, Inc.

R4-2104935	Discussion on NR HST RRM enhancement for FR1 CA scenario, CMCC

R4-2104939	Simulation results for HST-SFN joint transmission for CA scenario, CMCC

R4-2104946	Updated work plan for enhancement for NR high speed train scenario in FR1, CMCC

R4-2104948	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2104976	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2105690	Email discussion summary for [98-bis-e] [220] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2105793	WF on RRM for FR1 HST, CMCC

R4-2105820	Email discussion summary for [98-bis-e] [220] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2105992	Email discussion summary for [98-bis-e][321] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2106001	On PDSCH CA Requirements in HST, Apple

R4-2106098	WF on FR1 HST demodulation, CMCC

R4-2106099	Summary for FR1 HST demodulation results, Ericsson

R4-2106145	Email discussion summary for [98-bis-e][321] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2106431	Views on HST CA PDSCH performance requirements, Intel Corporation

R4-2106432	Views on HST PDSCH performance requirements for multi-DCI based Tx scheme, Intel Corporation

R4-2106538	RRM requirement for Rel17 FR1 HST, OPPO

R4-2106808	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2106809	Simulation results for PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2106810	Discussion on enhanced transmission schemes for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2106811	Simulation results for evaluations of enhanced transmission schemes for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2106862	Initial simulation result of PDSCH for CA in HST, Ericsson

R4-2106863	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2106864	PDSCH demodulation requirements with enhanced transmission schemes in HST scenario, Ericsson

R4-2106936	Discussion on Enhancement for NR high speed train scenario in FR1, Huawei, HiSilicon

R4-2107041	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2107043	Views on FR1 HST Enhanced Transmission Schemes, Qualcomm Incorporated

R4-2107081	Discussion on R17 NR FR1 HST RRM requirements, vivo

R4-2107092	Discussion on multi-DCI transmission scheme for FR1 HST, MediaTek inc.

R4-2107250	Discussion on NR FR1 HST RRM open issues for CA, Nokia, Nokia Shanghai Bell

R4-2108146	Email discussion summary: [99-e][222] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2108341	WF on RRM for FR1 HST, CMCC

R4-2108394	Email discussion summary: [99-e][222] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2108452	Email discussion summary for [99-e][327] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2108635	WF on NR HST demodulation, CMCC

R4-2108636	Summary for FR1 HST demodulation results, Ercicsson

R4-2108693	Email discussion summary for [99-e][327] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2109061	General discussion on RRM requirements for NR FR1 HST, CATT

R4-2109062	Discussion on intra-frequency measurement for NR FR1 HST RRM enhancement, CATT

R4-2109063	Discussion on inter-frequency measurement for NR FR1 HST RRM enhancement, CATT

R4-2109212	Views on FR1 HST CA PDSCH performance requirements, Intel Corporation

R4-2109213	Simulation results for FR1 HST CA, Intel Corporation

R4-2109214	Views on FR1 HST PDSCH performance requirements for multi-DCI based Tx scheme, Intel Corporation

R4-2109248	Discussion on intra-frequency measurements requirement for R17 FR1 HST, Xiaomi

R4-2109249	Discussion on inter-frequency measurements requirement for R17 FR1 HST, Xiaomi

R4-2109316	On R17 FR1 HST intra-frequency measurement, Apple

R4-2109317	On R17 FR1 HST inter-frequency measurement, Apple

R4-2109356	Discussion on PDSCH CA Requirements in HST, Apple

R4-2109357	Simulation results for HST CA scenarios, Apple

R4-2109466	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2109513	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2109514	Discussion on general requirements for FR1 HST RRM, CMCC

R4-2109515	Discussion on NR HST RRM enhancement for inter-frequency measurement, CMCC

R4-2109516	Discussion on NR HST RRM enhancement for CA, CMCC

R4-2109519	Simulation results for HST-SFN joint transmission for CA scenario, CMCC

R4-2109562	On NR FR1 HST RRM Requirements, Qualcomm, Inc.

R4-2109633	Discussion on Rel-17 HST in FR1 for general issue	, MediaTek inc.

R4-2109634	Discussion on Rel-17 HST in FR1 for intra-frequency measurement, MediaTek inc.

R4-2109635	Discussion on Rel-17 HST in FR1 for inter-frequency measurement, MediaTek inc.

R4-2109765	Discussion on PDSCH requirements for CA in FR1 HST, ZTE Corporation

R4-2110060	RRM requirement for Rel17 FR1 HST, OPPO

R4-2110148	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2110212	On SCell general RRM requirements enhancement for NR HST in FR1, Ericsson

R4-2110213	On SCell inter-frequency measurements for NR HST in FR1, Ericsson

R4-2110214	On SCell intra-frequency measurements for NR HST in FR1, Ericsson

R4-2110219	On SCell inter-frequency measurements for NR HST in FR1, Ericsson

R4-2110220	On SCell intra-frequency measurements for NR HST in FR1, Ericsson

R4-2110377	Discussion on Enhancement for NR high speed train scenario in FR1, Huawei, HiSilicon

R4-2110526	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2110527	Simulation results on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2110528	Discussion on enhanced transmission schemes for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2110529	Simulation results on enhanced transmission schemes for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2110640	Update of simulation results for CA PDSCH with HST, Ericsson

R4-2110641	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2110642	PDSCH demodulation requirements with enhanced transmission schemes in HST scenario, Ericsson

R4-2110939	Discussion on multi-DCI transmission scheme for FR1 HST, MediaTek inc.

R4-2111252	Discussion on general RRM aspects for FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2111256	Discussion on inter-frequency measurements for FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2111261	Discussion on R17 NR FR1 HST RRM requirements, vivo

R4-2111262	Discussion on intra-frequency measurement requirements for NR FR1 HST, vivo

R4-2111263	Discussion on inter-frequency measurement requirements for NR FR1 HST, vivo

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template