3GPP TSG RAN Meeting #92-e							RP-211294

Electronic Meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:			9.8.4.11

| WI / SI Name | High power UE (power class 2) for NR band n39 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_UE_PC2_n39 |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210845 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2021 | Performance part: 09/2021 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 80% | Performance Part: 80% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Issue 1-1: UE MOP and Tx power tolerance for n39 of Power class 2

- Agreement

  - The power tolerance for PC2 for n39 is +2/-3. Regardless of single antenna port or UL MIMO case.

Issue 1-2: MPR

- Agreement

  - No changes to 1Tx PC2 MPR requirements for n39.

Issue 1-3: Release independent issue

- Agreement

  - The n39 power class 2 can be supported form Rel-15 by release independent manner.

2.4.2	Remaining Open issues

Issue 2-1: A-MPR for PC2 n39

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| R4-2105016 | Discussion on the PC2 UE RF requirements of NR n39 | CMCC | RAN4#98-bis-e |
| --- | --- | --- | --- |
| R4-2105017 | Draft CR on PC2 UE RF requirements of n39 in Rel-17 TS 38.101-1 | CMCC | RAN4#98-bis-e |
| R4-2106549 | Discussion on HP UE for Band n39 | Xiaomi | RAN4#98-bis-e |
| R4-2105199 | Email discussion summary for [98-bis-e][126] HPUE_n79_n34_n39 | CMCC | RAN4#98-bis-e |
| R4-2105463 | Email discussion summary for [98-bis-e][126] HPUE_n79_n34_n39 | CMCC | RAN4#98-bis-e |
| R4-2105386 | Way forward on PC2 n34 and n39 for NR | CMCC | RAN4#98-bis-e |
| R4-2108944 | CR on PC2 UE RF requirements of n39 in Rel-17 TS 38.101-1 | CMCC | RAN4#99-e |
| R4-2108976 | Discussion on the UE RF requirements of PC2 n39 | CMCC | RAN4#99-e |
| R4-2109257 | PC2 A-MPR simulation results for NS_50 on n39 | Nokia, Nokia Shanghai Bell | RAN4#99-e |
| R4-2109259 | PC2 A-MPR for NS_50 on n39 | Nokia, Nokia Shanghai Bell | RAN4#99-e |
| R4-2110475 | Discussion on HPUE band n39 | ZTE Corporation | RAN4#99-e |
| R4-2111014 | Considerations for PC2 n39 and A-MPR results | Apple | RAN4#99-e |
| R4-2107651 | Email discussion summary for [99-e][125] HPUE_PC2_n34_n39 | CMCC | RAN4#99-e |
| R4-2107935 | Email discussion summary for [99-e][125] HPUE_PC2_n34_n39 | CMCC | RAN4#99-e |
| R4-2107738 | WF on A-MPR for PC2 n39 | Huawei, HiSilicon | RAN4#99-e |
| R4-2107831 | CR on PC2 UE RF requirements of n39 in Rel-17 TS 38.101-1 | CMCC | RAN4#99-e |
| R4-2107829 | WF on Tx power tolerance for PC2 n34 and n39 |  |  |
|  |  | CMCC | RAN4#99-e |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template