3GPP TSG RAN meeting #92e										RP- 211303

Electronic Meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:		9.7.4.1

| WI / SI Name | Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA |  |  |  |  |
| Unique ID | 880078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201800 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Mar/2022 | Performance part: Sep/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 70% | Performance Part: 15% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhu, Siting Xing, Jinqiang, |
|  | Company | CAICT, OPPO |
|  | Email | zhusiting@caict.ac.cn xingjinqiang@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #98bis-e (April 2021, Electronic Meeting)

- General

- WF on NR MIMO OTA was approved [2]

- 3GPP TS 38.151 v0.3.0 was agreed [3]

- Updated workplan of MIMO OTA WI was approved [4]

- TP to TS38.151: revision on MIMO Average Spherical Coverage was approved [5]

- TP to TS38.151 v0.2.0 on calibration and test procedure was approved [6]

- TP to TS38.151 v0.2.0 on FR1 Channel model was approved [7]

•	Testing methodologies

- FR2 blocking issue

    - Further study how to address the FR2 blocking issue

    - The approach provided by Keysight could be a starting point

      - Three-step simulation/measurement approach to quantify the blocking issue

•	Channel model

- FR1 BS antenna element polarization

    - Apply Ò polarized antenna model with 45˚ slant angle for FR1 MIMO OTA.

    - Use polarization model-2 of section 7.3.2 of TR 38.901 for implementing the +/-45˚ slant angle for FR1 antenna model.

    - A TP is needed to add above information into spec next meeting

- FR2 BS antenna element polarization

    - To provide impact analysis on FR2 BS antenna element polarization type

    - Use polarization model-2 of section 7.3.2 of TR 38.901

    - FFS for the polarized antenna mode for FR2 MIMO OTA

      - Ë polarized antenna model (option 1)

      - Ò polarized antenna model with 45˚ slant angle (option 2)

- Infra-vendors are encouraged to provide the feedback on the actual implementation on FR2 BS antenna element polarization

•	Power validation procedure

- Update the power validation procedure

    - If a horizontally polarized sleeve dipole is used for H component power validation, the horizontal positions should be at least 4.

    - A note is needed in the power validation Measurement Procedure: “Note: in step 4, if horizontally polarized sleeve dipole is used, the reference gain correction should be the average of the theta gain pattern cut of the dipole.”

    - Correct the mistake of power validation procedure

      - For PDP, Doppler, Spatial correlation, and XPR, keep using the sub-bands grouping approach, i.e. same as quality of quite zone

      - For power validation, some sub-bands grouping frequencies are not valid, FFS the measurement should be done per-band

        - Option 1: Stick to sub-bands grouping approach, redefine some frequencies for power validation only

        - Option 2: Change power validation to per-band approach

      - The power validation results should be considered as systematic offset, which needs to be used to correct on the final sensitivity value to further reduce measurement uncertainty

- Further check the H component measure time with more than 4 averaging (e.g., 8 or 16) is encouraged

•	Channel model validation

- gNB Beams for Channel model validation

    - gNB Beams Usage Criteria for FR1 MIMO OTA Channel Model Validation

      - Option 1: Beam specific

      - Option 2: Combined beams

- Reference curve for Channel model validation

    - Reference figure for FR1 spatial correlation validation

      - Choose simulation curve as reference

        - CE vendors and other companies  are encouraged to provide data for generating the reference and further alignment also required.

    - Simulated Channel model reference figure

      - Reference figure for FR1 channel model validation

        - Simulation results have been shared from CE vendors in [R4-2106902，R4-2106097]

        - Aligned results from CE vendors and other companies if any on reference channel model curve is required next RAN4 meeting.

•	Test  parameters for requirements

- Test Parameters for FR1 requirements

    - For FR1 2x2 MIMO OTA requirements

      - CDL-C UMi  is selected as baseline to define FR1 2X2 MIMO OTA requirements

    - PRS-EPRE-MAX for band frequency <3GHz, 40MHz bandwidth

      - Agreed as -80dBm/15kHz,

      - The above value can be modified based on practical measurement in the future

    - PRS-EPRE-MAX for band frequency >3GHz, 40MHz bandwidth

      - Option 1: -80dBm/15kHz (or equivalent -77dBm/30kHz)

      - Option 2: -79dBm/15kHz (or equivalent -76dBm/30kHz)

      - The above value can be modified based on practical measurement in the future or missing point requirements can be further modified.

    - Test Parameters for FR2 requirements

      - RMC for FR2 MIMO OTA:

        - NO further discussion on CHBW parameter for FR2 requirements in RAN4 unless critical issues identified for existing agreements or consensus reached in offline

•	NR MIMO OTA requirements

- FR1 FoM:

    - Restriction of Pmode at 90%TP for 10MHz and 40MHz CHBW.

      - For 10MHz and 40MHz CHBW, the [10] of total 12 PMODE should reach 90%TP based on the current  assumption of PRS-EPRE-MAX value

      - The final decision will be concluded during requirement discussion stage

- FR2 FoM:

    - Refinement of MASC calculation

      - FR2 MASC is the average of “top N points” instead of “all the values better than 50% percentile of CCDF”.

        - only consider PC3, N is specified clearly as 18; (in the WID, Smartphone is the first priority); FFS how to handle other PCs

    - Additional criterion of FR2 FoM

      - The EUT must meet 70% throughput in X points of total 36 3D orientations. If the EUT fails to meet this criterion even under maximum downlink power condition [TBD], the EUT shall fail the FR2 MIMO OTA test.

      - If X<18, how to calculate the MASC FFS

      - Additional criterion (on other TP outage level) is FFS.

RAN4 #99-e (May 2021, Electronic Meeting)

- General

- WF on NR MIMO OTA was approved [28]

- 3GPP TS 38.151 v0.4.0 was agreed [29]

- Framework on FR1 MIMO OTA requirements development was approved [30]

- TP to TS38.151 v0.3.0 on FR1 TRMS was approved [31]

- TP to TS38.151 v0.3.0 on CDL-C UMi channel model [32]

- TP to TS38.151 v0.3.0 on Power validation [33]

•	Channel model

- FR1 BS beam selection for channel modelling

    - Update the rule for beam selection:

      - For 4x4 MIMO OTA, two strongest transmitting beams from a pre-defined beam grid are selected for each FR1 channel model. These beams should have different azimuth directions and can provide the highest receive power for UE.

    - Define the beam directions for each channel model in the spec.

      - For CDL-C UMa, the beam directions are:

        - Beam 1: Azimuth: -7.27°, Elevation:-10°

        - Beam 2: Azimuth: -21.82°, Elevation:-10°

      - For CDL-C UMi, the beam direction is :

        - Beam 1: Azimuth: -7.27°, Elevation:-10°

- FR2 BS antennal element

    - For BS antenna element polarization for FR2, use  polarized antenna model with 45˚ slant angle

•	Testing methodologies

- FR2 blocking issue

    - Adopt the improved three-step approach as defined in R4-21110843 (Two additional test points are required)

    - Further check whether FR2 blocking issue can be properly quantified by the above approach and make decisions on August RAN4 meeting.

- Positioning ambiguities

    - Without re-positioning approach: The turntable implementing the rotation in q shall match the intended DUT q for P0 Orientation 1.

    - re-positioning approach: The relative orientation between the DUT and the probes for P0 Orientation 2 shall be the same the relative orientation between DUT and probes as for P0 Orientation 1.

•	Channel model validation

- Update the FR1 power validation frequency

    - Stick to sub-bands grouping approach, select the proposed band in Table 1 for power validation.

    - The TP to capture the new center frequency for FR1 power validation is agreed in [R4-2108615].

- gNB Beams Usage Criteria for Channel model validation

    - Keep both beam specific and beam simultaneous approach for validation procedure in the TR at this stage.

    - Further down selection may be needed after we make decision on how to define the pass/fail limit of channel model validation.

- Reference curve for FR1 CDL-C Uma and UMi

    - Framework on alignment of reference channel model curves

      - Option 1: CE vendors provide a harmonized version

      - Option 2: CE vendors provide individual results, averaging approach can be considered to generate the reference curve

    - Framework on alignment of reference channel model curves

    - Comparison of CM reference curves for FR1 from the three companies (KS, Spirent, CMCC) are presented in Annex A of R4-2108619.

    - The reference curves of CDL-C UMa should be stabilized and decided in Aug. meeting, a check point for offline alignment among companies before August is encouraged.  (V/H should be decided )

    - reference channel model curves for FR1

      - Spatial correlation approach used for validation purpose

        - both beam specific and beam simultaneous should be provided for alignment purpose

        - Select beam simultaneous approach to generate a new reference curve based on the method used in R4-2108753

- Reference figure for FR2 PSP.

    - Choose theoretical PAS as reference.

•	Framework on performance requirement

- FR1 Framework on performance requirement

    - Framework on FR1 MIMO OTA requirements including a set of guidelines for laboratories alignment activities is agreed in R4-2108617.

•	FR2 Simulation campaign

- Framework

    - RAN4 to adopt two-step approach in R4-2110796 to align the simulation and provide the simulation results for FR2 MIMO OTA.

- FR2 Simulated activity

    - how to emulate the gap between measurement and simulation

      - TE/CE vendors are encouraged to provide the variation range for AoA/ZoA, PAS, power, delay, etc. those impacting by 6 probes in the chamber. (Pending on further feedback and input from TE/CE vendors)

- Example variation range of PDP, doppler, etc

    - CE/TE vendors to provide the variation range of PDP, doppler, etc, those impacting by 6 probes in addition to the information on PAS

- UE antenna assumptions (only for simulation alignment)

    - UE antenna array: two panels 1x4 patches

    - UE antenna parameters and Beam forming: Follow TR 38.803

    - Polarization alignment: polarization aligned between UE and TE

- CDL realization

    - FFS how to realize CDL channel model into simulation

      - .

2.4.2	Remaining Open issues

- Further Discuss the pass/fail limit and reference figure of channel model validation

- Further discuss the Maximum downlink RS-EPRE for FR2

- Further discuss FR2 blocking issue

- Specify the FR1/FR2 MIMO OTA requirements

  - Measurement results of FR1 and FR2 are encouraged for discussion

  - Further discuss whether RAN4 should consider the case that more than 18 points can not reach 70%TP for FR2 MIMO OTA

  - Further discuss FR2 simulation activity

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98bis-e

- R4-2106144	Email discussion summary for [98-bis-e][326] NR_MIMO_OTA, Moderator(CAICT)

- R4-2106092	WF on NR MIMO OTA, vivo, CAICT

- R4-2104512	3GPP TS 38.151 v0.3.0, vivo

- R4-2106096	Updated workplan of MIMO OTA WI, vivo, CAICT, OPPO

- R4-2106093	TP to TS38.151: revision on MIMO Average Spherical Coverage, Qualcomm Incorporated, Huawei, HiSilicon , CAICT, vivo, OPPO

- R4-2104511	TP to TS38.151 v0.2.0 on calibration and test procedure, vivo, CAICT

- R4-2106094	TP to TS38.151 v0.2.0 on FR1 Channel model, vivo, CAICT

- R4-2104513   Discussions on FR2 FoM, vivo

- R4-2104514   Discussion on Power Validation procedure and compensation process, vivo

- R4-2105020   NR FR1 MIMO OTA Reference Spatial Correlation Curves based on Different Optimization Algorithm, CMCC

- R4-2105041   Discussion on channel model and downlink power configuration, Samsung

- R4-2105169  Testing parameters for Performance: "On remaining open issues of testing parameters for performance, Huawei, HiSilicon

- R4-2105170 Optimization of test methodologies:   "On Channel model for FR1 2x2 MIMO OTA requirements, Huawei, HiSilicon

- R4-2106272   Views on how to treat the missing points for FR2 FoM, CAICT

- R4-2106567   Consideration on Spatial Correlation with combined beam, OPPO

- R4-2106568   FoM for FR2, OPPO

- R4-2106569   Views on FR2 blocking issue, OPPO

- R4-2106902   Spatial Channel Model Validation Targets, Spirent Communications

- R4-2107116   Discussion on FR2 MIMO OTA performance requirements, Qualcomm Incorporated

- R4-2107126   On Blocking MU for FR2 MIMO OTA, Keysight Technologies UK Ltd

- R4-2107174  Views on MU evaluation of FR2 blocking issue, CAICT

- R4-2107293  on channel bandwidth for NR FR2 MIMO OTA RMC, Huawei, HiSilicon

- R4-2107294  Discussion on FR2 MIMO OTA simulation, Huawei, HiSilicon

- R4-2107295  TP to 38.151 on MIMO Average Spherical Coverage, Huawei, HiSilicon

- R4-2107363  TP to TS38.151: revision on definition for MASC, Qualcomm Incorporated

- R4-2106097	Reference Channel Emulation Curves, Keysight Technologies UK Ltd

RAN4#99-e

- R4-2108688	Email discussion summary for [99-e][334] NR_MIMO_OTA, Moderator(CAICT)

- R4-2108085 WF on MIMO OTA, vivo, CAICT

- R4-2108094 3GPP TS 38.151 v0.4.0, vivo

- R4-2108617 Framework on FR1 MIMO OTA requirements development,	CAICT, vivo

- R4-2108614 TP to TS38.151 v0.3.0 on FR1 TRMS, vivo, CAICT

- R4-2109660 TP to TS38.151 v0.3.0 on CDL-C UMi channel model, vivo, CAICT

- R4-2108615 TP to TS38.151 v0.3.0 on Power validation, vivo, CAICT

- R4-2109133	NR FR2 MIMO OTA Reference PAS based on different preconditions, CMCC, OPPO

- R4-2109538 Discussion on FR1 downlink power configuration, Samsung

- R4-2109580 View on FR2 MIMO OTA simulation, MediaTek Beijing Inc.

- R4-2109663 Discussion on FR2 blocking issue, vivo

- R4-2109664 Discussion on Power Validation frequencies, vivo

- R4-2109748	Reference Channel Emulation Curves for FR1, CMCC, Huawei, HiSilicon, CAICT

- R4-2110167 Discussion on downlink power configuration, CAICT

- R4-2110796 FR2 MIMO OTA performance requirements, Qualcomm Incorporated

- R4-2110837 Channel model for FR1 4x4 MIMO OTA requirement, OPPO

- R4-2110841 gNB beams usage for spatial correlation validation, OPPO

- R4-2110843 Quantify the FR2 blocking issue, OPPO

- R4-2111001 On Blocking Issue for FR2 MIMO OTA, Keysight Technologies UK Ltd

- R4-2111002 On NR FR2 MIMO OTA Testing Ambiguities, Keysight Technologies UK Ltd

- R4-2111003 Reference Channel Emulation Curves and a New Beam Selection for CDL-C UMa, Keysight Technologies UK Ltd

- R4-2111273 Channel Model Targets, Spirent Communications

- R4-2111388	Simulation assumptions for NR FR2 MIMO OTA, Huawei, HiSilicon

- R4-2111389 Discussion on FR2 MIMO OTA test remaining issue, Huawei, HiSilicon

- R4-2111391 TP to 38.151 on MIMO Average Spherical Coverage, Huawei, HiSilicon

- R4-2111457 On DL Pmax for FR1 band frequency above 3GHz,	Huawei,HiSilicon

- R4-2111458 TP to TS 38.151 on DL Pmax and additional restriction for FR1 band frequency above 3GHz, Huawei,HiSilicon

- R4-2108618 On Blocking Issue for FR2 MIMO OTA,  Keysight

- R4-2108616 Reference Channel Emulation Curves for FR1, CMCC, Huawei, HiSilicon, CAICT

- R4-2108619 Reference Channel Emulation Curves and a New Beam Selection for CDL-C UMa, Keysight

- R4-2108753 Spatial Correlation Reference Targets for FR1 CDL-C UMa, CAICT, CMCC, Spirent

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template