3GPP TSG RAN meeting #92-e								              RP-211347

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:	9.8.11 - NR small data transmissions in INACTIVE state [RAN2 WI: NR_SmallData_INACTIVE]

| WI / SI Name | NR small data transmissions in INACTIVE state |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_SmallData_INACTIVE |  |  |  |  |
| Unique ID | 860051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210870 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 09/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 30% RAN2: 45% RAN3: 10% RAN4: 0% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Eswar Vutukuri |
|  | Company | ZTE Corporation |
|  | Email | eswar.vutukuri@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#105-e

Agreement:

- The SSB-to-PUSCH resource mapping within the CG configuration is implicitly defined.

- The ordering of the SSB and CG PUSCH resources are to be captured in RAN1 spec.

  - A PUSCH resource refers to a transmission occasion and a DMRS resource used for PUSCH transmission

  - The ordering of the SSB can reuse from the SSB-to-RO mapping

  - The ordering of CG PUSCH resources can reuse from that of MsgA PUSCH as much as possible

- FFS determination of mapping ratio and association period, e.g., explicitly signaled or implicitly derived

- FFS any limitation on the combination of the parameters for CG resources

Agreement:

- The SSB subset for RSRP based TA validation is determined at least based on a configured absolute RSRP threshold.

- FFS the SSB subset which could be

  - within a set of SSBs configured per CG configuration

  - or within a set of SSBs configured for all CG configurations

  - or within a set of all SSBs actually transmitted as indicated in SIB1.

  - or highest N SSBs that are measured to derive the subset for a UE across all CG configurations

Two liaisons were sent to RAN2 in R1-2106335 and RAN4 in R1-2106309 respectively.

- RAN1#104b-e

Conclusion:

- It is RAN1’s common understanding that the CG configuration mechanism in licensed band can be reused for CG-SDT in principle.

Agreement:

- CG resources per CG configuration are associated with a set of SSB(s) configured by explicit signalling.

  - FFS how to define an SSB-to-PUSCH resource mapping within the CG configuration.

  - FFS specific changes to the CG configuration to support the additional SSB-to-PUSCH mapping, if any.

A reply LS was sent to RAN2 in R1-2104012.

#### 2.1.2	Remaining Open issues

- See the WI objectives for general overview of remaining open issues

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#114-e

[General]

Agreements 1. CFRA is not supported for RA-SDT 2. The separate search space is common to the UEs performing RA-SDT. Inform RAN1 of this agreement 3. Working assumption: UE-specific search space is configured for UEs performing CG-SDT. RAN2 asks RAN1 whether this working assumption can be confirmed 4. The UE needs to monitor paging after UE initiates SDT for system information change, PWS. FFS for other cases 5. CG-SDT resource can be configured on either initial BWP or separate SDT BWP. Ask RAN1 to confirm 6. FFS CS-RNTI based dynamic retransmission is reused for CG-SDT 7. Release of CG-SDT configuration by system information indication is not supported 8. RAN2 thinks that some feedback may be beneficial in case CG is used for subsequent transmission. RAN2 assumes that existing mechanism can be used. 9. For initial CG transmission, UE does not select any SSB if none of the SSBs’ RSRP is above the RSRP threshold. FFS if re-evaluation for every CG transmission is necessary 10. The UE needs to monitor paging after UE initiates SDT at least for system information change

- RAN2#113b-e

[General]

Agreements Agreements: - RSRP threshold is used to select between SDT and non-SDT procedure, if configured (RSRP refers to the same RSRP measured for carrier selection). - RSRP threshold to select between SDT and non-SDT procedure is used for both CG-SDT and RA-SDT - RSRP threshold to select between SDT and non-SDT procedure is same for both CG-SDT and RA-SDT - RSRP threshold for carrier selection is specific to SDT (i.e. separately configured for SDT). This is optional for the network. - Confirm that cell selection mechanism is not modified - RSRP threshold for RA type selection is specific to SDT (i.e. separately configured for SDT) - Data volume threshold is the same for CG-SDT and RA-SDT (can be checked further in stage 3 if we obtain majority support) 8 FFS on the order and missing pieces (e.g. failure, fallback) of the high level procedure. The details of the procedures are left for stage 3. FFS on the procedure below, but copied for information. A. Upon arrival of data only for DRB/SRB(s) for which SDT is enabled, the high level procedure for selection between SDT and non SDT procedure is as follows: If CG-SDT criteria is met: UE selects CG-SDT. UE initiate SDT procedure Else if RA-SDT criteria is met: UE selects RA-SDT. UE initiate SDT procedure Else: UE initiate non SDT procedure. B. CG-SDT criteria is considered met, if all of the following conditions are met, 1) available data volume <= data volume threshold 2) RSRP is greater than or equal to a configured threshold FFS 3) CG-SDT resources are configured on the selected UL carrier and are valid C. RA-SDT criteria is considered met, if all of the following conditions are met, 1) available data volume <= data volume threshold 2) RSRP is greater than or equal to a configured threshold 3) 4 step RA-SDT resources are configured on the selected UL carrier and criteria to select 4 step RA SDT is met; or 2 step RA-SDT resources are configured on the selected UL carrier and criteria to select 2 step RA SDT is met - Switching from SDT to non-SDT is supported. - FFS Switching from CG-SDT to RA-SDT is not allowed 11 UE switches from SDT to non-SDT in following cases: - Case 1 (27/0): UE receive indication from network to switch to non-SDT procedure. - Network can send RRCResume. FFS whether network can send indication in RAR/fallbackRAR/DCI to switch to non-SDT procedure. - FFS Case 2 (18/9): Initial UL transmission (in msgA/Msg3/CG resources) fails configured number of times

Agreements

1	gNB can only configure MN terminated MCG bearer type for SDT

2	Non-SDT radio bearers are only resumed upon receiving RRCResume (same as today)

3	Down-scope to two solutions (CCCH or DCCH) and ask SA3 about security issues (explain that CCCH message will be repeated in same cell and ask if there is a question)

Agreements

1	 The UE performs PDCP re-establishment implicitly, i.e. without explicit indication for PDCP re-establishment, when the UE initiates SDT procedure.

2	As in legacy, whether to support ROHC continuity is explicitly configured by the network.

3	PDCP duplication is not supported for SDT

4	connected mode DRX is not supported for SDT

5	PHR functionality is supported for SDT.   FFS on PHR procedure

6	SR resource is not configured for SDT. When the BSR is triggered by SDT data, the UE will trigger RA because SR resource is not available, same as legacy

Agreements:

- SDT failure detection timer is started upon initiation of SDT procedure

- T319 legacy is not started if RRCResumeRequest or RRCResumeRequest1 is transmitted …

- T319 legacy stop conditions also apply to SDT failure detection timer

- RRC re-establishment procedure is not supported for SDT

5	An LS is sent to SA3 to verify feasibility/impacts of re-using same NCC/I-RNTI value temporarily for RRC Resume procedure in new cell during SDT procedure (include same cell question from 502]

6	FFS - RAN2 to select between the following options for cell re-selection during ongoing SDT procedure next meeting: 1) UE transitions to IDLE, possibly performing high-layer retransmission (8/25); or 2) UE remains in INACTIVE and sends RRC Resume to new cell

7	FFS Upon SDT failure detection timer expiry, the same procedure as T319 expiry is used (e.g. transition to IDLE as in the case of expiry of the T319 timer and attempts RRC connection setup)  (18/8)

Agreements:

1	CG-SDT resources can be configured at the same time on NUL and SUL

2	Implicit release of CG-SDT resource is not supported

3	UE start a window after CG/DG transmission for CG-SDT.   FFS whether to design a new timer or to reuse an existing timer.

4	Support retransmission by dynamic grant for CG-SDT.

5	Support multiple HARQ processes for uplink CG-SDT.

6	CG resource availability delay is not considered as a criterion for CG validation.

7	UL carrier selection is performed before CG-SDT selection

8	FFS CG-SDT resource can be configured on BWPs other than initial BWP

In addition to the above, the following LSs were sent

-  LS to SA3 (R2-2104401) regarding security framework of small data transmissions

-  LS to CT1 (R2-2104644) NAS related aspects of small data transmission

- Reply LS to RAN3 (R2-2104400) regarding RLC configuration for small data transmissions

#### 2.2.2	Remaining Open issues

- Stage-2 design work for RACH and CG based solutions for small data in INACTIVE

- Stage-3 work

- See the WI objectives for general overview of remaining open issues

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#112-e

Agreements:

  - Keep the scope of without anchor relocation for SDT.

  - Among the solutions proposed to support without anchor relocation, forwarding all the MAC PDUs directly to the anchor gNB, is excluded.

  - Reply to RAN2 by saying that RAN3 would proceed with the alignment their assumption of RLC handling.

#### 2.3.2	Remaining Open issues

- See the WI objectives for general overview of remaining open issues

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

None (NR_SmallData_INACTIVE was not discussed yet)

#### 2.4.2	Remaining Open issues

- See the WI objectives for general overview of remaining open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### N/A

#### 3.1.1	Agreements with cross-TSG impacts

N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#105-e

| R1-2104227 | On physical layer aspects of small data transmission | Nokia, Nokia Shanghai Bell |
| --- | --- | --- |
| R1-2104282 | Physical layer aspects of CG-SDT | Huawei, HiSilicon |
| R1-2104408 | Discussion on physical layer aspects of small data transmission | Spreadtrum Communications |
| R1-2104469 | Remaining issues on small data transmission | CATT |
| R1-2104798 | Discussion on NR small data transmissions in INACTIVE state | OPPO |
| R1-2104840 | Discussion on the remaining physical layer issues of small data transmission | ZTE, Sanechips |
| R1-2104884 | Discussion on physical layer aspects of small data transmission | Intel Corporation |
| R1-2105073 | Discussion on physical layer aspects of small data transmission | Apple |
| R1-2105283 | Discussion on physical layer aspects for NR small data transmissions in INACTIVE state | Samsung |
| R1-2105415 | Discussion on physical layer aspects of small data transmission | LG Electronics |
| R1-2105453 | Discussion on RAN1 impacts for small data transmisison | vivo |
| R1-2105471 | Physical layer aspects of small data transmission | InterDigital, Inc. |
| R1-2105508 | Discussion on RAN1 aspects for NR small data transmissions in INACTIVE state | L.M. Ericsson Limited |
| R1-2106129 | Summary on the physical layer aspects of small data transmission | Moderator (ZTE) |

RAN1#104b-e

| R1-2102312 | RA and CG based small data transmission | Huawei, HiSilicon |
| --- | --- | --- |
| R1-2102578 | Discussion on remaining issues on small data transmission | CATT |
| R1-2102647 | On physical layer aspects of small data transmission | Nokia, Nokia Shanghai Bell |
| R1-2102837 | Discussion on NR small data transmissions in INACTIVE state | OPPO |
| R1-2102932 | Discussion on RAN1 impacts for small data transmisison | vivo |
| R1-2103013 | Discussion on physical layer aspects of small data transmission | Intel Corporation |
| R1-2103075 | Discussion on physical layer aspects of small data transmission | Apple |
| R1-2103139 | UL timing alignment for SDT | Qualcomm Incorporated |
| R1-2103211 | Discussion on TA validity check based on RSRP threhold | Samsung |
| R1-2103286 | Configuration of CORESET and search space for SDT | Sony |
| R1-2103334 | Discussion on physical layer aspects of small data transmission | LG Electronics |
| R1-2103380 | Physical layer aspects of small data transmission | InterDigital, Inc. |
| R1-2103494 | Discussion on the physical layer aspects of small data transmission | ZTE, Sanechips |
| R1-2103678 | Discussion on RAN1 aspects for NR small data transmissions in INACTIVE state | Ericsson |
| R1-2103995 | Summary of reply LS on UL TA for SDT | Moderator (Lenovo) |
| R1-2103925 | Summary on the physical layer aspects of small data transmission | Moderator (ZTE) |

## 4.2	RAN2

###### RAN2#114-e

| ###### R2-2104707 | ###### Reply LS on uplink timing alignment for small data transmissions (R1-2104012; contact: Lenovo) | ###### RAN1 |  |
| --- | --- | --- | --- |
| ###### R2-2104760 | ###### Further Discussion on User Plane Aspect for Small Data Transmission | ###### vivo |
| ###### R2-2104761 | ###### Discussion on RRC-Controlled Small Data Transmission | ###### vivo |
| ###### R2-2104762 | ###### Report of [Post113bis-e][507][SDT] Resource Configuration Aspects | ###### vivo |
| ###### R2-2104763 | ###### Supporting Small Data Transmission via RA Procedure | ###### vivo |
| ###### R2-2104770 | ###### Discussion on common user plane issues of SDT | ###### OPPO |
| ###### R2-2104771 | ###### Discussion on common control plane issues of SDT | ###### OPPO |
| ###### R2-2104772 | ###### Discussion on RACH-based SDT | ###### OPPO |
| ###### R2-2104784 | ###### User Plane Common Aspects of RACH and CG based SDT | ###### Samsung Electronics Co., Ltd |
| ###### R2-2104785 | ###### Control Plane Common Aspects of RACH and CG based SDT | ###### Samsung Electronics Co., Ltd |
| ###### R2-2104786 | ###### Details of RACH bsaed Small Data Transmission | ###### Samsung Electronics Co., Ltd |
| ###### R2-2104787 | ###### Details of Configured Grant based Small Data Transmission | ###### Samsung Electronics Co., Ltd |
| ###### R2-2104881 | ###### Failure and successful handling for an SDT session | ###### Intel Corporation |
| ###### R2-2104882 | ###### CP-SDT remaining open issues | ###### Intel Corporation |
| ###### R2-2104883 | ###### RA-SDT remaining open issues | ###### Intel Corporation |
| ###### R2-2104964 | ###### Handling of fallback during a SDT procedure | ###### Asia Pacific Telecom, FGI |
| ###### R2-2104965 | ###### PDCCH monitoring in RA-based SDT procedure | ###### Asia Pacific Telecom, FGI |
| ###### R2-2104968 | ###### Beam selection and failure handling for CG-SDT | ###### Asia Pacific Telecom, FGI |
| ###### R2-2104981 | ###### Handling of T319-like timer | ###### Fujitsu |
| ###### R2-2104982 | ###### RAN paging reception and response during SDT | ###### Fujitsu |
| ###### R2-2104983 | ###### PDCCH monitoring after SDT-TAT expiry | ###### Fujitsu |
| ###### R2-2105031 | ###### Remaining untreated proposals from [POST113-e][504][SDT] CG Open Issues | ###### Huawei, HiSilicon |
| ###### R2-2105032 | ###### Runnning MAC CR for small data | ###### Huawei, HiSilicon |
| ###### R2-2105100 | ###### Power Saving for SDT | ###### Apple |
| ###### R2-2105101 | ###### Control plane aspects on the SDT procedure | ###### Apple |
| ###### R2-2105102 | ###### Subsequent data transmission for SDT | ###### Apple |
| ###### R2-2105280 | ###### Consideration on UP common aspects of SDT | ###### CATT |
| ###### R2-2105281 | ###### Consideration on CP issues | ###### CATT |
| ###### R2-2105282 | ###### Analysis and views on CG-SDT | ###### CATT |
| ###### R2-2105377 | ###### Beam management in SDT | ###### ASUSTeK |
| ###### R2-2105378 | ###### Discussion on PDCCH monitoring for RA-SDT | ###### ASUSTeK |
| ###### R2-2105379 | ###### Beam selection for CG-SDT | ###### ASUSTeK |
| ###### R2-2105447 | ###### User plane aspects of SDT | ###### NEC |
| ###### R2-2105448 | ###### Control plane aspects of SDT | ###### NEC |
| ###### R2-2105455 | ###### UP common issues for Small Data Transmissions | ###### Lenovo, Motorola Mobility |
| ###### R2-2105465 | ###### Aspects specific to CG based SDT | ###### Nokia, Nokia Shanghai Bell |
| ###### R2-2105549 | ###### Discussion on RACH-based SDT | ###### Spreadtrum Communications |
| ###### R2-2105574 | ###### Small data transmission with RA-based schemes | ###### Huawei, HiSilicon |
| ###### R2-2105575 | ###### Control plane common aspects for SDT | ###### Huawei, HiSilicon |
| ###### R2-2105576 | ###### Small data transmission with CG-based scheme | ###### Huawei, HiSilicon |
| ###### R2-2105597 | ###### Consideration on overall SDT procedure | ###### LG Electronics Inc. |
| ###### R2-2105598 | ###### Discussion on CG-SDT open issues | ###### LG Electronics Inc. |
| ###### R2-2105639 | ###### Discussion on the spec modeling for Small Data | ###### Huawei, HiSilicon, ZTE Corporation |
| ###### R2-2105690 | ###### Some aspects of User Plane for SDT in NR | ###### Sony |
| ###### R2-2105691 | ###### Discussion on subsequent SDT in NR, timer handling, and support for SRB1/2 | ###### Sony |
| ###### R2-2105692 | ###### Discussion on context fetch and anchor relocation | ###### Sony |
| ###### R2-2105693 | ###### RACH-based SDT in NR | ###### Sony |
| ###### R2-2105694 | ###### CG-based SDT in NR | ###### Sony |
| ###### R2-2105720 | ###### Discussion on the support of the RRC-less SDT | ###### Xiaomi Communications, Intel Corporation, ASUSTeK, Fujitsu, MediaTek, Apple, Spreadtrum Communications |
| ###### R2-2105721 | ###### Technical details of the RRC-less SDT | ###### Xiaomi Communications, ASUSTeK, Fujitsu, Spreadtrum Communications |
| ###### R2-2105722 | ###### Remaining issues of CG SDT | ###### Xiaomi Communications |
| ###### R2-2105758 | ###### RACH based SDT | ###### Ericsson |
| ###### R2-2105759 | ###### Details of CG based SDT | ###### Ericsson |
| ###### R2-2105760 | ###### Common aspects for SDT | ###### Ericsson |
| ###### R2-2105810 | ###### Consideration on CP issues for small data transmission | ###### Lenovo, Motorola Mobility |
| ###### R2-2105811 | ###### Consideration on CG based small data transmission | ###### Lenovo, Motorola Mobility |
| ###### R2-2105847 | ###### Discussion on the spec modeling for Small Data | ###### Huawei, HiSilicon, ZTE corporation, Sanechips |
| ###### R2-2105877 | ###### Stage-2 running CR Introduction of SDT | ###### Nokia, Nokia Shanghai Bell |
| ###### R2-2105878 | ###### Details of RACH specific schemes | ###### Nokia, Nokia Shanghai Bell |
| ###### R2-2105885 | ###### Discussion on open issues of SDT | ###### Qualcomm Incorporated |
| ###### R2-2105886 | ###### Discussion on open issues for RACH based SDT | ###### Qualcomm Incorporated |
| ###### R2-2105887 | ###### Discussion on open issues for CG based SDT | ###### Qualcomm Incorporated |
| ###### R2-2105911 | ###### SDT control plane aspects | ###### Nokia, Nokia Shanghai Bell |
| ###### R2-2105927 | ###### RRC Running CR for SDT | ###### ZTE Corporation (rapporteur) |
| ###### R2-2105928 | ###### Control plane common aspects of SDT | ###### ZTE Corporation, Sanechips |
| ###### R2-2105929 | ###### Open issues for RACH based SDT | ###### ZTE Corporation, Sanechips |
| ###### R2-2105930 | ###### Open issues for CG based SDT | ###### ZTE Corporation, Sanechips |
| ###### R2-2106012 | ###### Discussion on CG-SDT Request by UE | ###### NEC Telecom MODUS Ltd. |
| ###### R2-2106040 | ###### SDT cell re-selection | ###### Convida Wireless |
| ###### R2-2106042 | ###### CG-based SDT selection and configuration | ###### InterDigital |
| ###### R2-2106043 | ###### User plane aspects of small data transmission | ###### InterDigital |
| ###### R2-2106050 | ###### SDT CP and configuration aspects | ###### InterDigital |
| ###### R2-2106051 | ###### Untreated proposal from [Post113-e][503] | ###### InterDigital |
| ###### R2-2106131 | ###### Considerations on Open issues in RA-SDT | ###### China Telecomunication Corp. |
| ###### R2-2106132 | ###### Discussion on CP aspects of SDT | ###### China Telecomunication Corp. |
| ###### R2-2106217 | ###### Beam selection and indication for subsequent SDT | ###### ETRI |
| ###### R2-2106254 | ###### Remaining issues on SDT procedure | ###### CMCC |
| ###### R2-2106255 | ###### Handling of non-SDT data arriving | ###### CMCC |
| ###### R2-2106256 | ###### Anchor relocation and context fetch | ###### CMCC |
| ###### R2-2106310 | ###### Remaining untreated proposals from [AT113bis-e][501] UP SDT open issues | ###### LG Electronics Inc. (Rapporteur) |
| ###### R2-2106311 | ###### Remaining UP issues in SDT | ###### LG Electronics Inc. |
| ###### R2-2106443 | ###### Report of [Post113bis-e][507][SDT] Resource Configuration Aspects | ###### vivo |
| ###### R2-2106559 | ###### [Draft] Reply LS to RAN1 on physical layer aspects of small data transmis-sion | ###### vivo |
| ###### R2-2106561 | ###### Reply LS to RAN1 on physical layer aspects of small data transmis-sion | ###### RAN2 |

###### RAN2#113b-e

| R2-2102620 | Reply LS on physical layer aspects of small data transmission (R1-2102125; contact: ZTE) | RAN1 |
| --- | --- | --- |
| R2-2102634 | Reply LS on small data transmission (R3-211280; contact: Ericsson) | RAN3 |
| R2-2102707 | Report from email discussion [POST113-e][501][SDT] Selection criteria and overall Procedure | Samsung Electronics Co., Ltd |
| R2-2102708 | User Plane Common Aspects of RACH and CG based SDT | Samsung Electronics Co., Ltd |
| R2-2102709 | Control Plane Common Aspects of RACH and CG based SDT | Samsung Electronics Co., Ltd |
| R2-2102710 | Details of RACH bsaed Small Data Transmission | Samsung Electronics Co., Ltd |
| R2-2102711 | Details of Configured Grant based Small Data Transmission | Samsung Electronics Co., Ltd |
| R2-2102750 | Discussion on user plane issues of SDT | OPPO |
| R2-2102751 | Discussion on control plane issues of SDT | OPPO |
| R2-2102752 | Discussion on RACH based SDT | OPPO |
| R2-2102753 | Discussion on CG based SDT | OPPO |
| R2-2102755 | Discussion on User Plane Aspect of Small Data Transmission | vivo |
| R2-2102756 | Discussion on RRC-Controlled Small Data Transmission | vivo |
| R2-2102757 | Supporting Small Data Transmission via RA Procedure | vivo |
| R2-2102758 | Supporting Small Data Transmission via CG configuration | vivo |
| R2-2102840 | User plane aspects for SDT | Intel Corporation |
| R2-2102841 | Signalling and NAS-AS interaction for SDT | Intel Corporation |
| R2-2102842 | Fallback and failure handling for SDT | Intel Corporation |
| R2-2102843 | On Configured Grant aspects for SDT | Intel Corporation |
| R2-2102847 | Fallback issue for 2-step RA based small data transmission | Sharp |
| R2-2102900 | New timers for SDT failure detection | Langbo |
| R2-2102991 | Handling of non-SDT traffic arrival | PANASONIC R&D Center Germany |
| R2-2103018 | User plane open issues for SDT | ZTE Corporation, Sanechips |
| R2-2103019 | Control plane aspects of SDT | ZTE Corporation, Sanechips |
| R2-2103020 | Open issues for RACH based SDT | ZTE Corporation, Sanechips |
| R2-2103021 | Open issues for CG based SDT | ZTE Corporation, Sanechips |
| R2-2103022 | Summary of General and other control plane open issues for SDT (email: [Post 113-e][502]) | Rapporteur (ZTE) |
| R2-2103102 | Analysis on UP common aspects of SDT | CATT |
| R2-2103103 | Considerations on Some Common Control Plane Issues | CATT |
| R2-2103104 | Considerations on Procedures without Anchor Relocation | CATT |
| R2-2103105 | Analysis on Search Space of RA-SDT | CATT |
| R2-2103151 | Handling of non-SDT data arrival | Potevio Company Limited |
| R2-2103197 | Support of CA and PDCP CA duplication | Fujitsu |
| R2-2103198 | RAN paging reception and response during SDT | Fujitsu |
| R2-2103199 | PDCCH monitoring after TAT expiry | Fujitsu |
| R2-2103252 | Discussion on RACH-based SDT | Spreadtrum Communications |
| R2-2103257 | Handling of non-SDT data during SDT | ETRI |
| R2-2103264 | PDCCH monitoring in subsequent data transmission period | Asia Pacific Telecom co. Ltd, FGI |
| R2-2103265 | CG-SDT based on beam operation | Asia Pacific Telecom co. Ltd, FGI |
| R2-2103299 | Discuss on solutions for arriving of non-SDT data during SDT | NEC |
| R2-2103319 | The UP common issues for small data transmissions | Lenovo, Motorola Mobility |
| R2-2103367 | Aspects specific to CG based SDT | Nokia, Nokia Shanghai Bell |
| R2-2103403 | Analysis on open issues of RA based SDT | Lenovo, Motorola Mobility |
| R2-2103404 | Consideration on CG based small data transmission | Lenovo, Motorola Mobility |
| R2-2103405 | Consideration on CP issues for small data transmission | Lenovo, Motorola Mobility |
| R2-2103430 | Discussion on user plane common aspects of NR small data transmission | Qualcomm Incorporated |
| R2-2103431 | Discussion on control plane common aspects of NR small data transmission | Qualcomm Incorporated |
| R2-2103433 | Discussion on RACH based NR small data transmission | Qualcomm Incorporated |
| R2-2103434 | Discussion on CG based NR small data transmission | Qualcomm Incorporated |
| R2-2103444 | Discussion on data volume threshold for small data transmission | PANASONIC R&D Center Germany |
| R2-2103454 | Avoid triggering RA during subsequent SDT | ASUSTeK |
| R2-2103455 | Beam management in SDT | ASUSTeK |
| R2-2103456 | Discussion on RO configuration between SDT and non-SDT | ASUSTeK |
| R2-2103457 | Beam selection for CG-SDT | ASUSTeK |
| R2-2103497 | SDT control plane aspects | Nokia, Nokia Shanghai Bell |
| R2-2103519 | RACH based SDT | Ericsson |
| R2-2103520 | Details of CG based SDT | Ericsson |
| R2-2103521 | Common aspects for SDT | Ericsson |
| R2-2103522 | CP aspects for SDT | Ericsson |
| R2-2103527 | Stage-2 running CR Introduction of SDT | Nokia, Nokia Shanghai Bell |
| R2-2103528 | User Plane common aspects | Nokia, Nokia Shanghai Bell |
| R2-2103529 | Details of context fetch and data forwarding | Nokia, Nokia Shanghai Bell |
| R2-2103531 | User plane common aspects for SDT | Huawei, HiSilicon |
| R2-2103532 | Small data transmission with CG-based scheme | Huawei, HiSilicon |
| R2-2103533 | Report from [POST113-e][504][SDT] CG Open Issues | Huawei, HiSilicon |
| R2-2103568 | Discussion on subsequent SDT in NR, timer handling, and support for SRB1/2 | Sony Europe B.V. |
| R2-2103580 | Discussion on context fetch and anchor relocation | Sony Europe B.V. |
| R2-2103581 | Details of CG-based scheme for SDT in NR | Sony Europe B.V. |
| R2-2103583 | Some aspects of User Plane for SDT in NR | Sony Europe B.V. |
| R2-2103672 | Discussion on small data transmission | Google Inc. |
| R2-2103674 | Discussion on beam operations for small data transmission | Google Inc. |
| R2-2103714 | Remaining issues on transmission type selection and overall procedure | CMCC |
| R2-2103715 | Non-SDT data transmission | CMCC |
| R2-2103716 | Anchor relocation and context fetch | CMCC |
| R2-2103795 | CG-based SDT | InterDigital |
| R2-2103796 | Subsequent small data transmission | InterDigital |
| R2-2103867 | Non-SDB handling during the SDT procedure | Apple |
| R2-2103868 | Control plane aspects on the SDT procedure | Apple |
| R2-2103869 | Subsequent data transmission for SDT | Apple |
| R2-2103870 | User plane aspects on the SDT procedure | Apple |
| R2-2103897 | DRAFT Reply LS on small data transmission | Ericsson |
| R2-2103903 | Small data transmission with RA-based schemes | Huawei, HiSilicon |
| R2-2103904 | Control plane common aspects for SDT | Huawei, HiSilicon |
| R2-2103970 | CP and configuration aspects for small data | InterDigital |
| R2-2103971 | Report of [Post113-e][503][SDT] T319, cell reselection and re-establishment | InterDigital |
| R2-2103972 | [Draft] LS to SA WG3 on re-use of same NCC and I-RNTI value for RRC Resume procedure in different cells during small data transmission procedure. | InterDigital |
| R2-2103989 | Discussion on switching to non-SDT procedure | LG Electronics Inc. |
| R2-2103990 | Consideration on overall SDT procedure and criteria | LG Electronics Inc. |
| R2-2103991 | Discussion on cell reselection during SDT | LG Electronics Inc. |
| R2-2104204 | Resuming non-SDT RBs and indication | LG Electronics Inc. |
| R2-2104206 | On the overall and detailed procedure of SDT | China Telecommunications |
| R2-2104220 | Discussion on data volume calculation | Xiaomi Communications |
| R2-2104221 | Discussion on the support of the RRC-less SDT | Xiaomi Communications, Intel Corporation, ASUSTeK, Fujitsu, MediaTek, Apple, Spreadtrum Communications |
| R2-2104222 | Technical details of the RRC-less SDT | Xiaomi Communications, ASUSTeK, Fujitsu, Spreadtrum Communications |
| R2-2104223 | Remaining issues of CG SDT | Xiaomi Communications |
| R2-2104241 | On CG Resource Configuration in Small Data enhancement | China Telecommunications |
| R2-2104263 | Discussion on Small Data Transmission | TCL Communication Ltd. |
| R2-2104395 | Report of [AT113bis-e][501][SDT] UP SDT open issues | LG Electronics (Rapporteur) |
| R2-2104396 | LS to SA3 on Small data transmissions | InterDigital |
| R2-2104397 | LS to CT1 on Small data transmission | Intel |
| R2-2104398 | DRAFT Reply LS on small data transmission | Ericsson |
| R2-2104399 | Summary of offline [AT113bis-e][504][SDT] LS to CT1 (Intel) | Intel Corporation |
| R2-2104400 | DRAFT Reply LS on small data transmission | Ericsson |
| R2-2104401 | LS to SA3 on Small data transmissions | RAN2 |
| R2-2104490 | DRAFT Reply LS on physical layer aspects of small data transmission (Reply to R2-2102620) | ZTE Corporation |

## 4.3	RAN3

RAN3#112-e

| R3-211514 | Reply LS on small data transmission | RAN2 |
| --- | --- | --- |
| R3-211783 | Common aspects for NR SDT | Ericsson |
| R3-211570 | Discussion on SDT with/without UE context relocation | ZTE |
| R3-211572 | CR 38.300 for support of small data transmission | ZTE |
| R3-211571 | Draft LS for further Reply LS on small data transmission | ZTE |
| R3-211688 | Enhancement of Retrieve UE Context procedure to support SDT | NEC |
| R3-211689 | (TP for SDT BL CR for TS 38.423) SDT support with and without UE context relocation | NEC |
| R3-211809 | Discussion on SDT data transmission | CATT |
| R3-212432 | Support of RACH based small data transmission | Huawei |
| R3-212577 | Consideration on small data transmission without anchor relocation | LG Electronics Inc |
| R3-212396 | RLC PDU Handling in Small Data Transmission | China Telecomunication Corp |
| R3-211708 | Discussion on RAN3 impacts of NR small data transmission | Qualcomm Incorporated |
| R3-212631 | Summary of offline discussion on Small Data Transmission | Ericsson |
| R3-212820 | Reply LS on small data transmission | RAN3 |

## 4.1	RAN4

Nothing to report

END