3GPP TSG RAN meeting #92e										RP-211453

Electronic Meeting, Jun 14-18, 2021

## Status Report to TSG

Agenda item:			9.7.4.10

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210679 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 25% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #98bis-e (April 2021, Electronic)

- A WF on Pre-configured MG patterns approved in [26]

- A WF on mmultiple concurrent and independent MG patterns was approved in [30]

- A WF on NCSG was approved in [27]

RAN4 #99-e (May 2021, Electronic)

- A WF on Pre-configured MG patterns approved in [51]

- A WF on mmultiple concurrent and independent MG patterns was approved in [52]

- A WF on NCSG was approved in [53]

#### 2.4.2	Remaining Open issues

- Pre-configured MG patterns

  - Scenarios for PRS, CSI-RS L3 measurements

  - Configuration procedure

  - Activation/Deactivation procedures

  - RRM requirements

  - Gap patterns

- Multiple concurrent and independent MG patterns

  - Definition fine tuning

  - Applicability and configurations

  - UE capability

  - Overlapping between 2 gaps

  - Overhead cap

  - Measurement gap related requirements

  - Measurement requirements

- NCSG

  - NCSG pattern

  - Measurement applicability

  - Measurement requirements

  - Signaling

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #98bis-e (Apr 2021, Electronic)

- R4-2104581	Work plan of R17 NR and MR-DC measurement gap enhancements WI	MediaTek inc.

- R4-2104582	Pre-configured MG pattern(s) per configured BWP	MediaTek inc.

- R4-2104583	Multiple concurrent and independent gap patterns	MediaTek inc.

- R4-2104584	Network Controlled Small Gap	MediaTek inc.

- R4-2104634	On network controlled small gap	vivo

- R4-2104635	On pre configured MG patterns	vivo

- R4-2104636	Consideration on multiple concurrent and independent MG patterns	vivo

- R4-2104687	Discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2104688	Discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2104750	Discussion on pre-configured MG pattern	CATT

- R4-2104751	Discussion on multiple concurrent and independent MG patterns	CATT

- R4-2104752	Discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2104854	Consideration on preconfigured measurement gap patterns	Apple

- R4-2104855	Discussion on multiple concurrent and independent MG patterns	Apple

- R4-2104856	On network controlled small gap	Apple

- R4-2104921	Views on pre-configured MG patterns	ZTE Corporation

- R4-2104933	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2104934	Discussion on Network Controlled Small Gap	CMCC

- R4-2104936	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2104982	Discussion on concurrent and independent MG	NEC

- R4-2104983	Discussion on preconfigured measurement gap	NEC

- R4-2105688	Email discussion summary for [98-bis-e][218] NR_MG_enh_1	Moderator (MediaTek inc.)

- R4-2105689	Email discussion summary for [98-bis-e][219] NR_MG_Part_2	Moderator (Intel Corporation)

- R4-2105789	WF on R17 NR MG enhancements - Multiple concurrent and independent MG patterns	MediaTek

- R4-2105790	Work plan of R17 NR and MR-DC measurement gap enhancements WI	MediaTek inc.

- R4-2105791	WF on R17 NR MG enhancements – Pre-configured MG	Intel Corporation

- R4-2105792	WF on R17 NR MG enhancements – NCSG	Intel Corporation

- R4-2105842	Email discussion summary: [98-bis-e][218] NR_MG_enh_1	Moderator (MediaTek)

- R4-2105846	Email discussion summary: [98-bis-e][219] NR_MG_enh_2	Moderator (Intel Corporation)

- R4-2105856	WF on R17 NR MG enhancements - Multiple concurrent and independent MG patterns	MediaTek

- R4-2106303	Discussion on multiple concurrent and independent MG patterns	LG Electronics Polska

- R4-2106344	Discussion on mulitple concurrent and independent MG patterns	Qualcomm Incorporated

- R4-2106392	Discussion on concurrent and independent MG patterns	Nokia, Nokia Shanghai Bell

- R4-2106446	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2106447	Discussion on multiple and independent concurrent measurement gaps in NR	Intel Corporation

- R4-2106448	Discussion on NCSG in NR	Intel Corporation

- R4-2106535	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2106536	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2106537	On NCSG for NR_MG_enh	OPPO

- R4-2106880	On parallel measurement gap patterns	Ericsson

- R4-2106923	Discussion on independent and concurrent MGs	ZTE Corporation

- R4-2107027	Discussion on pre-configured MG	Huawei, HiSilicon

- R4-2107028	Discussion on multiple concurrent MGs	Huawei, HiSilicon

- R4-2107029	Discussion on NCSG	Huawei, HiSilicon

- R4-2107151	Analysis of requirements for pre-configured measurement gap pattern	Ericsson

- R4-2107152	Analysis of requirements for network controlled small gap	Ericsson

- R4-2107175	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2107176	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2107318	Discussion on open issues of network controlled small gap for NR	Qualcomm CDMA Technologies

- R4-2107347	Realizing pre-configured MG via network controlled fast gap(NCFG)	Qualcomm CDMA Technologies

RAN4 #99-e (May 2021, Electronic)

- R4-2108034	WF on R17 NR MG enhancements – Pre-configured MG	Intel Corporation

- R4-2108346	WF on R17 NR MG enhancements - Multiple concurrent and independent MG patterns	Mediatek Inc

- R4-2108348	WF on R17 NR MG enhancements – NCSG	Intel Corporation

- R4-2109098	Discussion on pre-configured MG pattern	CATT

- R4-2109099	Discussion on multiple concurrent and independent MG patterns	CATT

- R4-2109100	Discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2109180	Discussion on pre-configured gap	MediaTek inc.

- R4-2109181	Discussion on concurrent gaps	MediaTek inc.

- R4-2109182	Discussion on NCSG	MediaTek inc.

- R4-2109228	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2109229	Discussion on multiple and independent concurrent measurement gaps in NR	Intel Corporation

- R4-2109230	Discussion on NCSG in NR	Intel Corporation

- R4-2109252	Further discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2109253	Further discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2109313	Further consideration on Pre-MG pattern	Apple

- R4-2109314	On multiple concurrent and independent MG patterns	Apple

- R4-2109315	On network controlled small gap	Apple

- R4-2109511	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2109512	Discussion on Network Controlled Small Gap	CMCC

- R4-2109517	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2109614	Views on pre configured MG patterns	vivo

- R4-2109615	Further consideration on multiple concurrent and independent MG patterns	vivo

- R4-2109616	Views on network controlled small gap	vivo

- R4-2109707	Discussion on multiple concurrent and independent MG patterns	LG Electronics Polska

- R4-2109729	Views on key issues of multiple concurrent and independent MG patterns	Qualcomm CDMA Technologies

- R4-2109730	Views on the basic pre-configured MG configuration	Qualcomm CDMA Technologies

- R4-2109731	Discussions on open issues of network controlled small gap	Qualcomm CDMA Technologies

- R4-2109759	Views on pre-configured MG patterns	ZTE Corporation

- R4-2109760	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2109761	Views on NCSG	ZTE Corporation

- R4-2109893	Discussion on concurrent and independent MG	NEC

- R4-2109894	Discussion on preconfigured measurement gap	NEC

- R4-2109992	Discussion on Multiple concurrent MG patterns	Ericsson

- R4-2110064	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2110065	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2110066	On NCSG for NR_MG_enh	OPPO

- R4-2110269	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2110270	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2110911	Discussion on pre-configured MG	Huawei, HiSilicon

- R4-2110912	Discussion on multiple concurrent MGs	Huawei, HiSilicon

- R4-2110913	Discussion on NCSG	Huawei, HiSilicon

- R4-2111279	Discussion on concurrent measurement gaps	Nokia, Nokia Shanghai Bell

- R4-2111311	Further analysis of pre-configured measurement gap pattern	Ericsson

- R4-2111312	Further analysis of network controlled small gap	Ericsson

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template